# CHIETA

# DATA LAB

I have reviewed the CHIETA Data Lab scope. It requires a secure browser-based Data Lab, uploaded/managed datasets, analysis tools, dashboards, experimentation/ML tools, role-based access, student co-development, POPIA compliance, testing, handover, and at least one leadership-ready prototype using real CHIETA data.

- Overall solution design and architecture

- Recommended technology stack

- Data governance, POPIA, security, and access control

- Data repository, ingestion, cleaning, and lineage

- Analytics, notebooks, query tools, and ML experimentation

- Dashboards, reports, accessibility, and export

- Prototype selection and prototype build plan

- Student involvement model and sprint plan

- Roles, experts, skills matrix, and responsibilities

- 18-month implementation roadmap

- Testing, UAT, performance, security, and handover

- Training plan with resources, videos, and web links

Key learning resources to anchor the build include Microsoft AKS for scalable Kubernetes deployment, Apache Superset for dashboards, JupyterHub on Kubernetes for multi-user data science, and Great Expectations for data quality validation.

# Part 1: Overall Solution Design and Architecture

The CHIETA Data Lab should be designed as a secure, browser-based, modular data science platform where users can upload data, manage datasets, analyse information, build dashboards, test ML ideas, and demonstrate at least one working prototype using real CHIETA data. This directly matches the scope requiring upload, extraction, management, analysis, visualisation, experimentation, role-based access, and full handover.

# Recommended high-level architecture

Users

│

├── Admin

├── Analyst / Data Scientist

├── Student Developer

└── Viewer / CHIETA Leadership

│

▼

Web Portal / Data Lab Interface

│

├── Authentication + Role-Based Access

├── Dataset Upload & Search

├── Data Cleaning Workspace

├── Notebook / SQL Analysis Workspace

├── Dashboard & Report Builder

├── Prototype Application

└── Audit Logs

│

▼

Application Layer

│

├── FastAPI / Django API Backend

├── Metadata Catalogue

├── Workflow Orchestration

├── Data Quality Validation

└── Model Experimentation Services

│

▼

Data Layer

│

├── Raw Data Storage

├── Cleaned Data Storage

├── Analytics Database

├── Metadata Repository

└── Model/Prototype Output Store

│

▼

Infrastructure Layer

│

├── Azure Kubernetes Service

├── Azure Container Registry

├── CI/CD Pipeline

├── Secrets Management

├── Monitoring

└── Backup & Recovery

# Best practical design

Use a five-layer architecture:

| Layer | Purpose | Recommended Tools |
| --- | --- | --- |
| 1. User Access Layer | Browser-based login and role-based access | React, Django Admin, Keycloak or Microsoft Entra ID |
| 2. Data Management Layer | Upload, catalogue, search, clean, validate data | FastAPI/Django, PostgreSQL, MinIO/Azure Blob, Great Expectations |
| 3. Analytics Layer | SQL, Python/R notebooks, interactive exploration | JupyterHub, PostgreSQL, DuckDB, Pandas, Polars |
| 4. Visualisation Layer | Dashboards, reports, exports | Apache Superset, Plotly Dash, Streamlit |
| 5. Deployment Layer | Secure hosting, scaling, monitoring, CI/CD | Azure Kubernetes Service, GitHub/GitLab CI/CD, Docker, Helm |

AKS is suitable because the scope already favours Kubernetes over plain Docker for scalability and maintainability, and Microsoft describes AKS as a managed Kubernetes platform for deploying production-ready clusters.

### Core components to build

1. Data Lab Web Portal
This is the main entry point. Users log in, upload datasets, view available datasets, open dashboards, launch notebooks, and access prototypes.

2. Secure Data Repository
This stores CHIETA datasets such as grants data, learner enrolment/completion data, sector skills data, Smart Skills Centre utilisation data, and ETQA data, which are specifically listed in the scope.

3. Data Processing Pipeline
This handles upload, validation, cleaning, anonymisation, transformation, and loading into the analytics database.

4. Analytics Workspace
Technical users should use JupyterHub notebooks and SQL query tools. JupyterHub on Kubernetes is appropriate because its official guide supports multi-user deployment on Kubernetes using Helm.

5. Dashboard Workspace
Non-technical users should use Apache Superset because it is an open-source data exploration and visualisation platform designed for charts and dashboards.

6. Prototype Application
This is the most important output. It should solve one CHIETA operational question, include at least three interactive visualisations, support at least two user roles, and load queries/dashboards within three seconds.

### Suggested first prototype

Prototype Title: CHIETA Learner and Grant Intelligence Dashboard

Business question:
Where are learner enrolment, completion, grant allocation, and sector skills outcomes performing well or poorly, and what risks should CHIETA leadership act on?

# Core features:

| Feature | Description |
| --- | --- |
| Learner trend dashboard | Track enrolment, completion, drop-off, region, programme, gender, provider |
| Grant spending dashboard | Compare DG/MG allocation, utilisation, under-spending, over-concentration |
| Risk flagging model | Identify programmes or regions with low completion or unusual spending patterns |
| Export reports | PDF, Excel, PNG |
| Role-based access | Admin, analyst, viewer |
| Student contribution | Data cleaning, dashboard design, model testing, documentation |

# Immediate achievable tasks for Part 1

| Task | Output | Lead Role | Supporting Role |
| --- | --- | --- | --- |
| Confirm users and roles | User role matrix | Business Analyst | CHIETA Sponsor |
| Confirm datasets | Dataset inventory | Data Engineer | CHIETA Data Owners |
| Select prototype | Weighted prototype matrix | Product Owner | Students + CHIETA |
| Approve architecture | Draft architecture diagram | Solution Architect | DevOps Engineer |
| Confirm hosting | Azure/AKS decision | Cloud Architect | CHIETA ICT |
| Confirm tools | Stack approval list | Technical Lead | Security Officer |

# Skills needed for this architecture

| Skill Area | Required Skills |
| --- | --- |
| Solution Architecture | system design, data architecture, API design, scalability |
| Data Engineering | ETL/ELT, SQL, Python, data cleaning, data quality |
| Cloud/DevOps | Azure, AKS, Docker, Kubernetes, CI/CD, monitoring |
| Data Science | statistics, ML, model evaluation, explainability |
| BI Development | dashboards, Superset, accessibility, reporting |
| Security & Governance | POPIA, encryption, RBAC, audit logs, masking |
| Student Mentorship | agile sprints, code review, Git, documentation |

# Learning resources for this part

| Topic | Resource |
| --- | --- |
| Azure Kubernetes Service | Microsoft AKS documentation (Microsoft Learn) |
| Kubernetes basics | Microsoft Kubernetes training (Microsoft Learn) |
| JupyterHub on Kubernetes | Zero to JupyterHub guide (Zero to JupyterHub with Kubernetes) |
| Apache Superset dashboards | Superset user documentation (Apache Superset) |
| Data quality validation | Great Expectations / GX Core (greatexpectations.io) |

# Part 2: Recommended Technology Stack

The scope requires Python/R, open-source BI/ML tools, relational/NoSQL databases, containerisation, Git, CI/CD readiness, documented APIs, POPIA controls, dashboards, notebooks, and preferably AKS/Kubernetes.

# Recommended stack

| Function | Recommended Tool | Why |
| --- | --- | --- |
| Main language | Python | Best for data science, APIs, ML, automation, dashboards. Official docs are strong for training. (Python documentation) |
| API backend | FastAPI | Fast, modern Python API framework with automatic API docs. (FastAPI) |
| Database | PostgreSQL | Reliable open-source relational database for structured CHIETA datasets. (PostgreSQL) |
| Object storage | Azure Blob Storage or MinIO | Store raw CSV, Excel, PDF exports, model files. |
| Dashboards | Apache Superset | Open-source BI platform for charts, exploration, and dashboards. (Apache Superset) |
| Notebooks | JupyterHub | Multi-user Python/R notebook environment for students and analysts. |
| Data quality | Great Expectations | Validate missing values, duplicates, formats, quality rules. |
| ML/experiments | scikit-learn, MLflow | Build models and track experiments. |
| Frontend portal | React or Django templates | Login, dataset catalogue, upload forms, prototype access. |
| Authentication | Microsoft Entra ID or Keycloak | SSO/RBAC-ready user access control. |
| Containerisation | Docker + Kubernetes/AKS | Package and deploy services at scale. |
| CI/CD | GitHub Actions or Azure DevOps | Automated testing, build, deployment. |
| Monitoring | Prometheus + Grafana | Track uptime, performance, errors. |
| Documentation | MkDocs or GitBook | User guides, technical docs, student manuals. |

# Preferred practical stack for CHIETA

Use this as the baseline stack:

Frontend: React
Backend API: FastAPI
Database: PostgreSQL
Raw file storage: Azure Blob Storage
Dashboards: Apache Superset
Notebooks: JupyterHub
Data quality: Great Expectations
ML tracking: MLflow
Deployment: Azure Kubernetes Service
CI/CD: GitHub Actions or Azure DevOps
Authentication: Microsoft Entra ID
Documentation: MkDocs

### Why this stack is achievable

It is mostly open-source, widely documented, student-friendly, and maintainable after handover. It also satisfies the scope’s requirement for documented APIs, version control, CI/CD readiness, dashboarding, data upload, analysis, ML experimentation, and AKS-based scalability.

### Tools to avoid unless CHIETA approves

Avoid restrictive or costly dependencies unless formally approved:

| Avoid by default | Reason |
| --- | --- |
| Power BI Pro-only design | May create licensing dependency |
| Closed-source ETL tools | Handover and cost risk |
| GPL-heavy libraries | Scope asks for permissive licensing unless approved |
| Hardcoded local scripts | Poor maintainability |
| Manual Excel-only workflows | Not scalable or auditable |

### Setup sequence

| Step | Task | Output | Role |
| --- | --- | --- | --- |
| 1 | Create Git repository | Source control structure | DevOps Engineer |
| 2 | Create local Docker environment | Developer setup | Backend + DevOps |
| 3 | Deploy PostgreSQL | Data storage ready | Data Engineer |
| 4 | Configure FastAPI | API skeleton | Backend Developer |
| 5 | Configure dataset upload | Upload endpoint | Backend + Data Engineer |
| 6 | Deploy Superset | Dashboard environment | BI Developer |
| 7 | Deploy JupyterHub | Student analytics workspace | DevOps + Data Scientist |
| 8 | Add authentication | Login and roles | Security Engineer |
| 9 | Add data validation | Quality checks | Data Engineer |
| 10 | Add CI/CD | Automated deployment | DevOps Engineer |

### Skills required

| Role | Key Skills |
| --- | --- |
| Solution Architect | Azure, data platforms, APIs, security architecture |
| Backend Developer | Python, FastAPI, REST APIs, PostgreSQL |
| Data Engineer | SQL, ETL, data cleaning, data modelling |
| BI Developer | Superset, dashboard design, accessibility |
| Data Scientist | Python, statistics, scikit-learn, model evaluation |
| DevOps Engineer | Docker, Kubernetes, AKS, CI/CD |
| Security/POPIA Specialist | RBAC, encryption, audit logs, data masking |
| Student Developers | Git, Python basics, SQL, documentation, testing |

## Part 3: Data Governance, POPIA, Security, User Roles, and Access Control Design

The CHIETA scope requires encryption at rest and in transit, access logging, masking/pseudonymisation of sensitive fields, POPIA compliance, role-based access, session timeout, password policy, audit logging, and a Data Governance Addendum in D2.

### 3.1 Governance design

Create a Data Governance Framework with these controls:

| Area | Required design |
| --- | --- |
| Data ownership | Each dataset must have a CHIETA data owner |
| Data classification | Public, internal, confidential, sensitive personal information |
| Data access | Role-based access by dataset and function |
| Data quality | Profiling, validation, cleaning, lineage tracking |
| Data privacy | Masking, anonymisation, pseudonymisation |
| Data retention | Define how long raw, cleaned, and exported data is kept |
| Auditability | Log upload, view, download, edit, delete, query, dashboard access |
| Ethics | Bias/fairness checklist for any ML model |

### 3.2 POPIA-compliant data flow

CHIETA Source Data
        │
        ▼
Secure Upload Area
        │
        ▼
Data Profiling
        │
        ├── Identify missing values
        ├── Identify duplicates
        ├── Identify personal/sensitive fields
        └── Classify dataset
        │
        ▼
Mask / Pseudonymise / Clean
        │
        ▼
Approved Data Repository
        │
        ▼
Role-Based Access
        │
        ├── Admin
        ├── Data Steward
        ├── Analyst
        ├── Student Developer
        └── Viewer
        │
        ▼
Dashboards / Reports / Prototype

### 3.3 Recommended user roles

| Role | Access rights |
| --- | --- |
| System Admin | Manage users, roles, system settings, backups |
| Data Steward | Approve datasets, validate quality, manage metadata |
| Data Engineer | Upload, clean, transform, load datasets |
| Data Analyst | Query, analyse, build dashboards |
| Data Scientist | Build models, run experiments, document bias/explainability |
| Student Developer | Limited sandbox access, assigned tasks only |
| Viewer / Leadership | View approved dashboards and reports only |
| Auditor | Read-only access to logs, lineage, compliance reports |

### 3.4 Role-permission matrix

| Function | Admin | Steward | Engineer | Analyst | Scientist | Student | Viewer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Create users | Yes | No | No | No | No | No | No |
| Upload data | Yes | Yes | Yes | No | No | Limited | No |
| Approve dataset | No | Yes | No | No | No | No | No |
| Clean/transform data | Yes | Yes | Yes | No | Yes | Limited | No |
| Run SQL queries | Yes | Yes | Yes | Yes | Yes | Limited | No |
| Use notebooks | Yes | No | Yes | Yes | Yes | Limited | No |
| Build dashboards | Yes | Yes | Yes | Yes | Yes | Limited | No |
| View dashboards | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| Export reports | Yes | Yes | Yes | Yes | Yes | Limited | Yes |
| Build ML models | Yes | No | No | No | Yes | Limited | No |
| View audit logs | Yes | Yes | No | No | No | No | No |

### 3.5 Security architecture

| Security requirement | Implementation |
| --- | --- |
| Encryption in transit | HTTPS/TLS certificates |
| Encryption at rest | Azure Storage encryption, PostgreSQL encryption |
| Authentication | Microsoft Entra ID preferred; Keycloak alternative |
| Authorisation | RBAC linked to dataset permissions |
| Secrets management | Azure Key Vault |
| Audit logging | Store user, action, timestamp, dataset, IP/device |
| Session timeout | Auto logout after inactivity |
| Password policy | Use Entra ID policy or Keycloak policy |
| Sensitive fields | Mask ID numbers, contact details, learner identifiers |
| Backups | Scheduled database and object storage backups |
| Security testing | OWASP ZAP scan, dependency scan, container scan |

### 3.6 Sensitive data handling

| Data type | Recommended action |
| --- | --- |
| Names and surnames | Pseudonymise for student/development use |
| ID/passport numbers | Mask or hash |
| Email addresses | Mask unless needed |
| Phone numbers | Mask |
| Demographics | Aggregate for dashboards where possible |
| Grant amounts | Role-controlled access |
| Provider information | Keep visible only where approved |
| Learner records | Use anonymised learner ID |

Example:

Original:
Learner Name: Thabo Mokoena
ID Number: 9801015009087
Phone: 0821234567

Safe analytical version:
Learner_ID: LRN_000245
ID_Number: ********9087
Phone: 082****567

### 3.7 Required governance documents

For D2, prepare these documents:

| Document | Purpose |
| --- | --- |
| Data Governance Addendum | Defines ownership, roles, data classification, retention |
| Data Handling & Security Protocol | POPIA, encryption, masking, access control |
| Role-Permission Matrix | Who can access what |
| Data Processing Register | What data is processed and why |
| Dataset Approval Form | Sign-off before dataset is used |
| Student Confidentiality Agreement | Prevents misuse of CHIETA data |
| Data Breach Response Plan | Steps if data is exposed |
| Model Ethics & Bias Checklist | Required for predictive models |

### 3.8 Achievable implementation tasks

| Task | Output | Lead | Skills needed |
| --- | --- | --- | --- |
| Identify sensitive fields | Data sensitivity register | Data Steward | POPIA, data classification |
| Define access roles | RBAC matrix | Security Specialist | IAM, governance |
| Configure authentication | SSO login | DevOps/Security Engineer | Entra ID, Keycloak |
| Configure encryption | Secure storage and HTTPS | Cloud Engineer | Azure, TLS, Key Vault |
| Build audit log service | Audit trail database | Backend Developer | FastAPI, PostgreSQL |
| Create masking pipeline | Safe analytical datasets | Data Engineer | Python, SQL |
| Draft POPIA protocol | D2 security section | POPIA Specialist | Legal/data protection |
| Train students | Confidentiality and safe data use | Mentor | Ethics, Git, data handling |

### 3.9 Learning resources

| Topic | Resource |
| --- | --- |
| POPIA overview | South African Information Regulator website |
| Microsoft Entra ID | Microsoft Learn: Entra identity documentation |
| Azure Key Vault | Microsoft Learn: Azure Key Vault documentation |
| OWASP security testing | OWASP Web Security Testing Guide |
| Data anonymisation | UK ICO anonymisation guidance |
| Great Expectations data validation | Great Expectations documentation |
| Keycloak access control | Keycloak documentation |

## Part 4: Data Repository, Dataset Ingestion, Cleaning, Validation, Lineage, and Storage Design

This part delivers D4: Integrated and Prepared Datasets. The scope requires CHIETA datasets to be profiled, cleaned, structured, anonymised where necessary, loaded into the system, and documented with transformation lineage and quality assumptions.

### 4.1 Data repository design

Use a three-zone repository model:

Zone 1: Raw Data
Original uploaded files: CSV, Excel, JSON
No editing allowed

Zone 2: Cleaned Data
Validated, cleaned, standardised, anonymised datasets

Zone 3: Analytics Data
Optimised tables for dashboards, notebooks, reports, and prototype

### 4.2 Recommended storage structure

| Storage area | Purpose | Recommended tool |
| --- | --- | --- |
| Raw file storage | Keep original uploads | Azure Blob Storage or MinIO |
| Metadata catalogue | Dataset name, owner, date, quality status | PostgreSQL |
| Cleaned data tables | Validated structured data | PostgreSQL |
| Analytics tables | Fast dashboard-ready tables | PostgreSQL materialised views |
| Audit records | Uploads, edits, access logs | PostgreSQL |
| Export storage | PDF, Excel, PNG reports | Azure Blob Storage |

### 4.3 Dataset ingestion pipeline

User uploads dataset
        ↓
File type validation
        ↓
Virus/security scan
        ↓
Store original file in Raw Zone
        ↓
Profile data quality
        ↓
Detect sensitive fields
        ↓
Clean and standardise data
        ↓
Mask/pseudonymise where needed
        ↓
Validate data quality rules
        ↓
Load into Cleaned Zone
        ↓
Create analytics tables
        ↓
Update metadata catalogue
        ↓
Make dataset available by user role

### 4.4 CHIETA initial datasets

The first ingestion sprint should cover:

| Dataset | Example use |
| --- | --- |
| DG/MG grants data | Grant allocation, utilisation, spending patterns |
| Learner enrolment and completion data | Enrolment trends, completion rates, drop-off risks |
| Sector skills and labour market data | Scarce skills, regional demand, training alignment |
| Smart Skills Centre utilisation data | Centre usage, programme demand, participation |
| ETQA data | APP target tracking, accreditation and certification insights |

### 4.5 Data cleaning rules

| Problem | Cleaning action |
| --- | --- |
| Missing values | Flag, impute only where approved |
| Duplicate learner records | Deduplicate using learner ID or hashed identity |
| Inconsistent dates | Standardise to YYYY-MM-DD |
| Province names differ | Use standard SA province list |
| Programme names inconsistent | Create master programme reference table |
| Grant categories inconsistent | Standardise DG/MG categories |
| Outliers | Flag, do not delete without approval |
| Sensitive identifiers | Mask/hash/pseudonymise |
| Invalid numeric values | Validate against allowed ranges |

### 4.6 Data lineage design

Every dataset must have a lineage record:

| Field | Example |
| --- | --- |
| Dataset name | Learner Completion Data 2023–2025 |
| Source owner | CHIETA ETQA Unit |
| Upload date | 2026-06-04 |
| Uploaded by | Data Steward |
| Raw file path | /raw/learner_completion_2025.xlsx |
| Cleaning script | clean_learner_completion.py |
| Validation rules | Missing learner ID < 1%, completion date valid |
| Masking applied | Learner name removed, ID hashed |
| Loaded table | clean.learner_completion |
| Analytics table | mart.learner_completion_summary |
| Approved by | CHIETA Data Owner |

### 4.7 Database schema design

Recommended schemas in PostgreSQL:

raw
- raw_upload_registry
- raw_file_metadata

clean
- grants_clean
- learners_clean
- etqa_clean
- smart_skills_clean
- labour_market_clean

mart
- learner_completion_summary
- grant_spending_summary
- skills_gap_summary
- etqa_app_target_summary
- centre_utilisation_summary

governance
- dataset_catalogue
- data_quality_results
- data_lineage
- access_logs
- user_roles

### 4.8 Example table design

CREATE TABLE governance.dataset_catalogue (
    dataset_id SERIAL PRIMARY KEY,
    dataset_name TEXT NOT NULL,
    dataset_owner TEXT NOT NULL,
    classification TEXT NOT NULL,
    upload_date TIMESTAMP DEFAULT CURRENT_TIMESTAMP,
    source_unit TEXT,
    quality_status TEXT,
    approval_status TEXT,
    approved_by TEXT,
    approved_date TIMESTAMP
);

CREATE TABLE governance.data_lineage (
    lineage_id SERIAL PRIMARY KEY,
    dataset_id INT,
    raw_file_location TEXT,
    cleaning_script TEXT,
    transformation_summary TEXT,
    masking_applied BOOLEAN,
    validation_status TEXT,
    loaded_table TEXT,
    created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP
);

### 4.9 Data quality validation

Use Great Expectations or Pandera to validate:

| Validation rule | Example |
| --- | --- |
| Required columns exist | learner_id, programme, province |
| No invalid dates | Completion date cannot be before enrolment date |
| Valid categories | Province must be one of 9 SA provinces |
| Numeric limits | Grant amount must be greater than or equal to zero |
| Duplicate check | Learner ID + programme ID must be unique |
| Missing threshold | Critical fields missing less than approved threshold |

### 4.10 Student tasks in this workstream

| Student role | Tasks | Skills gained |
| --- | --- | --- |
| Data Assistant | Check missing values, duplicates, formats | Excel, Python, data quality |
| Python Junior Developer | Write cleaning scripts | Pandas, Git, testing |
| Documentation Contributor | Record data dictionary and lineage | Technical writing |
| QA Tester | Test upload, validation, dashboard data | Test cases, UAT |
| BI Assistant | Compare cleaned data with dashboard outputs | SQL, Superset |

### 4.11 Expert roles needed

| Role | Responsibility |
| --- | --- |
| Data Architect | Designs repository and data model |
| Data Engineer | Builds ingestion, cleaning, validation pipelines |
| POPIA Specialist | Confirms lawful handling and masking rules |
| Database Administrator | Optimises PostgreSQL and backups |
| Security Engineer | Secures access, logs, encryption |
| Student Mentor | Reviews student contributions |

### 4.12 Immediate tasks for implementation

| Week | Task | Output |
| --- | --- | --- |
| 1 | Create dataset inventory template | Dataset register |
| 2 | Build upload prototype | CSV/Excel upload working |
| 3 | Create raw storage structure | Raw data zone |
| 4 | Create PostgreSQL schemas | raw, clean, mart, governance |
| 5 | Build profiling script | Data quality report |
| 6 | Build masking script | POPIA-safe data |
| 7 | Load first cleaned dataset | Clean table available |
| 8 | Create first analytics table | Dashboard-ready data |

### 4.13 Learning resources

| Topic | Resource |
| --- | --- |
| PostgreSQL | PostgreSQL official documentation |
| Pandas data cleaning | Pandas user guide |
| Great Expectations | GX documentation |
| Data modelling | Microsoft Learn data modelling resources |
| Azure Blob Storage | Microsoft Learn Azure Storage |
| SQL basics | Mode SQL Tutorial |
| Data lineage | OpenLineage documentation |
| Python ETL | Real Python data engineering tutorials |

# Part 6: Dashboard Platform, Reporting Framework, Executive Cockpits, Accessibility (WCAG 2.1 AA), Export Services, and Prototype UI/UX Design

This section addresses Deliverables D5 and D6 and satisfies the requirements for:

- Interactive dashboards

- Visualisation

- Reports

- Dashboard exports

- Leadership-ready prototype

- Accessibility compliance (WCAG 2.1 AA)

- Browser-based access

- Performance under 3 seconds response time

# 6.1 Dashboard Architecture

The dashboard environment should support three distinct audiences.

Executive Users
      │
      ▼
Executive Cockpit
      │
─────────────────────
Analysts
      │
      ▼
Interactive Dashboards
      │
─────────────────────
Technical Users
      │
      ▼
Advanced Analytics Dashboards

# Recommended Dashboard Platform

### Primary Platform

Apache Superset

Reasons:

- Open source

- SQL driven

- Role-based security

- Dashboard sharing

- Export capability

- Kubernetes compatible

### Secondary Platform

Plotly Dash

Used for:

- Custom prototypes

- Advanced simulation

- What-if analysis

### Tertiary Platform

Streamlit

Used for:

- Student experimentation

- Rapid prototype development

# 6.2 Dashboard Categories

The Data Lab should contain five dashboard groups.

## Dashboard Group 1

### Executive Leadership Cockpit

Audience:

- CEO

- CFO

- Executive Management

- Board Presentations

Purpose:

Provide a one-page view of CHIETA performance.

### KPIs

Total Learners
Completion Rate
Grant Utilisation
Training Providers
ETQA Performance
Skills Centres Usage
Budget Utilisation

### Visuals

| Visual | Purpose |
| --- | --- |
| KPI Cards | Executive summary |
| Trend Lines | Growth tracking |
| Maps | Provincial performance |
| Heatmaps | Risk areas |
| Gauges | Target achievement |

# Dashboard Group 2

## Grants Intelligence Dashboard

Uses:

- DG Data

- MG Data

Required by scope datasets.

### Questions Answered

Where is funding spent?
Which programmes consume most funding?
Which provinces under-utilise grants?

### Visualisations

Funding by Province
Funding by Programme
Monthly Spend Trends
Budget vs Actual
Grant Utilisation Heatmap

# Dashboard Group 3

## Learner Intelligence Dashboard

### Questions

How many learners enrolled?
How many completed?
Where are dropout risks?

### Visualisations

Enrolment Trend
Completion Trend
Dropout Trend
Province Comparison
Provider Performance
Gender Analysis

# Dashboard Group 4

## ETQA Performance Dashboard

### Questions

APP Targets
Certification Performance
Provider Accreditation
Assessment Completion

### Visualisations

Target Achievement
Certification Trends
Provider Rankings
ETQA Performance Scorecard

# Dashboard Group 5

## Smart Skills Centre Dashboard

### Questions

Which centres are used?
Peak periods?
Capacity challenges?

### Visualisations

Utilisation Heatmap
Centre Ranking
Provincial Comparison
Forecast Demand

# 6.3 Prototype Dashboard

Remember:

The prototype is the most important deliverable.

## Recommended Prototype

### CHIETA Skills Intelligence Platform

Executive Demonstration System

Combines:

Grants Data
Learner Data
ETQA Data
Skills Centre Data

into one decision-support system.

### Home Screen

┌─────────────────────────────┐
│ CHIETA Skills Intelligence  │
├─────────────────────────────┤
│ Total Learners              │
│ Completion Rate             │
│ Grant Utilisation           │
│ Centres Active              │
└─────────────────────────────┘

      Provincial Map

      Risk Summary

      Recommendations

### Leadership Demonstration

Leadership should be able to ask:

Show grant performance by province

Result:

Immediate dashboard update.

Ask:

Which provinces have low completion?

Result:

Risk dashboard.

Ask:

What happens if we increase funding?

Result:

Scenario dashboard.

# 6.4 Dashboard Navigation Structure

Home
│
├── Executive Dashboard
├── Grants Dashboard
├── Learner Dashboard
├── ETQA Dashboard
├── Skills Centre Dashboard
├── Reports
├── Data Explorer
└── Prototype

# 6.5 Accessibility Design (WCAG 2.1 AA)

Required explicitly in scope.

## Colour Accessibility

Avoid:

Red vs Green only

Use:

Patterns
Labels
Icons

## Keyboard Navigation

All dashboard functions should support:

TAB
SHIFT+TAB
ENTER
ESC

## Screen Reader Support

Every chart must include:

aria-label

Example:

aria-label="Learner completion rate by province"

## Accessible Charts

Each chart should provide:

Visual Chart
+
Data Table

# 6.6 Reporting Framework

The scope requires export capability.

Supported exports:

| Format | Purpose |
| --- | --- |
| PDF | Leadership reports |
| Excel | Further analysis |
| PNG | Presentations |
| CSV | Data extracts |

# Automated Reports

Examples:

### Weekly

Grant Performance Report

### Monthly

Learner Completion Report

### Quarterly

Executive Performance Report

# 6.7 Report Generation Architecture

Dashboard
      │
      ▼
Report Engine
      │
 ┌───────────────┐
 │ PDF Export    │
 │ Excel Export  │
 │ PNG Export    │
 └───────────────┘

# 6.8 Performance Design

The scope requires:

≤ 3 seconds dashboard load

for agreed datasets.

## Optimisation Strategy

### Materialised Views

Instead of:

SELECT millions of rows

Use:

summary tables

### Caching

Implement:

Redis Cache

### Pre-Aggregation

Example:

Monthly Learner Totals

stored in advance.

# 6.9 Student Participation

| Role | Tasks |
| --- | --- |
| UI Student | Dashboard layout |
| Dashboard Student | Chart development |
| Accessibility Student | WCAG testing |
| QA Student | Dashboard testing |
| Documentation Student | User guides |
| Report Student | Export testing |

# 6.10 Team Required

| Role | Skills |
| --- | --- |
| BI Lead | Dashboard architecture |
| UI/UX Designer | User-centred design |
| Front-End Developer | React |
| Dashboard Developer | Superset |
| Accessibility Specialist | WCAG 2.1 AA |
| QA Engineer | Testing |
| Data Analyst | KPI design |

# 6.11 UI/UX Wireframe Plan

## Prototype Landing Page

┌─────────────────────────────┐
│ CHIETA DATA LAB             │
├─────────────────────────────┤
│ Dashboard Summary           │
├─────────────────────────────┤
│ Learners | Grants | ETQA    │
├─────────────────────────────┤
│ Provincial Insights         │
├─────────────────────────────┤
│ Risk Alerts                 │
├─────────────────────────────┤
│ Recommendations             │
└─────────────────────────────┘

## Analyst Workspace

Datasets
│
├── Upload
├── Explore
├── SQL
├── Notebook
├── Dashboards
└── Reports

# 6.12 Deliverables Produced

This work contributes directly to:

| Deliverable | Contribution |
| --- | --- |
| D3 | Functional Data Lab |
| D5 | Dashboards and Reports |
| D6 | Working Prototype |
| D8 | User Training |
| D9 | Documentation |

# 6.13 Learning Resources

### Apache Superset

Apache Superset Documentation

### Plotly Dash

Plotly Dash Documentation

### Streamlit

Streamlit Documentation

### WCAG 2.1 AA

WCAG 2.1 Guidelines

### UI/UX Design

Google UX Design Resources

# Part 7: Prototype Selection Framework, Detailed CHIETA Prototype Design, AI/ML Models, What-If Simulation Engine, and Leadership Demonstration Strategy

This section addresses the most important deliverable in the entire project:

"The single most important outcome of this project is the working prototype."

The scope further states that the prototype must:

- Solve a real CHIETA operational question

- Use real CHIETA data

- Include at least 3 interactive visualisations

- Support at least 2 user roles

- Be leadership-ready

- Be testable and documented

- Process dashboards within 3 seconds

# 7.1 Prototype Selection Framework

The scope specifies that prototype selection should be based on a weighted decision matrix.

## Recommended Evaluation Matrix

| Criteria | Weight |
| --- | --- |
| Business Impact | 30% |
| Data Availability | 20% |
| Technical Feasibility | 15% |
| Student Learning Value | 15% |
| Executive Demonstrability | 20% |

## Candidate Prototype 1

### CHIETA Skills Intelligence Platform

Purpose:

Provide a national skills intelligence dashboard for leadership.

Datasets:

- Learner data

- Grant data

- ETQA data

- Smart Skills Centre data

Score:

| Criteria | Score |
| --- | --- |
| Business Impact | 9 |
| Data Availability | 9 |
| Feasibility | 8 |
| Student Value | 9 |
| Demonstrability | 10 |
| Total | 45/50 |

Recommended Winner

## Candidate Prototype 2

### Grant Utilisation Risk Engine

Purpose:

Predict under-spending and over-spending.

Score:

40/50

## Candidate Prototype 3

### Learner Success Prediction System

Purpose:

Predict learner completion risk.

Score:

42/50

# Recommended Final Prototype

## CHIETA Skills Intelligence & Decision Support Platform

This prototype combines all major datasets into a single leadership platform.

# 7.2 Business Questions Answered

The prototype should answer:

### Executive Questions

How many learners were funded?
Which provinces perform best?
Where are completion risks increasing?
Which grants are under-utilised?
Which programmes require intervention?
Which Smart Skills Centres are underperforming?

### Strategic Questions

What skills shortages are emerging?
What happens if funding increases?
What happens if funding decreases?
Which programmes provide best ROI?

# 7.3 Prototype Architecture

CHIETA Skills Intelligence Platform

├── Executive Dashboard
├── Learner Intelligence
├── Grant Intelligence
├── ETQA Intelligence
├── Skills Centre Intelligence
├── Prediction Engine
├── Scenario Engine
├── Recommendation Engine
└── Reporting Engine

# 7.4 Executive Dashboard

The landing page leadership sees.

## KPI Cards

Total Learners
Active Grants
Completion Rate
Budget Utilisation
Active Centres
APP Achievement
Risk Alerts

## Executive Visualisations

### Visualisation 1

National Skills Heat Map

Shows:

Province
Enrolments
Completions
Funding
Performance

### Visualisation 2

Completion Trend

Year
Month
Province
Programme

### Visualisation 3

Grant Utilisation Trend

Allocated
Spent
Remaining

# 7.5 AI Module 1

## Learner Completion Prediction

Predict:

Will learner complete?

### Inputs

Feature

Province

Programme

Gender

Funding Type

Provider

Age Group

Training Centre

### Outputs

Completion Probability

Example:

Learner A → 92%
Learner B → 35%
Learner C → 67%

### Models

Start simple:

Logistic Regression
Random Forest
XGBoost

### Best Tool

XGBoost

Reason:

- Accurate

- Explainable

- Fast

# 7.6 AI Module 2

## Grant Risk Prediction

Purpose:

Identify grants likely to underperform.

Predict:

Low Risk
Medium Risk
High Risk

Features:

Province
Provider
Budget
Previous Spending
Programme Type
Learner Count

Output:

Risk Score

Example:

Grant 1001 = High Risk

# 7.7 AI Module 3

## Smart Skills Centre Demand Forecast

Predict:

Future Utilisation

Useful for:

Capacity Planning
Resource Allocation
Funding Decisions

Models:

ARIMA
Prophet
LSTM

Recommended:

Prophet initially.

# 7.8 What-If Simulation Engine

The scope explicitly requires scenario testing.

This becomes the most impressive leadership feature.

## Scenario 1

Increase funding.

User changes:

Funding:
R20 million → R30 million

System estimates:

Learners Trained
Completions
Budget Impact

## Scenario 2

Open new Skills Centre.

User selects:

Limpopo

System predicts:

Expected Learners
Expected Cost
Expected Completions

## Scenario 3

Increase provider capacity.

System predicts:

Completion Impact
Cost Impact

# 7.9 Recommendation Engine

After analysis, generate recommendations.

Example:

Recommendation 1

Increase funding in Gauteng by 10%

Expected completion increase:
+8%

Example:

Recommendation 2

Expand Smart Skills Centre usage in KZN

Expected additional learners:
2,300

# 7.10 Explainable AI Layer

Required by scope.

Every prediction should include:

### Why?

Example:

Completion Probability = 78%

Main Factors

Programme Type 30%
Provider Quality 25%
Funding Level 20%
Province 15%
Age Group 10%

Tools:

- SHAP

- Feature Importance

# 7.11 Fairness and Bias Review

Required by scope.

Assess:

| Category | Test |
| --- | --- |
| Gender | Equal prediction quality |
| Province | No regional discrimination |
| Disability | Fair outcomes |
| Race | Fair treatment |
| Age | Fair representation |

Tools:

Fairlearn
AIF360

# 7.12 Student Participation

Students should contribute directly to prototype development.

## Team A

### Data Team

Tasks:

- Cleaning

- Validation

- Profiling

## Team B

### Dashboard Team

Tasks:

- Visualisations

- Executive dashboards

## Team C

### AI Team

Tasks:

- Model building

- Testing

## Team D

### Documentation Team

Tasks:

- User guides

- Technical documents

## Team E

### QA Team

Tasks:

- UAT

- Test scripts

# 7.13 Leadership Demonstration Script

When presenting to CHIETA leadership:

### Step 1

Open Executive Dashboard

Show:

National View

### Step 2

Filter:

Province = Gauteng

Dashboard updates instantly.

### Step 3

Ask:

Which programmes are at risk?

Show:

Risk Dashboard

### Step 4

Run Simulation

Increase funding by 15%

Show:

Predicted outcomes

### Step 5

Display AI Recommendation

Recommended intervention

### Step 6

Export report

PDF
Excel
PNG

Leadership now sees:

- Real data

- Real insights

- Real predictions

- Real recommendations

Exactly what the scope expects.

# 7.14 Prototype Development Team

| Role | Required Skills |
| --- | --- |
| Product Owner | Business analysis |
| Solution Architect | Platform design |
| Data Scientist | ML, forecasting |
| Data Engineer | ETL, SQL |
| BI Developer | Dashboards |
| UI/UX Designer | User experience |
| Backend Developer | FastAPI |
| DevOps Engineer | AKS, CI/CD |
| Security Specialist | POPIA |
| Student Team Leads | Agile delivery |

# 7.15 Deliverables Produced

| Deliverable | Contribution |
| --- | --- |
| D1 | Prototype selection matrix |
| D2 | Prototype architecture |
| D3 | Platform capability |
| D5 | Visualisations |
| D6 | Leadership-ready prototype |
| D7 | Testing results |
| D8 | User training |
| D9 | Source code and documentation |

# 7.16 Advanced Prototype (Competitive Advantage)

To outperform other bidders, add:

### Generative AI Copilot

Example:

User asks:

Show learner completion trends in Limpopo

System generates:

- Dashboard

- Summary

- Insights

### Agentic AI Advisor

Example:

Which provinces need intervention?

System:

- Analyses data

- Runs models

- Produces recommendations

- Generates management report

This aligns strongly with CHIETA's Fusion 2030 vision and would differentiate the solution significantly.

# Part 8: Student Co-Development Model, Agile Delivery Framework, Sprint Planning, Mentorship Structure, Skills Development Programme, and Complete Student Participation Blueprint (D1 Requirement)

This section is extremely important because CHIETA explicitly states:

"Students are not observers — they are contributors."

The scope further requires:

- Agile sprint participation

- Pair programming

- Code reviews

- Mentorship

- Defined student roles

- Weekly time commitments

- Contribution tracking

- Student onboarding plan

- Technical training

- Digital recognition mechanisms

This section forms a major part of Deliverable D1.

# 8.1 Student Co-Development Philosophy

Most projects fail because students are used as assistants.

CHIETA requires students to become:

Contributors
Developers
Analysts
Testers
Researchers
Innovators

The proposed model should be:

Industry Experts
        │
        ▼
Mentors
        │
        ▼
Student Team Leads
        │
        ▼
Student Delivery Teams

Students perform real project work while experts review and approve outputs.

# 8.2 Student Participation Framework

## Tier 1

### Foundation Students

Typical:

- Diploma

- Advanced Diploma

Tasks:

- Data cleaning

- Data validation

- Documentation

- UI testing

## Tier 2

### Intermediate Students

Typical:

- BTech

- Honours

- Postgraduate Diploma

Tasks:

- SQL development

- Dashboard creation

- ETL scripting

- API testing

## Tier 3

### Advanced Students

Typical:

- Master's

- PhD

Tasks:

- Machine Learning

- Data Science

- Architecture support

- Research and innovation

# 8.3 Student Organisation Structure

Programme Director
        │
        ▼
Technical Lead
        │
───────────────────────────────
│         │         │         │
▼         ▼         ▼         ▼

Data     BI      AI/ML     QA
Team     Team    Team      Team

# Recommended Cohort

| Group | Number |
| --- | --- |
| Data Engineering | 10 |
| BI & Dashboard | 8 |
| AI/ML | 8 |
| QA & Testing | 5 |
| Documentation | 4 |
| UI/UX | 5 |
| DevOps | 5 |

Total:

### 45 Students

This creates meaningful participation while remaining manageable.

# 8.4 Student Roles

## Role 1

### Data Assistant

Tasks:

- Data profiling

- Missing value analysis

- Duplicate detection

Skills learned:

Excel
SQL
Python
Data Quality

## Role 2

### ETL Developer

Tasks:

- Build data pipelines

- Transform datasets

- Validation

Skills:

Python
Pandas
SQL
Git

## Role 3

### Dashboard Developer

Tasks:

- Build Superset dashboards

- KPI cards

- Visualisations

Skills:

Superset
SQL
Data Storytelling

## Role 4

### AI Developer

Tasks:

- Model building

- Forecasting

- Explainability

Skills:

Scikit-Learn
XGBoost
MLflow
SHAP

## Role 5

### QA Tester

Tasks:

- Functional testing

- UAT testing

- Security validation

Skills:

Test Planning
Bug Reporting
UAT

## Role 6

### Technical Writer

Tasks:

- User guides

- Architecture documents

- SOPs

Skills:

Documentation
Technical Communication

# 8.5 Weekly Student Schedule

The scope suggests:

8–12 hours per week

per student.

Recommended:

| Activity | Hours |
| --- | --- |
| Sprint Planning | 1 |
| Technical Training | 2 |
| Development Work | 5 |
| Review Session | 2 |
| Documentation | 1 |

Total:

### 11 Hours Weekly

# 8.6 Agile Delivery Model

Use:

## Scrum

Because:

- Incremental delivery

- Easy student participation

- Good mentorship structure

# Sprint Duration

Recommended:

2 Weeks

per sprint.

# 18 Month Project

18 Months
≈ 39 Sprints

# Sprint Structure

Sprint Planning
        │
        ▼
Development
        │
        ▼
Code Review
        │
        ▼
Testing
        │
        ▼
Demo
        │
        ▼
Retrospective

# 8.7 Pair Programming Model

Required by scope.

Example:

Student Developer
        +
Senior Developer

Example:

Student Data Scientist
        +
Lead Data Scientist

Benefits:

- Knowledge transfer

- Quality control

- Faster learning

# 8.8 Mentorship Structure

## Level 1

### Technical Mentors

Experts:

- Data Engineer

- BI Developer

- AI Engineer

- DevOps Engineer

Ratio:

1 Mentor : 5 Students

## Level 2

### Academic Mentors

University supervisors.

Responsibilities:

- Research guidance

- Assessment

- Capstone support

## Level 3

### Industry Mentors

CHIETA specialists.

Responsibilities:

- Domain expertise

- Validation

- Business feedback

# 8.9 Student Training Curriculum

## Module 1

### Introduction to CHIETA Data Lab

Topics:

- Project overview

- Business context

- POPIA

Duration:

1 Week

## Module 2

### Data Engineering

Topics:

- SQL

- Data cleaning

- Data quality

Duration:

3 Weeks

## Module 3

### Dashboard Development

Topics:

- Superset

- KPIs

- Data visualisation

Duration:

2 Weeks

## Module 4

### Machine Learning

Topics:

- Statistics

- Classification

- Forecasting

Duration:

4 Weeks

## Module 5

### DevOps

Topics:

- Git

- Docker

- Kubernetes

Duration:

3 Weeks

## Module 6

### Testing

Topics:

- Functional testing

- Security testing

- UAT

Duration:

2 Weeks

# 8.10 Contribution Tracking

The scope requires:

Contribution log maintained.

Create:

Student Contribution Portal

Track:

Field

Student

Task

Hours

Sprint

Pull Requests

Reviews

Dashboard Contributions

Documentation Contributions

# Example

| Student | Sprint | Contribution |
| --- | --- | --- |
| Student A | Sprint 4 | Data cleaning |
| Student B | Sprint 4 | Dashboard creation |
| Student C | Sprint 4 | Testing |

# 8.11 Student Assessment Framework

Every sprint receives marks.

| Area | Weight |
| --- | --- |
| Technical Work | 40% |
| Documentation | 15% |
| Teamwork | 15% |
| Innovation | 15% |
| Presentation | 15% |

# 8.12 Recognition Model

The scope recommends digital badges and certificates.

## Bronze Badge

Completed onboarding.

## Silver Badge

Completed 5 sprints.

## Gold Badge

Completed 10+ sprints.

## Platinum Badge

Outstanding contributor.

# 8.13 Capstone Projects

Potential MSc/PhD topics emerging from the Data Lab:

### MSc

- Learner completion prediction

### MSc

- Grant risk prediction

### MSc

- Smart Skills Centre forecasting

### PhD

- Explainable AI for SETA decision-making

### PhD

- Agentic AI for skills intelligence

### PhD

- Federated learning for workforce planning

These align strongly with your existing 4IR Research Chair, AI, WIL, and postgraduate supervision ecosystem.

# 8.14 Team Structure (Provider Side)

| Role | Quantity |
| --- | --- |
| Programme Manager | 1 |
| Solution Architect | 1 |
| Technical Lead | 1 |
| Data Engineers | 2 |
| BI Developers | 2 |
| Data Scientists | 2 |
| DevOps Engineers | 1 |
| Security Specialist | 1 |
| QA Lead | 1 |
| Student Mentors | 6 |

# 8.15 Deliverables Produced

| Deliverable | Contribution |
| --- | --- |
| D1 | Student Onboarding & Mentorship Plan |
| D3 | Student-built components |
| D5 | Dashboards |
| D6 | Prototype |
| D8 | Training materials |
| D9 | Contribution records |

# 8.16 Learning Resources for Students

### Git & GitHub

GitHub Skills

### SQL

SQLBolt Interactive SQL Training

### Python

Python Official Tutorial

### Apache Superset

Apache Superset Documentation

### Kubernetes

Kubernetes Learning Path

### Machine Learning

Scikit-Learn Tutorials

### Data Engineering

DataTalksClub Data Engineering Zoomcamp

# Part 9: Complete Project Team Structure, RACI Matrix, Skills Matrix, Recruitment Plan, Budget Categories, Resource Loading, and Expert Profiles Required for Successful Delivery

This section is the foundation for successful delivery of all CHIETA deliverables (D1–D9). The Data Lab is not merely a software project; it is simultaneously:

- A Data Platform Project

- A Data Governance Project

- A Data Science Project

- A Student Development Programme

- A Skills Transfer Initiative

- An Innovation and Research Programme

Therefore, a multidisciplinary team is required.

# 9.1 Recommended Organisational Structure

Executive Steering Committee
          │
          ▼
Project Sponsor (CHIETA)
          │
          ▼
Programme Director
          │
          ▼
Project Manager
          │
────────────────────────────────────
│         │         │         │
▼         ▼         ▼         ▼

Technical  Data     Training   Governance
Lead       Lead     Lead       Lead

Supporting teams:

Data Engineering Team
BI Team
AI/ML Team
DevOps Team
QA Team
Security Team
Student Teams
Documentation Team

# 9.2 Governance Structure

## Executive Steering Committee

Members:

- CHIETA Executive Sponsor

- CHIETA CIO/ICT Manager

- CHIETA Data Owner

- Programme Director

- Project Manager

Responsibilities:

- Strategic decisions

- Risk approval

- Budget approval

- Deliverable sign-off

Meeting frequency:

Monthly

# 9.3 Core Delivery Team

## Programme Director

### Responsibilities

- Overall accountability

- Executive reporting

- Stakeholder engagement

- Strategic oversight

### Required Skills

| Skill | Level |
| --- | --- |
| Leadership | Expert |
| Data Strategy | Expert |
| Programme Management | Expert |
| Stakeholder Management | Expert |

### Suggested Profile

Professor/Senior Industry Expert

(An ideal role for a senior academic-industry leader such as yourself.)

# Project Manager

### Responsibilities

- Schedule management

- Sprint monitoring

- Risk tracking

- Deliverable coordination

### Certifications

Preferred:

PMP
PRINCE2
Agile PM
Scrum Master

# Solution Architect

### Responsibilities

- Platform design

- Integration design

- Technology decisions

- Architecture governance

### Skills

Azure
Kubernetes
Data Platforms
API Design
Security Architecture

# Technical Lead

### Responsibilities

- Development standards

- Code reviews

- Student supervision

- Technical decisions

# 9.4 Data Engineering Team

## Lead Data Engineer

Responsibilities:

Data ingestion
Data quality
ETL
Data warehouse

## Junior Data Engineers

Responsibilities:

Pipeline development
Data validation
Automation

### Required Skills

| Skill | Importance |
| --- | --- |
| SQL | Critical |
| PostgreSQL | Critical |
| Python | Critical |
| Pandas | Critical |
| ETL | Critical |
| Data Quality | Critical |
| Git | Essential |

# 9.5 BI Team

## BI Lead

Responsibilities:

Dashboard strategy
KPI design
Visualisation standards

## Dashboard Developers

Responsibilities:

Superset dashboards
Reports
Executive visualisation

### Skills

Apache Superset
SQL
Data Storytelling
UX Design

# 9.6 AI/ML Team

## Lead Data Scientist

Responsibilities:

Model development
Forecasting
Explainability
Bias testing

### Skills

| Skill | Level |
| --- | --- |
| Statistics | Expert |
| Machine Learning | Expert |
| Python | Expert |
| XGBoost | Expert |
| SHAP | Advanced |
| MLflow | Advanced |
| Fairlearn | Advanced |

## ML Engineers

Responsibilities:

Model deployment
Model monitoring
Automation

# 9.7 DevOps Team

## DevOps Engineer

Responsibilities:

AKS
CI/CD
Containers
Monitoring

### Skills

Docker
Kubernetes
Azure
GitHub Actions
Helm
Terraform

# 9.8 Security Team

## Security Specialist

Responsibilities:

POPIA compliance
Security testing
Audit controls
Access control

### Skills

IAM
Azure Security
OWASP
Encryption
Compliance

# 9.9 Quality Assurance Team

## QA Lead

Responsibilities:

Test planning
UAT
Automation testing

### Skills

Selenium
Playwright
API Testing
Performance Testing

# 9.10 Documentation Team

## Technical Writer

Responsibilities:

User manuals
Admin guides
Training guides
Architecture documents

# 9.11 Training Team

## Training Lead

Responsibilities:

Student onboarding
Train-the-trainer
Workshops
Skills transfer

# 9.12 Recommended Staffing Numbers

| Role | Quantity |
| --- | --- |
| Programme Director | 1 |
| Project Manager | 1 |
| Solution Architect | 1 |
| Technical Lead | 1 |
| Data Engineers | 3 |
| BI Developers | 2 |
| Data Scientists | 2 |
| DevOps Engineer | 1 |
| Security Specialist | 1 |
| QA Engineers | 2 |
| Technical Writer | 1 |
| Trainers | 2 |
| Student Mentors | 6 |
| Students | 45 |

Total:

### Core Team ≈ 20 Experts + 45 Students

# 9.13 RACI Matrix

## Deliverable D1

| Activity | PM | Architect | Data Lead | Students |
| --- | --- | --- | --- | --- |
| Requirements | A | C | C | I |
| Student Plan | A | I | I | C |
| Prototype Selection | A | C | C | C |

## Deliverable D2

| Activity | Architect | Security | PM |
| --- | --- | --- | --- |
| Architecture | A | C | I |
| Security Design | C | A | I |
| Data Governance | C | A | I |

## Deliverable D3

| Activity | Tech Lead | DevOps | Students |
| --- | --- | --- | --- |
| Platform Build | A | C | R |
| Deployment | C | A | I |

## Deliverable D6

| Activity | Data Scientist | BI Lead | Students |
| --- | --- | --- | --- |
| Prototype | A | C | R |
| Dashboard | C | A | R |

Legend:

R = Responsible
A = Accountable
C = Consulted
I = Informed

# 9.14 Skills Matrix

| Skill Area | Beginner | Intermediate | Expert |
| --- | --- | --- | --- |
| SQL | Students | Analysts | Data Engineers |
| Python | Students | Developers | Data Scientists |
| Dashboards | Students | BI Devs | BI Lead |
| Kubernetes | Junior DevOps | DevOps | Architect |
| Security | Students | Security Analyst | Security Lead |
| AI/ML | MSc Students | ML Engineer | Lead Scientist |

# 9.15 Recruitment Strategy

## Phase 1

Recruit:

Programme Director
Project Manager
Architect
Technical Lead

## Phase 2

Recruit:

Data Engineers
BI Developers
Data Scientists

## Phase 3

Recruit:

QA
Security
Documentation

## Phase 4

Onboard students.

# 9.16 Resource Loading by Phase

## Phase 1

Requirements & Design

| Role | Allocation |
| --- | --- |
| PM | 100% |
| Architect | 100% |
| Data Lead | 50% |
| Security | 25% |

## Phase 2

Development

| Role | Allocation |
| --- | --- |
| Data Engineers | 100% |
| BI Team | 100% |
| Students | 75% |
| DevOps | 75% |

## Phase 3

Testing

| Role | Allocation |
| --- | --- |
| QA Team | 100% |
| Security | 75% |
| Students | 50% |

## Phase 4

Training

| Role | Allocation |
| --- | --- |
| Trainers | 100% |
| Documentation Team | 100% |

# 9.17 Budget Categories

The scope excludes hosting and licensing unless agreed, but development costs must still be budgeted.

### Category 1

Personnel

Project Team
Mentors
Students

### Category 2

Infrastructure

AKS
Storage
Backup
Monitoring

### Category 3

Training

Workshops
Materials
Certifications

### Category 4

Security

Security Testing
Compliance Audits

### Category 5

Project Management

Reporting
Governance
Risk Management

# 9.18 Recommended Expert Profiles

## Data Architect

Minimum:

5+ years
Data Platforms
Azure
ETL

## Data Scientist

Minimum:

Masters or PhD
Machine Learning
Statistics
Forecasting

## BI Lead

Minimum:

Dashboard Design
KPIs
Visual Analytics

## DevOps Engineer

Minimum:

Azure AKS
Docker
CI/CD

## Security Specialist

Minimum:

POPIA
OWASP
IAM

# 9.19 Risks if Key Skills Are Missing

| Missing Role | Likely Failure |
| --- | --- |
| Architect | Poor scalability |
| Data Engineer | Data quality problems |
| BI Lead | Weak dashboards |
| Data Scientist | Poor prototype |
| Security Specialist | POPIA risk |
| QA Lead | Production defects |
| Trainer | Poor adoption |

# 9.20 Success Formula

The most successful delivery model for CHIETA would be:

1 Programme Director
1 Project Manager
1 Architect
20 Technical Experts
45 Students
39 Agile Sprints
1 Leadership Prototype

This structure directly supports D1–D9, maximises student participation, creates postgraduate research opportunities, and aligns with CHIETA's Fusion 2030 capability-building objectives.

# Part 10: Detailed 18-Month Project Plan, 39 Sprint Breakdown, Milestones, Gantt Structure, Deliverables Schedule, Risk Management Plan, and Execution Roadmap

This section converts the CHIETA Scope into a realistic execution plan that can be used directly for:

- Proposal submission

- Project planning

- Costing

- Resource allocation

- Monitoring and evaluation

- Steering committee reporting

The scope suggests:

| Phase | Duration |
| --- | --- |
| Phase 1 | 2 Months |
| Phase 2 | 8 Months |
| Phase 3 | 4 Months |
| Phase 4 | 2 Months |

Total:

### 18 Months Project Duration

# 10.1 Project Lifecycle Overview

Month 1-2
Requirements & Design
        │
        ▼
Month 3-10
Development & Integration
        │
        ▼
Month 11-14
Prototype & Testing
        │
        ▼
Month 15-18
Training & Handover

# 10.2 Agile Delivery Framework

Recommended:

### Scrum

Sprint Length:

2 Weeks

Project Duration:

18 Months
≈ 78 Weeks
≈ 39 Sprints

# Sprint Structure

Planning
   │
Development
   │
Code Review
   │
Testing
   │
Sprint Demo
   │
Retrospective

# 10.3 Phase 1: Requirements and Design

## Duration

Months 1–2

### Objective

Deliver:

- D1 Requirements Specification

- D2 System Design

## Sprint 1

### Project Initiation

Activities:

- Kick-off meeting

- Stakeholder identification

- Governance setup

- Risk register creation

Deliverables:

Project Charter
Governance Plan
Communication Plan

## Sprint 2

### Requirements Gathering

Activities:

- Workshops

- Interviews

- Data source identification

Outputs:

Business Requirements
User Stories
Dataset Inventory

## Sprint 3

### Prototype Selection

Activities:

- Evaluate prototype options

- Score matrix

- Leadership workshop

Output:

Prototype Selection Matrix

## Sprint 4

### Architecture Design

Activities:

- Technology stack selection

- Security architecture

- Infrastructure design

Output:

D2 Architecture Document

# Milestone 1

## Design Sign-Off

Deliverables:

- D1 Approved

- D2 Approved

Decision Gate:

Proceed to Development

# 10.4 Phase 2: Development

## Duration

Months 3–10

Objective:

Build the Data Lab platform.

# Sprint 5–6

## Environment Setup

Activities:

- Git repository

- CI/CD

- AKS cluster

- PostgreSQL

Output:

Development Environment

# Sprint 7–8

## Authentication & Security

Activities:

- User management

- Role-based access

- Audit logs

Output:

Identity Platform

# Sprint 9–10

## Data Repository

Activities:

- Raw zone

- Clean zone

- Analytics zone

Output:

Data Storage Platform

# Sprint 11–12

## Dataset Upload Module

Activities:

- CSV upload

- Excel upload

- Metadata capture

Output:

Dataset Management Module

# Sprint 13–14

## Data Quality Engine

Activities:

- Validation rules

- Profiling

- Data lineage

Output:

Data Governance Engine

# Sprint 15–16

## Analytics Workspace

Activities:

- JupyterHub

- SQL Lab

- Data explorer

Output:

Analytics Platform

# Sprint 17–18

## Dashboard Framework

Activities:

- Superset

- KPI engine

Output:

Dashboard Platform

# Sprint 19–20

## Report Engine

Activities:

- PDF export

- Excel export

- PNG export

Output:

Reporting Platform

# Sprint 21–22

## Student Contributions

Activities:

- Student development cycles

- Contribution tracking

Output:

Student Participation Evidence

# Sprint 23–24

## Dataset Integration

Activities:

- Grants

- Learners

- ETQA

Output:

Integrated Datasets

# Milestone 2

## Data Lab MVP

Deliverables:

- Core platform operational

- Student participation active

# 10.5 Phase 3: Prototype Development

## Duration

Months 11–14

Objective:

Build D6 Prototype.

# Sprint 25–26

## Prototype Dashboard

Activities:

- Executive cockpit

- KPI dashboards

# Sprint 27–28

## AI Model Development

Activities:

- Learner prediction

- Grant prediction

# Sprint 29–30

## Explainability

Activities:

- SHAP integration

- Feature importance

# Sprint 31–32

## Bias Assessment

Activities:

- Fairlearn

- Model validation

# Sprint 33–34

## Scenario Engine

Activities:

- What-if simulations

Examples:

Funding Increase
Funding Reduction
New Skills Centre

# Sprint 35–36

## Recommendation Engine

Activities:

- Automated recommendations

- Management insights

# Milestone 3

## Leadership Prototype Ready

Deliverables:

- D6 Prototype

Approved by CHIETA leadership.

# 10.6 Phase 4: Testing and Validation

## Duration

Months 15–16

Objective:

Deliver D7.

# Sprint 37

## Functional Testing

Coverage:

Uploads
Analytics
Dashboards
Reports

# Sprint 38

## Security Testing

Activities:

OWASP Testing
RBAC Validation
POPIA Validation

# Sprint 39

## UAT

Activities:

Business Testing
Executive Testing
Student Testing

# Milestone 4

## UAT Sign-Off

Deliverables:

- D7 Approved

# 10.7 Phase 5: Training and Handover

## Duration

Months 17–18

Objective:

Deliver:

- D8

- D9

# Training Stream 1

### Administrators

Topics:

User Management
Monitoring
Backup
Recovery

# Training Stream 2

### Analysts

Topics:

SQL
Dashboards
Reporting

# Training Stream 3

### Data Scientists

Topics:

Jupyter
MLflow
Models

# Training Stream 4

### Executives

Topics:

Dashboards
Decision Support

# Handover Activities

Deliver:

Source Code
Deployment Scripts
Documentation
Architecture

# Milestone 5

## Final Project Closure

Deliverables:

| Deliverable | Status |
| --- | --- |
| D1 | Complete |
| D2 | Complete |
| D3 | Complete |
| D4 | Complete |
| D5 | Complete |
| D6 | Complete |
| D7 | Complete |
| D8 | Complete |
| D9 | Complete |

# 10.8 Monthly Steering Committee Schedule

| Month | Focus |
| --- | --- |
| 1 | Kickoff |
| 2 | Requirements |
| 3 | Architecture |
| 4 | Platform Build |
| 5 | Data Integration |
| 6 | Governance |
| 7 | Dashboards |
| 8 | Analytics |
| 9 | Student Review |
| 10 | MVP Review |
| 11 | Prototype |
| 12 | AI Models |
| 13 | Simulations |
| 14 | Leadership Demo |
| 15 | Testing |
| 16 | UAT |
| 17 | Training |
| 18 | Handover |

# 10.9 Risk Management Plan

### Risk 1

Student Availability

Mitigation:

Cross-training
Backup student pool

### Risk 2

Poor Data Quality

Mitigation:

Data profiling sprint
Validation engine

### Risk 3

Scope Creep

Mitigation:

Change Control Board
Signed CR Forms

### Risk 4

Security Incident

Mitigation:

Encryption
RBAC
Monitoring

### Risk 5

Prototype Failure

Mitigation:

Early prototype development
Monthly demos

# 10.10 KPI Tracking Dashboard for the Project

Monitor:

| KPI | Target |
| --- | --- |
| Sprint Success Rate | >90% |
| UAT Success Rate | >95% |
| Critical Defects | 0 |
| Student Participation | 100% tracked |
| Documentation Coverage | 100% |
| Dashboard Load Time | <3 sec |
| System Availability | >99% |

# 10.11 Recommended Execution Model for TUT

Given your environment at TUT, this project could be executed as a living Data Science Innovation Lab, integrating:

- MICTSETA 4IR Research Chair

- Postgraduate students

- WIL students

- Computer Science

- Informatics

- Data Science

- AI Research Groups

- Industry partners

This creates a sustainable platform beyond the CHIETA project itself while satisfying the student co-development requirements.

# Part 11: Complete Testing Strategy, Security Validation, POPIA Compliance Audit Framework, UAT Methodology, Performance Benchmarking, and Acceptance Criteria for D7 Sign-Off

This section addresses Deliverable D7: Testing and Validation Report, which must include:

- Test strategy

- Unit testing

- Integration testing

- UAT

- Accessibility testing

- Security testing

- Performance benchmarks

- Defect management

- Resolution logs

- Sign-off evidence

as explicitly required in the scope.

# 11.1 Overall Testing Strategy

The Data Lab should follow a V-Model + Agile Testing Approach.

Requirements
     │
     ▼
Design
     │
     ▼
Development
     │
     ▼
Unit Testing
     │
     ▼
Integration Testing
     │
     ▼
System Testing
     │
     ▼
Security Testing
     │
     ▼
Accessibility Testing
     │
     ▼
User Acceptance Testing
     │
     ▼
Sign-Off

# 11.2 Testing Levels

| Testing Type | Purpose | Owner |
| --- | --- | --- |
| Unit Testing | Validate code modules | Developers |
| Integration Testing | Validate module interaction | QA Team |
| System Testing | Validate complete platform | QA Team |
| Security Testing | Validate security controls | Security Team |
| Accessibility Testing | WCAG validation | Accessibility Specialist |
| Performance Testing | Validate speed and scalability | DevOps + QA |
| User Acceptance Testing | Business validation | CHIETA Users |
| Regression Testing | Ensure no broken functionality | QA Team |

# 11.3 Unit Testing Framework

Every module must have automated tests.

## Modules

Authentication
Dataset Upload
Data Cleaning
Data Validation
Dashboards
Reporting
Analytics
Prototype

## Recommended Tools

| Tool | Purpose |
| --- | --- |
| PyTest | Python testing |
| Coverage.py | Coverage reports |
| GitHub Actions | Automated testing |
| SonarQube | Code quality |

## Target Coverage

| Area | Target |
| --- | --- |
| Backend APIs | ≥85% |
| ETL Pipelines | ≥85% |
| Data Validation Rules | ≥90% |
| Critical Security Components | 100% |

# Example Unit Test

def test_valid_dataset_upload():
    result = upload_dataset("learners.csv")
    assert result.status == "SUCCESS"

# 11.4 Integration Testing

Verify all modules communicate correctly.

## Test Scenario 1

Dataset Upload

Upload CSV
     ↓
Validation
     ↓
Storage
     ↓
Catalogue Update

Expected:

Dataset visible in repository

## Test Scenario 2

Dashboard Refresh

New Data
    ↓
ETL
    ↓
Analytics Table
    ↓
Dashboard Update

Expected:

Dashboard reflects latest data

# 11.5 System Testing

Validate full platform functionality.

## Areas

### User Management

Test:

Create User
Disable User
Reset Password
Role Assignment

### Data Management

Test:

Upload
Delete
Search
Catalogue

### Analytics

Test:

SQL Queries
Jupyter Notebooks
Statistics

### Dashboarding

Test:

Visualisation
Filtering
Export

### Prototype

Test:

Prediction
Simulation
Recommendation

# 11.6 Security Testing Framework

The scope requires security validation and POPIA compliance.

# Security Testing Categories

## Authentication Testing

Verify:

Login
Logout
Session Expiry
Password Policy

## Authorization Testing

Verify:

Admin Access
Analyst Access
Viewer Access
Student Access

Users should never access unauthorised datasets.

## API Security Testing

Verify:

Authentication Tokens
Input Validation
Rate Limiting

## Container Security

Verify:

Docker Images
Kubernetes Configurations
Dependencies

# Recommended Tools

| Tool | Purpose |
| --- | --- |
| OWASP ZAP | Vulnerability scanning |
| Trivy | Container scanning |
| Snyk | Dependency scanning |
| SonarQube | Secure coding analysis |

# 11.7 POPIA Compliance Audit

Required for D2 and D7.

# POPIA Checklist

## Data Collection

Verify:

Purpose Defined
Owner Defined
Approval Recorded

## Data Storage

Verify:

Encryption at Rest
Encryption in Transit

## Access Control

Verify:

RBAC
Audit Logs
User Accountability

## Data Masking

Verify:

ID Numbers Masked
Contact Details Protected

## Retention Policy

Verify:

Retention Period Defined
Deletion Process Defined

# POPIA Audit Scorecard

| Control | Pass/Fail |
| --- | --- |
| Encryption | Pass |
| Audit Logging | Pass |
| Masking | Pass |
| Access Control | Pass |
| Data Classification | Pass |

# 11.8 Accessibility Testing

The scope explicitly requires WCAG 2.1 AA compliance.

## Accessibility Tests

### Colour Contrast

Minimum:

4.5 : 1

### Keyboard Navigation

Verify:

TAB
SHIFT+TAB
ENTER
ESC

### Screen Reader Support

Verify:

ARIA Labels

### Charts

Every chart must provide:

Chart
+
Tabular Alternative

# Recommended Tools

| Tool | Purpose |
| --- | --- |
| Axe DevTools | Accessibility testing |
| Lighthouse | Accessibility scoring |
| WAVE | WCAG validation |

# 11.9 Performance Testing

The scope requires:

≤ 3 seconds

dashboard load time.

# Performance Targets

| Metric | Target |
| --- | --- |
| Login | <2 sec |
| Dataset Search | <2 sec |
| Dashboard Load | <3 sec |
| Report Export | <10 sec |
| SQL Query | <5 sec |
| API Response | <1 sec |

# Load Testing

Simulate:

50 Users
100 Users
200 Users
500 Users

# Recommended Tools

| Tool | Purpose |
| --- | --- |
| JMeter | Load testing |
| Locust | API testing |
| Grafana | Monitoring |
| Prometheus | Metrics |

# 11.10 Prototype Validation

The prototype must demonstrate:

| Requirement | Test |
| --- | --- |
| Uses real data | Verify source |
| Three visualisations | Verify count |
| Two user roles | Verify permissions |
| Performance | Measure load time |
| Usability | User testing |
| Documentation | Review documents |

# 11.11 User Acceptance Testing (UAT)

## UAT Participants

| Group | Number |
| --- | --- |
| Executives | 3 |
| Analysts | 5 |
| ICT Team | 5 |
| Data Owners | 5 |
| Students | 5 |

# UAT Process

UAT Planning
      │
      ▼
Test Script Creation
      │
      ▼
Execution
      │
      ▼
Defect Logging
      │
      ▼
Retesting
      │
      ▼
Sign-Off

# Example UAT Scenario

### User Story

As an Analyst

I want to upload a learner dataset

So that I can analyse learner performance

### Expected Result

Dataset uploaded successfully
Visible in catalogue
Available for dashboarding

# 11.12 Defect Management

## Severity Levels

| Severity | Description |
| --- | --- |
| Critical | System unusable |
| High | Major functionality broken |
| Medium | Workaround available |
| Low | Cosmetic issue |

## Targets

| Severity | Resolution |
| --- | --- |
| Critical | 24 Hours |
| High | 3 Days |
| Medium | 5 Days |
| Low | Next Sprint |

# Recommended Tool

Tool

Jira

Azure DevOps

GitHub Issues

# 11.13 D7 Testing Report Structure

### Section 1

Executive Summary

### Section 2

Testing Strategy

### Section 3

Unit Testing Results

### Section 4

Integration Testing Results

### Section 5

Performance Results

### Section 6

Accessibility Results

### Section 7

Security Results

### Section 8

POPIA Compliance Results

### Section 9

UAT Results

### Section 10

Defect Resolution Summary

### Section 11

Final Recommendation

# 11.14 Acceptance Criteria for Sign-Off

The platform should not be signed off until:

| Criterion | Target |
| --- | --- |
| UAT Success Rate | ≥95% |
| Critical Defects | 0 |
| High Defects | 0 |
| Dashboard Load Time | ≤3 sec |
| Accessibility Compliance | WCAG AA |
| Security Findings | No Critical Issues |
| POPIA Compliance | Pass |
| Documentation | 100% Complete |
| Student Contributions Logged | 100% |
| Prototype Operational | Yes |

# 11.15 Final Go-Live Readiness Checklist

✓ Architecture Approved
✓ Security Approved
✓ POPIA Approved
✓ Testing Complete
✓ UAT Approved
✓ Documentation Delivered
✓ Training Completed
✓ Source Code Transferred
✓ Prototype Demonstrated
✓ Leadership Sign-Off Obtained

# 11.16 Recommended Additional Quality Assurance

To strengthen the proposal and exceed scope requirements:

### Independent Technical Review Board

Members:

- Solution Architect

- Data Scientist

- Security Specialist

- CHIETA Representative

- Academic Representative

Review frequency:

Monthly

# 11.17 Deliverables Produced

| Deliverable | Contribution |
| --- | --- |
| D7 | Complete Testing & Validation Report |
| D8 | Training validation |
| D9 | Technical evidence and compliance documentation |

This testing framework provides a defensible path to achieving the scope's success indicators, including 99% uptime, ≤3 second dashboard loads, zero critical defects, full student contribution tracking, and a leadership-ready prototype.

# Part 12: Complete Training Strategy, Train-the-Trainer Programme, Knowledge Transfer Framework, User Manuals, Video Tutorials, Operations Model, Support Structure, and D8/D9 Handover Package

This section addresses:

- D8 Training and User Guides

- D9 Source Code and Technical Documentation

and ensures CHIETA can independently operate, maintain, enhance, and extend the Data Lab after project closure.

# 12.1 Knowledge Transfer Philosophy

Most technology projects fail after handover because:

- Knowledge remains with the vendor

- Documentation is incomplete

- Internal users are not trained

- Technical teams cannot troubleshoot

The objective of D8 and D9 should be:

Build → Teach → Transfer → Sustain

By project completion:

CHIETA must be able to:

✓ Operate the platform
✓ Manage users
✓ Load datasets
✓ Build dashboards
✓ Create reports
✓ Run models
✓ Maintain infrastructure
✓ Extend functionality

without dependence on the service provider.

# 12.2 Training Strategy

The training programme should be role-based.

Not everyone requires the same training.

## Training Streams

Stream 1
Executives

Stream 2
Business Users

Stream 3
Analysts

Stream 4
Administrators

Stream 5
Technical Team

Stream 6
Student Contributors

# 12.3 Executive Training Programme

## Audience

- CEO

- Executive Management

- Board Representatives

- Senior Managers

## Duration

1 Day

## Learning Outcomes

Executives should learn:

- How to use dashboards

- How to interpret AI recommendations

- How to run simulations

- How to export reports

- How to use the prototype

## Topics

### Module 1

Introduction to Data Lab

### Module 2

Executive Dashboards

### Module 3

Scenario Planning

### Module 4

AI Recommendations

### Module 5

Decision Support

# 12.4 Business User Training

## Audience

- Programme Managers

- ETQA Officers

- Skills Planning Teams

## Duration

3 Days

## Topics

### Day 1

Dataset Discovery

Search
Filter
Explore

### Day 2

Dashboard Usage

Create Dashboard
Modify Dashboard
Save Dashboard

### Day 3

Reporting

PDF
Excel
PNG

# 12.5 Analyst Training

## Audience

- Data Analysts

- Researchers

- Monitoring and Evaluation Teams

## Duration

5 Days

## Topics

### SQL Analytics

SELECT
GROUP BY
JOIN

### Dashboard Development

Apache Superset

### Data Quality

Validation and profiling

### Statistical Analysis

Descriptive analytics

### Data Storytelling

Communicating insights

# 12.6 Administrator Training

## Audience

- ICT Administrators

- System Owners

## Duration

5 Days

## Topics

### User Management

Create User
Disable User
Assign Role

### Security Management

RBAC
Audit Logs
Authentication

### Backup Management

Backup
Restore
Disaster Recovery

### Monitoring

System Health
Alerts
Logs

# 12.7 Technical Team Training

## Audience

- Developers

- Data Engineers

- DevOps Engineers

## Duration

10 Days

## Module 1

Platform Architecture

## Module 2

PostgreSQL Administration

## Module 3

FastAPI Development

## Module 4

Superset Administration

## Module 5

JupyterHub Administration

## Module 6

AKS Operations

## Module 7

CI/CD Pipeline Management

## Module 8

Troubleshooting

# 12.8 Student Training Programme

Students require a structured learning pathway.

## Foundation Track

### Topics

Git
Python
SQL
Documentation

## Intermediate Track

### Topics

ETL
Dashboards
Testing

## Advanced Track

### Topics

Machine Learning
Explainable AI
MLOps

# 12.9 Train-the-Trainer Programme

This is one of the most important activities.

CHIETA should identify:

| Group | Quantity |
| --- | --- |
| Technical Trainers | 5 |
| Business Trainers | 5 |
| Executive Champions | 3 |

These trainers become internal champions.

## Duration

2 Weeks

## Objectives

Enable trainers to:

Train Others
Provide Support
Create New Users
Develop Internal Capacity

# 12.10 Training Delivery Model

Recommended approach:

Instructor Led
        +
Hands-On Labs
        +
Video Tutorials
        +
Self-Paced Guides

# 12.11 Video Tutorial Library

Required under D8.

## Video 1

Introduction to Data Lab

Duration:

15 Minutes

## Video 2

Uploading Datasets

Duration:

20 Minutes

## Video 3

Creating Dashboards

Duration:

30 Minutes

## Video 4

Generating Reports

Duration:

20 Minutes

## Video 5

Using Analytics Workspace

Duration:

30 Minutes

## Video 6

Using AI Models

Duration:

20 Minutes

## Video 7

System Administration

Duration:

45 Minutes

# 12.12 User Manuals

## Manual 1

Executive User Guide

Contents:

Login
Dashboards
Reports
Prototype

## Manual 2

Business User Guide

Contents:

Datasets
Analysis
Dashboards
Reports

## Manual 3

Administrator Guide

Contents:

Users
Roles
Security
Monitoring

## Manual 4

Technical Operations Guide

Contents:

Architecture
Deployment
Troubleshooting

# 12.13 Maintenance and Troubleshooting Handbook

Required by scope.

## Section 1

System Architecture

## Section 2

Common Issues

Examples:

Login Failure
Dashboard Failure
Database Failure
Upload Failure

## Section 3

Recovery Procedures

Examples:

Restore Backup
Restart Service
Recover Database

## Section 4

Escalation Procedures

# 12.14 Operational Support Model

Recommended support structure after handover.

## Level 1 Support

Business Support

Handled by:

CHIETA Power Users

Examples:

Password Reset
Dashboard Questions

## Level 2 Support

Technical Support

Handled by:

ICT Team

Examples:

System Errors
Performance Issues

## Level 3 Support

Specialist Support

Handled by:

Platform Administrators

Examples:

Database Recovery
Infrastructure Issues

# 12.15 Operations Manual

Document:

Daily Tasks
Weekly Tasks
Monthly Tasks
Quarterly Tasks

## Daily

Monitor Health
Review Logs
Check Alerts

## Weekly

Review Backups
Review User Accounts

## Monthly

Security Audit
Performance Review

# 12.16 D9 Source Code Package

The scope requires full ownership transfer.

## Package Contents

### Source Code

Frontend
Backend
ETL
Dashboards
Prototype

### Infrastructure Code

Docker
Helm
AKS
CI/CD

### Database Scripts

Schemas
Views
Stored Procedures

### Configuration Files

Environment Variables
Secrets Templates

# 12.17 Technical Documentation Package

## Document 1

Architecture Document

## Document 2

API Documentation

## Document 3

Database Design Document

## Document 4

Security Architecture

## Document 5

Data Governance Framework

## Document 6

Data Dictionary

## Document 7

Deployment Guide

## Document 8

Operations Guide

## Document 9

Maintenance Guide

# 12.18 License Audit Package

Required by scope.

The final handover should include:

| Item | Purpose |
| --- | --- |
| Dependency List | Track all libraries |
| License Report | Confirm open-source compliance |
| Third-Party Components | Inventory |
| Approval Register | Approved exceptions |

# 12.19 Final Handover Checklist

Before project closure:

✓ Source Code Delivered
✓ Documentation Delivered
✓ User Manuals Delivered
✓ Video Tutorials Delivered
✓ Training Completed
✓ Trainers Certified
✓ System Operational
✓ Prototype Operational
✓ Security Approved
✓ POPIA Approved
✓ CHIETA Ownership Confirmed
✓ License Audit Completed

# 12.20 Recommended Additional Deliverables (Beyond Scope)

To significantly strengthen the proposal and create long-term value for CHIETA, add:

### Data Lab Centre of Excellence

Create:

CHIETA Data & AI Innovation Hub

### Annual Data Science Challenge

Students compete using CHIETA datasets.

### AI Innovation Incubator

Develop:

Grant Analytics
Skills Forecasting
Labour Market Intelligence
Agentic AI Applications

### Research Pipeline

Potential outputs:

- Honours Projects

- Master's Dissertations

- PhD Research

- Journal Publications

- Conference Papers

This aligns exceptionally well with your MICTSETA 4IR Research Chair, AI Innovation Hub vision, postgraduate supervision ecosystem, and CHIETA's objective of building internal data capability through student co-development.