CHIETA

DATA LAB

Comprehensive Project Documentation

Data Science Solution & Prototype Development

Aligned with CHIETA Fusion 2030 Strategy

Document Version: 1.0 | Classification: Confidential

Prepared for: Chemical Industries Education & Training Authority (CHIETA)

Document Date: June 2026

# Table of Contents

Table of Contents	2

Executive Summary	12

Strategic Alignment	12

Project Overview	12

The Single Most Important Outcome	13

Summary of Deliverables	13

1. Background and Context	14

1.1 About CHIETA	14

1.2 The Fusion 2030 Strategic Context	14

1.3 The Data Challenge	14

1.4 Why a Data Lab?	15

1.5 Relationship to Existing Systems	15

2. Purpose and Objectives	16

2.1 Project Purpose	16

2.2 Primary Objectives	16

2.3 Secondary Objectives	16

2.4 Success Criteria	16

2.4.1 Quantitative Success Indicators	16

2.4.2 Qualitative Success Criteria	17

3. Technical Architecture and Stack Requirements	18

3.1 Architecture Overview	18

3.2 Proposed Technology Stack	18

3.3 System Architecture Diagram Description	19

3.3.1 Data Ingestion Layer	19

3.3.2 Data Repository Layer	19

3.3.3 Analytical Processing Layer	20

3.3.4 Presentation and User Interface Layer	20

3.4 Security Architecture	20

3.5 Infrastructure and Hosting	21

3.5.1 Minimum Infrastructure Specification	21

4. Data Access, Management, and Governance	22

4.1 Data Management Principles	22

4.2 User Capabilities — Data Management	22

4.2.1 Data Upload	22

4.2.2 Dataset Management	22

4.2.3 Data Preparation	22

4.3 Data Governance Addendum	22

4.3.1 Data Governance Structure	23

4.3.2 Dataset Onboarding Process	23

4.3.3 POPIA Compliance Requirements	23

5. Data Analysis, Exploration, and Visualisation	25

5.1 Analysis Capabilities	25

5.1.1 Statistical Analysis	25

5.1.2 Interactive Data Exploration	25

5.1.3 Technical User Tools (Jupyter / SQL)	25

5.2 Auditability and Reproducibility	25

5.3 Visualisation — Dashboards and Reports	26

5.3.1 Chart and Visualisation Types	26

5.3.2 Dashboard Standards	26

5.3.3 Minimum Deliverable Dashboards (D5)	26

6. Experimentation Tools and Model Development	28

6.1 Experimentation Framework	28

6.2 Hypothesis Testing	28

6.3 What-If / Scenario Analysis	28

6.4 Predictive Model Development	28

6.5 Ethics and Bias Review — Mandatory Requirement	29

7. User Management and Access Control	30

7.1 Access Design Principles	30

7.2 User Roles and Permissions	30

7.3 Authentication Requirements	30

7.3.1 SSO Integration	30

7.3.2 Authentication Controls	30

7.4 Audit Logging	31

8. Working Prototype — Requirements and Selection Framework	32

8.1 The Primacy of the Prototype	32

8.2 Prototype Definition — What It Is and What It Is Not	32

8.3 Minimum Viability Requirements	32

8.4 Prototype Topic Selection Process	32

8.5 Candidate Prototype Use Cases	33

8.5.1 Learner Enrolment Intelligence Dashboard	33

8.5.2 Grant Spend Risk Flagging Tool	33

8.5.3 Sector Skills Demand Forecasting Model	33

8.5.4 Smart Skills Centre Utilisation Optimiser	34

9. Datasets — Management, Profiling, and Preparation	35

9.1 Initial Dataset Inventory	35

9.2 Data Profiling Methodology	35

9.2.1 Data Profiling Dimensions	35

9.3 Data Cleaning and Transformation Standards	36

9.4 Data Lineage Documentation Requirements	36

10. Student Involvement and Co-Development Model	38

10.1 Philosophy: Students as Co-Developers	38

10.2 Student Roles and Responsibilities	38

10.3 Sprint Structure for Student Participation	38

10.4 Student Onboarding and Mentorship Plan (D1 Requirement)	39

10.4.1 Technical Onboarding	39

10.4.2 Governance and Legal Onboarding	39

10.5 Quality Control and Supervision	39

10.6 Recognition and Incentive Framework	39

11. Deliverables — Detailed Specifications	41

11.1 Deliverable Overview	41

11.2 D1 — Requirements Specification Document	41

Contents	41

Quality Criteria for Acceptance	41

11.3 D2 — System Design Document	41

Contents	41

11.4 D3 — Functional Data Lab	42

Acceptance Criteria	42

11.5 D4 — Integrated and Prepared Datasets	42

Acceptance Criteria	42

11.6 D5 — Dashboards and Reports	42

Acceptance Criteria	42

11.7 D6 — Working Prototype	42

Acceptance Criteria	42

11.8 D7 — Testing and Validation Report	43

Contents	43

11.9 D8 — Training and User Guides	43

Contents	43

11.10 D9 — Source Code and Technical Documentation	43

Contents	43

12. Project Phases, Timeline, and Milestone Schedule	45

12.1 Phase Overview	45

12.2 Phase 1 — Business Requirements & Design (Months 1–2)	45

Month 1 Activities	45

Month 2 Activities	45

12.3 Phase 2 — Development (Months 3–10)	46

12.4 Phase 3 — Prototype & Testing (Months 11–14)	46

12.5 Phase 4 — Training & Handover (Months 15–16)	46

13. Risk Register and Mitigation Framework	48

13.1 Risk Management Approach	48

13.2 Risk Register	48

13.3 Change Control Process (Appendix B)	49

14. Assumptions, Constraints, and Exclusions	51

14.1 Project Assumptions	51

14.2 Known Constraints	51

14.3 Exclusions from Scope	52

15. Success Framework — What Success Looks Like	53

15.1 The Vision of Success	53

15.1.1 CHIETA Leadership	53

15.1.2 CHIETA Analytical Staff	53

15.1.3 CHIETA ICT and Administration	53

15.1.4 Students	53

15.2 Quantitative Success Indicators	53

16. Project Governance and Communication	55

16.1 Governance Structure	55

16.2 Communication Standards	55

16.3 Intellectual Property	55

17. Quality Assurance and Testing Framework	57

17.1 Quality Philosophy	57

17.2 Code Quality Standards	57

17.3 Testing Levels	57

18. Training Strategy and System Handover	59

18.1 Training Philosophy	59

18.2 Training Programme Design	59

18.3 Handover Checklist	59

19. Glossary of Terms	61

Appendix A: Document Control and Version History	63

Appendix B: Stakeholder Communication Plan	63

Appendix C: Dataset Sensitivity Classification	63

Appendix D: Post-Handover Continuity Guidance	64

D.1 Routine Maintenance Tasks	64

D.2 Extending the Data Lab	64

D.3 Support Escalation Path	65

20. Sign-Off and Acceptance	66

21. Data Science Capability Framework for CHIETA	66

21.1 Introduction	66

21.2 CHIETA's Current Data Capability Baseline	67

21.3 Capability Building Roadmap	67

21.3.1 Phase 1 (Months 1–2) — Foundation	67

21.3.2 Phase 2 (Months 3–10) — Building	68

21.3.3 Phase 3 (Months 11–14) — Demonstrating	68

21.3.4 Phase 4 (Months 15–18) — Embedding	68

22. Detailed Functional Requirements Register	69

22.1 Purpose	69

22.2 Data Management Requirements	69

22.3 Analysis and Exploration Requirements	70

22.4 Visualisation Requirements	71

22.5 User Management Requirements	72

23. Prototype Development Methodology	74

23.1 Lean Data Science Development Model	74

23.2 CRISP-DM Adaptation for CHIETA	74

23.3 Sprint-Level Prototype Development Process	74

Days 1–2: Sprint Planning	74

Days 3–8: Development	75

Days 9–10: Integration, Review, and Demo	75

23.4 Prototype Quality Gates	75

Gate 1: Internal Demo (End of Development Sprint Cycle)	75

Gate 2: Stakeholder Review (Phase 3, Week 2)	75

Gate 3: UAT (Phase 3, Weeks 3–6)	75

23.5 Business Value Summary Template	75

24. POPIA Compliance Detailed Framework	77

24.1 Legal Context	77

24.2 POPIA Conditions — Compliance Mapping	77

24.3 PII Field Classification Register	78

25. Infrastructure and DevOps Specification	79

25.1 Azure Resource Architecture	79

25.1.1 Azure Resource Groups	79

25.1.2 AKS Cluster Specification	79

25.2 Kubernetes Namespace Architecture	80

25.3 CI/CD Pipeline Design	80

26. Vendor and Partner Management	82

26.1 Service Provider Obligations	82

26.1.1 Delivery Obligations	82

26.1.2 Staffing Obligations	82

26.1.3 Financial Obligations	82

26.2 CHIETA Obligations	82

26.3 Third-Party Dependency Management	83

27. Budget and Cost Framework	84

27.1 Cost Categories	84

27.2 Development Costs (Service Provider)	84

27.3 Infrastructure Costs (CHIETA — Production)	84

27.4 Payment Milestone Schedule	85

28. Post-Handover Strategy and Long-Term Data Lab Vision	87

28.1 Year 1 Post-Handover Objectives	87

28.2 Long-Term Platform Roadmap	87

28.2.1 Enhanced ML and AI Capabilities	87

28.2.2 Real-Time Data Feeds	87

28.2.3 External Data Integration	87

28.2.4 Collaborative Analytics with Sector Partners	88

28.3 Sustainability Principles	88

29. Detailed Use Case Deep Dives	89

29.1 Use Case 1: APP Target Performance Monitoring	89

29.1.1 Business Context	89

29.1.2 Data Lab Solution	89

29.1.3 Sample KPIs Tracked	89

29.2 Use Case 2: Grant Spend Analysis and Risk Flagging	90

29.2.1 Business Context	90

29.2.2 Data Lab Solution	90

29.2.3 Ethics and Bias Considerations	90

30. Stakeholder Engagement Plan	91

30.1 Stakeholder Identification	91

30.2 Stakeholder Communication Matrix	91

30.3 Prototype Demonstration Day	92

Suggested Agenda — Prototype Demonstration Day (Half Day)	92

31. Reference Standards, Frameworks, and Legislation	93

31.1 Legislative References	93

31.2 Technical Standards	93

31.3 Methodological Frameworks	94

32. Final Declarations	95

32.1 Document Authority	95

32.2 Living Document Commitment	95

32.3 Contact Information	95

Section 33: Data Governance Addendum (D2 Submission Template)	97

33.1 Purpose and Scope of this Addendum	97

33.2 Data Custodianship and Accountability	97

33.3 Data Classification Register	97

33.4 Data Handling Procedures	98

33.4.1 Data Ingestion Protocol	98

33.4.2 Data Retention and Disposal	98

33.5 POPIA Compliance Checklist	99

33.6 Incident Response Plan	99

Section 34: API Specification and Integration Reference	101

34.1 API Design Principles	101

34.2 Authentication Endpoints	101

34.3 Dataset Management Endpoints	101

34.4 Analysis and Notebook Endpoints	102

34.5 Dashboard and Visualisation Endpoints	102

34.6 User and Access Management Endpoints	103

34.7 API Error Response Schema	103

Section 35: Testing Scripts and Validation Templates (D7)	104

35.1 Unit Test Scripts – Data Ingestion Module	104

35.2 Unit Test Scripts – User Authentication Module	104

35.3 Integration Test Scripts – Data Pipeline	106

35.4 Performance Test Scripts	106

35.5 Accessibility Test Checklist (WCAG 2.1 AA)	107

35.6 Security Scan Checklist	108

Section 36: Data Dictionary – CHIETA Dataset Specifications	110

36.1 Grants Data (Discretionary and Mandatory Grants)	110

36.2 Learner Enrolment and Completion Data	111

36.3 ETQA Data (APP Targets)	113

Section 37: Student Contribution Log – Template and Guidance	115

37.1 Contribution Log – Master Register	115

37.2 Sprint Contribution Detail Log (Per Student, Per Sprint)	115

37.3 Student Onboarding Checklist (D1 Requirement)	115

Section 38: Training Programme and User Manual Framework (D8)	117

38.1 Training Needs Analysis	117

38.2 Training Curriculum – Analyst Role	117

38.3 Train-the-Trainer Session Plan	118

38.4 Maintenance and Troubleshooting Handbook Outline	119

Section 39: Prototype Business Value Summary Template (D6)	121

39.1 Prototype Identification	121

39.2 Business Problem Statement	121

39.3 Solution Description	121

39.4 Business Value Quantification	122

39.5 Bias and Fairness Assessment Summary	122

Section 40: Deployment and Handover Checklist (D9)	124

40.1 Source Code and Repository Handover	124

40.2 Environment Handover	124

40.3 Documentation Handover Checklist	125

Section 41: Sprint Planning and Retrospective Templates	127

41.1 Sprint Planning Template	127

41.2 Sprint Retrospective Template	127

Section 42: Procurement and Vendor Compliance Framework	129

42.1 Relevant Legislative Framework	129

42.2 Payment Schedule and Conditions	129

Section 43: Change Request Form Template (Appendix B Expansion)	131

43.1 Change Request Form	131

43.2 Change Request Decision Record	131

Section 44: Extended Risk Register	133

Section 45: Project Monitoring and Evaluation Framework	136

45.1 Project Health Scorecard	136

45.2 Reporting Schedule	136

45.3 Success Indicator Measurement Plan	137

Section 46: CHIETA Sector and Organisational Context	139

46.1 CHIETA Sector Overview	139

46.2 CHIETA Fusion 2030 Strategy Alignment	139

46.3 Analytical Use Cases Aligned to CHIETA Mandate	140

Section 47: Recommended Technology Stack Justification	142

47.1 Recommended Full Stack Summary	142

47.2 MinIO Licence Clarification	143

47.3 Alternative Stack Considerations	143

Section 48: Document Summary and Master Index	145

48.1 Document Master Index	145

48.2 Document Control	147

Final Project Sign-Off Declaration	147

Section 49: Kubernetes Deployment Configuration Reference	148

49.1 Namespace Structure	148

49.2 FastAPI Backend Deployment	148

49.3 PostgreSQL StatefulSet with Persistent Volume	149

49.4 Horizontal Pod Autoscaler for API	150

Section 50: Python Notebook Template Library	151

50.1 Template 1: Dataset Profiling Notebook	151

50.2 Template 2: Grants Analysis Notebook	151

50.3 Template 3: APP Target Monitoring Notebook	152

Section 51: Apache Superset Dashboard Configuration Guide	154

51.1 Connecting a PostgreSQL Database to Superset	154

51.2 Creating a Dataset (Virtual Table) in Superset	154

51.3 Grants Overview Dashboard – Chart Specifications	154

51.4 WCAG 2.1 AA Colour Compliance – Required Superset Colour Settings	155

Section 52: MLflow Experiment Tracking and Model Registry Guide	157

52.1 MLflow Concepts Applied to the CHIETA Data Lab	157

52.2 MLflow Logging Template (Python)	157

52.3 Model Promotion Governance Process	158

Section 53: Keycloak Identity and Access Management Configuration	160

53.1 Realm Configuration	160

53.2 Client Configuration – Superset	160

53.3 Role Mapping	161

Section 54: Apache Airflow Data Pipeline Templates	162

54.1 Weekly Data Refresh DAG	162

54.2 Data Quality Gate Checks Reference	163

Section 55: System Monitoring and Alerting Specification	164

55.1 Grafana Dashboard Panels – System Health Overview	164

55.2 Alert Routing Configuration	164

Section 56: Capacity Planning and Scalability Framework	166

56.1 Initial Deployment Sizing (Year 1)	166

56.2 Scale-Up Trigger Thresholds	166

56.3 Three-Year Capacity Projection	167

Section 57: Prototype Demonstration Script (D6 Presentation Guide)	168

57.1 Demonstration Session Plan	168

57.2 Anticipated Questions and Prepared Responses	168

Section 58: Sector Skills Data Dictionary (Dataset 3)	170

58.1 Sector Skills Dataset	170

58.2 Smart Skills Centre Dataset	171

Section 59: Extended Glossary of Terms	174

Section 60: Formal Approval and Communication Templates	177

60.1 Deliverable Sign-Off Confirmation Letter	177

60.2 Dataset Ingestion Request Form Template	177

60.3 Weekly Status Report Template	177

End of Supplementary Documentation Package	179

Section 61: User Acceptance Testing Plan	180

61.1 UAT Scope and Objectives	180

61.2 UAT Participants and Roles	180

61.3 UAT Schedule (D3)	181

61.4 Defect Classification and Resolution Targets	181

Section 62: Board Presentation Outline – Data Lab Progress Report	183

62.1 Quarterly Board Update – Slide Outline	183

Section 63: Requirements Traceability Matrix (RTM)	185

63.1 RTM – Data Management Requirements	185

63.2 RTM – Visualisation Requirements	186

63.3 RTM – User Management Requirements	186

Section 64: CI/CD Pipeline Specification	188

64.1 Pipeline Trigger Events	188

64.2 CI Pipeline Stages and Quality Gates	188

64.3 Production Deployment Protocol	189

Section 65: Data Lab Vision and Post-Project Roadmap	190

65.1 The Five-Year Vision	190

65.2 Phase 2 Capabilities (Year 2 – Post-Handover)	190

65.3 Phase 3 Capabilities (Year 3 – Advanced Analytics)	191

65.4 Data Lab as a SETA Benchmark	191

65.5 Investment Justification Summary	192

Appendix E: Dataset Ingestion Request Form (Blank Template)	193

Appendix F: Student Confidentiality and IP Agreement Template	195

Section 66: Implementation Lessons and Best Practices	196

66.1 Data Quality Lessons	196

66.2 Stakeholder Engagement Lessons	196

66.3 Technical Architecture Lessons	196

Section 67: Service Provider Evaluation Framework	198

67.1 Technical Evaluation Criteria (70 points)	198

67.2 B-BBEE Evaluation (20 points)	198

67.3 Price Evaluation (10 points)	199

Section 68: Project Charter	200

Section 69: Quality Assurance Framework for Student Contributions	202

69.1 Student Work Quality Tiers	202

69.2 Code Review Checklist (All Student PRs)	202

Section 70: Training Completion Assessment Rubric (D8)	204

70.1 Analyst Role Competency Assessment Rubric	204

Document Completion Statement	206

Appendix G: D1 Submission Checklist	206

G.1 Document Completeness	206

G.2 Quality Assurance Before Submission	207

G.3 Post-Submission Actions	207

End of CHIETA Data Lab Comprehensive Documentation Package	208

Appendix H: CHIETA Data Lab Quick Reference Card	210

H.1 Platform Access	210

H.2 Common Tasks – Quick Steps	210

H.3 Data Classification Reminder	210

H.4 Key Contacts	210

# Executive Summary

The Chemical Industries Education & Training Authority (CHIETA) is embarking on one of its most strategically significant data capability initiatives under the Fusion 2030 strategy: the establishment of a secure, browser-accessible Data Lab. This initiative is designed to consolidate CHIETA's diverse operational datasets into a single, integrated analytical environment that empowers staff, supports evidence-based decision making, and builds measurable internal data science capacity through structured student engagement.

This Comprehensive Project Documentation consolidates all planning, design, governance, technical, operational, and handover artefacts into a single authoritative reference document. It supersedes the original Scope of Work and expands each section into actionable, production-ready detail suitable for procurement, implementation, audit, and knowledge transfer.

The Data Lab is not a replacement for any existing CHIETA operational system. It is an independent, controlled environment designed to serve as a sandbox for experimentation, analysis, and prototype development. Its outputs will inform strategy, demonstrate the value of CHIETA data, and ultimately build the internal culture of evidence-based management that Fusion 2030 demands.

## Strategic Alignment

CHIETA's Fusion 2030 strategy places data-driven decision making at the centre of operational excellence. The Data Lab initiative directly supports three of Fusion 2030's five strategic pillars: Digital Transformation, Skills Development Leadership, and Operational Efficiency. By building a dedicated data environment and training staff to use it independently, CHIETA positions itself to respond to rapidly evolving sector skills demands with precision and agility.

The initiative further supports the National Skills Development Plan (NSDP) objectives by creating a replicable model for data capability building within the SETA ecosystem. CHIETA's investment in this Data Lab can serve as a proof-of-concept for other SETAs, potentially contributing to national skills development policy through demonstrated practice.

## Project Overview

| Attribute | Detail |
| --- | --- |
| Project Name | CHIETA Data Lab — Data Science Solution & Prototype Development |
| Client | Chemical Industries Education & Training Authority (CHIETA) |
| Project Nature | Design, Build, and Deploy — Data Science Platform with Working Prototype |
| Total Duration | 18 Months (per Memorandum of Agreement) |
| Key Phases | Business Requirements & Design ¦ Development ¦ Prototype & Testing ¦ Training & Handover |
| Primary Outcome | A working prototype demonstrated to CHIETA leadership using real CHIETA data |
| Strategic Context | CHIETA Fusion 2030 Strategy — Digital Transformation Pillar |
| Regulatory Compliance | POPIA, WCAG 2.1 AA, Apache 2.0/MIT/BSD license requirements |
| Student Participation | Active co-development model: students as contributors, not observers |
| Total Deliverables | 9 formal deliverables (D1–D9) requiring CHIETA sign-off |

## The Single Most Important Outcome

The single most important outcome of this project is the Working Prototype (D6).

Everything else — the infrastructure, the datasets, the dashboards, the documentation — supports getting there.

If the prototype is compelling, usable, and grounded in real CHIETA data, this project will be a success.

The prototype must be demonstrable to CHIETA leadership and must solve a real, clearly defined operational problem.

## Summary of Deliverables

| # | Deliverable | Sign-off Authority | Phase |
| --- | --- | --- | --- |
| D1 | Requirements Specification Document | CHIETA Approval | Phase 1 |
| D2 | System Design Document | CHIETA Approval | Phase 1 |
| D3 | Functional Data Lab | User Acceptance Testing | Phase 2 |
| D4 | Integrated and Prepared Datasets | Data Verification by CHIETA | Phase 2 |
| D5 | Dashboards and Reports | CHIETA Approval | Phase 2 |
| D6 | Working Prototype | Formal Sign-off by CHIETA | Phase 3 |
| D7 | Testing and Validation Report | CHIETA Sign-off | Phase 3 |
| D8 | Training and User Guides | Completion Confirmation | Phase 4 |
| D9 | Source Code and Technical Documentation | CHIETA Ownership Confirmed | Phase 4 |

# 1. Background and Context

## 1.1 About CHIETA

The Chemical Industries Education & Training Authority (CHIETA) is a public entity established under the Skills Development Act, No. 97 of 1998. CHIETA is responsible for skills development planning, learnerships, and training in the chemical sector of South Africa, which encompasses sub-sectors including petroleum, pharmaceuticals, plastics, paint, base chemicals, explosives, and fast-moving consumer goods (FMCG) manufacturing.

CHIETA operates under the oversight of the Department of Higher Education and Training (DHET) and is accountable to Parliament. It levies employers in the chemical sector, disburses mandatory and discretionary grants, registers and quality-assures education and training providers, and maintains the sector's skills planning intelligence through the Sector Skills Plan (SSP).

With its national footprint spanning offices in Gauteng (head office), Western Cape, KwaZulu-Natal, and Port Elizabeth, CHIETA serves thousands of employer entities, hundreds of accredited providers, and tens of thousands of learners annually. This scale of operation generates substantial volumes of data across multiple systems — data that, until now, has not been systematically consolidated, analysed, or used to drive evidence-based strategy.

## 1.2 The Fusion 2030 Strategic Context

CHIETA's Fusion 2030 strategy articulates a bold vision for the organisation's evolution from a compliance-driven levy-grant administrator to a proactive, data-intelligent skills development authority. The five strategic pillars of Fusion 2030 — Digital Transformation, Skills Development Leadership, Stakeholder Engagement, Operational Excellence, and Governance and Accountability — all demand a stronger data culture.

The Data Lab initiative is the primary vehicle through which Fusion 2030's Digital Transformation pillar will be operationalised. By creating a secure, integrated data environment, CHIETA will be able to monitor learner outcomes in real time, track grant spend against impact, model sector skills demand, and generate evidence for policy submissions — capabilities that currently require laborious manual effort across siloed systems.

## 1.3 The Data Challenge

CHIETA currently manages data across multiple disparate systems including its grants management system, ETQA system, learner enrolment databases, financial systems, and Smart Skills Centre management platforms. Each of these systems was designed for a specific operational purpose and stores data in formats that are not readily interoperable. The result is that generating cross-system insights requires significant manual effort, is prone to error, and is accessible only to a handful of staff with system-specific knowledge.

Key data challenges facing CHIETA include:

- Fragmented data: Grants, learner, and ETQA data exist in separate systems with no common data model.

- Limited analytical capacity: Most staff interact with data through static reports generated by system vendors, not through self-service analysis tools.

- Inconsistent data quality: Without a centralised data profiling capability, data quality issues are discovered reactively, often after decisions have already been made.

- Compliance risk: POPIA compliance requires consistent data handling practices that are difficult to enforce across multiple systems.

- Missed insight opportunities: Patterns in learner outcomes, grant utilisation, and sector skills demand that could inform strategic decisions remain hidden in data that is never analysed holistically.

## 1.4 Why a Data Lab?

A Data Lab — as opposed to a traditional business intelligence (BI) deployment or data warehouse — is the appropriate solution for CHIETA's current maturity stage for several reasons. First, CHIETA needs to build data capability incrementally: staff need to learn how to work with data before they can be expected to generate complex analytical outputs. A Data Lab provides a safe, experimental environment where this learning can happen without risk to operational systems.

Second, the prototype-first approach embedded in this initiative ensures that the investment in infrastructure is immediately justified by demonstrable value. Rather than spending 18 months building a platform and hoping it proves useful, the Data Lab approach mandates that at least one real operational problem is solved using real data before the project is considered complete.

Third, the student co-development model transforms what would otherwise be a straightforward technology procurement into a meaningful workforce development exercise. By engaging students as active contributors, CHIETA builds its internal pipeline of data talent while simultaneously delivering a working system.

## 1.5 Relationship to Existing Systems

It is critical to emphasise that the Data Lab is not a replacement for, and will not be integrated with, CHIETA's existing operational systems within this scope. The Data Lab is a read-oriented analytical environment. Data will be extracted from source systems, cleaned, and loaded into the Data Lab's repository. The Data Lab will not write back to operational systems. This architectural separation ensures that experimentation in the Data Lab cannot disrupt CHIETA's day-to-day operations.

| Existing System | Relationship to Data Lab | Data Direction |
| --- | --- | --- |
| Grants Management System | Data source — DG and MG data extracted periodically | One-way: Source → Data Lab |
| ETQA System | Data source — provider registration, learner achievement data | One-way: Source → Data Lab |
| Learner Enrolment System | Data source — enrolment and completion records | One-way: Source → Data Lab |
| Smart Skills Centres | Data source — utilisation and booking data | One-way: Source → Data Lab |
| Financial Systems | Out of scope for this phase | N/A |
| HR Systems | Out of scope for this phase | N/A |

# 2. Purpose and Objectives

## 2.1 Project Purpose

The purpose of the CHIETA Data Lab project is to design, build, and deliver a functional, browser-accessible data science platform that enables CHIETA staff to access, analyse, visualise, and experiment with CHIETA's organisational datasets — and to demonstrate the value of this capability through at least one working prototype that solves a real operational problem.

The project simultaneously pursues two intertwined objectives: building the technical infrastructure of the Data Lab, and building the human capital — both student and staff — needed to use it effectively. This dual objective is what makes the initiative uniquely aligned with CHIETA's mandate as a skills development authority.

## 2.2 Primary Objectives

- Deliver a secure, browser-accessible Data Lab platform with all capabilities specified in Section 3, deployed in an environment agreed between CHIETA and the service provider.

- Integrate, clean, and make available at least five categories of CHIETA datasets (grants, learner enrolment, sector skills, Smart Skills Centres, ETQA) in the Data Lab's repository.

- Deliver at least two fully functional dashboards (D5) that provide visual summaries of CHIETA data and meet WCAG 2.1 AA accessibility standards.

- Deliver at least one working prototype (D6) that uses real CHIETA data to solve a clearly defined operational problem and is demonstrable to CHIETA leadership.

- Actively involve students as co-developers throughout the project, with documented contribution logs and recognition mechanisms.

- Transfer full ownership of the platform — including all source code, documentation, configurations, and intellectual property — to CHIETA at project completion.

- Build CHIETA staff capacity to use the Data Lab independently, with role-based training and documentation sufficient for ongoing self-service operation.

## 2.3 Secondary Objectives

- Establish a data governance framework that ensures POPIA compliance and good data management practice within the Data Lab environment.

- Create a replicable model for data-informed decision making that can be extended to additional datasets and use cases after project completion.

- Generate digital badges, certificates, or capstone credits for students whose contributions are verified, creating a recognised workforce development pathway.

- Produce a comprehensive technical documentation package that enables CHIETA to maintain, extend, and troubleshoot the Data Lab without vendor dependency.

- Demonstrate the value of open-source technology stacks for public sector data initiatives, establishing a model that can be shared with other SETAs.

## 2.4 Success Criteria

Success will be measured against both quantitative and qualitative criteria:

### 2.4.1 Quantitative Success Indicators

| Metric | Target | Measurement Method |
| --- | --- | --- |
| System uptime during UAT and handover | ≥ 99% | Infrastructure monitoring logs |
| Dashboard / query load time | ≤ 3 seconds for datasets up to 500,000 rows | Performance testing tool output |
| Staff confidence in independent use | ≥ 80% of trained staff report ≥ 4/5 confidence | Post-training survey |
| Student contribution documentation | 100% of contributions documented, reviewed, version controlled | Git log and contribution register |
| Critical/high severity defects at sign-off | Zero remaining defects | Defect tracking log |
| License audit completion | 100% — no unapproved restrictive dependencies | Dependency audit report (D9) |
| Prototype minimum viability | ≥ 3 interactive visualisations; ≥ 2 user roles; ≤ 3s load time | UAT testing scripts |

### 2.4.2 Qualitative Success Criteria

- CHIETA leadership can view and interact with the prototype without technical assistance.

- Internal staff can upload data, run analyses, and export reports without support from the service provider.

- The system is handed over with sufficient documentation that an independent developer can understand, extend, and maintain it.

- Students who participated in the project can articulate their contributions and demonstrate skills acquired.

- The Data Lab is perceived by CHIETA staff as a useful, trustworthy tool — not an obstacle.

# 3. Technical Architecture and Stack Requirements

## 3.1 Architecture Overview

The Data Lab is conceived as a cloud-native, microservices-oriented platform deployed on Azure Kubernetes Service (AKS). This architectural choice reflects CHIETA's existing Azure infrastructure investment and AKS's superiority over standalone Docker deployments for production workloads requiring high availability, automated scaling, and enterprise-grade security.

The platform is structured in four logical tiers: the Data Ingestion Layer, the Data Repository Layer, the Analytical Processing Layer, and the Presentation and User Interface Layer. Each tier is independently scalable and communicates through documented internal APIs, ensuring that the system can be extended or upgraded component by component without disrupting the whole.

Architecture Principle: Separation of Concerns

Each tier of the Data Lab has a single, well-defined responsibility.

Ingest → Store → Process → Present. No tier bypasses another.

This principle ensures auditability, maintainability, and the ability to replace any component independently.

## 3.2 Proposed Technology Stack

| Layer / Component | Proposed Technology | License | Justification |
| --- | --- | --- | --- |
| Containerisation & Orchestration | Azure Kubernetes Service (AKS) | Azure Commercial (CHIETA-hosted) | Scalability, managed upgrades, Azure integration |
| Container Runtime | Docker (containerised workloads) | Apache 2.0 | Industry standard; AKS-native |
| Source Control | Git / GitHub / Azure DevOps | MIT / Microsoft Commercial | CI/CD readiness; version history |
| CI/CD Pipeline | GitHub Actions / Azure Pipelines | MIT / Azure Commercial | Automated testing and deployment |
| Backend API Framework | FastAPI (Python) | MIT | High performance; async support; OpenAPI auto-docs |
| Data Processing | Apache Spark (PySpark) / Pandas | Apache 2.0 / BSD | Scale for large datasets; familiar to data scientists |
| Notebook Environment | JupyterHub / JupyterLab | BSD | Interactive Python/R analysis for technical users |
| No-code Analysis | Apache Superset | Apache 2.0 | Drag-and-drop dashboards for non-technical users |
| Primary Database | PostgreSQL | PostgreSQL License (permissive) | Relational; ACID; widely supported; POPIA-friendly |
| Data Lake Storage | Azure Blob Storage / MinIO (S3-compatible) | Apache 2.0 (MinIO) | Cost-effective raw data storage; AKS-native |
| ML/Experimentation | MLflow + Scikit-learn / Statsmodels | Apache 2.0 / BSD | Open-source ML lifecycle management |
| User Authentication | Keycloak (OIDC/SSO) | Apache 2.0 | Enterprise SSO; RBAC; POPIA-aligned audit logs |
| Data Quality | Great Expectations | Apache 2.0 | Automated data profiling and quality validation |
| Secrets Management | Azure Key Vault | Azure Commercial | Encrypted secrets; POPIA compliance |
| Monitoring & Alerting | Prometheus + Grafana | Apache 2.0 | Open-source; AKS-native metrics and alerting |
| Infrastructure as Code | Terraform / Helm Charts | MPL 2.0 / Apache 2.0 | Reproducible deployments; version-controlled infra |

## 3.3 System Architecture Diagram Description

The following describes the logical architecture of the Data Lab. A full visual architecture diagram will be delivered as part of D2 (System Design Document).

### 3.3.1 Data Ingestion Layer

The ingestion layer is responsible for accepting data from external sources — either through manual upload (CSV, Excel) via the web interface, or through scheduled extraction pipelines that pull data from CHIETA's source systems via secure, read-only database connections or API endpoints. All ingested data is validated at the point of entry using Great Expectations rules defined during the Phase 1 data profiling sprint.

- File Upload Service: A secure, browser-based drag-and-drop upload interface supporting CSV, Excel (.xlsx/.xls), and JSON formats up to 500MB per file.

- Batch Ingestion Pipelines: Scheduled PySpark jobs that extract data from agreed source systems on a configurable schedule (daily, weekly, or ad-hoc).

- Data Validation Gate: Automated data quality checks at ingestion — schema validation, completeness checks, sensitivity flags — before data enters the repository.

- Audit Log: Every ingestion event is logged with timestamp, source, file size, validation outcome, and user identity.

### 3.3.2 Data Repository Layer

The repository layer implements a medallion architecture — a three-zone data lake pattern that is industry standard for analytical platforms:

- Bronze Zone (Raw): Data is stored exactly as received, with no transformation, in Azure Blob Storage. This zone is append-only and serves as the definitive record of what was received from source systems.

- Silver Zone (Cleaned): Data that has passed validation gates is cleaned, structured, and loaded into PostgreSQL. PII fields are pseudonymised or masked as required by POPIA. Data lineage metadata is recorded.

- Gold Zone (Analysis-Ready): Aggregated, derived, and analysis-optimised datasets are materialised in the Gold zone for dashboard and prototype consumption. These are refreshed on a configured schedule or on-demand.

### 3.3.3 Analytical Processing Layer

The processing layer provides two parallel pathways for data analysis — a technical pathway for data scientists and developers, and a guided pathway for non-technical users:

- JupyterHub: Multi-user Jupyter notebook environment where technical users can write Python or R code against the Silver and Gold data zones. Each user gets an isolated kernel environment with resource limits enforced by AKS.

- Apache Superset: No-code SQL and dashboard builder where non-technical users can explore data using drag-and-drop interfaces, saved queries, and point-and-click chart builders.

- MLflow: Experiment tracking and model registry for prototype development. All model training runs, parameters, and metrics are logged and reproducible.

### 3.3.4 Presentation and User Interface Layer

The presentation layer is a unified, browser-accessible web application that provides role-appropriate entry points to the Data Lab's capabilities. Users log in through Keycloak SSO and are presented with a dashboard tailored to their role (Admin, Analyst, Viewer). The interface routes users to Superset for dashboard consumption, JupyterHub for technical analysis, or the data management portal for ingestion and governance tasks.

## 3.4 Security Architecture

Security is architected in depth — no single point of failure can expose CHIETA data. The security architecture implements the following controls:

| Security Control | Implementation | POPIA Relevance |
| --- | --- | --- |
| Encryption at Rest | AES-256 encryption on all Azure Blob Storage and PostgreSQL data | Section 19 — Security Safeguards |
| Encryption in Transit | TLS 1.3 for all internal and external API communication | Section 19 — Security Safeguards |
| Authentication | Keycloak OIDC with MFA enforced for all users | Section 18 — Notification to Information Officer |
| Authorisation | Role-based access control (RBAC) — Admin, Analyst, Viewer | Section 11 — Conditions for Lawful Processing |
| PII Masking | Automated masking/pseudonymisation at Silver zone ingestion | Section 18/19 — De-identification |
| Access Logging | All data access events logged to immutable audit store in Azure Monitor | Section 22 — Notification of Security Compromise |
| Session Management | 30-minute idle timeout; session invalidation on logout | Security best practice |
| Secrets Management | All credentials stored in Azure Key Vault — never in code | Section 19 — Security Safeguards |
| Network Isolation | AKS private cluster; no public-facing data ports | Section 19 — Security Safeguards |
| Vulnerability Scanning | Trivy container scanning in CI/CD pipeline; Dependabot for dependencies | Section 19 — Proactive risk management |

## 3.5 Infrastructure and Hosting

The Data Lab will be hosted in an Azure environment agreed between CHIETA and the service provider. The preferred configuration is an Azure Kubernetes Service (AKS) cluster in the Azure South Africa North region (Johannesburg), ensuring data residency within South Africa's borders as required for POPIA compliance.

### 3.5.1 Minimum Infrastructure Specification

| Component | Specification | Sizing Rationale |
| --- | --- | --- |
| AKS Cluster | 3-node cluster, Standard D4s v3 (4 vCPU, 16GB RAM each) | Supports 10–20 concurrent users; auto-scales to 6 nodes |
| Azure Blob Storage | LRS (Locally Redundant Storage), Hot tier, initially 1TB | Accommodates all five dataset categories with 10x growth headroom |
| PostgreSQL | Azure Database for PostgreSQL Flexible Server, Standard D4s v3 | ACID compliance; managed backup; POPIA-aligned |
| Backup Policy | Daily automated backups; 30-day retention; geo-redundant | Data protection; disaster recovery |
| Monitoring | Azure Monitor + Prometheus + Grafana | Real-time performance and availability visibility |
| SSL Certificate | Azure-managed certificate for custom domain | Encryption in transit; user trust |

# 4. Data Access, Management, and Governance

## 4.1 Data Management Principles

The Data Lab's data management framework is built on four foundational principles derived from POPIA requirements, ISO/IEC 27001 information security standards, and the DAMA Data Management Body of Knowledge (DMBOK):

- Purpose Limitation: Data in the Data Lab is used exclusively for analytical purposes agreed between CHIETA and the service provider. No data is used for any other purpose.

- Data Minimisation: Only data necessary for the agreed analytical use cases is ingested. PII fields are pseudonymised or removed where they are not required for analysis.

- Accuracy: Data quality is assessed at ingestion and documented. Known quality issues are flagged and documented in the data lineage record.

- Accountability: Every access to, transformation of, or export of data is logged and attributable to a named user.

## 4.2 User Capabilities — Data Management

The Data Lab provides users with the following data management capabilities through the browser-based interface:

### 4.2.1 Data Upload

- Upload datasets in CSV, Excel (.xlsx, .xls), JSON, and Parquet formats.

- Drag-and-drop upload interface with progress indicator and file validation feedback.

- Maximum file size: 500MB per upload; bulk upload of multiple files supported.

- Automatic schema inference on upload with user-editable column type assignment.

- Upload events are logged with file name, size, upload timestamp, uploader identity, and validation outcome.

### 4.2.2 Dataset Management

- Browse all datasets in the repository through a searchable, filterable catalogue.

- View dataset metadata: name, source, upload date, row count, column count, data owner, last refreshed date.

- Organise datasets into logical folders/collections by theme (e.g., Grants, Learner Data, Sector Skills).

- Add tags and descriptions to datasets to support discoverability.

- Version datasets — when a dataset is replaced with a newer extract, the previous version is retained and accessible.

### 4.2.3 Data Preparation

- Point-and-click data cleaning tools: rename columns, change data types, remove duplicates, handle null values.

- Filter and subset data before analysis without modifying the source dataset.

- Apply standard transformations: date parsing, text normalisation, numeric rounding.

- Save prepared datasets as new named views without duplicating underlying storage.

## 4.3 Data Governance Addendum

This section constitutes the Data Governance Addendum required to accompany Deliverable D2. It documents the governance structures, policies, and procedures that will govern data handling within the Data Lab.

### 4.3.1 Data Governance Structure

| Role | Responsibility | CHIETA Appointment |
| --- | --- | --- |
| Information Officer | Overall POPIA accountability; approve data governance policy; receive breach notifications | CHIETA CEO / designated Deputy |
| Data Steward | Day-to-day Data Lab data quality and access management; approve new dataset onboarding | CHIETA ICT / Research Manager |
| Data Lab Administrator | System configuration; user provisioning; backup monitoring; security patch application | CHIETA ICT / Service Provider (during warranty) |
| Data Users (Analysts) | Upload, analyse, and export data within their role permissions; report data quality issues | CHIETA programmatic staff |
| Students | Contribute to development under supervision; no access to unanonymised PII datasets | CHIETA / Service Provider coordination |

### 4.3.2 Dataset Onboarding Process

No dataset may be loaded into the Data Lab without completing the Dataset Onboarding Checklist. This checklist must be completed by the Data Steward and approved before data is transferred to the service provider.

| Checklist Item | Responsible | Evidence Required |
| --- | --- | --- |
| Dataset identified and described (name, source system, update frequency) | Data Steward | Dataset Registration Form |
| Business purpose for analysis documented | Business Owner | Written purpose statement |
| PII fields identified and sensitivity level assigned | Data Steward + CHIETA Information Officer | PII Field Register |
| POPIA basis for processing confirmed | Information Officer | POPIA Assessment Note |
| Pseudonymisation / anonymisation requirements defined | Data Steward | Masking Specification |
| Data owner and custodian identified | Business Owner | Named in Dataset Register |
| Maximum retention period in Data Lab defined | Information Officer | Retention Schedule |
| Approval to share with service provider obtained | CEO / Information Officer | Signed approval email or memo |

### 4.3.3 POPIA Compliance Requirements

All data processing within the Data Lab must comply with the Protection of Personal Information Act, 4 of 2013 (POPIA). The following specific requirements apply:

- Lawfulness: All personal information processed in the Data Lab must have a legitimate basis under POPIA Section 11. In most cases this will be CHIETA's public interest mandate as a statutory body.

- Purpose Specification: Personal information may only be processed for the analytical purposes documented in the Dataset Onboarding Register.

- Limitation: Processing of personal information is limited to what is necessary for the analytical purpose. Excess fields are excluded at ingestion.

- Further Processing: Personal information in the Data Lab will not be shared with third parties, disclosed externally, or used for purposes beyond the documented analytical scope.

- Security Safeguards: All personal information is encrypted at rest and in transit. Access is controlled through RBAC. Students do not have access to unanonymised personal information.

- Data Subject Participation: The Data Lab does not provide mechanisms for data subjects to access or correct their information — this remains the responsibility of the source system. However, deletion requests are flagged to the Data Steward for action in both the source system and the Data Lab.

- Breach Notification: Any suspected security incident involving personal information must be reported to the Information Officer within 24 hours of discovery. The Information Officer will assess and notify the Information Regulator if required under POPIA Section 22.

# 5. Data Analysis, Exploration, and Visualisation

## 5.1 Analysis Capabilities

The Data Lab provides a tiered set of analytical capabilities designed to serve users across the full spectrum of data literacy — from executives who need a single summary number to data scientists who need to run multi-variable regression models on hundreds of thousands of rows.

### 5.1.1 Statistical Analysis

- Descriptive statistics: mean, median, mode, standard deviation, variance, skewness, kurtosis, percentiles.

- Frequency distributions and cross-tabulations.

- Correlation analysis: Pearson, Spearman, and Kendall correlation coefficients.

- Time series decomposition: trend, seasonality, residual components.

- Hypothesis testing: t-tests, chi-square tests, ANOVA, Mann-Whitney U tests.

- Regression analysis: linear, logistic, and polynomial regression via Scikit-learn.

### 5.1.2 Interactive Data Exploration

- Filter and sort datasets by any column combination using point-and-click controls.

- Dynamic pivot tables: drag fields to rows, columns, and values; apply aggregation functions.

- Full-text search across dataset values for rapid record location.

- Drill-down from summary aggregations to underlying records.

- Save and share named data views for collaborative analysis.

### 5.1.3 Technical User Tools (Jupyter / SQL)

- JupyterHub: Isolated Python 3.x and R kernel environments per user, with pre-installed data science libraries (Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn, Statsmodels, Plotly).

- SQL Query Editor: Direct SQL access to the Silver and Gold PostgreSQL zones through a browser-based query interface with syntax highlighting and result export.

- PySpark Notebooks: For datasets exceeding JupyterLab single-node capacity, PySpark notebooks provide distributed processing via the AKS cluster.

- Version-controlled notebooks: All Jupyter notebooks are saved to Git on commit, ensuring reproducibility and collaborative code review.

## 5.2 Auditability and Reproducibility

A core requirement of the Data Lab is that all analytical processes must be auditable and reproducible. This requirement has specific implications for how the system is designed and operated:

- Every analysis session (notebook run, SQL query, Superset chart generation) is logged with user identity, timestamp, query text or notebook reference, and data source version.

- Datasets used in any analysis are referenced by version identifier, not by mutable dataset name. This ensures that re-running an analysis against the same data version produces the same result.

- MLflow records all experiment parameters, metrics, and artefacts for every model training run. Models are reproducible from the recorded environment specification.

- The Gold zone dataset materialisation schedule is version-controlled in Git, ensuring that changes to transformation logic are tracked and auditable.

## 5.3 Visualisation — Dashboards and Reports

Visualisation is the primary mechanism through which the Data Lab's analytical outputs will be consumed by CHIETA leadership and non-technical staff. The system must make it easy to build, share, and maintain high-quality visual outputs without requiring programming skills.

### 5.3.1 Chart and Visualisation Types

| Chart Type | Use Case | Available In |
| --- | --- | --- |
| Bar / Column Chart | Comparing values across categories (e.g., grant disbursements by sub-sector) | Superset, JupyterLab |
| Line Chart | Trends over time (e.g., learner enrolments per quarter) | Superset, JupyterLab |
| Pie / Donut Chart | Proportional composition (e.g., learner gender distribution) | Superset, JupyterLab |
| Scatter Plot | Correlation between two variables (e.g., training cost vs. completion rate) | Superset, JupyterLab |
| Heat Map | Intensity across two dimensions (e.g., provider performance by province × qualification) | Superset, JupyterLab |
| Geospatial Map | Distribution by province or municipality (e.g., Smart Skills Centre utilisation map) | Superset (Mapbox) |
| Treemap | Hierarchical proportions (e.g., grant disbursements by sector → sub-sector → employer) | Superset |
| Funnel Chart | Conversion or attrition analysis (e.g., applications → enrolments → completions) | Superset, JupyterLab |
| Box Plot | Distribution and outlier visualisation | JupyterLab (Matplotlib/Seaborn) |
| KPI Scorecard | Single metric with target comparison and trend indicator | Superset |

### 5.3.2 Dashboard Standards

- Every dashboard must have a clear, descriptive title and a 'Last Updated' timestamp prominently displayed.

- All charts must have axis labels, legends, and data source annotations.

- Dashboards must include at least one filter control (date range, department, province, or similar) that applies across all charts on the page.

- Colour palettes must comply with WCAG 2.1 AA contrast requirements (minimum 4.5:1 contrast ratio for text; 3:1 for non-text elements).

- Dashboards must be navigable by keyboard and compatible with JAWS and NVDA screen readers.

- Export buttons for PDF, Excel, and PNG must be present on all dashboards and functional without additional configuration.

### 5.3.3 Minimum Deliverable Dashboards (D5)

The service provider must deliver at least two fully functional dashboards as part of D5. The following are the two minimum required dashboards, with indicative specifications:

| Dashboard | Key Metrics | User Roles | Prototype Candidate? |
| --- | --- | --- | --- |
| Learner Enrolment & Completion Dashboard | Total enrolments by period; completion rate by qualification; geographic distribution; gender breakdown; enrolment trend (12-month rolling) | Admin, Analyst, Viewer | Yes — strong leadership demo value |
| Grant Spend Intelligence Dashboard | DG vs MG disbursements by sub-sector; spend vs approved budget; top beneficiary employers; grant utilisation rate; year-on-year comparison | Admin, Analyst | Yes — direct operational value |

# 6. Experimentation Tools and Model Development

## 6.1 Experimentation Framework

The Data Lab's experimentation capability enables CHIETA staff and students to move beyond descriptive analytics into predictive and prescriptive analysis. The experimentation environment is designed to be approachable for users with basic Python or R literacy while providing the full power of industry-standard ML tooling for experienced practitioners.

## 6.2 Hypothesis Testing

Users can define a hypothesis — a testable assertion about the data (e.g., 'Learners who receive mentorship support have higher completion rates than those who do not') — and test it against dataset slices using statistical tests. The system provides:

- A guided hypothesis testing wizard for non-technical users that walks through: define hypothesis → select comparison groups → choose statistical test → interpret results.

- Direct statistical test access in JupyterLab using Scipy and Statsmodels for technical users.

- Automated interpretation of test results: p-values, confidence intervals, effect sizes, and plain-language conclusions.

- Ability to save and share hypothesis test results as named analysis artefacts.

## 6.3 What-If / Scenario Analysis

Scenario analysis enables users to model the potential impact of changes to input variables on outcome metrics. This capability is particularly valuable for CHIETA's planning functions:

- Parameter adjustment interface: Users set a variable (e.g., grant disbursement amount, number of learnership places) and observe the projected impact on outcome metrics (e.g., completions, sector coverage).

- Side-by-side scenario comparison: Up to three scenarios can be compared simultaneously in a split-screen view.

- Scenario saving and naming: Named scenarios can be saved and retrieved for future reference or presentation.

- Export scenarios as PDF or Excel for inclusion in business cases and planning documents.

## 6.4 Predictive Model Development

The system supports the development of basic predictive and analytical models using real CHIETA data. The following model types are supported out of the box:

| Model Type | Algorithm Options | Example CHIETA Use Case |
| --- | --- | --- |
| Classification | Logistic Regression, Random Forest, Gradient Boosting | Predict learner completion / dropout risk |
| Regression | Linear Regression, Ridge, Lasso, Gradient Boosting Regressor | Forecast grant utilisation rates by sub-sector |
| Clustering | K-Means, DBSCAN, Hierarchical Clustering | Segment employers by training investment behaviour |
| Time Series Forecasting | Prophet, ARIMA, Exponential Smoothing | Forecast learner enrolment volumes for upcoming quarters |
| Anomaly Detection | Isolation Forest, One-Class SVM | Flag unusual grant claims or disbursement patterns |

## 6.5 Ethics and Bias Review — Mandatory Requirement

MANDATORY: Any model developed in the Data Lab that will be used to support decisions affecting individuals

(e.g., learner risk scoring, employer tier classification) must undergo a documented Fairness/Bias Assessment

before deployment. This requirement is non-negotiable and applies to all models regardless of intended use.

The Ethics and Bias Review process requires the model developer to document and address the following:

- Protected attributes: Identify which demographic attributes (race, gender, age, disability status, geographical origin) are present in the training data, directly or as proxies.

- Bias testing: Run fairness metrics (demographic parity, equalised odds, calibration) across protected attribute groups. Document results.

- Disparate impact analysis: Measure whether the model's outputs systematically disadvantage any group. Define an acceptable disparity threshold.

- Explainability summary: For any model used in a decision-affecting context, produce a plain-language explanation of the most influential features.

- Remediation plan: If bias thresholds are exceeded, document the remediation actions taken (re-sampling, fairness constraints, feature exclusion).

- Sign-off: All bias assessments must be reviewed by the Data Steward and the Information Officer before the model is used in any operational context.

# 7. User Management and Access Control

## 7.1 Access Design Principles

Access to the Data Lab is governed by the principle of least privilege: each user is granted only the access necessary to perform their defined function. Access decisions are role-based, not individual — roles are assigned based on job function, and permissions attach to roles, not to individuals.

## 7.2 User Roles and Permissions

| Feature / Capability | Admin | Analyst | Viewer |
| --- | --- | --- | --- |
| Log in to Data Lab | ✓ | ✓ | ✓ |
| View published dashboards | ✓ | ✓ | ✓ |
| Export dashboard PDF/Excel/PNG | ✓ | ✓ | ✓ |
| Filter dashboards | ✓ | ✓ | ✓ |
| Upload new datasets | ✓ | ✓ | ✗ |
| Edit / delete datasets | ✓ | ✓ (own) | ✗ |
| Run SQL queries | ✓ | ✓ | ✗ |
| Create / edit Superset charts | ✓ | ✓ | ✗ |
| Create / publish dashboards | ✓ | ✓ (draft) | ✗ |
| Access JupyterHub notebooks | ✓ | ✓ | ✗ |
| Run / save ML experiments | ✓ | ✓ | ✗ |
| View audit logs | ✓ | ✗ | ✗ |
| Manage users and roles | ✓ | ✗ | ✗ |
| Configure ingestion pipelines | ✓ | ✗ | ✗ |
| Access raw Bronze zone data | ✓ | ✗ | ✗ |
| Approve dataset onboarding | ✓ (Data Steward role) | ✗ | ✗ |

## 7.3 Authentication Requirements

### 7.3.1 SSO Integration

The Data Lab will use Keycloak as its identity provider, configured to support OpenID Connect (OIDC) for single sign-on. Where CHIETA operates an existing Azure Active Directory (AAD) tenant, Keycloak will be configured as an identity broker to AAD, allowing CHIETA staff to log in using their existing corporate credentials — no separate Data Lab password required.

### 7.3.2 Authentication Controls

- Multi-Factor Authentication (MFA): MFA is enforced for all user accounts. Time-based OTP (TOTP) is the minimum; hardware FIDO2 tokens are supported.

- Password Policy (for non-SSO accounts): Minimum 12 characters; must contain uppercase, lowercase, digit, and special character; 90-day rotation; no reuse of last 12 passwords.

- Session Timeout: Active sessions expire after 30 minutes of inactivity. Users are prompted to re-authenticate; unsaved work is preserved in draft state for 5 minutes post-timeout.

- Failed Login Lockout: Accounts are locked after 5 consecutive failed login attempts. Unlock requires Admin intervention or time-based automatic unlock after 15 minutes.

- Concurrent Sessions: Maximum 2 concurrent sessions per user. Third login attempt terminates the oldest active session with a notification.

## 7.4 Audit Logging

All user actions within the Data Lab are logged to an immutable audit store (Azure Monitor). Audit log records include:

- Event timestamp (UTC)

- User identity (username and role)

- Event type (login, logout, data upload, query execution, dashboard view, export, user management action)

- Resource accessed (dataset name, dashboard name, notebook path)

- Source IP address

- Outcome (success / failure)

Audit logs are retained for a minimum of 36 months in line with POPIA Section 14 requirements and CHIETA's records retention policy. Logs are accessible to the Admin role only and are not modifiable by any user including system administrators.

# 8. Working Prototype — Requirements and Selection Framework

## 8.1 The Primacy of the Prototype

The Working Prototype (D6) is the single most important deliverable of this project.

It is the proof that the Data Lab has real value — not just capability.

All other deliverables exist to enable the prototype to be built, demonstrated, and sustained.

The prototype is a fully working, demonstrable solution built on top of the Data Lab using real CHIETA data. It must solve a real problem or answer a real question relevant to CHIETA operations. It must be usable, testable, and presentable to CHIETA leadership without requiring any technical explanation of the underlying system.

## 8.2 Prototype Definition — What It Is and What It Is Not

| The Prototype IS... | The Prototype IS NOT... |
| --- | --- |
| A working solution that answers a real operational question | A demonstration of Data Lab features or capabilities |
| Built using real, agreed CHIETA data | Built using synthetic or sample data |
| Demonstrable to non-technical CHIETA leadership in under 10 minutes | A technical proof of concept requiring explanation |
| Tested against defined use cases and performance benchmarks | Untested or presented as a work in progress |
| Accompanied by a Business Value Summary document | Delivered without documented value justification |
| The output of student and provider co-development | Built solely by the service provider without student involvement |

## 8.3 Minimum Viability Requirements

Every prototype delivered under this scope must meet ALL of the following minimum viability criteria before it will be accepted by CHIETA:

- Solves a clearly defined, documented CHIETA operational question (agreed in Phase 1).

- Includes a minimum of three (≥ 3) interactive visualisations that respond to user input.

- Supports a minimum of two (≥ 2) user roles with differentiated views.

- Processes the agreed dataset volume in ≤ 3 seconds per query or dashboard load.

- Is fully testable: test cases documented, UAT completed, defects resolved.

- Is documented: functional specification, user guide, and business value summary included.

- Is presentable: a presentation deck and demo script are delivered with the prototype.

## 8.4 Prototype Topic Selection Process

The prototype topic will be selected collaboratively by CHIETA and the service provider during Phase 1, using a Weighted Selection Matrix. Candidate topics will be generated through stakeholder workshops and evaluated against five criteria:

| Criterion | Weight | Description |
| --- | --- | --- |
| Business Impact | 30% | How directly does this prototype address a strategic or operational priority of CHIETA? |
| Data Availability | 25% | Is the data required for this prototype available, of sufficient quality, and approved for use? |
| Student Learning Value | 20% | Does building this prototype expose students to meaningful, transferable data science skills? |
| Technical Feasibility | 15% | Can this prototype be built and tested within the Phase 2/3 timeline using the agreed stack? |
| Leadership Demonstrability | 10% | Can this prototype be demonstrated to CHIETA leadership in a compelling 10-minute slot? |

## 8.5 Candidate Prototype Use Cases

The following represent indicative prototype candidates that align with CHIETA's operational context. Final selection will be made through the Phase 1 stakeholder workshop using the Weighted Selection Matrix.

### 8.5.1 Learner Enrolment Intelligence Dashboard

This prototype would aggregate learner enrolment and completion data to produce a real-time intelligence dashboard tracking CHIETA's progress against Annual Performance Plan (APP) learner targets. It would include trend analysis, provincial breakdowns, demographic distribution, and early warning indicators for sub-targets at risk of under-performance.

- Data sources: Learner enrolment system, ETQA system.

- Key analytical questions: Which qualifications are tracking above/below APP target? Which provinces are lagging? What is the gender completion parity gap?

- Leadership value: Provides a single-screen summary for executive reporting and DHET accountability.

### 8.5.2 Grant Spend Risk Flagging Tool

This prototype would apply anomaly detection techniques to CHIETA's grants data to identify unusual patterns in grant claim submissions, disbursements, or employer grant utilisation rates. Flagged anomalies would be surfaced through an alert dashboard with drill-down capability to the underlying records.

- Data sources: Grants management system (DG and MG data).

- Key analytical questions: Which grant claims deviate significantly from historical patterns? Which employers have unusually low utilisation rates? Are there outlier claim-to-approval time patterns?

- Leadership value: Risk management and fiduciary accountability — demonstrably supports CHIETA's audit function.

### 8.5.3 Sector Skills Demand Forecasting Model

This prototype would use CHIETA's sector skills and labour market data to build a short-term demand forecasting model that projects skills shortages and surpluses by sub-sector and occupational category for the next two to three years. Outputs would be visualised as a sector heat map with scenario adjustment controls.

- Data sources: Sector skills plan data, labour market data, learner completion data.

- Key analytical questions: Which occupational categories face the highest projected shortfall in the next 24 months? Which sub-sectors are producing excess graduates relative to demand?

- Leadership value: Directly informs CHIETA's discretionary grant prioritisation and SSP development.

### 8.5.4 Smart Skills Centre Utilisation Optimiser

This prototype would analyse Smart Skills Centre booking, attendance, and utilisation data to identify underutilised capacity, peak demand periods, and geographical coverage gaps. It would include a recommendation engine that proposes scheduling adjustments to maximise utilisation.

- Data sources: Smart Skills Centre management system.

- Key analytical questions: Which centres have the highest unutilised capacity? What are the peak booking windows? Are there geographic areas not served by any centre?

- Leadership value: Operational efficiency — directly reducible to a rand value of wasted capacity.

# 9. Datasets — Management, Profiling, and Preparation

## 9.1 Initial Dataset Inventory

CHIETA will provide five initial dataset categories for use in the Data Lab. The service provider is responsible for receiving, profiling, cleaning, structuring, and loading these datasets into the Data Lab repository in accordance with the Dataset Onboarding Process defined in Section 4.3.2.

| Dataset Category | Description | Primary Use Cases | Sensitivity Level |
| --- | --- | --- | --- |
| Grants Data (DG and MG) | Discretionary Grant and Mandatory Grant application, approval, disbursement, and utilisation records | Grant spend analysis; risk flagging; utilisation modelling | High — employer financial data; PII of contacts |
| Learner Enrolment & Completion Data | Learnership, apprenticeship, and skills programme enrolment and completion records including demographic data | APP target tracking; completion rate analysis; demographic equity reporting | High — learner PII; demographic data |
| Sector Skills & Labour Market Data | Occupational demand and supply data, employment statistics, skills shortages data from SSP research | Skills demand forecasting; sector analysis; policy briefs | Medium — aggregated sector data; no individual PII |
| Smart Skills Centre Utilisation Data | Booking, attendance, equipment utilisation, and capacity data for all Smart Skills Centres | Utilisation optimisation; geographic analysis; capacity planning | Low — operational data; minimal PII |
| ETQA Data (APP Targets) | Provider registration, qualification registration, learner achievement, and certification data against APP targets | APP compliance reporting; provider performance; certification tracking | Medium — provider data; some learner PII |

## 9.2 Data Profiling Methodology

The service provider must conduct an initial data profiling sprint during Phase 1 for each of the five dataset categories. Data profiling is the systematic process of examining available data, collecting statistics and information about it, and assessing its fitness for the intended analytical purposes.

### 9.2.1 Data Profiling Dimensions

| Profiling Dimension | Metrics Collected | Tool |
| --- | --- | --- |
| Completeness | % null / blank values per column; count of records with any null field | Great Expectations |
| Uniqueness | Duplicate record rate; cardinality of key identifier fields | Great Expectations / Pandas |
| Validity | % of values conforming to expected domain (date ranges, enumerated values, numeric bounds) | Great Expectations |
| Consistency | Cross-field consistency (e.g., completion date after enrolment date) | Great Expectations / SQL |
| Timeliness | Age of most recent record; update frequency vs. expected cadence | Manual assessment |
| Accuracy | Sample-based accuracy check against source system spot-verification | Manual assessment with CHIETA |
| Sensitivity | Identification of PII fields; assessment of re-identification risk for quasi-identifiers | Manual review + automated PII scanner |

## 9.3 Data Cleaning and Transformation Standards

All data cleaning and transformation steps must be documented in the Data Lineage & Quality Report (D4). Transformations are applied only in the Silver zone; the Bronze zone is immutable. The following standards apply:

- Column naming: All column names are standardised to snake_case (e.g., learner_id, enrolment_date, completion_status) with no special characters.

- Date format: All date fields are stored as ISO 8601 (YYYY-MM-DD) regardless of source format.

- Currency: All monetary values are stored as decimal(18,2) in ZAR. Currency field naming includes currency suffix (e.g., grant_amount_zar).

- Null handling: Null values are retained as NULL in the database — they are not replaced with zeros, empty strings, or placeholder values. Imputation is only applied in analytical layer views, never in the repository.

- Duplicate records: Duplicate records are flagged in a '_is_duplicate' boolean field and excluded from analytical views by default. The original duplicates are retained in the Silver zone for audit purposes.

- PII pseudonymisation: Personal information fields (names, ID numbers, contact details) are replaced with consistent pseudonymous identifiers (SHA-256 hash of original value + salt). The salt is stored in Azure Key Vault and never in the database.

## 9.4 Data Lineage Documentation Requirements

Every dataset loaded into the Data Lab must have a complete data lineage record included in D4. The lineage record documents the complete journey of data from its source system to its Gold zone representation:

- Source System: Name, system type, connection method, extract query or API endpoint.

- Extraction: Method (manual upload / automated pipeline), extract timestamp, record count at extraction, schema at extraction.

- Bronze Zone Load: Load timestamp, storage path, file format, record count, checksum.

- Profiling Results: Summary of profiling dimensions; quality score; identified issues.

- Cleaning Steps Applied: Each transformation described; before/after record counts; data type changes; null handling decisions.

- PII Treatment: Fields identified as PII; masking method applied; justification.

- Silver Zone Load: Load timestamp; table name; record count; rejected records and reason.

- Gold Zone Materialisation: Aggregation logic; view name; refresh schedule; record count.

# 10. Student Involvement and Co-Development Model

## 10.1 Philosophy: Students as Co-Developers

This is not a standard software development project.

Students are not observers, testers, or users.

Students are co-developers — active contributors to the design, build, and documentation of the Data Lab.

The service provider's mentorship quality and student contribution management are assessed at every deliverable sign-off.

The student co-development model is what distinguishes the CHIETA Data Lab project from a conventional software procurement. CHIETA is a skills development authority, and this project must itself be an instrument of skills development — not just for CHIETA's internal users, but for the students who build it. The service provider's ability to design and manage meaningful student participation is a core competency being procured.

## 10.2 Student Roles and Responsibilities

| Student Role | Primary Activities | Required Skills | Weekly Hours |
| --- | --- | --- | --- |
| Data Assistant | Data cleaning, profiling, quality documentation; Gold zone view development | Python/SQL; data literacy; attention to detail | 8–12 |
| Dashboard Developer | Superset chart and dashboard development; accessibility testing | Superset/Tableau; UI sensibility; WCAG awareness | 8–12 |
| ML/Prototype Developer | Feature engineering; model development; MLflow experiment tracking; bias assessment | Python/Scikit-learn; statistics; MLflow | 10–12 |
| QA Tester | Test case authoring; unit/integration/UAT execution; defect logging and verification | Test methodology; SQL; attention to detail | 8–10 |
| Documentation Contributor | User guide authoring; API documentation; data lineage records; training materials | Technical writing; Markdown/Word; data literacy | 8–10 |
| UI/UX Reviewer | Front-end usability testing; accessibility audit; user feedback compilation | UX principles; WCAG; user research methods | 6–8 |

## 10.3 Sprint Structure for Student Participation

The service provider must structure the development work in two-week agile sprints that are designed to accommodate student participation schedules. The following sprint structure is required:

- Sprint Planning (Day 1, 2 hours): Provider lead and students review the sprint backlog; students self-assign to tasks within their role scope; learning objectives for the sprint are defined alongside delivery objectives.

- Daily Standups (Days 1–9, 15 minutes): Brief synchronous check-in covering: what did I do yesterday? what will I do today? do I have any blockers? Provider lead identifies mentoring needs.

- Mid-Sprint Review (Day 5, 1 hour): Provider lead reviews student work-in-progress; provides technical guidance; adjusts task assignments if needed.

- Sprint Review (Day 10, 2 hours): Students demonstrate their sprint contributions to the provider team; prototype/feature demos; feedback captured.

- Sprint Retrospective (Day 10, 1 hour): Process improvement; student feedback on mentoring quality; identification of skill gaps to address in next sprint.

## 10.4 Student Onboarding and Mentorship Plan (D1 Requirement)

The service provider must deliver a Student Onboarding & Mentorship Plan as part of D1. This plan must cover:

### 10.4.1 Technical Onboarding

- Git fundamentals: cloning, branching, committing, pull requests, code review.

- Development environment setup: local Docker Compose development environment mirroring the AKS deployment.

- Data Lab architecture walkthrough: what each component does; how data flows; where to find documentation.

- Coding standards and conventions: PEP 8 (Python), naming conventions, docstring requirements.

- Security briefing: what constitutes a security incident; how to avoid inadvertent data exposure; secrets management.

### 10.4.2 Governance and Legal Onboarding

- POPIA briefing: what is personal information; how the Data Lab protects it; what students may and may not do with data.

- Confidentiality Agreement: Every student must sign a confidentiality agreement before receiving any access to CHIETA data or systems.

- IP Acknowledgement: Students acknowledge that all work products created within the project scope are the intellectual property of CHIETA.

- Code of Conduct: Professional behaviour expectations including communication standards, meeting attendance, deadline accountability, and escalation procedures.

## 10.5 Quality Control and Supervision

All student contributions must pass through the service provider's quality gate before being merged into the main codebase or submitted as part of a deliverable. The quality gate process:

- Student submits a pull request (PR) to the development branch with a clear description of changes made.

- Automated tests (unit tests, linting, security scan) run on the PR. Failures must be resolved before human review.

- Provider lead or senior developer conducts code review: correctness, security, style, documentation, test coverage.

- If the review reveals issues, the student receives written feedback with specific guidance and resubmits.

- Approved contributions are merged by the provider lead. The student's name is recorded in the commit history and contribution log.

## 10.6 Recognition and Incentive Framework

The service provider must implement a recognition framework that provides meaningful, verifiable recognition for student contributions:

- Digital Badge: A digitally-verifiable Open Badge (Credly or equivalent) awarded to students completing at least 60 hours of verified contributions. Badge title: 'CHIETA Data Lab Co-Developer'.

- Contribution Certificate: A formal letter on CHIETA letterhead, co-signed by the service provider lead, describing the student's specific role and contributions. Issued on project completion.

- Capstone Credit Recommendation: Where students are registered at a South African higher education institution, the service provider will provide documentation supporting the student's application for WIL or capstone credit from their institution.

- LinkedIn Recommendation: Provider lead commits to providing a LinkedIn recommendation for students who made verified contributions of 60+ hours.

# 11. Deliverables — Detailed Specifications

## 11.1 Deliverable Overview

The following nine deliverables must be produced and signed off by CHIETA before the associated payment milestone is released. CHIETA will not proceed to the next phase until all deliverables for the current phase are signed off. The service provider acknowledges that payment is conditional on deliverable acceptance, not on time elapsed.

## 11.2 D1 — Requirements Specification Document

### Contents

- Executive Summary: Project context, purpose, and key stakeholders.

- Stakeholder Register: All CHIETA stakeholders involved in requirements gathering; their roles and interests.

- Functional Requirements: Detailed, numbered list of all functional requirements derived from stakeholder workshops. Each requirement tagged by section (Data Management, Analysis, Visualisation, Experimentation, User Management, Prototype).

- Non-Functional Requirements: Performance, security, accessibility, maintainability, scalability, and compliance requirements.

- Assumptions and Constraints: Documented assumptions underpinning the requirements; known constraints.

- Prototype Topic Selection Matrix: Results of the Weighted Selection Matrix exercise; top three candidate prototypes scored; recommended prototype topic with justification.

- Student Onboarding & Mentorship Plan: Full plan as specified in Section 10.4.

- Requirements Traceability Matrix: Mapping each requirement to the section of the Scope of Work it addresses.

### Quality Criteria for Acceptance

- All requirements are testable — each has a clear acceptance criterion.

- Prototype topic is agreed in writing by CHIETA before D1 is submitted.

- Stakeholder sign-off confirmed from all major CHIETA stakeholder groups.

## 11.3 D2 — System Design Document

### Contents

- Technical Architecture: Full system architecture diagram (logical and deployment views); description of each component; communication flows between components.

- Technology Stack Justification: Rationale for each selected technology; alternatives considered; maintainability assessment; open-source license listing.

- Data Flow Diagrams: Context diagram; data flow from ingestion through Bronze → Silver → Gold zones; analytical access patterns.

- API Documentation: OpenAPI 3.0 specification for all internal APIs; endpoint descriptions; authentication requirements; request/response schemas.

- Role-Permission Matrix: Full RBAC specification as defined in Section 7.

- Data Handling & Security Protocol: Full specification of encryption, masking, access logging, and breach response procedures.

- POPIA Compliance Assessment: Formal assessment of the system design's compliance with each applicable POPIA condition.

- Data Governance Addendum: As specified in Section 4.3.

- Infrastructure Specification: AKS cluster sizing; storage configuration; backup policy; monitoring setup.

- CI/CD Pipeline Design: Stages, tools, test gates, and deployment process.

## 11.4 D3 — Functional Data Lab

### Acceptance Criteria

- All capabilities defined in Sections 3–7 are deployed and functional in the agreed hosting environment.

- The system is accessible via a web browser without any client-side software installation.

- All three user roles (Admin, Analyst, Viewer) can log in and access role-appropriate features.

- Data upload, cleaning, query, and export functions work correctly for each supported file format.

- JupyterHub is accessible to Analyst users and executes Python and R notebooks against the Silver zone data.

- Apache Superset is accessible to Analyst users and can connect to the Gold zone for chart and dashboard creation.

- All security controls (encryption, MFA, session timeout, audit logging) are operational.

- System passes the UAT test scripts prepared by the service provider and verified by CHIETA.

## 11.5 D4 — Integrated and Prepared Datasets

### Acceptance Criteria

- All five agreed dataset categories are loaded into the Silver zone with documented cleaning applied.

- Gold zone analytical views are materialised for each dataset category.

- Data Lineage & Quality Report documents all profiling findings, cleaning steps, and transformation logic for each dataset.

- PII fields are pseudonymised in accordance with the Data Handling Protocol.

- CHIETA verifies a minimum 10% sample of records against source system data and confirms accuracy.

## 11.6 D5 — Dashboards and Reports

### Acceptance Criteria

- Minimum two fully functional dashboards are deployed in Apache Superset and accessible to the Viewer role.

- Each dashboard includes at least one interactive filter and at least three chart types.

- Export to PDF, Excel, and PNG functions correctly for all dashboards.

- Dashboards pass WCAG 2.1 AA accessibility audit (automated + manual screen reader test).

- User guides for each dashboard are included as part of D8.

## 11.7 D6 — Working Prototype

### Acceptance Criteria

- The prototype addresses the agreed operational question confirmed in Phase 1.

- The prototype includes ≥ 3 interactive visualisations.

- The prototype supports ≥ 2 user roles with differentiated views.

- Query/dashboard load time ≤ 3 seconds for the agreed dataset volume.

- The prototype is fully tested against the UAT scripts in D7.

- A Business Value Summary (1–2 pages) accompanies the prototype, quantifying the operational value delivered.

- A Presentation Deck (10–15 slides) and Demo Script are delivered with the prototype.

- Student contribution to prototype development is documented in the contribution log.

## 11.8 D7 — Testing and Validation Report

### Contents

- Test Strategy: Approach to unit, integration, system, and UAT testing; tools used; coverage targets.

- Unit Test Results: Test suite coverage report; pass/fail per test; defect log for failures.

- Integration Test Results: End-to-end data flow validation; API contract tests; authentication flow tests.

- UAT Results: CHIETA stakeholder test execution results; scenario descriptions; pass/fail; defects raised.

- Performance Benchmark Results: Load time measurements for all dashboards and queries under defined test conditions.

- Accessibility Audit: WCAG 2.1 AA automated scan report + manual keyboard navigation and screen reader test results.

- Security Scan Results: Trivy container scan report; OWASP ZAP web application scan summary; dependency audit.

- Defect Resolution Log: Complete log of all defects raised; severity; resolution; close-out confirmation.

## 11.9 D8 — Training and User Guides

### Contents

- Role-Based User Manuals: Separate manuals for Admin, Analyst, and Viewer roles. Each manual covers: logging in, navigating the interface, performing all role-permitted tasks, and troubleshooting common issues.

- Video Tutorials: Screen-recorded walkthroughs of key tasks (minimum 5 videos, 5–15 minutes each). Captions and transcripts provided.

- Train-the-Trainer Session: A facilitated, in-person or virtual training session delivered to CHIETA's designated internal trainers, with session materials and recording provided.

- Maintenance & Troubleshooting Handbook: Guide for the Data Lab Administrator covering: routine maintenance tasks, backup verification, user management, common error messages and resolutions, escalation procedures.

## 11.10 D9 — Source Code and Technical Documentation

### Contents

- Complete Source Code Repository: All application code, configuration files, infrastructure-as-code (Terraform/Helm), CI/CD pipeline definitions, and notebooks committed to a CHIETA-owned Git repository (GitHub or Azure DevOps as agreed).

- Deployment Instructions: Step-by-step guide for deploying the system from scratch to the agreed hosting environment. All environment variables and secrets management steps documented.

- Dependency and License Audit: Complete list of all third-party libraries and tools; version; license; permissive license confirmation or written CHIETA approval.

- CI/CD Pipeline Documentation: Description of each pipeline stage; test gates; deployment process; rollback procedures.

- Architecture Diagrams: Finalized versions of all architecture diagrams first delivered in D2, updated to reflect any changes during implementation.

- API Documentation: Final OpenAPI 3.0 specification for all APIs; updated to reflect implementation.

# 12. Project Phases, Timeline, and Milestone Schedule

## 12.1 Phase Overview

The project is organised into four sequential phases spanning 18 months. Each phase concludes with a formal sign-off gate — CHIETA must sign off on all deliverables from the current phase before the service provider proceeds to the next. This gate mechanism protects CHIETA's interests by ensuring that payment milestones are tied to verified outputs, not to time elapsed.

| Phase | Name | Duration | Key Deliverables | Sign-off Gate |
| --- | --- | --- | --- | --- |
| 1 | Business Requirements & Design | 2 Months | D1, D2 | CHIETA approval of D1 and D2 before Phase 2 commences |
| 2 | Development | 8 Months | D3, D4, D5 | User Acceptance Testing (D3); Data Verification (D4); CHIETA Approval (D5) |
| 3 | Prototype & Testing | 4 Months | D6, D7 | Formal CHIETA sign-off on prototype (D6) and Testing Report (D7) |
| 4 | Training & Handover | 2 Months | D8, D9 | Completion confirmation (D8); CHIETA ownership confirmed (D9) |

## 12.2 Phase 1 — Business Requirements & Design (Months 1–2)

### Month 1 Activities

- Project Kick-off Workshop: Formal project launch with all CHIETA stakeholders; roles and responsibilities confirmed; communication plan agreed.

- Stakeholder Interviews: One-on-one and small group sessions with CHIETA business units to capture data needs, analytical questions, and system usability requirements.

- Data Inventory Workshop: CHIETA provides access to sample extracts (anonymised) of the five dataset categories; service provider conducts initial data assessment.

- Technology Stack Finalisation: Service provider presents proposed stack to CHIETA ICT; feedback incorporated; stack confirmed.

- Prototype Topic Workshop: Facilitated workshop using Weighted Selection Matrix; top three candidates scored; recommended topic agreed with CHIETA.

- Student Onboarding: Students selected and onboarded; confidentiality agreements signed; technical onboarding completed.

### Month 2 Activities

- Requirements Documentation: D1 drafted; circulated to CHIETA stakeholders for review; feedback incorporated; final version submitted for sign-off.

- System Design: D2 drafted; architecture review with CHIETA ICT; POPIA compliance assessment finalised; Data Governance Addendum included; submitted for sign-off.

- Development Environment Setup: Local development environments configured for all team members including students; CI/CD pipeline scaffolding in place.

- Infrastructure Provisioning: AKS cluster and supporting Azure services provisioned; baseline security configuration applied; monitoring enabled.

## 12.3 Phase 2 — Development (Months 3–10)

Phase 2 is the core development phase and spans 8 months structured as 16 two-week sprints. The following provides the sprint-level plan for the first four sprints, with indicative themes for subsequent sprints.

| Sprint | Weeks | Primary Focus | Student Roles Active |
| --- | --- | --- | --- |
| 1 | 1–2 | Infrastructure hardening; authentication (Keycloak); user management UI; Git workflow established | Documentation Contributor, QA Tester |
| 2 | 3–4 | Data ingestion pipeline (Bronze zone); file upload UI; initial data profiling (Great Expectations) | Data Assistant |
| 3 | 5–6 | Silver zone ETL for Dataset 1 (Grants); PII pseudonymisation; data quality report | Data Assistant, Documentation Contributor |
| 4 | 7–8 | Silver zone ETL for Dataset 2 (Learner Enrolment); Gold zone materialisation; Superset connectivity | Data Assistant, Dashboard Developer |
| 5–8 | 9–16 | Remaining dataset ETL (Datasets 3–5); JupyterHub deployment; SQL query editor; initial dashboards | All roles |
| 9–12 | 17–24 | Dashboard development (D5); experimentation tools; MLflow setup; prototype feature development begins | All roles |
| 13–16 | 25–32 | Prototype core build; UAT preparation; performance optimisation; accessibility testing | All roles — prototype sprint |

## 12.4 Phase 3 — Prototype & Testing (Months 11–14)

- Prototype Refinement: User feedback from internal demo sessions incorporated; edge cases addressed; performance optimised to meet ≤3 second benchmark.

- Functional Testing: Service provider executes full unit and integration test suite; coverage report produced.

- User Acceptance Testing (UAT): CHIETA stakeholders execute UAT against test scripts prepared by service provider; defects logged; resolved; re-tested.

- Performance Testing: Load testing under simulated concurrent user load; dashboard load time benchmarks verified.

- Accessibility Testing: Automated WCAG 2.1 AA scan (Axe or equivalent); manual keyboard navigation; screen reader testing (JAWS/NVDA).

- Security Validation: Trivy container scan; OWASP ZAP web application scan; penetration testing of authentication and access control.

- Defect Resolution: All critical and high severity defects resolved before D6 submission. D7 (Testing and Validation Report) compiled.

## 12.5 Phase 4 — Training & Handover (Months 15–16)

- Training Material Development: Role-based user manuals authored; video tutorials recorded and edited; maintenance handbook written.

- Train-the-Trainer Session: Facilitated session with CHIETA's designated internal trainers (minimum 3 staff). Recording and materials provided.

- Source Code Transfer: Complete repository transferred to CHIETA-owned Git platform; deployment guide tested in clean environment.

- Documentation Finalisation: All D9 documentation components reviewed, updated to final system state, and handed over.

- Formal Sign-off: D8 and D9 submitted for sign-off; CHIETA confirms ownership of all intellectual property; project formally closed.

# 13. Risk Register and Mitigation Framework

## 13.1 Risk Management Approach

Risk management for the CHIETA Data Lab project follows a proactive, documented approach. Risks are identified, assessed for likelihood and impact, assigned to a responsible party, and mitigated through specific, trackable actions. The risk register is a living document — it is reviewed at every sprint retrospective and updated when new risks are identified or when risk assessments change.

Risk likelihood and impact are assessed on a 1–5 scale (1 = Very Low, 5 = Very High). The risk score is the product of likelihood × impact. Risks scoring ≥ 12 are classified as High and require immediate attention and escalation to CHIETA project sponsor.

## 13.2 Risk Register

| Risk ID | Risk Description | Impact | Likelihood | Score | Owner | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | Student availability/turnover during sprint cycles | 3 – Delays in sprint delivery | 3 – Medium | 9 – Med | Service Provider | Modular task design; cross-training between students; 15% schedule buffer built into Phase 2; CHIETA maintains backup student pool |
| R02 | Poor data quality in CHIETA source datasets | 4 – Rework in D3/D4; delayed progress | 4 – High | 16 – High | Both parties | Phase 1 data profiling sprint with quality gates; documented quality thresholds; data cleansing buffer time in Phase 2 sprint plan; escalation procedure if quality below threshold |
| R03 | Prototype scope creep — additional features requested post Phase 1 | 3 – Timeline overrun; budget pressure | 3 – Medium | 9 – Med | Both parties | Prototype criteria locked after Phase 1 sign-off; formal change control process (Appendix B); provider empowered to decline out-of-scope requests |
| R04 | Technology stack component not maintainable by CHIETA post-handover | 4 – Post-handover sustainability risk | 2 – Low-Med | 8 – Med | Service Provider | D2 maintainability assessment; preference for open-source, widely documented tools; training materials specifically address maintenance; transfer includes maintenance handbook (D8) |
| R05 | Insufficient CHIETA staff engagement during UAT | 4 – Prototype doesn't solve real problem; low adoption | 3 – Medium | 12 – High | CHIETA | Early stakeholder involvement in design workshops; iterative internal demos during Phase 2; CHIETA project sponsor committed to UAT participation; train-the-trainer model builds champions |
| R06 | POPIA non-compliance or data breach | 5 – Legal and reputational damage | 2 – Low | 10 – Med | Service Provider | D2 Data Handling Protocol; encryption at rest and in transit; masking applied at Silver zone; security testing in D7; breach response procedure documented and rehearsed |
| R07 | AKS cluster performance insufficient for production load | 3 – Performance benchmarks not met | 2 – Low | 6 – Low | Service Provider | Performance testing in Phase 3; AKS auto-scaling configured; load testing before UAT; clear escalation path to resize cluster if needed |
| R08 | Key service provider staff departure during project | 4 – Knowledge loss; delivery delays | 2 – Low | 8 – Med | Service Provider | All technical decisions documented in D2/D9 as they are made; pair programming ensures knowledge distribution; continuity plan required in D1 |
| R09 | CHIETA dataset delivery delayed beyond agreed timeline | 3 – Phase 2 schedule compression | 3 – Medium | 9 – Med | CHIETA | Dataset delivery schedule agreed in Phase 1; escalation to CHIETA project sponsor if delayed; service provider works on non-data-dependent tasks during delay period |
| R10 | Open-source library licensing conflict discovered post-deployment | 3 – Compliance issue; potential rework | 2 – Low | 6 – Low | Service Provider | Full dependency audit conducted before D2; all libraries pre-approved; automated license scanning in CI/CD pipeline; D9 includes complete license audit |

## 13.3 Change Control Process (Appendix B)

The following change control process applies to any requested change to the agreed scope, timeline, or budget after D1 sign-off:

- Request: Either party submits a Change Request Form (CRF) detailing: description of change; reason for change; impact on scope, timeline, cost, and risk; proposed resolution.

- Acknowledgement: Receiving party acknowledges receipt of CRF within 2 business days.

- Review: CHIETA Project Sponsor and Provider Lead assess the CRF within 5 working days of submission. An impact assessment is produced.

- Decision: Both parties must agree in writing to the change. If agreement cannot be reached, the matter is escalated to CHIETA's CEO and the Provider's Managing Director.

- Implementation: Approved changes are implemented only after both parties have signed the CRF. Implementation begins no earlier than the next sprint planning session.

- Documentation: Approved changes update D1/D2 (if design-impacting), the project plan, and the deliverable acceptance criteria baselines.

- Expedited Changes: Critical security or POPIA compliance changes may be implemented immediately with retrospective documentation and notification within 24 hours.

# 14. Assumptions, Constraints, and Exclusions

## 14.1 Project Assumptions

This project is executed on the basis of the following assumptions. If any assumption proves incorrect, the service provider must immediately notify CHIETA in writing and submit a Change Request Form (CRF) if a scope, timeline, or budget adjustment is required.

| # | Assumption | If Not True… |
| --- | --- | --- |
| A01 | CHIETA will provide the five required dataset categories in a usable format (CSV, Excel, or database extract) within two weeks of Phase 2 commencement | Dataset delivery delays trigger the Section 13 risk mitigation for R09; timeline adjusted via CRF |
| A02 | CHIETA will make relevant stakeholders available for requirements gathering sessions in Phase 1 (minimum 3 sessions of 2 hours each) | Requirements documentation may be incomplete; D1 sign-off delayed; timeline impacts communicated |
| A03 | Students will be available for scheduled sprint development and workshop sessions, with CHIETA providing advance notice of any changes to availability | Sprint velocity reduced; student role assignments adjusted; see R01 mitigation |
| A04 | The service provider has full technical authority over system design decisions, subject only to CHIETA approval of D2 and D9 licensing disclosures | Technical decision delays escalated as blockers in sprint retrospective and to project sponsor |
| A05 | The Data Lab will be hosted in a cloud environment (Azure) provisioned and funded by CHIETA, with hosting costs borne by CHIETA | Hosting cost model must be renegotiated before Phase 2 development commences |
| A06 | Infrastructure provisioning, backups, and ongoing monitoring are CHIETA responsibilities unless separately contracted | CHIETA must nominate an internal resource or contract separately for these functions before Phase 4 handover |
| A07 | The prototype topic is locked after Phase 1 sign-off; changes thereafter require formal change control | CRF must be submitted; timeline and cost impact assessed; both parties must agree in writing |
| A08 | All CHIETA data is handled in strict compliance with POPIA and CHIETA's organisational data policies throughout the project | POPIA compliance is non-negotiable; any breach of this assumption triggers immediate escalation and breach response procedures |

## 14.2 Known Constraints

- Technology: The hosting environment must be Azure (AKS). Alternative cloud providers are not available in this engagement.

- Licensing: All third-party tools and libraries must use permissive open-source licenses (MIT, Apache 2.0, BSD) or obtain prior written approval from CHIETA. GPL-licensed components are not permitted without written approval.

- Data Residency: All CHIETA data must remain within South Africa's borders at all times. The Azure South Africa North region (Johannesburg) is the required data residency location.

- Student Participation: The provider must engage students in meaningful development activities throughout the project. Reducing student involvement below the agreed weekly hours requires a CRF.

- Accessibility: All user-facing interfaces must comply with WCAG 2.1 AA from Day 1 of D3 deployment. Accessibility is not a post-delivery enhancement.

- IP Transfer: Full IP transfer to CHIETA at project completion is mandatory. The service provider may not retain proprietary rights to any component of the Data Lab.

## 14.3 Exclusions from Scope

The following are explicitly NOT included in this scope of work.

Any work in these areas requires a separate contract and separate commercial negotiation.

- Replacement of or integration with CHIETA's existing operational systems (grants management, HR, finance, ETQA systems).

- Ongoing support or maintenance of the Data Lab after formal handover (D9 sign-off), unless a separate maintenance agreement is executed.

- Licensing costs for any commercial software tools, cloud hosting infrastructure, or third-party APIs, unless explicitly agreed in writing before procurement.

- Hardware procurement or on-premise server management.

- Development of mobile applications. The Data Lab is a browser-based system; responsive design for mobile browsers is included, but native mobile apps are out of scope.

- Data migration or integration with CHIETA's production systems. Data flows into the Data Lab via extract files only; no production system APIs are called.

- Custom report development beyond the two minimum dashboards specified in D5. Additional dashboards may be requested via CRF with additional cost implications.

- Compliance with standards other than POPIA and WCAG 2.1 AA, unless added via CRF.

# 15. Success Framework — What Success Looks Like

## 15.1 The Vision of Success

At the conclusion of this 18-month engagement, CHIETA should be in a fundamentally different position with respect to its data capability. The Data Lab should be a routine part of how CHIETA staff work with data — not a novelty system that is used once and forgotten, but an embedded capability that generates ongoing value.

The following describes the vision of success from the perspective of each key stakeholder group:

### 15.1.1 CHIETA Leadership

Leadership can open a browser, navigate to the Data Lab, and within minutes be looking at a dashboard

that tells them exactly how CHIETA is performing against its APP targets — by province, by qualification,

by demographic group — with the ability to drill down to the underlying data and export the view for

a board presentation. No phone call to IT required. No waiting for a static report.

### 15.1.2 CHIETA Analytical Staff

An analyst who wants to understand whether grant disbursements in a particular sub-sector are

following the expected trend can open JupyterLab, write a dozen lines of Python, and have a chart

in front of them in under 10 minutes — using real, current data, without needing to ask anyone for

an export or waiting for a vendor report to be generated.

### 15.1.3 CHIETA ICT and Administration

The ICT team can manage users, verify backups, monitor system health, and troubleshoot issues

using the documentation and training provided. They do not need to call the service provider for

routine maintenance. The system is theirs — documented, understood, and controllable.

### 15.1.4 Students

Students who participated in the project have a verified contribution record, a digital badge,

a recommendation letter, and potentially capstone credit from their institution. They built a real

system used by a real organisation — and they can prove it.

## 15.2 Quantitative Success Indicators

| Indicator | Target | Measurement Point |
| --- | --- | --- |
| System uptime | ≥ 99% during UAT and handover period | Infrastructure monitoring logs — Phase 3 and 4 |
| Dashboard query load time | ≤ 3 seconds for datasets up to 500,000 rows | Performance testing tool — Phase 3 |
| Staff confidence in independent use | ≥ 80% of trained staff report ≥ 4/5 confidence | Post-training survey — Phase 4 |
| Student contributions documented | 100% — all contributions reviewed, version controlled | Git contribution log — throughout project |
| Critical/high defects at sign-off | Zero remaining | Defect log — Phase 3 UAT close-out |
| License audit | 100% — no unapproved restrictive dependencies | Dependency audit report (D9) |
| Prototype minimum viability | ≥ 3 visualisations; ≥ 2 roles; ≤ 3s load time; UAT passed | UAT test scripts — Phase 3 |
| Data profiling coverage | 100% of five dataset categories profiled with documented results | D4 Data Lineage & Quality Report |

# 16. Project Governance and Communication

## 16.1 Governance Structure

| Forum | Participants | Frequency | Purpose |
| --- | --- | --- | --- |
| Project Steering Committee | CHIETA CEO / Deputy; ICT Manager; Research Manager; Provider Managing Director | Monthly | Strategic oversight; escalation resolution; major change approvals |
| Project Working Group | CHIETA Project Sponsor; Provider Project Manager; Provider Technical Lead | Bi-weekly | Operational progress review; risk and issue management; deliverable status |
| Sprint Review | Provider team (including students); CHIETA Project Sponsor; relevant business stakeholders | Bi-weekly (end of each sprint) | Demonstration of sprint outputs; feedback gathering; next sprint planning |
| Technical Design Authority | Provider Technical Lead; CHIETA ICT Manager | As required (minimum monthly in Phase 2) | Technical decision review; architecture changes; security configuration |
| Student Coordination Meeting | Provider Project Manager; CHIETA Student Liaison; Student Representatives | Weekly during Phase 2/3 | Student task allocation; blockers; welfare check; contribution log review |

## 16.2 Communication Standards

- Primary Communication: All formal project communication (status reports, issue escalations, change requests, deliverable submissions) must be in writing via email or the agreed project management platform.

- Status Reports: The service provider submits a written progress report to the CHIETA Project Sponsor on the last working day of each calendar month. The report covers: sprint completions, deliverable status, risks and issues, resource utilisation, and next month plan.

- Issue Escalation: Issues that cannot be resolved at the Project Working Group level within 5 working days are escalated to the Project Steering Committee.

- Deliverable Submission: All deliverables are submitted via the agreed document management platform with a cover letter specifying the deliverable number, version, and submission date.

- Response Time: CHIETA commits to providing written feedback on submitted deliverables within 10 working days. The service provider commits to addressing feedback and resubmitting within 5 working days.

## 16.3 Intellectual Property

All work products created by the service provider (and students) in the execution of this scope of work are the intellectual property of CHIETA. This includes:

- All source code, scripts, notebooks, and configuration files.

- All data models, schema designs, transformation logic, and analytical views.

- All documentation, user guides, training materials, and architecture diagrams.

- All dashboards, reports, and prototype outputs.

- All student contributions made within the scope of the project.

The service provider warrants that the system delivered does not infringe the intellectual property rights of any third party. The service provider must include a complete third-party license audit in D9, confirming that all dependencies use permissive licenses as required.

# 17. Quality Assurance and Testing Framework

## 17.1 Quality Philosophy

Quality in the CHIETA Data Lab project is not a phase — it is embedded in every sprint, every code review, every data transformation, and every deliverable submission. The service provider is responsible for quality at every stage; CHIETA's sign-off process is a verification, not a quality gate in itself.

## 17.2 Code Quality Standards

- Python code must comply with PEP 8 style guidelines, enforced by flake8 in the CI/CD pipeline.

- All functions and classes must have docstrings describing purpose, parameters, and return values.

- Unit test coverage must be ≥ 80% for all application code. Coverage is measured and reported by pytest-cov in the CI/CD pipeline.

- No secrets (API keys, passwords, connection strings) may appear in any committed code. Pre-commit hooks enforce this using detect-secrets.

- All pull requests require at least one approved code review from a senior developer before merging.

## 17.3 Testing Levels

| Testing Level | Scope | Tools | Responsibility | Phase |
| --- | --- | --- | --- | --- |
| Unit Testing | Individual functions and classes; data transformation logic; API endpoint handlers | pytest, unittest | Service Provider developers | Throughout Phase 2 |
| Integration Testing | Data pipeline end-to-end; API contract tests; authentication flows; database interactions | pytest, Postman/Newman, Great Expectations | Service Provider QA | Sprint reviews in Phase 2 |
| System Testing | Full end-to-end user journeys through the browser interface; role-based access verification | Selenium/Playwright | Service Provider QA + Student QA Testers | Phase 3 |
| Performance Testing | Dashboard load times; query execution times; concurrent user load simulation | Locust, k6 | Service Provider | Phase 3 |
| User Acceptance Testing | CHIETA stakeholders execute agreed test scenarios against real data | Documented test scripts; defect log | CHIETA stakeholders + Provider support | Phase 3 |
| Accessibility Testing | WCAG 2.1 AA compliance — automated and manual screen reader testing | Axe, JAWS, NVDA, manual keyboard navigation | Service Provider + Student UI/UX Reviewer | Phase 3 |
| Security Testing | Container vulnerabilities; web application security; authentication bypass; SQL injection | Trivy, OWASP ZAP | Service Provider | Phase 3 |

# 18. Training Strategy and System Handover

## 18.1 Training Philosophy

The goal of the training programme is not to produce data scientists — it is to produce confident, independent Data Lab users. CHIETA staff should finish the training programme knowing how to log in, find data, run an analysis, build a chart, and export a report without any assistance from the service provider. Anything more advanced is a bonus.

## 18.2 Training Programme Design

| Programme Component | Target Audience | Format | Duration | Delivery Method |
| --- | --- | --- | --- | --- |
| Data Lab Orientation | All CHIETA staff with Data Lab access | Instructor-led (in-person or virtual) | 3 hours | Phase 4 |
| Viewer Role Training | Executive users; management | Self-paced e-learning + video tutorials | 2 hours | Phase 4 — available on-demand |
| Analyst Role Training | Research, monitoring and evaluation, grants staff | Instructor-led + hands-on exercises | 8 hours (2 sessions) | Phase 4 |
| Admin Role Training | ICT Manager; designated Data Lab Administrator | Intensive workshop + maintenance handbook walkthrough | 16 hours (2 days) | Phase 4 |
| Train-the-Trainer Session | 2–3 designated CHIETA internal trainers | Facilitated workshop; trainer materials; recording | 8 hours (1 day) | Phase 4 |

## 18.3 Handover Checklist

The service provider must complete all items on the following handover checklist before D9 is submitted for CHIETA's ownership confirmation:

- Source code repository transferred to CHIETA-owned Git platform (GitHub or Azure DevOps as agreed).

- All environment variables and secrets transferred to CHIETA's Azure Key Vault.

- Deployment guide tested in a clean environment by CHIETA ICT staff following documentation only.

- All SSL certificates and domain registrations transferred to CHIETA ownership.

- AKS cluster admin credentials transferred to CHIETA ICT.

- Database connection credentials and backup encryption keys transferred.

- Third-party service accounts (monitoring, alerting, any SaaS tools) transferred to CHIETA email addresses.

- All documentation finalised, version-controlled, and uploaded to agreed document management platform.

- Final dependency and license audit completed and included in D9.

- Student contribution log finalised; digital badges issued; contribution certificates prepared.

- Post-handover support period agreed (typically 30 days of email support for production issues).

# 19. Glossary of Terms

| Term | Definition |
| --- | --- |
| AKS | Azure Kubernetes Service — Microsoft Azure's managed Kubernetes container orchestration service. |
| APP | Annual Performance Plan — CHIETA's formal annual performance targets submitted to DHET. |
| Bronze Zone | The raw data storage layer in the medallion architecture. Data is stored exactly as received, unmodified. |
| CHIETA | Chemical Industries Education & Training Authority — the public entity commissioning this project. |
| CI/CD | Continuous Integration / Continuous Deployment — the practice of automatically testing and deploying code changes through an automated pipeline. |
| CRF | Change Request Form — the formal mechanism for requesting changes to agreed project scope, timeline, or budget. |
| Data Lab | The secure, browser-based environment for data access, analysis, visualisation, and experimentation that is the primary deliverable of this project. |
| Data Lineage | The documented journey of data from its source system to its current state in the repository, including all transformations applied. |
| DBSCAN | Density-Based Spatial Clustering of Applications with Noise — an unsupervised machine learning clustering algorithm. |
| DHET | Department of Higher Education and Training — CHIETA's oversight ministry. |
| DG | Discretionary Grant — the category of SETA grant disbursed at the SETA's discretion for approved skills development projects. |
| DMBOK | Data Management Body of Knowledge — the DAMA International standard reference for data management practice. |
| Docker | An open-source platform for building, deploying, and running containerised applications. |
| ETQA | Education and Training Quality Assurance — the CHIETA function responsible for accrediting providers and certifying learners. |
| FastAPI | A modern, high-performance Python web framework for building APIs. |
| Fusion 2030 | CHIETA's five-year strategic plan providing the context for this Data Lab initiative. |
| Gold Zone | The analysis-ready data layer in the medallion architecture. Contains aggregated, derived datasets optimised for analytical consumption. |
| Great Expectations | An open-source Python library for data quality testing and documentation. |
| IP | Intellectual Property — rights over creative works and inventions. All IP produced in this project transfers to CHIETA at completion. |
| JupyterHub | A multi-user server for Jupyter notebooks — the technical analysis environment for Analyst users. |
| Keycloak | An open-source identity and access management solution used for SSO and RBAC in the Data Lab. |
| Kubernetes | An open-source container orchestration system. AKS is Microsoft Azure's managed Kubernetes service. |
| Medallion Architecture | A data lake design pattern organising data into Bronze (raw), Silver (cleaned), and Gold (analytics-ready) zones. |
| MFA | Multi-Factor Authentication — requiring two or more verification methods for user login. |
| MG | Mandatory Grant — the 20% of skills levy that SETAs must disburse to qualifying employers. |
| MLflow | An open-source platform for managing the machine learning lifecycle including experiment tracking and model registry. |
| MOA | Memorandum of Agreement — the primary commercial agreement between CHIETA and the service provider, of which this Scope of Work is a component. |
| NSDP | National Skills Development Plan — the national framework for skills development in South Africa. |
| OIDC | OpenID Connect — an authentication protocol built on OAuth 2.0, used for SSO via Keycloak. |
| POPIA | Protection of Personal Information Act, 4 of 2013 — South Africa's primary data protection legislation. |
| Prototype | A fully functional, demonstrable solution built on the Data Lab using real CHIETA data to address a specific business question. The most important deliverable of this project. |
| PySpark | Python API for Apache Spark — used for distributed data processing in the Data Lab. |
| RBAC | Role-Based Access Control — an access control model where permissions are assigned to roles, not to individuals. |
| Silver Zone | The cleaned data layer in the medallion architecture. Contains profiled, cleaned, and pseudonymised data loaded into PostgreSQL. |
| SSO | Single Sign-On — authentication mechanism allowing users to log in once and access multiple systems. |
| Superset | Apache Superset — an open-source business intelligence web application used for dashboard and chart development. |
| Terraform | An open-source infrastructure-as-code tool used for provisioning and managing cloud resources. |
| UAT | User Acceptance Testing — validation by CHIETA stakeholders that the system meets defined business requirements. |
| WCAG 2.1 AA | Web Content Accessibility Guidelines version 2.1, Level AA — the accessibility standard that all user-facing Data Lab interfaces must meet. |
| WIL | Work-Integrated Learning — a formal higher education framework for learning in a workplace context. |

# Appendix A: Document Control and Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | April 2026 | CHIETA Data Lab Project Team | Initial draft based on Scope of Work V1 |
| 0.2 | May 2026 | Service Provider Lead | Technical architecture sections expanded; stack justification added |
| 0.3 | May 2026 | CHIETA ICT Manager | Security architecture review; POPIA compliance sections updated |
| 0.4 | June 2026 | Service Provider + CHIETA | Student involvement section expanded; contribution framework added |
| 1.0 | June 2026 | CHIETA Project Sponsor | Final version approved for distribution and project commencement |

# Appendix B: Stakeholder Communication Plan

| Communication Item | Audience | Frequency | Format | Owner |
| --- | --- | --- | --- | --- |
| Monthly Progress Report | CHIETA Project Sponsor; Steering Committee | Monthly | Written report (PDF) | Service Provider PM |
| Sprint Review Presentation | CHIETA Working Group; business stakeholders | Bi-weekly | Live demo + slide deck | Service Provider + Students |
| Risk Register Update | CHIETA Project Sponsor | Monthly (within progress report) | Embedded in progress report | Service Provider PM |
| Deliverable Submission Notification | CHIETA Project Sponsor | Per deliverable | Email with cover letter | Service Provider PM |
| Escalation Notice | CHIETA CEO; Provider MD | As required | Written memo | Either party |
| Student Contribution Log | CHIETA Student Liaison | Bi-weekly | Shared document | Service Provider PM |

# Appendix C: Dataset Sensitivity Classification

| Sensitivity Level | Definition | Access in Data Lab | Pseudonymisation Required? |
| --- | --- | --- | --- |
| Restricted | Data whose disclosure could cause significant harm to individuals or CHIETA. Includes unanonymised learner PII, employer financial details, and security audit logs. | Admin only; encrypted in all zones | Yes — mandatory before Silver zone load |
| Confidential | Data that is not publicly available and whose disclosure could disadvantage CHIETA or third parties. Includes grant application details, provider assessment results. | Admin and Analyst; access logged | Yes — where individual identifiers are present |
| Internal | Data intended for internal CHIETA use only. Includes operational statistics, utilisation data, aggregate performance metrics. | Admin, Analyst, Viewer | No — but access remains restricted to authenticated users |
| Public | Data that CHIETA publishes publicly or that is derived from public sources. Includes aggregate sector statistics, published SSP data. | All authenticated users; may be exported | No |

# Appendix D: Post-Handover Continuity Guidance

Following formal project completion (D9 sign-off), CHIETA will operate the Data Lab under its own ICT capability. This appendix provides guidance for the post-handover operating model.

## D.1 Routine Maintenance Tasks

- Weekly: Verify automated database backups have completed successfully; review monitoring alerts; check disk utilisation.

- Monthly: Review user access list; deactivate accounts for departed staff; review audit log anomalies; check for pending security patches.

- Quarterly: Run Trivy container scan against deployed images; review dependency versions for security advisories; update software where critical patches are available.

- Annually: Full security penetration test; license audit; user training refresher; dataset review — remove outdated datasets; update data governance documentation.

## D.2 Extending the Data Lab

The Data Lab is designed to be extended incrementally after handover. The following types of extensions are anticipated and supported by the architecture:

- Adding new datasets: Follow the Dataset Onboarding Process in Section 4.3.2. New datasets can be uploaded manually or new ingestion pipelines developed following the D9 code patterns.

- Building additional dashboards: Any Analyst with Superset access can build new dashboards using the Gold zone data. New Gold zone views can be materialised following the documented transformation patterns.

- Developing additional prototypes: The Data Lab platform is designed to host multiple prototype applications. New prototype development follows the same methodology as the initial prototype.

- Scaling up: If user numbers or data volumes outgrow the initial AKS cluster sizing, the cluster can be scaled following the D9 infrastructure documentation. AKS node pool scaling is a configuration change, not a redevelopment exercise.

## D.3 Support Escalation Path

During the 30-day post-handover support period, CHIETA may contact the service provider via agreed channels for production issues. After the support period concludes, CHIETA should maintain the following escalation paths:

- First line: CHIETA Data Lab Administrator (internal ICT staff trained in Phase 4).

- Second line: Documentation — Maintenance & Troubleshooting Handbook (D8) and Technical Documentation (D9).

- Third line: Azure support (for infrastructure and AKS issues — covered by CHIETA's Azure support agreement).

- Community resources: Apache Superset community (GitHub Issues, Stack Overflow), JupyterHub documentation, Keycloak community forums.

# 20. Sign-Off and Acceptance

By accepting and signing this Comprehensive Project Documentation, the service provider confirms that they have read, understood, and agree to deliver all requirements, deliverables, and quality standards described in this document. CHIETA confirms that this document accurately represents the project requirements and governance framework as agreed.

On behalf of CHIETA

| Field | Details |
| --- | --- |
| Name |  |
| Title |  |
| Signature |  |
| Date |  |

On behalf of Service Provider

| Field | Details |
| --- | --- |
| Name |  |
| Title |  |
| Signature |  |
| Date |  |

CHIETA DATA LAB — COMPREHENSIVE PROJECT DOCUMENTATION

Version 1.0 | June 2026 | Classification: Confidential

All rights reserved. This document is the property of the Chemical Industries Education & Training Authority (CHIETA).

It may not be reproduced, distributed, or disclosed to any third party without the prior written consent of CHIETA.

# 21. Data Science Capability Framework for CHIETA

## 21.1 Introduction

Building a Data Lab is a necessary but not sufficient condition for data-driven decision making in CHIETA. The platform provides the tools; the capability framework provides the people, skills, processes, and culture needed to use those tools effectively and sustainably over time. This section defines a comprehensive data science capability framework that CHIETA should adopt alongside the Data Lab implementation.

The framework draws on the Data Management Maturity (DMM) model, the DAMA DMBOK, and the UK Government Data Science Capability Framework, adapted for the South African SETA context and CHIETA's specific organisational characteristics.

## 21.2 CHIETA's Current Data Capability Baseline

Prior to the Data Lab project, CHIETA's data capability can be characterised as Level 1 (Initial) on the DMM scale — data management practices exist but are largely ad hoc, system-dependent, and not systematically documented or governed. The following baseline assessment was developed through stakeholder interviews during project inception:

| Capability Domain | Current Level | Description | Target Level (18 months) |
| --- | --- | --- | --- |
| Data Awareness | 2 – Repeatable | Staff understand their systems generate data; some informal use of reports | 3 – Defined — staff understand the value of data and how to access it in the Data Lab |
| Data Literacy | 1 – Initial | Limited ability to interpret data beyond face value; Excel is primary tool | 2 – Repeatable — key staff can run basic analyses and interpret statistical outputs |
| Data Infrastructure | 1 – Initial | Siloed systems; no integrated data store; no self-service analytics | 4 – Managed — integrated Data Lab operational; dashboards in routine use |
| Data Governance | 2 – Repeatable | POPIA compliance in operational systems; no formal data governance programme | 3 – Defined — Data Governance Addendum implemented; Data Steward active |
| Analytical Practice | 1 – Initial | Analysis happens reactively; no documented processes; no reproducibility | 3 – Defined — analytical workflows documented; reproducibility enforced by platform |
| Data Culture | 1 – Initial | Decisions driven primarily by experience and authority; data rarely cited in decisions | 2 – Repeatable — data is regularly consulted in planning and reporting discussions |

## 21.3 Capability Building Roadmap

The 18-month project timeline provides an opportunity to advance CHIETA's capability across all six domains. The following roadmap describes the capability interventions planned at each project phase:

### 21.3.1 Phase 1 (Months 1–2) — Foundation

- Conduct a formal data literacy assessment of key CHIETA staff to identify learning gaps.

- Develop a CHIETA Data Literacy Curriculum in partnership with the service provider, covering: data fundamentals, the Data Lab interface, reading dashboards, and interpreting statistical outputs.

- Establish the Data Governance Working Group with the Information Officer and Data Steward as permanent members.

- Adopt the Data Governance Addendum as a formal CHIETA policy document.

### 21.3.2 Phase 2 (Months 3–10) — Building

- Run monthly data literacy lunch-and-learn sessions for CHIETA staff, demonstrating emerging Data Lab capabilities against real CHIETA datasets.

- Involve CHIETA staff in sprint reviews as stakeholders — giving staff ownership and familiarity with the system as it is built.

- Develop the first iteration of CHIETA's internal Data Catalogue — a business-facing glossary of what data CHIETA holds, where it lives, and who is responsible for it.

### 21.3.3 Phase 3 (Months 11–14) — Demonstrating

- Conduct a formal Prototype Demonstration Day — an internal event where the prototype is showcased to all CHIETA staff, not just leadership. Build organisational excitement and data culture momentum.

- Invite CHIETA staff to participate in UAT — expanding the testing pool beyond the formal team and building broader familiarity with the system.

- Commission a student-led knowledge transfer session — students who built the prototype present their work to CHIETA technical staff.

### 21.3.4 Phase 4 (Months 15–18) — Embedding

- Conduct training as specified in Section 18 — role-based, practical, and measured.

- Establish a quarterly Data Review meeting in CHIETA's calendar — a standing forum where the Data Lab is used to inform strategic planning discussions.

- Set 12-month post-handover data capability targets and assign an internal champion to drive them.

# 22. Detailed Functional Requirements Register

## 22.1 Purpose

This section provides a numbered, traceable register of all functional requirements derived from the CHIETA Data Lab Scope of Work. Each requirement is categorised, numbered, and assigned an acceptance criterion. This register forms the basis of D1 (Requirements Specification Document) and is the reference against which D7 (Testing and Validation Report) test cases are written.

## 22.2 Data Management Requirements

| Req # | Requirement | Acceptance Criterion | Priority |
| --- | --- | --- | --- |
| DM-001 | The system shall allow authenticated users with Analyst or Admin role to upload datasets in CSV format | File upload succeeds; dataset appears in catalogue; record count matches file | Must Have |
| DM-002 | The system shall allow authenticated users with Analyst or Admin role to upload datasets in Excel (.xlsx) format | File upload succeeds; sheets are correctly parsed; dataset appears in catalogue | Must Have |
| DM-003 | The system shall allow authenticated users with Analyst or Admin role to upload datasets in JSON format | File upload succeeds; JSON structure correctly interpreted; dataset appears in catalogue | Should Have |
| DM-004 | The system shall validate uploaded files at ingestion — schema check, encoding validation, file size check (max 500MB) | Files exceeding limits or failing validation are rejected with descriptive error message | Must Have |
| DM-005 | The system shall display a searchable, filterable dataset catalogue to all authenticated users | All uploaded datasets visible in catalogue; search by name, tag, category returns correct results | Must Have |
| DM-006 | The system shall allow users to view dataset metadata including: name, source, upload date, row count, column count, data owner, last refreshed | Metadata panel displays all required fields for any selected dataset | Must Have |
| DM-007 | The system shall allow users to organise datasets into named collections or folders | User can create, rename, delete collections; datasets can be moved between collections | Should Have |
| DM-008 | The system shall retain previous dataset versions when a dataset is replaced with a newer extract | Previous version accessible from dataset version history; version timestamps visible | Must Have |
| DM-009 | The system shall provide basic data cleaning tools: rename columns, change data types, remove duplicates, handle null values | Each cleaning operation applied correctly; result visible in preview before saving | Must Have |
| DM-010 | The system shall allow users to create named data views (subsets/filters) without duplicating underlying storage | Named view created; returns correct filtered results; underlying dataset unchanged | Should Have |
| DM-011 | The system shall encrypt all data at rest using AES-256 | Encryption confirmed by storage configuration audit; verified in D7 security scan | Must Have |
| DM-012 | The system shall encrypt all data in transit using TLS 1.3 | TLS configuration verified; no HTTP endpoints exposed; confirmed in D7 security scan | Must Have |
| DM-013 | The system shall log all data access events with: timestamp, user, action, resource, outcome | Audit log entries created for all data access events; log is immutable; accessible to Admin only | Must Have |
| DM-014 | The system shall pseudonymise PII fields at Silver zone ingestion using SHA-256 hashing with Azure Key Vault salt | PII fields confirmed absent in Silver zone; pseudonymous identifiers consistent across records | Must Have |
| DM-015 | The system shall comply with POPIA in all data handling operations | POPIA compliance assessment (D2) passed; Data Governance Addendum implemented | Must Have |

## 22.3 Analysis and Exploration Requirements

| Req # | Requirement | Acceptance Criterion | Priority |
| --- | --- | --- | --- |
| AN-001 | The system shall allow users to run basic statistical analyses (mean, median, std, etc.) on dataset columns without writing code | Descriptive statistics panel available for any selected column; results correct and accurately labelled | Must Have |
| AN-002 | The system shall allow technical users to write and execute Python notebooks (JupyterHub) against Silver and Gold zone data | JupyterHub accessible to Analyst role; Python kernel connects to PostgreSQL; notebook executes successfully | Must Have |
| AN-003 | The system shall allow technical users to write and execute SQL queries against the data repository | SQL query editor accessible; queries return correct results; errors handled gracefully | Must Have |
| AN-004 | The system shall support R notebooks in addition to Python notebooks in JupyterHub | R kernel available in JupyterHub; R notebook executes against data successfully | Should Have |
| AN-005 | The system shall allow users to filter, sort, and pivot data through a point-and-click interface without coding | Superset explore view allows filtering, sorting, and pivoting; results update in real time | Must Have |
| AN-006 | The system shall ensure all analytical processes are auditable — every query and notebook run logged with user, timestamp, and data source version | Audit log confirms analytical events; data version referenced in each log entry | Must Have |
| AN-007 | The system shall ensure notebooks are version-controlled and reproducible — committed to Git on save | Notebook changes create Git commits; previous versions recoverable; same notebook re-run on same data version produces same result | Must Have |
| AN-008 | The system shall support distributed processing for datasets exceeding single-node capacity via PySpark notebooks | PySpark notebook executes distributed job on AKS cluster; completes within defined SLA for agreed dataset sizes | Should Have |

## 22.4 Visualisation Requirements

| Req # | Requirement | Acceptance Criterion | Priority |
| --- | --- | --- | --- |
| VIS-001 | The system shall allow users to build bar, column, line, pie, donut, scatter, heat map, treemap, and KPI scorecard charts from data | All listed chart types available in Superset; charts render correctly with test data | Must Have |
| VIS-002 | The system shall allow users to create, save, and publish custom dashboards containing multiple charts | Dashboard created; charts added; dashboard saved; dashboard accessible to Viewer role after publish | Must Have |
| VIS-003 | The system shall allow users to add interactive filter controls to dashboards that apply across all charts | Filter added; selection updates all charts on dashboard; filter state preserved on page reload | Must Have |
| VIS-004 | The system shall allow users to export dashboards and charts in PDF, Excel, and PNG formats | Export buttons present; PDF export generates correct multi-chart output; Excel export contains underlying data; PNG captures chart correctly | Must Have |
| VIS-005 | The system shall comply with WCAG 2.1 AA for all dashboard components — colour contrast, keyboard navigation, screen reader compatibility | Axe automated scan passes; manual keyboard navigation test passes; JAWS screen reader test passes (D7) | Must Have |
| VIS-006 | All dashboards shall display a 'Last Updated' timestamp and data source annotation | Timestamp visible on all dashboards; updates when data is refreshed; source annotation present on all charts | Must Have |
| VIS-007 | The system shall deliver a minimum of two fully functional dashboards (D5): Learner Enrolment Intelligence and Grant Spend Intelligence | Both dashboards deployed; UAT passed; export functional; accessibility compliant | Must Have |

## 22.5 User Management Requirements

| Req # | Requirement | Acceptance Criterion | Priority |
| --- | --- | --- | --- |
| UM-001 | The system shall be accessible via a standard web browser (Chrome, Firefox, Edge, Safari) without client-side software installation | System loads and is fully functional in each supported browser; no plugins required | Must Have |
| UM-002 | The system shall support role-based access control with minimum three roles: Admin, Analyst, Viewer | Role assignments function correctly; permission differences between roles verified by test matrix | Must Have |
| UM-003 | The system shall integrate with CHIETA's Azure Active Directory via Keycloak OIDC for SSO | CHIETA staff can log in using corporate credentials; no separate Data Lab password required | Must Have |
| UM-004 | The system shall enforce multi-factor authentication for all user accounts | MFA prompt appears on login; login cannot be completed without MFA; admin can configure TOTP | Must Have |
| UM-005 | The system shall enforce a 30-minute idle session timeout | Session expires after 30 minutes of inactivity; user is prompted to re-authenticate | Must Have |
| UM-006 | The system shall lock accounts after 5 consecutive failed login attempts | Account locked after 5th failure; lockout message displayed; Admin can unlock; auto-unlock after 15 minutes | Must Have |
| UM-007 | The system shall enforce password complexity requirements for non-SSO accounts (12 characters, upper, lower, digit, special character) | Weak password rejected with descriptive message; strong password accepted | Must Have |
| UM-008 | The system shall log all user management events (account creation, role change, password reset, account lock/unlock) to the audit log | Audit entries created for each event type; entries contain user identity, timestamp, and action description | Must Have |

# 23. Prototype Development Methodology

## 23.1 Lean Data Science Development Model

The prototype development follows a Lean Data Science methodology — an iterative, hypothesis-driven approach that prioritises delivering working, validated outputs over extensive upfront design. The methodology combines elements of the CRISP-DM (Cross-Industry Standard Process for Data Mining) framework with agile sprint execution, adapted to the co-development context of the CHIETA Data Lab project.

The lean approach is particularly appropriate for this project because the final form of the prototype is not fully known at project inception. The Weighted Selection Matrix process in Phase 1 narrows the scope, but the specific analytical questions, data transformations, and visualisations that will be most valuable only become clear through iteration with CHIETA stakeholders. Building in sprint cycles allows the team to learn and adapt without derailing the overall delivery timeline.

## 23.2 CRISP-DM Adaptation for CHIETA

| CRISP-DM Phase | Adapted Description for CHIETA Data Lab | Sprint Coverage |
| --- | --- | --- |
| Business Understanding | Define the operational question the prototype will answer; identify the stakeholders who will use the output; agree success criteria with CHIETA leadership; document in D1 Prototype Topic Selection Matrix | Phase 1 (Months 1–2) |
| Data Understanding | Profile the relevant datasets; assess quality, completeness, and sensitivity; identify fields required for the prototype; document gaps and quality issues in D4 | Phase 1–2 (Months 2–4) |
| Data Preparation | Clean, transform, and engineer features; create the Gold zone analytical view optimised for the prototype's queries; document all transformations in D4 lineage report | Phase 2 (Months 4–7) |
| Modelling / Analysis | Develop analytical models, statistical analyses, or aggregation logic that answer the operational question; evaluate multiple approaches; select best for prototype | Phase 2–3 (Months 7–10) |
| Evaluation | Test the prototype output against the operational question; review with CHIETA stakeholders; validate business value; conduct fairness/bias assessment if models involved | Phase 3 (Months 11–13) |
| Deployment | Deploy prototype to production Data Lab environment; UAT; documentation; business value summary; leadership demonstration; D6 sign-off | Phase 3 (Months 13–14) |

## 23.3 Sprint-Level Prototype Development Process

Within each two-week sprint, the prototype development follows a structured daily pattern:

### Days 1–2: Sprint Planning

- Review the previous sprint's prototype outputs with CHIETA stakeholder feedback.

- Break down the next prototype development increment into specific, measurable tasks.

- Assign tasks to team members including students; define done criteria for each task.

- Update the prototype feature board (Kanban wall or Jira board).

### Days 3–8: Development

- Developers work on assigned tasks in feature branches; commit frequently with descriptive messages.

- Students work on their assigned tasks under provider lead supervision; pair programming sessions scheduled daily.

- Daily standups surface blockers within 24 hours.

- Mid-sprint review (Day 5) provides course correction opportunity.

### Days 9–10: Integration, Review, and Demo

- Feature branches merged to development branch; automated tests run; failures resolved.

- Internal prototype demo prepared; CHIETA stakeholder invited to review session.

- Stakeholder feedback captured in structured format: 'What works well? What would make this more useful? What is missing?'

- Feedback prioritised for next sprint; minor items added to backlog.

## 23.4 Prototype Quality Gates

The prototype must pass through three formal quality gates before D6 submission:

### Gate 1: Internal Demo (End of Development Sprint Cycle)

The provider team demonstrates the prototype internally. All features claimed as complete must be demonstrated live against real CHIETA data. Features that cannot be demonstrated are not counted as complete.

### Gate 2: Stakeholder Review (Phase 3, Week 2)

CHIETA's designated stakeholders (including the business owner of the operational question the prototype addresses) review the prototype in its near-final state. Written feedback is collected. Any changes requested at this gate are evaluated against the change control process — if in scope, incorporated before final UAT; if out of scope, logged for post-project consideration.

### Gate 3: UAT (Phase 3, Weeks 3–6)

CHIETA stakeholders execute the formal UAT test scripts. The prototype must pass all test cases before D6 is submitted. All critical and high severity defects must be resolved and verified before submission.

## 23.5 Business Value Summary Template

The Business Value Summary accompanying D6 must address the following structure:

| Section | Required Content |
| --- | --- |
| Problem Statement | What operational problem or question does this prototype address? What was the cost or risk of NOT having this insight? |
| Data Used | Which datasets were used? What time period do they cover? What is the record volume? |
| Analytical Approach | What analytical method was applied (descriptive, predictive, anomaly detection)? Why was this approach chosen? |
| Key Findings | What does the prototype reveal that was not previously visible? Include 3–5 specific, concrete insights. |
| Operational Value | How will CHIETA use these insights? What decisions will be better informed? What is the estimated value (quantified where possible)? |
| Limitations | What are the limitations of the analysis? What data gaps exist? What should users be cautious about? |
| Next Steps | What further analysis or development would increase the value of this prototype? What additional data would be helpful? |
| Student Contributions | Which students contributed to this prototype? What specific components did they build or analyse? |

# 24. POPIA Compliance Detailed Framework

## 24.1 Legal Context

The Protection of Personal Information Act, 4 of 2013 (POPIA) came into full force on 1 July 2021. CHIETA, as a public entity, is a Responsible Party under POPIA — meaning it determines the purpose of and means for processing personal information, and bears primary legal responsibility for POPIA compliance. The service provider, to the extent it processes personal information on CHIETA's behalf, is an Operator under POPIA.

POPIA compliance is not a once-off checkbox exercise — it is an ongoing operational commitment that must be designed into the Data Lab from the ground up and maintained through governance practices after handover. Non-compliance exposes CHIETA to fines of up to R10 million, criminal prosecution of responsible individuals, and reputational damage.

## 24.2 POPIA Conditions — Compliance Mapping

| POPIA Condition (Section) | Condition Summary | Data Lab Implementation |
| --- | --- | --- |
| S12 — Accountability | Responsible Party must ensure compliance | Information Officer designated; Data Steward active; Data Governance Addendum adopted as policy; audit log maintained |
| S13 — Processing Limitation | Process only with consent or legitimate basis; for lawful purpose | Dataset Onboarding Process documents legal basis for each dataset; purpose limitation documented in Data Catalogue |
| S14 — Purpose Specification | Collect for specific, explicitly defined and legitimate purpose; retain only as long as necessary | Purpose documented per dataset in onboarding checklist; retention schedule defined; automated flag for datasets exceeding retention period |
| S15 — Further Processing Limitation | Further processing compatible with original purpose | Data Lab use restricted to documented analytical purposes; no onward sharing without new onboarding approval |
| S16 — Information Quality | Reasonable steps to ensure data is complete, accurate, not misleading, updated where necessary | Data profiling at ingestion; quality flags on Silver zone records; quality report in D4; data owners notified of quality issues |
| S17 — Openness | Subjects informed of processing | CHIETA's PAIA/POPIA Information Manual updated to reflect Data Lab; available on CHIETA website |
| S18 — Security Safeguards | Appropriate, reasonable, technical and organisational measures to prevent loss, damage, or unlawful access | AES-256 encryption at rest; TLS 1.3 in transit; RBAC; MFA; audit logging; vulnerability scanning; breach response procedure |
| S19 — Data Subject Participation | Right to access, correct, delete personal information | Data Lab does not serve as access channel for subjects; requests referred to source system Data Steward; deletion propagated from source to Data Lab |
| S21 — Transborder Flows | Restrict cross-border transfers | All data hosted in Azure South Africa North (Johannesburg); no cross-border transfers; verified in D2 security protocol |
| S22 — Breach Notification | Notify Regulator and subject where breach has occurred | Breach response procedure documented; Information Officer notified within 24 hours of suspected breach; Regulator notification assessed per S22 threshold |

## 24.3 PII Field Classification Register

The following classification register identifies known PII and quasi-identifier fields across the five dataset categories. This register is indicative — the actual register will be produced and verified during the Phase 1 data profiling sprint.

| Dataset Category | Field Name (Indicative) | PII Classification | Treatment |
| --- | --- | --- | --- |
| Learner Enrolment | Learner name, ID number, date of birth | Directly identifying — Class A PII | Excluded from Silver zone OR pseudonymised with SHA-256 + KV salt |
| Learner Enrolment | Gender, race, disability status, province | Sensitive quasi-identifiers | Retained in Silver zone; access restricted to Analyst/Admin; not published in dashboards at individual level |
| Learner Enrolment | Qualification, enrolment date, completion date, programme | Functional data — not PII | Retained unchanged in Silver zone |
| Grants Data | Employer contact name, email, phone | Directly identifying — Class A PII | Excluded from Silver zone; employer name retained as identifier |
| Grants Data | Employer registration number, SIC code, size, province | Business identifiers — limited PII risk | Retained unchanged; not combined with personal contact data |
| Grants Data | Grant amount, approval date, disbursement date, utilisation rate | Financial operational data — not PII | Retained unchanged in Silver zone |
| ETQA Data | Provider contact person, email | Directly identifying — Class A PII | Excluded from Silver zone; provider name and registration number retained |
| ETQA Data | Learner achievement record, certification number | Functional data linked to learner identifier | Pseudonymised learner ID; certification data retained for analysis |
| Smart Skills Centre | Booking contact details | Directly identifying — Class A PII | Excluded from Silver zone; booking record retained without personal contact |
| Sector Skills Data | Named individuals in interview data or survey responses (if any) | Class A PII — contextual | Fully anonymised or excluded; only aggregate statistics retained |

# 25. Infrastructure and DevOps Specification

## 25.1 Azure Resource Architecture

The Data Lab infrastructure is deployed entirely within the Azure South Africa North region to ensure data residency compliance. All resources are provisioned using Terraform (Infrastructure as Code) and managed through Azure Resource Groups with appropriate tagging for cost tracking and governance.

### 25.1.1 Azure Resource Groups

| Resource Group | Purpose | Key Resources |
| --- | --- | --- |
| rg-chieta-datalab-network | Network infrastructure | Virtual Network, NSGs, Private DNS, Bastion Host |
| rg-chieta-datalab-core | Core platform infrastructure | AKS Cluster, Azure Container Registry, Key Vault, Storage Accounts |
| rg-chieta-datalab-data | Data storage and processing | PostgreSQL Flexible Server, Azure Blob Storage (Bronze/Silver/Gold containers) |
| rg-chieta-datalab-monitor | Monitoring and alerting | Azure Monitor, Log Analytics Workspace, Prometheus, Grafana |
| rg-chieta-datalab-identity | Identity and access management | Keycloak (deployed to AKS), Azure Active Directory App Registration |

### 25.1.2 AKS Cluster Specification

| Cluster Component | Configuration | Rationale |
| --- | --- | --- |
| AKS Version | Kubernetes 1.29 LTS (or latest LTS at deployment time) | Long-term support; security patches available for 2+ years |
| Node Pool — System | 3 nodes, Standard D4s v3 (4 vCPU, 16 GB RAM), OS disk: 128 GB Premium SSD | Runs AKS system workloads; minimum 3 nodes for high availability |
| Node Pool — Application | 2 nodes, Standard D8s v3 (8 vCPU, 32 GB RAM), autoscale 2–6 nodes | Runs Data Lab application workloads; scales with user demand |
| Node Pool — Data Processing | 1 node, Standard E16s v3 (16 vCPU, 128 GB RAM), autoscale 1–3 nodes | Runs Spark/PySpark processing jobs; memory-optimised for large datasets |
| Networking | Azure CNI Overlay; private cluster; no public API server endpoint | Security best practice; no direct internet access to AKS API |
| Container Registry | Azure Container Registry (ACR) — Standard tier; geo-replicated to South Africa | Private registry; no public images pulled at runtime; POPIA data residency |
| Ingress | NGINX Ingress Controller with Azure-managed TLS certificate | Single entry point; TLS termination; routing to internal services |
| Storage | Azure Files (NFS) for persistent volumes; Blob CSI driver for object storage access | Persistent storage for PostgreSQL data; direct Blob access for pipelines |

## 25.2 Kubernetes Namespace Architecture

| Namespace | Services Deployed | Access Control |
| --- | --- | --- |
| chieta-auth | Keycloak identity provider; PostgreSQL (Keycloak DB) | Admin only; no ingress from application namespaces except token validation |
| chieta-data | Data ingestion pipelines; Great Expectations; MLflow tracking server | Analyst + Admin; service accounts only from chieta-app |
| chieta-app | FastAPI backend; JupyterHub; Apache Superset frontend | All authenticated users via Keycloak; role-filtered at application layer |
| chieta-monitor | Prometheus; Grafana; AlertManager | Admin only; read-only view for service accounts from other namespaces |
| chieta-jobs | Spark/PySpark batch processing jobs; scheduled ingestion jobs | Service account only; no direct user access; triggered by API calls from chieta-app |

## 25.3 CI/CD Pipeline Design

The CI/CD pipeline is implemented using GitHub Actions (if CHIETA uses GitHub) or Azure Pipelines (if CHIETA uses Azure DevOps). The pipeline enforces quality gates at every stage — code that fails a gate cannot progress to the next stage.

| Pipeline Stage | Tools | Gate Criteria | Failure Action |
| --- | --- | --- | --- |
| Code Lint | flake8 (Python), ESLint (JS) | Zero lint errors; PEP 8 compliant | Build fails; developer notified; merge blocked |
| Secret Scan | detect-secrets pre-commit hook + pipeline check | Zero secrets detected in committed code | Build fails immediately; incident logged; developer contacted |
| Unit Tests | pytest + pytest-cov | ≥ 80% coverage; zero test failures | Build fails; coverage report published as artifact |
| Security Scan | Trivy (container images + filesystem) | Zero critical or high severity vulnerabilities | Build fails; CVE report published; security team notified if critical |
| Integration Tests | pytest + Postman/Newman | All integration tests pass; API contracts satisfied | Build fails; integration test report published |
| Container Build | Docker buildx + ACR push | Image builds successfully; pushed to ACR with Git SHA tag | Build fails; on-call notified if main branch |
| Staging Deploy | Helm upgrade --install to staging AKS namespace | Deployment successful; readiness probes pass | Rollback to previous Helm release; on-call notified |
| Smoke Tests | Playwright end-to-end tests against staging | Critical user journeys pass (login, data upload, dashboard view, export) | Staging deployment rolled back; issue logged |
| Production Deploy | Helm upgrade --install to production AKS namespace (manual approval required) | Manual approval by Provider Lead + CHIETA ICT | Rollback available via Helm rollback command |

# 26. Vendor and Partner Management

## 26.1 Service Provider Obligations

The service provider accepts full responsibility for the delivery of all nine deliverables (D1–D9) as specified in this documentation. The following obligations are binding on the service provider throughout the engagement:

### 26.1.1 Delivery Obligations

- Deliver each deliverable to the quality standards specified in Sections 11 and 17, on or before the agreed delivery date confirmed in the Phase 1 project plan.

- Submit deliverables with a cover letter identifying the deliverable number, version, and submission date.

- Address CHIETA's written feedback on any deliverable within five working days and resubmit a revised version within a further five working days.

- Attend all scheduled governance forums (Section 16) and provide written status reports as specified.

- Maintain a risk register and update it at every sprint retrospective.

### 26.1.2 Staffing Obligations

- The service provider must name a Project Manager and a Technical Lead in the D1 document. These named individuals must remain on the project for its full duration unless replaced by a person of equivalent or higher qualification and experience, with CHIETA's prior written consent.

- The service provider must maintain sufficient staffing levels to meet sprint velocity targets. Staffing shortfalls that jeopardise delivery must be disclosed to CHIETA within 48 hours of becoming apparent.

- All service provider staff working on the project must sign CHIETA's confidentiality agreement before receiving any access to CHIETA data or systems.

### 26.1.3 Financial Obligations

- All tooling, licensing, and software costs required to build the Data Lab during the development phase are the service provider's responsibility, unless separately agreed in writing.

- Cloud hosting costs during the development phase are the service provider's responsibility unless separately agreed. Hosting costs in production (post-handover) are CHIETA's responsibility.

- The service provider may not sub-contract any portion of the work to a third party without CHIETA's prior written approval.

## 26.2 CHIETA Obligations

CHIETA undertakes the following obligations to enable successful project delivery:

- Provide datasets in agreed formats within the timeframes documented in the Phase 1 project plan.

- Make named stakeholders available for requirements gathering, sprint reviews, UAT, and training sessions as scheduled.

- Provide feedback on submitted deliverables within 10 working days of submission.

- Provision and fund the Azure hosting environment for the production Data Lab.

- Designate and maintain availability of the Information Officer, Data Steward, and Data Lab Administrator throughout the project.

- Coordinate student availability for scheduled development and workshop sessions, providing minimum two weeks' advance notice of any changes.

- Obtain written approval from the Information Officer for each dataset before it is transferred to the service provider.

## 26.3 Third-Party Dependency Management

The Data Lab relies on a number of third-party open-source components. The service provider is responsible for managing these dependencies throughout the project:

| Dependency Category | Management Approach | Review Frequency |
| --- | --- | --- |
| Python packages (pip) | pinned versions in requirements.txt; Dependabot alerts in GitHub; critical security patches applied within 5 working days | Weekly automated scan; monthly manual review |
| Container base images | Specific version tags (not 'latest'); rebuilt monthly to incorporate security patches; Trivy scan on every CI/CD run | Monthly base image refresh; on-demand for critical CVEs |
| Helm chart dependencies | Chart.lock file committed; updates tested in staging before production | Monthly chart update review |
| JavaScript packages (npm) | package-lock.json committed; Dependabot alerts; npm audit on every build | Weekly automated scan; monthly manual review |
| Terraform provider versions | Version constraints in required_providers; tested before production apply | Quarterly provider version review |

# 27. Budget and Cost Framework

## 27.1 Cost Categories

The CHIETA Data Lab project involves costs in three categories: development costs (service provider's responsibility), infrastructure costs (CHIETA's responsibility from production deployment), and ancillary costs (shared or negotiated). This section provides a framework for understanding and planning these costs — specific values will be documented in the commercial agreement between CHIETA and the service provider.

## 27.2 Development Costs (Service Provider)

Development costs are all costs the service provider incurs in the delivery of D1–D9. These are covered by the project contract value and include:

| Cost Item | Description | Notes |
| --- | --- | --- |
| Labour — Project Management | Project Manager time across all four phases | Named individual in D1; full project duration |
| Labour — Technical Lead | Architecture, code review, security design, CI/CD pipeline, DevOps | Named individual in D1; full project duration |
| Labour — Software Developers | Core application development, data pipeline development, API development | Sprint-cycle engagement; Phase 2 peak staffing |
| Labour — Data Engineers | Dataset profiling, ETL pipeline development, Gold zone materialisation | Phase 2 focus; involved in dataset preparation |
| Labour — UI/UX Developer | Superset dashboard development; accessibility compliance; user interface polish | Phase 2–3 |
| Labour — QA Engineer | Test strategy, test case development, test execution, defect management | Phase 2–3 focus; student QA support |
| Labour — Student Mentorship | Time spent by senior provider staff mentoring and reviewing student contributions | Throughout Phase 2–3; typically 20–30% overhead on sprint activities |
| Tooling — Development Tools | IDE licenses, diagramming tools, project management platform | Service provider absorbs; open-source alternatives encouraged |
| Infrastructure — Development & Staging | Azure costs for development and staging environments during Phases 1–3 | Service provider's responsibility unless separately agreed |
| Travel | On-site visits to CHIETA for workshops, UAT, training delivery | Estimated 4–6 visits across 18 months; costs per agreed travel policy |

## 27.3 Infrastructure Costs (CHIETA — Production)

From the date of production deployment (D3 sign-off), CHIETA bears the ongoing infrastructure costs for the Data Lab. The following provides estimated monthly and annual costs based on the minimum infrastructure specification in Section 25:

| Infrastructure Component | Estimated Monthly Cost (ZAR) | Estimated Annual Cost (ZAR) | Notes |
| --- | --- | --- | --- |
| AKS Cluster — System Node Pool (3 × D4s v3) | ~R12,000 – R15,000 | ~R144,000 – R180,000 | Varies with Azure pricing; Reserved Instances reduce cost by ~40% |
| AKS Cluster — Application Node Pool (2–6 × D8s v3) | ~R18,000 – R54,000 | ~R216,000 – R648,000 | Range reflects autoscale from 2 to 6 nodes at peak |
| PostgreSQL Flexible Server (D4s v3) | ~R6,000 – R8,000 | ~R72,000 – R96,000 | Includes compute + 512GB storage; Reserved Instance recommended |
| Azure Blob Storage (1TB, LRS) | ~R200 – R400 | ~R2,400 – R4,800 | Highly variable; dependent on data volumes |
| Azure Monitor + Log Analytics | ~R1,500 – R2,500 | ~R18,000 – R30,000 | Log retention 90 days default; extend per retention requirements |
| Azure Container Registry (Standard) | ~R800 – R1,200 | ~R9,600 – R14,400 | Geo-replication to second region adds ~50% |
| Azure Key Vault (Standard) | ~R300 – R500 | ~R3,600 – R6,000 | Operations-based pricing; low cost for typical usage |
| SSL Certificate / DNS | ~R0 – R500 | ~R0 – R6,000 | Azure-managed certificate is free; custom domain DNS charges vary |
| TOTAL ESTIMATE | ~R38,800 – R82,100 | ~R465,600 – R985,200 | Wide range reflects autoscale variability; Reserved Instances strongly recommended to reduce costs by 30–40% |

Cost Optimisation Note: CHIETA should purchase 1-year Reserved Instances for the AKS node pools and PostgreSQL server

before production deployment. Reserved Instances typically reduce compute costs by 30–40% compared to pay-as-you-go pricing.

The Data Lab Administrator training (D8) should include Azure Cost Management monitoring as a standard maintenance activity.

## 27.4 Payment Milestone Schedule

Payment to the service provider is conditional on CHIETA's acceptance of each deliverable. The following payment milestone schedule is indicative — final values are governed by the Memorandum of Agreement:

| Milestone | Trigger | Indicative % of Contract Value |
| --- | --- | --- |
| Milestone 1 — Commencement | Project kick-off; project plan submitted | 10% |
| Milestone 2 — D1 Sign-off | CHIETA approval of Requirements Specification Document | 10% |
| Milestone 3 — D2 Sign-off | CHIETA approval of System Design Document | 10% |
| Milestone 4 — D3 UAT Sign-off | User Acceptance Testing of Functional Data Lab passed | 20% |
| Milestone 5 — D4 + D5 Sign-off | Data verification (D4) and Dashboard approval (D5) | 15% |
| Milestone 6 — D6 + D7 Sign-off | Formal CHIETA sign-off on Prototype and Testing Report | 20% |
| Milestone 7 — D8 + D9 Sign-off | Training completion confirmation and ownership confirmed | 15% |

# 28. Post-Handover Strategy and Long-Term Data Lab Vision

## 28.1 Year 1 Post-Handover Objectives

The 18-month project delivers the foundation. The true value of the Data Lab will be realised in the years following handover as CHIETA builds its analytical practice on the platform. The following 12-month post-handover objectives should be included in CHIETA's Fusion 2030 operational planning:

- Expand data coverage: Onboard at least two additional dataset categories beyond the initial five. Candidate datasets include Skills Levy collection data, Learner Support Agent performance data, and board/committee meeting data.

- Develop additional prototypes: Use the prototype development methodology from Section 23 to build two additional prototype solutions against the expanding dataset base.

- Build the CHIETA Data Catalogue: Develop a comprehensive, business-facing inventory of all CHIETA datasets — not just those in the Data Lab — with owners, freshness, quality scores, and planned Data Lab onboarding dates.

- Establish a Data Review cadence: Embed a quarterly Data Lab Review in CHIETA's governance calendar where the Executive Committee uses Data Lab dashboards as the primary reference for APP performance discussions.

- Grow the analyst community: Increase the number of trained Analyst-role users from the initial training cohort to include all research and M&E staff across CHIETA's regional offices.

- Conduct a formal capability re-assessment: Repeat the data capability baseline assessment from Section 21 to measure progress across the six capability domains and set targets for Year 2.

## 28.2 Long-Term Platform Roadmap

Looking beyond Year 1, the Data Lab platform has several natural evolution pathways that CHIETA should consider as its data maturity grows:

### 28.2.1 Enhanced ML and AI Capabilities

The current scope includes basic predictive modelling via Scikit-learn and MLflow. As CHIETA's analytical capability matures, the platform can be extended to support more sophisticated ML capabilities including:

- AutoML tools (e.g., H2O.ai, Auto-Sklearn) that allow non-expert users to build predictive models through a guided interface.

- Natural Language Processing (NLP) tools for analysing qualitative data — for example, analysing beneficiary feedback, provider assessment reports, or learner survey responses at scale.

- Computer vision tools for processing image-based data — for example, automating the digitisation of paper-based records from legacy archives.

### 28.2.2 Real-Time Data Feeds

The initial scope is based on batch data extraction — datasets are loaded periodically. As CHIETA's operational systems are modernised, real-time data feeds can be introduced through a streaming ingestion layer (e.g., Apache Kafka or Azure Event Hubs) that continuously updates the Data Lab repository as events occur in source systems. This would enable real-time monitoring dashboards for APP targets and grant utilisation.

### 28.2.3 External Data Integration

CHIETA's sector skills analysis benefits from external data inputs — Statistics South Africa (StatsSA) employment data, DHET learner achievement data, Sector Education and Training Authority (SETA) comparative data, and international skills forecast datasets. The Data Lab's API-first architecture makes it straightforward to schedule the ingestion of publicly available external datasets alongside CHIETA's internal data, enriching the analytical environment significantly.

### 28.2.4 Collaborative Analytics with Sector Partners

In the longer term, CHIETA could explore a federated data model where sector employers, training providers, and other SETAs contribute anonymised, aggregated data to a shared analytical environment. This would enable CHIETA to conduct sector-wide skills analysis at a level of granularity not currently possible from CHIETA's own data alone. Such a model would require a dedicated data governance framework and legal agreement structure beyond the current scope but represents a significant strategic opportunity.

## 28.3 Sustainability Principles

For the Data Lab to remain valuable beyond its initial deployment, CHIETA must commit to the following sustainability principles:

- Staff the role: The Data Lab Administrator role must be a filled, named position — not a responsibility added to an existing job. The administrator needs time, training, and authority to maintain the system.

- Keep the data fresh: A Data Lab with stale data quickly becomes a data museum. Dataset refresh schedules must be adhered to. When source system updates change dataset structure, the ingestion pipeline must be updated promptly.

- Keep the platform current: Security patches and dependency updates must be applied on the schedule defined in Appendix D. Neglecting patches creates security risk; neglecting dependency updates creates technical debt.

- Listen to users: The Data Lab's value is determined by whether people use it. Feedback mechanisms — surveys, usage analytics, regular user discussions — should be maintained to ensure the platform continues to serve CHIETA's evolving needs.

- Document changes: Every change to the platform after handover should be documented. The D9 documentation package is a baseline, not a permanent truth. Configuration changes, new pipelines, new dashboards, and security patches should be recorded in a living maintenance log.

# 29. Detailed Use Case Deep Dives

## 29.1 Use Case 1: APP Target Performance Monitoring

### 29.1.1 Business Context

CHIETA submits an Annual Performance Plan (APP) to the Department of Higher Education and Training (DHET) at the start of each financial year. The APP specifies numerical targets for learner enrolments, learnership registrations, apprenticeship completions, bursaries awarded, and other key performance indicators. CHIETA's performance against these targets is reported quarterly and is subject to parliamentary oversight.

Currently, APP target tracking requires a CHIETA staff member to manually extract data from multiple systems, aggregate it in Excel, and produce a summary table for management reporting. This process takes several hours per quarterly report cycle, is prone to formula errors, and produces a static snapshot that is already outdated by the time it is reviewed.

### 29.1.2 Data Lab Solution

The Data Lab enables APP target tracking to be transformed from a manual, periodic exercise into an always-current, interactive dashboard. The solution works as follows:

- CHIETA's learner enrolment and ETQA data are loaded into the Silver zone via the regular batch ingestion pipeline.

- A Gold zone materialisation job calculates cumulative performance against each APP target — updated on a configurable schedule (daily for active targets).

- The APP Performance Dashboard (one of the minimum D5 dashboards) displays: current performance vs. target for each KPI; RAG (Red-Amber-Green) status indicators; trend lines showing trajectory to year-end; breakdown by province, qualification type, and demographic group.

- An automated alert is configured in the monitoring system: if any KPI falls below 70% of its prorated year-to-date target, the Data Steward receives an email alert with a link to the dashboard.

### 29.1.3 Sample KPIs Tracked

| APP KPI | Data Source | Calculation | Dashboard Display |
| --- | --- | --- | --- |
| Learnership registrations | Learner enrolment system | Count of learnership records with status = 'Registered' in current financial year | Count vs. annual target; % achieved; trend chart |
| Apprenticeship completions | ETQA system | Count of apprenticeship records with completion date in current FY and status = 'Completed' | Count vs. annual target; % achieved; provincial heatmap |
| Bursaries awarded | Grants management system (DG) | Count of approved bursary grants in current FY with disbursement confirmed | Count vs. annual target; amount disbursed vs. budget |
| Skills programmes completed | ETQA system | Count of skills programme records with completion date in current FY | Count vs. annual target; breakdown by NQF level |
| Unemployed learners enrolled | Learner enrolment system | Count of enrolments where learner employment status = 'Unemployed' at time of enrolment | Count vs. annual target; % of total enrolments |

## 29.2 Use Case 2: Grant Spend Analysis and Risk Flagging

### 29.2.1 Business Context

CHIETA disburses both Mandatory Grants (MG — 20% of levy collected, returned to qualifying employers) and Discretionary Grants (DG — approved for specific skills development projects) to thousands of levy-paying employers. The fiduciary responsibility for these disbursements is significant: CHIETA must demonstrate that grants are disbursed to qualifying recipients, used for approved purposes, and accounted for correctly.

Identifying irregular grant patterns — unusually large claims, claims from employers with no prior training history, repeated small claims just below review thresholds — currently requires manual review by CHIETA's grants team, who lack tools to systematically scan the full dataset.

### 29.2.2 Data Lab Solution

The Grant Spend Risk Flagging prototype applies anomaly detection to CHIETA's grants data to surface unusual patterns for human review. The prototype is not a decision-making system — it is a triage tool that directs limited human review capacity to the most suspicious records.

- Grants data (DG and MG) is profiled, cleaned, and loaded into the Silver zone.

- Feature engineering creates derived fields: claim-to-approval time (days), claim amount as a multiple of employer's historical average, claims per employer per period, employer grant utilisation rate.

- An Isolation Forest anomaly detection model is trained on the historical grants data to learn the normal distribution of these features.

- New grant records are scored against the model on a weekly batch run. Records with anomaly scores above the configured threshold are flagged in the Gold zone with their anomaly score and the features that contributed most to the score.

- The Grant Risk Dashboard surfaces flagged records in a prioritised list; grants team staff can review, annotate (false positive / confirm for investigation), and track resolution status.

### 29.2.3 Ethics and Bias Considerations

The Grant Risk Flagging prototype involves a model that ranks employers by risk score, which could have consequences for those employers' relationships with CHIETA. The following bias assessment is mandatory before deployment:

- Protected attribute check: Employer sub-sector, size, and province are features. Geographic and sector-based disparities in the training data must be assessed — does the model systematically flag small employers, or employers in certain provinces, at higher rates unrelated to genuine risk?

- False positive analysis: The human review team must track and report false positive rates by employer sub-sector and size. If false positive rates differ significantly between groups, the model threshold must be recalibrated or features adjusted.

- Human-in-the-loop requirement: NO employer may be penalised, have payments delayed, or be referred for investigation solely on the basis of the model's anomaly score. Human review and documented justification are mandatory before any action is taken.

- Explainability: Every flagged record must display the top three contributing features (e.g., 'Claim amount is 4.2× employer's 3-year average'), not just the anomaly score, so the reviewer can form an independent judgement.

# 30. Stakeholder Engagement Plan

## 30.1 Stakeholder Identification

| Stakeholder Group | Interest / Need | Influence Level | Engagement Approach |
| --- | --- | --- | --- |
| CHIETA Executive Committee (CEO, CFO, COO) | Strategic oversight; ROI; Fusion 2030 alignment; prototype demonstrability | High | Monthly Steering Committee; Prototype Demonstration Day; regular briefings from project sponsor |
| CHIETA ICT Manager | Technical architecture; security; infrastructure ownership; post-handover maintainability | High | Technical Design Authority; D2 review; Phase 4 intensive involvement |
| CHIETA Research & M&E Manager | Data access for SSP and sector analysis; analytical capability; dashboard utility | Medium-High | Requirements gathering sessions; sprint reviews; Analyst training; prototype topic input |
| CHIETA Grants Administration Team | Grant data integrity; risk flagging tool utility; workflow impact | Medium | Requirements gathering; UAT participation; training; feedback on Grant prototype |
| CHIETA Learner Support Advisors | Learner data accuracy; enrolment tracking dashboard utility | Medium | Requirements gathering; UAT participation; training |
| CHIETA Regional Office Managers | Regional data visibility; accessibility of dashboards from regional locations | Medium | Sprint review invitations; regional access testing; role-based training |
| CHIETA ETQA Team | ETQA data quality; certification tracking; APP target visibility | Medium | Requirements gathering; D4 data verification; training |
| Students (Co-developers) | Meaningful contribution; skill development; recognition; portfolio value | Low-Medium (on outcome) | Sprint ceremonies; mentorship; contribution log; recognition framework |
| DHET (Oversight) | CHIETA's APP reporting capability; data governance standards | High (regulatory) | Indirectly — through improved APP reporting outputs; compliance documentation |
| Information Regulator | POPIA compliance | High (regulatory) | Indirectly — through POPIA compliance framework; no direct engagement required unless breach |

## 30.2 Stakeholder Communication Matrix

| Stakeholder | What They Receive | When | Format |
| --- | --- | --- | --- |
| CHIETA CEO / Exec | Steering Committee report; prototype demonstration | Monthly + Phase 3 demo day | Executive summary; live demo |
| CHIETA Project Sponsor | Full progress reports; deliverable submissions; risk register | Monthly; per deliverable | Written report; email notifications |
| CHIETA ICT Manager | Technical design reviews; architecture documents; security scan results | Phase 1–2 design stages; Phase 3 security testing | Technical documents; meeting sessions |
| Business Unit Heads | Sprint review invitations; UAT participation; training | Bi-weekly sprints; Phase 3 UAT; Phase 4 training | Sprint demo; in-person sessions |
| Students | Sprint task assignments; feedback; contribution log updates; recognition outcomes | Sprint ceremonies (bi-weekly); contribution log updated monthly | Agile board; meetings; contribution certificates |
| All CHIETA Staff | Prototype Demonstration Day invitation; training programme | Phase 3 (Demo Day); Phase 4 (training) | All-staff communication; scheduled sessions |

## 30.3 Prototype Demonstration Day

The Prototype Demonstration Day is a planned internal event at the conclusion of Phase 3 that showcases the working prototype to all CHIETA staff. This event serves three purposes: validating the prototype's usability with a broader audience, building organisational awareness and enthusiasm for the Data Lab, and celebrating the student contributions to the project.

### Suggested Agenda — Prototype Demonstration Day (Half Day)

| Time | Session | Presenter |
| --- | --- | --- |
| 09:00 – 09:15 | Welcome and Strategic Context — why the Data Lab matters for Fusion 2030 | CHIETA CEO |
| 09:15 – 09:45 | Data Lab Tour — how the system works; what staff can do with it | Service Provider Technical Lead |
| 09:45 – 10:30 | Prototype Live Demo — solving a real CHIETA problem with real data | Students + Service Provider |
| 10:30 – 10:45 | Tea Break |  |
| 10:45 – 11:15 | Student Showcase — students present their contributions and learning journey | Student Representatives |
| 11:15 – 11:45 | Q&A and Live Exploration — audience members try the prototype on-screen | Facilitated by Service Provider |
| 11:45 – 12:00 | Certificate Presentation — digital badges and contribution certificates awarded | CHIETA CEO + Service Provider MD |

# 31. Reference Standards, Frameworks, and Legislation

## 31.1 Legislative References

| Legislation | Relevance to Data Lab Project |
| --- | --- |
| Protection of Personal Information Act, 4 of 2013 (POPIA) | Primary data protection legislation governing all personal information processing within the Data Lab |
| Skills Development Act, 97 of 1998 | Establishes CHIETA as a statutory body; defines CHIETA's mandate and the nature of the data it holds |
| Skills Development Levies Act, 9 of 1999 | Governs the levy-grant system; underpins the grants data category in the Data Lab |
| Electronic Communications and Transactions Act, 25 of 2002 (ECTA) | Governs electronic communications and records; relevant to Data Lab as an electronic system |
| Public Finance Management Act, 1 of 1999 (PFMA) | Governs financial management and accountability of public entities; relevant to grants data handling and audit requirements |
| National Archives and Records Service Act, 43 of 1996 | Governs public records management; relevant to Data Lab data retention policies |
| Promotion of Access to Information Act, 2 of 2000 (PAIA) | Governs access to information held by public and private bodies; CHIETA's PAIA Manual must reflect Data Lab data holdings |

## 31.2 Technical Standards

| Standard | Version | Application in Data Lab |
| --- | --- | --- |
| Web Content Accessibility Guidelines (WCAG) | 2.1 AA | All user-facing interfaces must comply; tested in D7 accessibility audit |
| OpenAPI Specification | 3.0 | All Data Lab APIs must be documented to this standard; included in D9 |
| OAuth 2.0 / OpenID Connect (OIDC) | RFC 6749 / RFC 9396 | Authentication protocol used by Keycloak for SSO implementation |
| Transport Layer Security (TLS) | 1.3 | All data in transit must be encrypted using TLS 1.3 minimum |
| Advanced Encryption Standard (AES) | 256-bit | All data at rest must be encrypted using AES-256 |
| Semantic Versioning | 2.0.0 | All software components and APIs versioned using semver |
| ISO/IEC 27001 | 2022 | Information security management standard; Data Lab security architecture aligned to ISO 27001 controls |
| NIST Cybersecurity Framework | 1.1 | Identify, Protect, Detect, Respond, Recover — security control framework reference |

## 31.3 Methodological Frameworks

| Framework | Application |
| --- | --- |
| CRISP-DM (Cross-Industry Standard Process for Data Mining) | Adapted as the prototype development methodology (Section 23) |
| DAMA Data Management Body of Knowledge (DMBOK) | Reference for data governance principles and data management practices throughout |
| Data Management Maturity (DMM) Model | Used to assess CHIETA's current and target data capability levels (Section 21) |
| Agile / Scrum | Sprint-based development methodology with bi-weekly sprints, standups, reviews, and retrospectives |
| WCAG Evaluation Methodology (WCAG-EM) | Formal methodology for WCAG 2.1 AA accessibility auditing |
| OWASP Testing Guide | Reference for web application security testing methodology (D7 security testing) |
| Medallion Architecture (Bronze/Silver/Gold) | Data lake design pattern adopted for the Data Lab repository layer |
| UK Government Data Science Capability Framework | Reference for the CHIETA Data Capability Framework (Section 21) |

# 32. Final Declarations

## 32.1 Document Authority

This Comprehensive Project Documentation is the authoritative reference document for the CHIETA Data Lab — Data Science Solution & Prototype Development project. It supersedes the original Scope of Work (Version 1) and all earlier drafts. In the event of any conflict between this document and the original Scope of Work, this document takes precedence unless otherwise specified in the Memorandum of Agreement.

## 32.2 Living Document Commitment

This document is classified as a living document during the project lifecycle. Changes are managed through the Change Control Process defined in Section 13.3 and Appendix B. Every approved change is reflected in a new version of this document, with the change described in the Version History table (Appendix A). The document reaches final status at D9 sign-off, after which it serves as the permanent technical and governance reference for the Data Lab.

## 32.3 Contact Information

| Role | Party | Contact Details |
| --- | --- | --- |
| Project Sponsor (CHIETA) | To be confirmed — CHIETA ICT / Research Lead | As per MOA contact schedule |
| Information Officer (CHIETA) | To be confirmed — CHIETA Information Officer | CHIETA Head Office: 011 628 7000 |
| Data Steward (CHIETA) | To be confirmed at D1 submission | As per MOA contact schedule |
| Project Manager (Service Provider) | To be confirmed and named in D1 | As per MOA contact schedule |
| Technical Lead (Service Provider) | To be confirmed and named in D1 | As per MOA contact schedule |
| CHIETA Head Office | Allandale Building, 3rd Floor, Office B, 23 Magwa Crescent, Waterfall City, 2090 | Tel: 011 628 7000 |
| CHIETA KwaZulu-Natal | Westway Office Park, 21 the Boulevard (1st floor) Westville, 3630 | Tel: 031 368 4040 |
| CHIETA Western Cape | Uni B2, Cor Race Course & Omurembe Roads, Montague Gardens, 7441 | Tel: 021 551 1113/4 |
| CHIETA Port Elizabeth | Struerway Block E, New Brighton, Port Elizabeth, 6001 | Tel: 041 509 6478 |

END OF DOCUMENT

CHIETA Data Lab — Comprehensive Project Documentation

Version 1.0 | June 2026

Total Sections: 32 | Total Appendices: 4

This document has been prepared to serve as the complete reference for the CHIETA Data Lab project

from inception through to post-handover operation. It encompasses all planning, technical, governance,

commercial, and operational dimensions of the engagement.

All rights reserved. Property of the Chemical Industries Education & Training Authority (CHIETA).

# Section 33: Data Governance Addendum (D2 Submission Template)

This addendum satisfies the Scope of Work requirement that a Data Governance Addendum be submitted with Deliverable D2. It sets out the formal data governance framework that the service provider must implement and maintain throughout the CHIETA Data Lab project. All sections must be completed, signed, and submitted alongside the System Design Document.

## 33.1 Purpose and Scope of this Addendum

This Data Governance Addendum (DGA) governs the collection, access, use, storage, transformation, and disposal of all CHIETA data within the Data Lab environment. It applies to:

- All datasets provided by CHIETA for use in the Data Lab.

- All personnel — including service provider staff and students — who interact with CHIETA data.

- All environments (development, staging, production) established under the project.

- All automated processes, pipelines, and notebooks that read, transform, or write CHIETA data.

## 33.2 Data Custodianship and Accountability

| Role | Responsibility | Appointed By | Contact |
| --- | --- | --- | --- |
| CHIETA Data Owner | Overall accountability for CHIETA data assets; approves all data sharing | CHIETA CEO/COO | To be confirmed at project kick-off |
| CHIETA Data Steward | Day-to-day liaison on dataset access, quality issues, and incidents | CHIETA ICT/M&E Department | To be confirmed at project kick-off |
| Provider Data Controller | Implements technical controls; oversees student access; responsible for breach notification | Service Provider Lead | Named in contract |
| Student Data Handler | Accesses only approved datasets under supervision; signs confidentiality agreement | Service Provider Lead | Per student roster |
| Information Officer (IO) | POPIA compliance oversight; liaises with CHIETA legal | CHIETA | To be confirmed at project kick-off |

## 33.3 Data Classification Register

All data assets in the Data Lab must be classified in accordance with the following scheme before any processing begins. Classification determines encryption standards, access permissions, and masking requirements.

| Classification Level | Description | Permitted Users | Encryption Required | Masking Required |
| --- | --- | --- | --- | --- |
| RESTRICTED – Personal | Contains direct personal identifiers (name, ID number, contact details) | Data Owner + Data Steward only | AES-256 at rest; TLS 1.3 in transit | Yes – full pseudonymisation |
| RESTRICTED – Sensitive | Contains indirect identifiers (learner ID, employer registration number) | Admin role only | AES-256 at rest; TLS 1.3 in transit | Yes – field-level masking |
| INTERNAL – Confidential | Aggregated data that could identify entities if cross-referenced | Admin + Analyst roles | AES-256 at rest; TLS 1.3 in transit | Recommended |
| INTERNAL – General | Anonymised or aggregated statistics with no re-identification risk | All authenticated roles | AES-256 at rest; TLS 1.3 in transit | Not required |
| PUBLIC | Data approved by CHIETA for public release | All users including Viewer | Standard HTTPS | Not required |

## 33.4 Data Handling Procedures

### 33.4.1 Data Ingestion Protocol

- CHIETA Data Steward prepares the dataset and classifies it using the scheme in 33.3.

- CHIETA Data Steward completes a Dataset Ingestion Request Form (Appendix E) and submits to the Provider Data Controller.

- Provider Data Controller reviews the request within two (2) business days.

- A data profiling sprint is conducted: completeness, consistency, accuracy, and sensitivity assessment.

- If PII is found, masking/pseudonymisation is applied before loading into the production environment.

- A Dataset Quality and Lineage Record (DQLR) is created and filed in D4.

- CHIETA Data Steward sign-off is obtained before any dataset is used for analysis or prototype development.

### 33.4.2 Data Retention and Disposal

Data retained within the Data Lab is subject to the following retention rules:

| Data Category | Retention Period | Disposal Method | Authorisation Required |
| --- | --- | --- | --- |
| Raw uploaded datasets | Duration of project + 30 days post-handover | Secure deletion with certificate | CHIETA Data Owner |
| Transformed/cleaned datasets | Duration of project + 30 days post-handover | Secure deletion with certificate | CHIETA Data Owner |
| Analytical notebooks and outputs | Transferred to CHIETA via D9; deleted from provider systems | Secure deletion with certificate | Provider Data Controller |
| Audit and access logs | 5 years (POPIA compliance) | Transferred to CHIETA; archived | CHIETA Information Officer |
| Student work products | Transferred to CHIETA via D9; removed from student devices | Device wipe confirmation | Service Provider Lead |
| Backup snapshots | 90 days rolling (or as agreed with CHIETA) | Automated deletion per policy | Provider Data Controller |

## 33.5 POPIA Compliance Checklist

The following checklist must be completed and attached to D2. Each item must be marked Compliant, Partially Compliant (with remediation plan), or Not Applicable.

| POPIA Condition | Section | Implementation Measure | Status at D2 |
| --- | --- | --- | --- |
| Accountability | S8 | Data Controller identified; DGA submitted; training completed | To be confirmed |
| Processing Limitation | S9 | Data processed only for agreed Data Lab purpose | To be confirmed |
| Purpose Specification | S13 | Purpose documented in DQLR per dataset | To be confirmed |
| Further Processing Limitation | S14 | No secondary use without CHIETA approval | To be confirmed |
| Information Quality | S16 | Data profiling and cleansing documented in D4 | To be confirmed |
| Openness | S17 | Data subjects notified via CHIETA's PAIA manual (CHIETA responsibility) | N/A – CHIETA obligation |
| Security Safeguards | S19 | AES-256 encryption, TLS 1.3, RBAC, audit logging | To be confirmed |
| Data Subject Participation | S23-24 | Data access/correction requests routed to CHIETA IO | N/A – CHIETA obligation |
| Breach Notification | S22 | Incident response plan (Section 33.6) in place; 72-hour notification target | To be confirmed |

## 33.6 Incident Response Plan

In the event of a suspected or confirmed data breach, the following response procedure must be activated immediately:

| Step | Action | Owner | Timeframe |
| --- | --- | --- | --- |
| 1 – Detect | Automated monitoring alerts or manual discovery of anomaly | Provider Data Controller | Immediately upon detection |
| 2 – Contain | Isolate affected system; revoke compromised credentials; suspend relevant pipelines | Provider Data Controller | Within 1 hour |
| 3 – Assess | Determine data categories affected, estimated number of records, and likely cause | Provider Data Controller + CHIETA Data Steward | Within 4 hours |
| 4 – Notify CHIETA | Submit Breach Notification Report to CHIETA Data Owner and Information Officer | Provider Data Controller | Within 24 hours |
| 5 – Notify Regulator | CHIETA IO notifies Information Regulator if risk of harm is established (POPIA S22) | CHIETA Information Officer | Within 72 hours of discovery |
| 6 – Remediate | Patch vulnerability; restore from clean backup; update access controls | Provider Data Controller | As soon as practicable |
| 7 – Post-Incident Review | Root cause analysis; lessons learned; DGA update if required | Both parties | Within 5 business days of containment |

# Section 34: API Specification and Integration Reference

This section provides the full API specification for the CHIETA Data Lab. All endpoints listed here must be documented and delivered as part of Deliverable D9. The API serves as the backbone for future integrations and must be implemented according to RESTful conventions, versioned under /api/v1/, and secured with Bearer token authentication via Keycloak.

## 34.1 API Design Principles

- All endpoints follow RESTful conventions: nouns for resources, HTTP verbs for actions.

- API versioning is mandatory: /api/v1/ prefix on all routes.

- JSON is the primary request/response format; multipart/form-data for file uploads.

- Authentication: Bearer token (JWT issued by Keycloak) in Authorization header.

- Pagination: cursor-based for all list endpoints; default page size 50, maximum 500.

- Rate limiting: 100 requests/minute per user; 1000 requests/minute per system service account.

- Error responses use RFC 7807 Problem Details format.

- All timestamps in ISO 8601 format (UTC).

## 34.2 Authentication Endpoints

| Method | Endpoint | Description | Auth Required | Request Body | Response |
| --- | --- | --- | --- | --- | --- |
| POST | /api/v1/auth/token | Exchange credentials for access token | No | { username, password, client_id } | { access_token, refresh_token, expires_in } |
| POST | /api/v1/auth/refresh | Refresh expired access token | No | { refresh_token } | { access_token, expires_in } |
| POST | /api/v1/auth/logout | Invalidate session tokens | Yes | { refresh_token } | 204 No Content |
| GET | /api/v1/auth/me | Get current user profile and roles | Yes | – | { user_id, name, email, roles[] } |

## 34.3 Dataset Management Endpoints

| Method | Endpoint | Description | Roles Permitted |
| --- | --- | --- | --- |
| GET | /api/v1/datasets | List all accessible datasets (paginated) | Admin, Analyst, Viewer |
| POST | /api/v1/datasets | Upload a new dataset (CSV/Excel) | Admin, Analyst |
| GET | /api/v1/datasets/{id} | Get dataset metadata and schema | Admin, Analyst, Viewer |
| PUT | /api/v1/datasets/{id} | Update dataset metadata/tags | Admin |
| DELETE | /api/v1/datasets/{id} | Soft-delete dataset (retained in audit trail) | Admin |
| GET | /api/v1/datasets/{id}/preview | Return first 100 rows as JSON | Admin, Analyst |
| GET | /api/v1/datasets/{id}/profile | Return data quality profiling report | Admin, Analyst |
| POST | /api/v1/datasets/{id}/transform | Apply named transformation pipeline | Admin, Analyst |
| GET | /api/v1/datasets/{id}/lineage | Return full data lineage graph | Admin |
| GET | /api/v1/datasets/{id}/export | Export full dataset (CSV/Excel/JSON) | Admin, Analyst |

## 34.4 Analysis and Notebook Endpoints

| Method | Endpoint | Description | Roles Permitted |
| --- | --- | --- | --- |
| GET | /api/v1/notebooks | List all notebooks owned by or shared with caller | Admin, Analyst |
| POST | /api/v1/notebooks | Create new notebook (JupyterHub kernel) | Admin, Analyst |
| GET | /api/v1/notebooks/{id} | Get notebook content and execution state | Admin, Analyst |
| PUT | /api/v1/notebooks/{id} | Save notebook content | Admin, Analyst |
| DELETE | /api/v1/notebooks/{id} | Archive notebook | Admin |
| POST | /api/v1/notebooks/{id}/run | Execute all cells; return cell outputs | Admin, Analyst |
| POST | /api/v1/notebooks/{id}/share | Share notebook with another user or role | Admin, Analyst |
| GET | /api/v1/queries | List saved SQL queries | Admin, Analyst |
| POST | /api/v1/queries | Execute ad-hoc SQL query on dataset | Admin, Analyst |
| GET | /api/v1/queries/{id}/results | Fetch paginated query results | Admin, Analyst |

## 34.5 Dashboard and Visualisation Endpoints

| Method | Endpoint | Description | Roles Permitted |
| --- | --- | --- | --- |
| GET | /api/v1/dashboards | List all accessible dashboards | Admin, Analyst, Viewer |
| POST | /api/v1/dashboards | Create new dashboard | Admin, Analyst |
| GET | /api/v1/dashboards/{id} | Get dashboard definition and chart configs | Admin, Analyst, Viewer |
| PUT | /api/v1/dashboards/{id} | Update dashboard layout or filters | Admin, Analyst |
| DELETE | /api/v1/dashboards/{id} | Archive dashboard | Admin |
| GET | /api/v1/dashboards/{id}/export | Export dashboard as PDF/PNG | Admin, Analyst, Viewer |
| POST | /api/v1/dashboards/{id}/share | Generate shareable link (time-limited) | Admin |
| GET | /api/v1/charts | List chart definitions | Admin, Analyst |
| POST | /api/v1/charts | Create chart from dataset and config | Admin, Analyst |
| GET | /api/v1/charts/{id}/data | Fetch chart data for rendering | Admin, Analyst, Viewer |

## 34.6 User and Access Management Endpoints

| Method | Endpoint | Description | Roles Permitted |
| --- | --- | --- | --- |
| GET | /api/v1/users | List all platform users | Admin |
| POST | /api/v1/users | Create new user account | Admin |
| GET | /api/v1/users/{id} | Get user profile and role assignments | Admin |
| PUT | /api/v1/users/{id} | Update user details or role | Admin |
| DELETE | /api/v1/users/{id} | Deactivate user account | Admin |
| POST | /api/v1/users/{id}/reset-password | Trigger password reset email | Admin |
| GET | /api/v1/audit-log | List audit log entries (paginated, filterable) | Admin |
| GET | /api/v1/roles | List available roles and permissions | Admin |
| POST | /api/v1/roles/{id}/assign | Assign role to user | Admin |

## 34.7 API Error Response Schema

All error responses must conform to RFC 7807 Problem Details format:

{ "type": "https://datalab.chieta.org.za/errors/not-found", "title": "Resource Not Found", "status": 404, "detail": "Dataset with ID 'abc123' does not exist or is not accessible.", "instance": "/api/v1/datasets/abc123", "trace_id": "f47ac10b-58cc-4372-a567-0e02b2c3d479" }

# Section 35: Testing Scripts and Validation Templates (D7)

This section provides the complete test script templates to be used in preparing Deliverable D7: Testing and Validation Report. Each test case must be executed, results recorded, and any defects raised in the defect log before D7 can be submitted to CHIETA for sign-off.

## 35.1 Unit Test Scripts – Data Ingestion Module

| Test ID | Test Case | Steps | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- | --- |
| UT-DM-001 | Upload valid CSV file | 1. Login as Analyst 2. Navigate to Data Upload 3. Select a valid .csv file (≤10MB) 4. Click Upload | File accepted; dataset record created; row count displayed |  |  |
| UT-DM-002 | Upload valid Excel file | 1. Login as Analyst 2. Navigate to Data Upload 3. Select a valid .xlsx file 4. Click Upload | File accepted; all sheets listed; user prompted to select target sheet |  |  |
| UT-DM-003 | Upload unsupported file type | 1. Login as Analyst 2. Navigate to Data Upload 3. Select a .pdf file 4. Click Upload | Error: 'Unsupported file format. Please upload CSV or Excel files only.' |  |  |
| UT-DM-004 | Upload file exceeding size limit | 1. Login as Analyst 2. Navigate to Data Upload 3. Select a file >100MB 4. Click Upload | Error: 'File size exceeds maximum allowed limit of 100MB.' |  |  |
| UT-DM-005 | Upload file with duplicate name | 1. Upload a file named 'grants_2023.csv' 2. Attempt to upload another file with identical name | Warning prompt: 'A dataset with this name already exists. Overwrite or rename?' – no auto-overwrite |  |  |
| UT-DM-006 | Schema detection on upload | 1. Upload a CSV with headers 2. View dataset profile | System correctly infers column data types (integer, float, string, date) for ≥90% of columns |  |  |
| UT-DM-007 | PII detection warning | 1. Upload a CSV containing a column named 'ID_Number' 2. Complete upload | System raises PII warning: 'Column ID_Number may contain personal information. Review classification.' |  |  |
| UT-DM-008 | Access log on upload | 1. Analyst uploads a file 2. Admin navigates to Audit Log | Audit log entry created with timestamp, user ID, action='DATASET_UPLOAD', dataset ID |  |  |

## 35.2 Unit Test Scripts – User Authentication Module

| Test ID | Test Case | Steps | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- | --- |
| UT-UA-001 | Valid login with correct credentials | 1. Navigate to login page 2. Enter valid username and password 3. Click Login | User authenticated; redirected to dashboard; JWT issued |  |  |
| UT-UA-002 | Invalid login – wrong password | 1. Navigate to login page 2. Enter valid username + incorrect password 3. Click Login | Error: 'Invalid credentials.' – account not locked on first attempt |  |  |
| UT-UA-003 | Account lockout after 5 failures | 1. Enter incorrect password 5 consecutive times | Account locked; error: 'Account locked. Contact administrator.' – no further attempts accepted |  |  |
| UT-UA-004 | Session timeout enforcement | 1. Login successfully 2. Leave session idle for 30 minutes | Session expired; user redirected to login page; unsaved work warning displayed |  |  |
| UT-UA-005 | Role-based menu visibility – Viewer | 1. Login as Viewer role user | Navigation shows: Dashboards, Reports only; no Dataset Management, Notebooks, or Admin menus |  |  |
| UT-UA-006 | Role-based menu visibility – Analyst | 1. Login as Analyst role user | Navigation shows: Dashboards, Reports, Datasets, Notebooks; no Admin menu |  |  |
| UT-UA-007 | Role-based menu visibility – Admin | 1. Login as Admin role user | Navigation shows all menus including User Management and Audit Log |  |  |
| UT-UA-008 | Password complexity enforcement | 1. Admin creates new user 2. User sets password 'password123' | Error: 'Password does not meet complexity requirements.' (min 12 chars, upper, lower, number, symbol) |  |  |
| UT-UA-009 | SSO redirect | 1. Navigate to login page 2. Click 'Login with CHIETA SSO' | User redirected to CHIETA identity provider; on successful auth, returned to Data Lab with session established |  |  |
| UT-UA-010 | Logout clears session | 1. Login successfully 2. Click Logout 3. Press browser Back button | Session invalidated; back navigation requires re-authentication |  |  |

## 35.3 Integration Test Scripts – Data Pipeline

| Test ID | Test Case | Steps | Expected Result | Pass/Fail | Notes |
| --- | --- | --- | --- | --- | --- |
| IT-DP-001 | End-to-end CSV upload to dashboard | 1. Upload grants_2023.csv 2. Profile dataset 3. Run transformation pipeline 4. Build bar chart from transformed data 5. Add chart to new dashboard | All steps complete without error; chart renders correctly; dashboard saves |  |  |
| IT-DP-002 | Notebook reads from uploaded dataset | 1. Upload learners_2023.csv 2. Open new Python notebook 3. Run: import pandas as pd; df = datalab.load('learners_2023'); df.head() | DataFrame returns correct shape and column names matching uploaded file |  |  |
| IT-DP-003 | Transformation preserves row count | 1. Upload raw dataset (n=5000 rows) 2. Apply 'remove duplicates' transformation 3. Check transformed dataset row count | Row count ≤5000; difference explained by duplicate removal; logged in DQLR |  |  |
| IT-DP-004 | Masked field not visible to Viewer | 1. Admin uploads dataset with column 'Learner_ID_Number' classified as RESTRICTED 2. Apply masking rule 3. Login as Viewer 4. Preview dataset | Viewer sees masked value (e.g., '***-***-0001'); cannot see raw value |  |  |
| IT-DP-005 | Query result export | 1. Analyst runs SQL query returning 1000 rows 2. Clicks Export > CSV | CSV file downloaded with correct 1000 rows; no truncation |  |  |
| IT-DP-006 | Dashboard auto-refresh | 1. Configure dashboard to refresh every 5 minutes 2. Update source dataset 3. Wait 5 minutes | Dashboard data updates to reflect new dataset values |  |  |

## 35.4 Performance Test Scripts

| Test ID | Metric | Test Method | Threshold | Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| PT-001 | Dashboard load time (100k rows) | Load dashboard connected to 100,000 row dataset; record time to full render (5 consecutive loads) | ≤3 seconds (avg) |  |  |
| PT-002 | Dashboard load time (500k rows) | Load dashboard connected to 500,000 row dataset; record time to full render (5 consecutive loads) | ≤3 seconds (avg) |  |  |
| PT-003 | Query execution time – simple | Execute SQL: SELECT COUNT(*) FROM learners on 500k row table | ≤2 seconds |  |  |
| PT-004 | Query execution time – aggregation | Execute multi-join aggregation query on 500k row table | ≤10 seconds |  |  |
| PT-005 | File upload throughput | Upload 50MB CSV file; record start-to-completion time | ≤60 seconds |  |  |
| PT-006 | Concurrent user load | Simulate 20 concurrent authenticated users; each loads a dashboard | All dashboards load within threshold; no 5xx errors |  |  |
| PT-007 | API response time – dataset list | Call GET /api/v1/datasets 100 times; measure p95 latency | ≤500ms (p95) |  |  |
| PT-008 | System uptime during UAT | Monitor system availability over 2-week UAT period | ≥99% uptime |  |  |
| PT-009 | Memory leak test | Run 100 consecutive notebook executions; monitor memory usage | No unbounded memory growth; GC functioning |  |  |
| PT-010 | PDF export generation | Export 10-chart dashboard as PDF | ≤30 seconds |  |  |

## 35.5 Accessibility Test Checklist (WCAG 2.1 AA)

| Criterion | WCAG Ref | Test Method | Expected Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| Colour contrast – text | 1.4.3 | Use Colour Contrast Analyser tool on all text/background combinations | Minimum contrast ratio 4.5:1 for normal text; 3:1 for large text |  |
| Colour contrast – UI components | 1.4.11 | Test all input fields, buttons, chart borders | Minimum contrast ratio 3:1 against adjacent colours |  |
| Keyboard navigation | 2.1.1 | Tab through all interactive elements without mouse | All functionality operable via keyboard; no keyboard traps |  |
| Focus visible | 2.4.7 | Tab through page; observe focus indicator | Visible focus ring on all focussed elements |  |
| Skip navigation link | 2.4.1 | Load page; press Tab once | 'Skip to main content' link appears as first focusable element |  |
| Image alt text | 1.1.1 | Inspect all images, icons, and chart elements | All non-decorative images have descriptive alt text; charts have text summaries |  |
| Form labels | 1.3.1 | Inspect all form inputs | All inputs have associated <label> elements or aria-label attributes |  |
| Error identification | 3.3.1 | Submit form with invalid data | Error messages identify the specific field in error and describe the issue |  |
| Screen reader compatibility | 4.1.3 | Test with NVDA or JAWS; navigate main dashboard | All content and state changes announced; charts have accessible descriptions |  |
| Resize text to 200% | 1.4.4 | Zoom browser to 200% | No content clipped, truncated, or overlapping; no horizontal scroll on main views |  |
| Reflow | 1.4.10 | Resize viewport to 320px wide | Content reflows without horizontal scroll; all functionality available |  |
| Timeout warning | 2.2.1 | Approach session timeout | Warning displayed with option to extend at least 2 minutes before expiry |  |

## 35.6 Security Scan Checklist

| Vulnerability Category | Tool / Method | Expected Result | Scan Date | Result |
| --- | --- | --- | --- | --- |
| SQL Injection | OWASP ZAP automated scan + manual test on all query inputs | Zero SQL injection vulnerabilities |  |  |
| Cross-Site Scripting (XSS) | OWASP ZAP + manual payload testing on all text input fields | Zero reflected or stored XSS vulnerabilities |  |  |
| Broken Authentication | Manual test: JWT token manipulation; brute-force simulation | Tokens validated; lockout enforced; tokens expire correctly |  |  |
| Broken Access Control | Manual test: attempt to access Admin endpoints with Viewer token | 403 Forbidden returned; no data leakage |  |  |
| Security Misconfiguration | Nikto scan; review server headers; check default credentials removed | No misconfiguration findings; security headers present |  |  |
| Sensitive Data Exposure | Inspect API responses for masked fields; check HTTPS enforcement | Masked data not exposed via API; no plain HTTP endpoints |  |  |
| Dependency Vulnerabilities | npm audit; pip-audit; Trivy container scan | Zero critical/high CVEs in production dependencies |  |  |
| POPIA Data Handling | Manual review of PII flows; audit log inspection | All PII flows encrypted; audit entries complete for all data access events |  |  |
| Kubernetes Security | kube-bench CIS Benchmark scan | CIS Kubernetes Benchmark score ≥85% |  |  |

# Section 36: Data Dictionary – CHIETA Dataset Specifications

This section provides a comprehensive data dictionary for each of the five initial datasets that CHIETA will provide for ingestion into the Data Lab. The dictionaries define field names, data types, nullable status, classification level, transformation rules, and sample values to guide data engineers and students during the data preparation phase (Phase 1 data profiling sprint and Deliverable D4).

## 36.1 Grants Data (Discretionary and Mandatory Grants)

This dataset captures all grant applications, approvals, disbursements, and outcomes processed by CHIETA. It is sourced from the CHIETA grants management system and exported at agreed intervals. This is typically the largest dataset in terms of analytical value.

| Field Name | Data Type | Nullable | Classification | Description | Sample Value | Transformation Rule |
| --- | --- | --- | --- | --- | --- | --- |
| grant_id | VARCHAR(20) | No | INTERNAL | Unique grant application reference number | DG-2023-00142 | None |
| grant_type | VARCHAR(5) | No | INTERNAL | DG = Discretionary Grant; MG = Mandatory Grant | DG | Uppercase; validate against lookup |
| applicant_name | VARCHAR(200) | No | RESTRICTED | Legal name of the employer applying | ABC Manufacturing (Pty) Ltd | Pseudonymise if analysed at individual level |
| applicant_sdl_number | VARCHAR(20) | No | RESTRICTED | SARS Skills Development Levy number | L12345678901 | Mask to last 4 digits in INTERNAL tier |
| application_date | DATE | No | INTERNAL | Date application was submitted | 2023-03-15 | ISO 8601 format; validate range |
| financial_year | VARCHAR(9) | No | INTERNAL | CHIETA financial year of application | 2023/2024 | Validate against permitted FY list |
| subsector_code | VARCHAR(10) | No | INTERNAL | CHIETA subsector classification code | SS-CHEM-01 | Map to subsector lookup table |
| subsector_name | VARCHAR(100) | No | INTERNAL | Human-readable subsector name | Chemical and Allied Industries | Derived from subsector_code |
| province | VARCHAR(30) | Yes | INTERNAL | Province of the applicant's primary operations | Gauteng | Map to 9 SA provinces; null if not provided |
| amount_applied_zar | DECIMAL(15,2) | No | INTERNAL | Total amount applied for in ZAR | 450000.00 | Must be >0; validate against funding limits |
| amount_approved_zar | DECIMAL(15,2) | Yes | INTERNAL | Total amount approved in ZAR | 380000.00 | ≤ amount_applied_zar; null if pending |
| amount_disbursed_zar | DECIMAL(15,2) | Yes | INTERNAL | Total amount actually paid out | 380000.00 | ≤ amount_approved_zar |
| approval_date | DATE | Yes | INTERNAL | Date of CHIETA approval decision | 2023-05-02 | Null if still pending |
| disbursement_date | DATE | Yes | INTERNAL | Date of final payment to applicant | 2023-06-15 | Null if not yet disbursed |
| grant_status | VARCHAR(20) | No | INTERNAL | Current status of application | APPROVED | Values: PENDING, APPROVED, REJECTED, DISBURSED, CLOSED |
| rejection_reason | VARCHAR(500) | Yes | INTERNAL | Free-text rejection reason | Incomplete supporting documents | Null if not rejected |
| learners_planned | INTEGER | Yes | INTERNAL | Number of learners planned in grant application | 25 | Must be >0 if provided |
| learners_actual | INTEGER | Yes | INTERNAL | Actual learners trained (from proof of delivery) | 22 | Updated post-delivery; null if in progress |
| training_provider_name | VARCHAR(200) | Yes | INTERNAL | Name of SETA-accredited training provider used | Skills First Academy | Validate against accredited provider list |
| intervention_type | VARCHAR(100) | Yes | INTERNAL | Type of skills development intervention | Learnership NQF Level 3 | Categorise to standard list in transform |

## 36.2 Learner Enrolment and Completion Data

Captures individual learner registration and completion records for all CHIETA-funded skills development programmes. This dataset contains the most sensitive PII and requires the highest level of masking before analytical use.

| Field Name | Data Type | Nullable | Classification | Description | Sample Value | Transformation Rule |
| --- | --- | --- | --- | --- | --- | --- |
| learner_id | VARCHAR(20) | No | RESTRICTED – Sensitive | System-generated unique learner identifier | LRN-2023-087654 | Use as pseudonym; do not expose raw RSA ID |
| id_number_hash | VARCHAR(64) | No | RESTRICTED – Personal | SHA-256 hash of learner's SA ID number (raw ID never stored) | 3a7bd3e2... | Hash applied at ingestion; raw ID destroyed |
| first_name | VARCHAR(100) | Yes | RESTRICTED – Personal | Learner first name | Thabo | Tokenise for analytical use; never display in dashboards |
| last_name | VARCHAR(100) | Yes | RESTRICTED – Personal | Learner surname | Dlamini | Tokenise for analytical use; never display in dashboards |
| gender | VARCHAR(10) | Yes | INTERNAL | Gender as reported | Male | Values: Male, Female, Non-binary, Not Disclosed |
| race | VARCHAR(20) | Yes | RESTRICTED – Sensitive | Race category (equity reporting) | African | Values: African, Coloured, Indian/Asian, White, Not Disclosed; used for B-BBEE reporting only |
| disability | BOOLEAN | Yes | RESTRICTED – Sensitive | Indicator of disability status | False | True/False/NULL |
| province | VARCHAR(30) | Yes | INTERNAL | Province of learner registration | KwaZulu-Natal | Map to 9 SA provinces |
| municipality | VARCHAR(100) | Yes | INTERNAL | Local municipality | eThekwini Metropolitan | Optional; derived from employer address if blank |
| employer_sdl_number_masked | VARCHAR(20) | No | RESTRICTED – Sensitive | Masked SDL of employing organisation | L1234*****1 | First 5 + last 1 digit visible; remainder masked |
| programme_code | VARCHAR(20) | No | INTERNAL | SAQA/QCTO qualification or unit standard code | QUAL-67465 | Validate against approved qualification list |
| programme_name | VARCHAR(200) | No | INTERNAL | Full programme title | National Certificate: Chemical Operations Level 2 | Derived from programme_code |
| nqf_level | INTEGER | No | INTERNAL | NQF level of qualification/programme | 2 | Values: 1–10 |
| enrolment_date | DATE | No | INTERNAL | Date of learner enrolment | 2023-02-01 | ISO 8601; validate against financial year |
| target_completion_date | DATE | Yes | INTERNAL | Expected completion date | 2023-12-31 | Must be > enrolment_date |
| actual_completion_date | DATE | Yes | INTERNAL | Date learner achieved competence/completed | 2023-11-28 | Null if still enrolled |
| completion_status | VARCHAR(20) | No | INTERNAL | Outcome status | COMPETENT | Values: ENROLLED, COMPETENT, NOT YET COMPETENT, DROPPED OUT, TRANSFERRED |
| credits_achieved | INTEGER | Yes | INTERNAL | Number of credits achieved at completion | 120 | ≤ max credits for programme |
| grant_id | VARCHAR(20) | Yes | INTERNAL | Linked grant application (FK to grants dataset) | DG-2023-00142 | Null if no grant associated |
| training_provider_name | VARCHAR(200) | Yes | INTERNAL | Provider delivering the programme | Skills First Academy | Validate against accredited provider list |

## 36.3 ETQA Data (APP Targets)

Contains records of CHIETA's ETQA function including registered providers, programme accreditations, learner registrations submitted for SAQA, and certification data. Supports reporting against Annual Performance Plan (APP) targets.

| Field Name | Data Type | Nullable | Classification | Description | Sample Value |
| --- | --- | --- | --- | --- | --- |
| etqa_record_id | VARCHAR(20) | No | INTERNAL | Unique ETQA transaction identifier | ETQA-2023-004521 |
| provider_name | VARCHAR(200) | No | INTERNAL | Accredited Skills Development Provider (SDP) name | Summit Training Solutions |
| provider_sdp_number | VARCHAR(20) | No | INTERNAL | CHIETA SDP accreditation number | CHIETA-SDP-0234 |
| accreditation_status | VARCHAR(20) | No | INTERNAL | Current accreditation status | ACCREDITED |
| accreditation_expiry_date | DATE | Yes | INTERNAL | Date current accreditation expires | 2025-03-31 |
| qualification_code | VARCHAR(20) | No | INTERNAL | SAQA-registered qualification code | QUAL-67465 |
| learner_registrations_submitted | INTEGER | Yes | INTERNAL | Number of learner registrations submitted to SAQA | 45 |
| learner_registrations_accepted | INTEGER | Yes | INTERNAL | Number accepted by SAQA | 43 |
| certificates_issued | INTEGER | Yes | INTERNAL | Number of certificates issued by CHIETA | 38 |
| app_target_year | VARCHAR(9) | No | INTERNAL | Financial year of APP target | 2023/2024 |
| app_indicator_code | VARCHAR(20) | No | INTERNAL | APP indicator reference code | APP-CERT-001 |
| app_target_value | INTEGER | No | INTERNAL | Target number for the APP indicator | 500 |
| app_actual_value | INTEGER | Yes | INTERNAL | Actual achieved value at reporting date | 423 |
| reporting_quarter | VARCHAR(5) | Yes | INTERNAL | Quarter of reporting (Q1–Q4) | Q3 |

# Section 37: Student Contribution Log – Template and Guidance

The Student Contribution Log is a mandatory record that must be maintained throughout the project and submitted as part of Deliverable D9. It provides an auditable trail of each student's involvement, the tasks completed, hours contributed, code committed, and sign-off by the supervising professional. This log fulfils CHIETA's requirement to demonstrate measurable student contributions and supports recognition processes (digital badges, capstone credits).

## 37.1 Contribution Log – Master Register

| Student Name | Student ID | Institution | Programme | Role in Project | Start Date | End Date | Total Hours Logged | Commits (GitHub) | Badge Awarded | Supervisor Sign-off |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [Name] | [ID] | [University/College] | [Degree/Diploma] | Data Assistant | [Date] | [Date] |  |  |  |  |
| [Name] | [ID] | [University/College] | [Degree/Diploma] | QA Tester | [Date] | [Date] |  |  |  |  |
| [Name] | [ID] | [University/College] | [Degree/Diploma] | UI/UX Reviewer | [Date] | [Date] |  |  |  |  |
| [Name] | [ID] | [University/College] | [Degree/Diploma] | Documentation Contributor | [Date] | [Date] |  |  |  |  |
| [Name] | [ID] | [University/College] | [Degree/Diploma] | ML/Data Analyst Intern | [Date] | [Date] |  |  |  |  |

## 37.2 Sprint Contribution Detail Log (Per Student, Per Sprint)

For each sprint, the following table must be completed for each participating student:

| Sprint # | Sprint Dates | Task ID | Task Description | Hours Spent | Deliverable Produced | GitHub PR/Commit | Reviewed By | Review Outcome | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | [Dates] | T-001 | Environment setup and onboarding | 8 | Onboarding checklist signed | [Commit hash] | [Lead Dev] | Approved |  |
| Sprint 1 | [Dates] | T-002 | Data profiling – grants dataset | 10 | Profiling report (draft) | [Commit hash] | [Lead Dev] | Approved with minor revisions |  |
| Sprint 2 | [Dates] | T-003 | Data cleaning – null handling script | 12 | Python script: clean_grants.py | [Commit hash] | [Lead Dev] | Approved |  |
| Sprint 3 | [Dates] | T-004 | Dashboard prototype – grants overview | 14 | Dashboard JSON config + screenshot | [Commit hash] | [Lead Dev] | Revision requested | Resubmitted Sprint 4 |
| [Sprint #] | [Dates] | [Task] | [Description] | [Hours] | [Deliverable] | [Commit] | [Reviewer] | [Outcome] |  |

## 37.3 Student Onboarding Checklist (D1 Requirement)

The following checklist must be completed by each student before they are permitted to access any CHIETA data or contribute code to the project repository:

| Onboarding Item | Description | Responsible | Completed (Date) | Student Initials |
| --- | --- | --- | --- | --- |
| Identity Verification | Provide certified ID and proof of registration at institution | Service Provider Lead |  |  |
| NDA and Confidentiality Agreement | Sign CHIETA-approved Non-Disclosure Agreement covering all data accessed during the project | Service Provider Lead (witness) |  |  |
| IP Acknowledgement | Sign IP acknowledgement: all work produced is CHIETA intellectual property | Service Provider Lead (witness) |  |  |
| POPIA Training | Complete 30-minute POPIA awareness module and pass assessment (≥70%) | Service Provider Lead |  |  |
| Code of Conduct | Review and sign project code of conduct covering professional behaviour, deadlines, and communication standards | Service Provider Lead |  |  |
| Git and Version Control Training | Complete walkthrough of project Git repository, branching strategy, commit conventions, and PR process | Lead Developer |  |  |
| Development Environment Setup | Set up local development environment; confirm access to staging system | Lead Developer |  |  |
| System Access Provisioned | Admin creates user account with appropriate role; student confirms login success | Admin |  |  |
| Confidential Data Handling Briefing | 30-minute briefing on dataset classification, masking rules, and prohibited activities | Data Controller |  |  |
| Emergency Contact and Availability | Provide supervisor with contact details and confirm weekly availability schedule | Service Provider Lead |  |  |

Section 38: Training Programme and User Manual Framework (D8)

Deliverable D8 requires the provider to deliver role-based user manuals, video tutorial scripts, a train-the-trainer session plan, and a Maintenance & Troubleshooting Handbook. This section provides the full framework and outlines for each component of D8, ensuring comprehensive knowledge transfer to CHIETA staff.

## 38.1 Training Needs Analysis

| User Group | Estimated Count | Current Skill Level | Training Priority | Preferred Format |
| --- | --- | --- | --- | --- |
| CHIETA Analysts (M&E, Research) | 8–12 | Intermediate Excel; basic SQL | High – primary platform users | Hands-on workshop + video tutorials |
| CHIETA Managers (using dashboards) | 15–20 | Non-technical; comfortable with Office 365 | Medium – dashboard consumers | 1-hour overview session + quick reference guide |
| CHIETA ICT Administrator | 2–3 | Technical – server/cloud management | High – platform maintainers | Deep technical workshop + maintenance handbook |
| CHIETA Executive (prototype demos) | 5–6 | Executive; data-literate | Low – demo consumers only | Executive briefing: 30-minute overview |
| CHIETA ETQA Staff | 5–8 | Intermediate operational system users | Medium – ETQA dataset uploaders | Role-specific workflow guide |
| Future Student Co-developers | Variable | Mixed – data science students | Medium – future contributors | Onboarding pack + recorded walkthroughs |

## 38.2 Training Curriculum – Analyst Role

| Module | Duration | Topics Covered | Learning Outcome | Assessment Method |
| --- | --- | --- | --- | --- |
| Module 1: Platform Overview | 1 hour | Login, navigation, dashboard overview, user settings, session management | Navigate the Data Lab independently without assistance | Post-module quiz: 5 questions |
| Module 2: Data Upload and Management | 2 hours | Uploading CSV/Excel, dataset profiling, viewing schemas, searching/tagging datasets, understanding classification levels | Upload, profile, and manage datasets without supervision | Practical: upload provided test dataset; generate profile report |
| Module 3: Data Exploration and Analysis | 3 hours | Filter/sort/explore data, build SQL queries in query editor, run saved queries, interpret profiling outputs | Execute and save analytical queries on at least 2 datasets | Practical: answer 3 analytical questions using the query editor |
| Module 4: Python Notebooks | 3 hours | Open JupyterHub, load a dataset using the DataLab SDK, run pre-written analysis notebooks, save and share notebooks | Execute and modify an existing analysis notebook | Practical: modify provided notebook to answer a new question |
| Module 5: Dashboard Building | 3 hours | Create charts (bar, line, pie, scatter, table), combine into dashboard, apply filters, set refresh intervals, export | Build a 3-chart dashboard from an assigned dataset | Practical: build grants overview dashboard from template |
| Module 6: Exporting and Reporting | 1 hour | Export dashboards as PDF/PNG, export query results as CSV/Excel, schedule email reports | Generate and share reports in required formats | Practical: export dashboard as PDF; email to trainer |
| Module 7: Data Security Awareness | 1 hour | POPIA responsibilities, recognising sensitive data, what not to share, how to report incidents | Identify classification levels; describe reporting procedure | Scenario quiz: 5 questions |

## 38.3 Train-the-Trainer Session Plan

The train-the-trainer session is a full-day (6-hour) workshop delivered to CHIETA ICT staff and designated super-users who will support ongoing training after the project closes. The session covers all analyst modules plus the administrative functions and maintenance handbook.

| Time | Session | Activities | Resources Needed |
| --- | --- | --- | --- |
| 08:30 – 09:00 | Welcome and Objectives | Overview of Data Lab; training goals; housekeeping; Q&A on system access | Projector, Data Lab access for all participants |
| 09:00 – 10:30 | Platform Deep Dive | Walk through all major features; administrator functions (user management, audit log, system health); demonstrate difference between Admin and Analyst views | Trainer workstation; all participants logged in as Admin |
| 10:30 – 10:45 | Tea Break | – | – |
| 10:45 – 12:00 | Hands-on: Data Pipeline | Participants upload and profile a provided test dataset; run transformation; build chart; complete full workflow from upload to dashboard | Test dataset files provided; step-by-step worksheet |
| 12:00 – 13:00 | Lunch Break | – | – |
| 13:00 – 14:30 | Teaching Practice | Each participant selects one module and delivers a 10-minute micro-teach to the group; peers and trainer provide structured feedback | Feedback rubric sheets |
| 14:30 – 15:00 | Troubleshooting and Maintenance Handbook | Walk through Maintenance & Troubleshooting Handbook; common issues; escalation path; how to access provider support during warranty period | Printed handbooks; support contact sheet |
| 15:00 – 15:30 | Assessment and Certification | Participants complete practical assessment (upload, profile, build dashboard, export); assessor marks and signs off | Assessment checklist; competency sign-off form |
| 15:30 – 16:00 | Wrap-up, Q&A, and Handover | Outstanding questions; feedback form; trainer certificates distributed | Completion certificates; feedback forms |

## 38.4 Maintenance and Troubleshooting Handbook Outline

The following sections must appear in the Maintenance and Troubleshooting Handbook delivered with D8:

| Chapter | Title | Content Summary |
| --- | --- | --- |
| 1 | System Architecture Overview | Diagram of all deployed components (AKS, PostgreSQL, MinIO, Keycloak, JupyterHub, Superset); port map; network topology; environment URLs |
| 2 | Daily Operational Checks | Morning health check procedure: verify pod status (kubectl get pods), check error logs, confirm backup completion, verify certificate expiry dates |
| 3 | User Management Procedures | Add/remove users via Keycloak admin console; assign roles; reset passwords; manage SSO configuration |
| 4 | Dataset Management Procedures | Upload via UI and API; run profiling job manually; apply transformation pipeline; view lineage graph; perform dataset backup |
| 5 | Backup and Recovery Procedures | PostgreSQL pg_dump schedule; MinIO bucket sync; AKS persistent volume snapshot; restore procedure step-by-step; recovery time objective (RTO): 4 hours |
| 6 | Kubernetes Maintenance | Scale deployments (kubectl scale); rolling update procedure; check resource utilisation; node pool scaling; certificate renewal via cert-manager |
| 7 | Common Issues and Resolutions | Table of 20+ common issues with symptoms, probable cause, and step-by-step resolution (e.g., pod crash loop, login failure, slow dashboard, upload failure) |
| 8 | Monitoring and Alerting | Prometheus/Grafana dashboard overview; alert thresholds; alert routing to CHIETA email; interpreting dashboards; silence vs. resolve alerts |
| 9 | Security Patching Procedure | Check for CVEs monthly (trivy image scan); patch process; approval workflow; rollback procedure; communication to users |
| 10 | Escalation and Support Contacts | Provider warranty support contact (email, phone, SLA during warranty period); Keycloak documentation URL; Azure support channels; CHIETA ICT escalation matrix |

Section 39: Prototype Business Value Summary Template (D6)

The Working Prototype (D6) must be accompanied by a Business Value Summary that is presentable to CHIETA leadership. This template must be completed by the service provider, validated by the CHIETA Data Steward, and submitted together with the live prototype demonstration. The Business Value Summary must be written in plain, executive-accessible language.

## 39.1 Prototype Identification

| Field | Value |
| --- | --- |
| Prototype Name | [Insert descriptive name, e.g., 'Learner Enrolment and Completion Intelligence Dashboard'] |
| Prototype Version | [e.g., v1.0] |
| Development Sprint(s) | [e.g., Sprint 5 – Sprint 10] |
| Primary Dataset(s) Used | [List datasets from Section 36] |
| Primary User Role | [e.g., CHIETA M&E Analyst] |
| Demonstration Date | [Date of D6 presentation to CHIETA leadership] |
| Prepared By | [Service Provider name and lead contact] |
| Reviewed By | [CHIETA Data Steward name] |

## 39.2 Business Problem Statement

Describe in 3–5 sentences the specific CHIETA operational problem or question that this prototype addresses. This must be written in plain language understandable to a non-technical executive. Example: 'CHIETA currently lacks a real-time view of learner enrolment and completion rates across provinces and subsectors. Analysts spend significant time manually compiling reports from multiple systems. Without timely visibility, management decisions on grant allocations and provider performance are made on outdated information.'

## 39.3 Solution Description

Describe the prototype in non-technical terms:

| Element | Description |
| --- | --- |
| What it does | [Describe the core functionality in 2–3 plain language sentences] |
| How users interact with it | [Describe the user journey: login, navigate to prototype, interact with filters, view output] |
| Data it uses | [Name the datasets; confirm all data is real CHIETA data as per Scope of Work requirement] |
| Visualisations included | [List at least 3 interactive visualisations with brief descriptions] |
| User roles supported | [Confirm ≥2 roles; describe what each role can see/do] |
| Performance achieved | [State measured query/dashboard load time; confirm ≤3 second threshold] |

## 39.4 Business Value Quantification

| Value Dimension | Baseline (Before Data Lab) | Improved State (With Prototype) | Estimated Saving / Improvement |
| --- | --- | --- | --- |
| Reporting time – monthly M&E report | [Current hours per analyst per month] | [Expected hours with Data Lab] | [Hours saved per month] |
| Data freshness | [Current data lag, e.g., 3–4 weeks] | [Expected lag, e.g., near-real-time or weekly automated] | [Reduction in lag] |
| Decision-making speed | [Current time from data request to management decision] | [Expected time] | [Reduction] |
| Cross-dataset insight availability | [Currently manual/impossible] | [Available in 3 clicks via dashboard] | [Qualitative: significant improvement] |
| Error rate in reports | [Estimated current error rate from manual compilation] | [Expected error rate with automated pipeline] | [Reduction] |
| Staff hours on data preparation | [Current hours per month across team] | [Expected hours] | [Hours and ZAR saved at avg salary cost] |

## 39.5 Bias and Fairness Assessment Summary

In accordance with the Scope of Work requirement (Section 3.5), the following fairness/bias assessment must be completed for any prototype that incorporates predictive or analytical models. For dashboards without ML models, this section should confirm that no automated decision-making occurs and that visualisations do not obscure important disaggregated data.

| Assessment Item | Finding | Mitigation Applied |
| --- | --- | --- |
| Demographic representation in training data | [State whether dataset includes sufficient records across provinces, race, gender, disability for equitable analysis] | [Describe any rebalancing, stratification, or weighting applied] |
| Potential for disparate impact | [Identify any model output or dashboard filter that could disproportionately affect a protected group] | [Describe safeguards: mandatory disaggregation views, fairness constraints in model] |
| Data recency bias | [Assess whether historical data skews towards certain periods that may not represent current trends] | [Describe temporal balancing or recency weighting if applied] |
| Explainability | [For any ML model: can the prediction be explained in plain language to an end user?] | [Provide the explainability approach: SHAP, LIME, or rule-based explanation] |
| Human oversight | [Confirm that no automated decision is made without human review] | [Describe the human-in-the-loop step before any prototype output is acted upon] |

# Section 40: Deployment and Handover Checklist (D9)

Deliverable D9 constitutes the full transfer of the Data Lab to CHIETA ownership. This section provides the comprehensive deployment checklist and handover protocol that must be completed to achieve CHIETA ownership confirmation. No payment for D9 will be released until all items are verified.

## 40.1 Source Code and Repository Handover

| Item | Description | Verification Method | Status |
| --- | --- | --- | --- |
| Complete Git repository | Full repository including all branches, commit history, and tags transferred to CHIETA-owned Git host (GitHub/Azure DevOps) | CHIETA IT confirms repository visibility and clone access |  |
| README.md at repository root | Clear project description, architecture overview, and quick-start guide | CHIETA IT confirms readability and accuracy |  |
| Environment configuration | All .env files, Kubernetes YAML manifests, Helm charts, and Terraform scripts committed (secrets managed via Azure Key Vault, not in repo) | CHIETA IT confirms no secrets in plaintext |  |
| CI/CD pipeline definition | GitHub Actions / Azure DevOps pipeline YAML files; documented pipeline stages | CHIETA IT runs pipeline successfully in their environment |  |
| Dependency manifest | requirements.txt (Python), package.json (Node), and Helm chart dependencies fully pinned to versions | CHIETA IT verifies dependency audit completes with zero critical CVEs |  |
| License audit report | Spreadsheet listing every third-party library, its version, its licence, and CHIETA approval status; zero GPL/copyleft dependencies without written approval | CHIETA legal review confirms compliance |  |
| Architecture diagrams | C4 model diagrams (context, container, component level) as PNG and editable source (draw.io/Lucidchart) | CHIETA IT confirms diagrams match deployed architecture |  |
| Database schema documentation | Entity-relationship diagrams and full DDL scripts for all database objects | CHIETA IT confirms schemas match deployed database |  |

## 40.2 Environment Handover

| Item | Description | Verification Method | Status |
| --- | --- | --- | --- |
| Azure subscription access | All Data Lab resources transferred to CHIETA Azure subscription or CHIETA added as Owner to provider subscription resources | CHIETA IT confirms Owner access to all resource groups |  |
| Keycloak admin access | CHIETA IT account promoted to Keycloak realm admin; provider admin access removed | CHIETA IT confirms login with admin privileges |  |
| Database admin credentials | PostgreSQL superuser credentials transferred; provider credentials revoked; stored in CHIETA Azure Key Vault | CHIETA IT confirms DB connection and query execution |  |
| MinIO/object storage access | CHIETA IT has MinIO admin access; all bucket policies reviewed | CHIETA IT confirms bucket listing and file access |  |
| Monitoring dashboards | Grafana admin access transferred; Prometheus configuration documented | CHIETA IT confirms dashboard visibility and alert routes |  |
| DNS and SSL certificates | Any custom domain DNS records transferred or documented; SSL certificate renewal procedure confirmed | CHIETA IT confirms HTTPS access and cert expiry date ≥3 months |  |
| Backup verification | At least one successful restore test completed in CHIETA environment; restore procedure documented | CHIETA IT signs off restore test completion certificate |  |
| Provider system access removed | All provider staff accounts on production system deactivated and deleted after handover confirmation | CHIETA IT confirms zero provider accounts in user management |  |

## 40.3 Documentation Handover Checklist

| Document | Format | Location in Repository | Status |
| --- | --- | --- | --- |
| System Design Document (D2) | DOCX + PDF | docs/design/system-design-v[x].pdf |  |
| Data Governance Addendum (Section 33) | DOCX + PDF | docs/governance/data-governance-addendum.pdf |  |
| Data Lineage and Quality Report (D4) | DOCX + PDF | docs/data/data-lineage-quality-report.pdf |  |
| API Reference Documentation | HTML (generated from OpenAPI spec) | docs/api/index.html |  |
| OpenAPI Specification | YAML | api/openapi.yaml |  |
| Testing and Validation Report (D7) | DOCX + PDF | docs/testing/testing-validation-report.pdf |  |
| Analyst User Manual | DOCX + PDF | docs/training/analyst-user-manual.pdf |  |
| Administrator User Manual | DOCX + PDF | docs/training/admin-user-manual.pdf |  |
| Maintenance and Troubleshooting Handbook | DOCX + PDF | docs/training/maintenance-handbook.pdf |  |
| Prototype Business Value Summary (D6) | DOCX + PDF | docs/prototype/business-value-summary.pdf |  |
| Student Contribution Log | XLSX | docs/students/contribution-log.xlsx |  |
| Architecture Diagrams | PNG + draw.io source | docs/design/architecture/ |  |
| License Audit Report | XLSX | docs/legal/license-audit.xlsx |  |
| Bias and Fairness Assessment | DOCX | docs/prototype/bias-fairness-assessment.pdf |  |
| POPIA Compliance Checklist | DOCX | docs/governance/popia-compliance-checklist.pdf |  |

# Section 41: Sprint Planning and Retrospective Templates

The agile development methodology requires formal sprint planning and retrospective documentation. These templates must be completed by the service provider at the start and end of each two-week sprint. Completed sprint documents are submitted to CHIETA as part of the overall project file and serve as evidence of iterative development and student involvement.

## 41.1 Sprint Planning Template

| Field | Entry |
| --- | --- |
| Sprint Number | [e.g., Sprint 4] |
| Sprint Dates | [Start Date] – [End Date] |
| Sprint Goal | [One sentence describing the primary outcome of this sprint] |
| Team Attending | [Names/roles of service provider staff and students] |
| Capacity (total person-hours) | [Sum of available hours across team for this sprint] |
| Velocity (previous sprint) | [Story points / tasks completed in prior sprint] |

| Task ID | Task Description | Acceptance Criteria | Assigned To | Estimated Hours | Story Points | Status at Start |
| --- | --- | --- | --- | --- | --- | --- |
| T-[n]-001 | [Task description] | [Clear, testable criteria for 'done'] | [Name] | [Hours] | [Points] | Not Started |
| T-[n]-002 | [Task description] | [Clear, testable criteria for 'done'] | [Name] | [Hours] | [Points] | Not Started |
| T-[n]-003 | [Student task description] | [Clear, testable criteria for 'done'] | [Student Name] | [Hours] | [Points] | Not Started |
| T-[n]-004 | [Student task description] | [Clear, testable criteria for 'done'] | [Student Name] | [Hours] | [Points] | Not Started |

## 41.2 Sprint Retrospective Template

| Retrospective Item | Entry |
| --- | --- |
| Sprint Number | [e.g., Sprint 4] |
| Retrospective Date | [Date] |
| Facilitator | [Name] |
| Attendees | [Names] |
| Tasks Completed (n / n planned) | [e.g., 7/8 tasks completed] |
| Story Points Delivered | [e.g., 18/20 story points] |
| Sprint Goal Achieved? | [Yes / Partially / No] – [brief explanation] |
| Carry-over Tasks | [List any incomplete tasks and reason for carry-over] |

| Category | Observations |
| --- | --- |
| What went well? (Keep doing) | [List 3–5 positive observations from team] |
| What didn't go well? (Stop/reduce) | [List 2–4 challenges or blockers encountered] |
| What should we improve? (Action items) | [Specific, actionable improvements with owner and target sprint] |
| Student contribution highlights | [Note notable student contributions; any skills development observations] |
| Technical debt identified | [List any technical shortcuts taken that should be addressed later] |
| CHIETA feedback incorporated | [Note any CHIETA feedback received during sprint; how it was addressed] |

# Section 42: Procurement and Vendor Compliance Framework

As a SETA, CHIETA is subject to the Public Finance Management Act (PFMA) and National Treasury procurement regulations. The service provider must support CHIETA's compliance obligations throughout the project. This section sets out the key procurement compliance requirements and the vendor obligations framework.

## 42.1 Relevant Legislative Framework

| Legislation / Regulation | Relevance to this Project | CHIETA Obligation | Provider Obligation |
| --- | --- | --- | --- |
| Public Finance Management Act (PFMA), Act 1 of 1999 | Governs all CHIETA expenditure; requires value for money, proper record-keeping, and prevention of irregular/fruitless expenditure | Ensure all payments align with approved budget and deliverable sign-off | Submit invoices only upon CHIETA sign-off of each deliverable; maintain audit-ready records |
| Treasury Regulations 2005 (as amended) | Regulates procurement processes; quotation/tender thresholds; delegation of authority | Ensure procurement was conducted per applicable threshold (RFQ or formal tender) | Confirm tender documentation available for audit; no subcontracting without CHIETA approval |
| Broad-Based Black Economic Empowerment (B-BBEE) Act | Requires preference for B-BBEE compliant service providers in public procurement | Verify provider B-BBEE certificate at contract award and annually | Maintain current B-BBEE certificate; notify CHIETA of any change in B-BBEE status |
| Skills Development Act, 1998 | CHIETA mandate; student involvement requirement must be documented for SETA accountability | Verify student contribution log; report to MICTSETA if applicable | Maintain student contribution log (Section 37); provide evidence of WIL placement if applicable |
| Protection of Personal Information Act (POPIA) | All data processing governed by POPIA | Act as Responsible Party; ensure provider acts as Operator | Sign POPIA Operator Agreement; comply with Data Governance Addendum (Section 33) |
| Electronic Communications and Transactions Act (ECTA) | Governs electronic signatures and records | Accept electronic signatures on deliverable sign-off forms | Use compliant electronic signature platform; ensure document integrity |

## 42.2 Payment Schedule and Conditions

Payments will only be released upon written CHIETA sign-off of each deliverable. The following schedule reflects the payment milestones linked to the nine deliverables:

| Milestone | Deliverable | Payment Condition | Payment % | Cumulative % |
| --- | --- | --- | --- | --- |
| Milestone 1 | D1 – Requirements Specification | Written CHIETA approval of D1 document | 10% | 10% |
| Milestone 2 | D2 – System Design | Written CHIETA approval of D2 including Data Governance Addendum | 10% | 20% |
| Milestone 3 | D3 – Functional Data Lab | Successful UAT completion and written sign-off | 20% | 40% |
| Milestone 4 | D4 – Integrated Datasets | Data verification confirmation from CHIETA Data Steward | 10% | 50% |
| Milestone 5 | D5 – Dashboards and Reports | Written CHIETA approval of ≥2 functional dashboards | 10% | 60% |
| Milestone 6 | D6 – Working Prototype | Formal sign-off following prototype demonstration to CHIETA leadership | 15% | 75% |
| Milestone 7 | D7 – Testing Report | CHIETA sign-off on completed testing report | 5% | 80% |
| Milestone 8 | D8 – Training Guides | Completion confirmation of train-the-trainer session | 5% | 85% |
| Milestone 9 | D9 – Source Code and Documentation | CHIETA ownership confirmation of all assets; handover complete | 15% | 100% |

Note: These percentages are indicative of a typical payment structure for this type of project. The actual payment amounts and percentages will be as specified in the Memorandum of Agreement (MOA) signed between CHIETA and the service provider. This table is for reference and planning purposes only.

# Section 43: Change Request Form Template (Appendix B Expansion)

This section provides the formal Change Request Form (CRF) that must be used when either party wishes to propose a change to the agreed scope, timeline, budget, or technical approach. Changes are governed by the Change Control Process set out in Appendix B of the original Scope of Work. No changes may be implemented until both parties have signed the CRF.

## 43.1 Change Request Form

| Field | Entry |
| --- | --- |
| Change Request Number | CRF-[YYYY]-[NNN] (e.g., CRF-2024-001) |
| Date Submitted | [DD/MM/YYYY] |
| Submitted By | [Name, Title, Organisation] |
| Project Name | CHIETA Data Lab – Data Science Solution & Prototype Development |
| Affected Deliverable(s) | [e.g., D3, D5] – list all deliverables impacted |
| Change Type | [Scope ¦ Timeline ¦ Budget ¦ Technical ¦ Other – select one] |
| Priority | [Critical ¦ High ¦ Medium ¦ Low] |
| Change Title | [Brief, descriptive title of proposed change] |
| Change Description | [Detailed description of what is changing and why the change is necessary] |
| Business Justification | [Explain the business reason, risk, or opportunity driving this change] |
| Scope Impact | [Describe what is being added to, removed from, or modified in the current scope] |
| Timeline Impact | [State the number of days/weeks added or removed; identify critical path implications] |
| Budget Impact | [Estimate cost increase/decrease in ZAR; provide basis for estimate] |
| Technical Impact | [Describe any changes to architecture, stack, data models, APIs, or security controls] |
| Risk if Change Approved | [Identify new risks introduced by this change] |
| Risk if Change Rejected | [Identify risks of not making this change] |
| Alternatives Considered | [List any alternative approaches and why they were not recommended] |
| Attachments | [List any supporting documents, diagrams, or estimates attached] |

## 43.2 Change Request Decision Record

| Field | CHIETA | Service Provider |
| --- | --- | --- |
| Reviewed By (Name/Title) |  |  |
| Review Date |  |  |
| Decision | [Approved ¦ Rejected ¦ Approved with Conditions ¦ Deferred] | [Provider acknowledgement] |
| Conditions (if applicable) | [State any conditions attached to approval] |  |
| Revised Deliverable Baseline | [Updated deliverable list and dates if approved] | [Confirmed] |
| Signature |  |  |
| Date |  |  |

# Section 44: Extended Risk Register

This section expands on the Risk Register provided in Appendix A of the original Scope of Work, adding additional risk categories and providing a more detailed mitigation framework for each risk. Risk owners are identified and residual risk ratings are assigned following mitigation. The register must be reviewed at each sprint retrospective and formally updated at each phase gate.

| Risk ID | Risk Description | Category | Likelihood (1-5) | Impact (1-5) | Risk Score | Risk Owner | Mitigation Strategy | Residual Likelihood | Residual Impact | Residual Score | Contingency Plan |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Student availability/turnover disrupts sprint delivery | People | 3 | 3 | 9 | Service Provider Lead | Modular task design; cross-training between students; 15% schedule buffer; CHIETA maintains backup student pool | 2 | 2 | 4 | Provider escalates to CHIETA for replacement student within 5 days |
| R-002 | Poor data quality in CHIETA source datasets causes rework | Data | 4 | 4 | 16 | CHIETA Data Steward | Phase 1 data profiling sprint; pre-agreed data quality thresholds; documented cleansing procedures | 2 | 3 | 6 | Data cleaning buffer sprints built into Phase 2 |
| R-003 | Prototype scope creep post-Phase 1 lock | Scope | 3 | 4 | 12 | Both parties | Locked prototype criteria post-Phase 1 sign-off; formal Change Control Process for any amendments | 2 | 3 | 6 | CRF required; additional cost and time negotiated before proceeding |
| R-004 | Technology stack not maintainable by CHIETA post-handover | Technical | 2 | 5 | 10 | Service Provider Lead | D2 maintainability assessment; preference for widely-documented open-source tools; train-the-trainer included in D8 | 2 | 2 | 4 | Extended warranty period negotiated; provider provides 3-month post-handover support |
| R-005 | POPIA data breach or non-compliance incident | Compliance | 2 | 5 | 10 | Provider Data Controller | Data Governance Addendum; AES-256 encryption; audit logging; security scan in D7; incident response plan | 1 | 4 | 4 | 72-hour regulatory notification; incident response plan activated |
| R-006 | Insufficient CHIETA stakeholder availability for UAT | Project | 3 | 3 | 9 | CHIETA Project Sponsor | Stakeholder engagement plan; UAT schedule agreed 4 weeks in advance; executive sponsorship confirmed | 2 | 2 | 4 | Defer UAT by one sprint; accelerate in subsequent sprint |
| R-007 | Azure/cloud service outage affecting development environment | Infrastructure | 2 | 3 | 6 | Service Provider Lead | Use of availability zones; automated failover; 99% SLA from Azure | 1 | 3 | 3 | Switch to backup region; restore from snapshot |
| R-008 | Open-source library contains security vulnerability (CVE) | Security | 3 | 4 | 12 | Provider Data Controller | Monthly dependency audit (trivy/npm audit); CVE monitoring subscription; rapid patching procedure | 2 | 3 | 6 | Patch within 24 hours for critical CVE; rollback procedure tested |
| R-009 | Prototype does not meet 3-second performance threshold | Technical | 3 | 3 | 9 | Service Provider Lead | Performance testing from Sprint 3; query optimisation; indexing strategy; AKS auto-scaling configured | 2 | 2 | 4 | Redesign query layer; add caching (Redis); escalate AKS node tier |
| R-010 | Key provider personnel leave during project | People | 2 | 4 | 8 | Service Provider Lead | Knowledge transfer procedures; documentation standards; minimum 2 staff with full project knowledge at all times | 2 | 2 | 4 | CHIETA notified within 48 hours; provider proposes replacement with equivalent qualifications |
| R-011 | CHIETA organisational restructuring affects project governance | Organisational | 2 | 4 | 8 | CHIETA Project Sponsor | Document key decision-makers at project start; ensure MOA binds CHIETA organisation not individuals | 2 | 2 | 4 | Re-engage new sponsor; re-confirm deliverable schedule and payment milestones |
| R-012 | Dataset sensitivity underestimated; PII exposure risk | Data/Compliance | 3 | 5 | 15 | Provider Data Controller + CHIETA Data Steward | Mandatory PII detection scan on all uploaded datasets; automatic classification prompts; CHIETA Data Steward approval before production load | 1 | 4 | 4 | Immediate dataset quarantine; re-classify; re-apply masking; notify CHIETA Data Owner |
| R-013 | Student produces incorrect or low-quality code that enters production | Quality | 3 | 3 | 9 | Service Provider Lead | All student contributions reviewed and approved by lead developer before merge; automated test suite runs on each PR | 2 | 2 | 4 | Revert affected commit; re-assign task; increase review frequency |
| R-014 | Third-party API or integration used without CHIETA approval | Compliance | 2 | 3 | 6 | Service Provider Lead | All third-party dependencies listed in D2 and D9 license audit; pre-approval required for new additions | 1 | 3 | 3 | Remove unapproved dependency; replace with approved alternative |
| R-015 | Budget overrun due to unforeseen technical complexity | Financial | 2 | 4 | 8 | Both parties | Detailed scope definition in D1; change control for scope additions; monthly budget tracking report to CHIETA | 2 | 2 | 4 | Formal change request submitted; scope negotiation; phased delivery if required |

# Section 45: Project Monitoring and Evaluation Framework

The Monitoring and Evaluation (M&E) Framework provides the structured methodology for tracking project progress, quality, and impact throughout the 18-month engagement. It defines the indicators, data sources, reporting frequency, and escalation thresholds that govern the project's ongoing performance management. This framework aligns with CHIETA's M&E function and supports accountability to MICTSETA and the CHIETA Board.

## 45.1 Project Health Scorecard

The Project Health Scorecard is completed by the service provider at the end of each sprint and reviewed in the bi-weekly progress meeting. Each indicator is rated Green (on track), Amber (at risk – action required), or Red (off track – escalation required).

| Indicator | Measurement | Green | Amber | Red | Data Source |
| --- | --- | --- | --- | --- | --- |
| Schedule Performance | % of planned sprint tasks completed on time | ≥90% | 75–89% | <75% | Sprint retrospective |
| Budget Utilisation | % of budget consumed vs % of project complete | Within ±5% | ±5–10% | >±10% | Provider monthly report |
| Quality – Defect Density | Open defects per 100 lines of new code | ≤0.5 | 0.5–2 | >2 | GitHub issues / JIRA |
| Student Engagement | % of planned student hours logged vs budgeted | ≥90% | 70–89% | <70% | Student contribution log |
| CHIETA Stakeholder Satisfaction | Score from bi-weekly feedback form (1–5) | ≥4.0 | 3.0–3.9 | <3.0 | Feedback survey |
| Data Governance Compliance | % of datasets with completed DQLR and classification | 100% | 95–99% | <95% | Data Governance Register |
| Security Posture | Critical/High CVEs unresolved | 0 | 1–2 | ≥3 | Trivy/npm audit report |
| Documentation Currency | % of delivered components with up-to-date documentation | ≥95% | 85–94% | <85% | Repository audit |
| Prototype Progress (from Sprint 3) | % of prototype MVP features completed | ≥planned sprint target | 1 sprint behind | 2+ sprints behind | Sprint planning board |

## 45.2 Reporting Schedule

| Report | Frequency | Author | Recipient | Format | Key Content |
| --- | --- | --- | --- | --- | --- |
| Sprint Progress Report | Every 2 weeks (end of sprint) | Service Provider Lead | CHIETA Project Sponsor | Email + PDF | Health scorecard, completed tasks, carry-overs, risks, student log update |
| Phase Gate Report | At end of each phase (x4) | Service Provider Lead | CHIETA Project Sponsor + Steering Committee | Formal DOCX report | Phase summary, deliverables status, budget status, risk register update, next phase plan |
| Budget Utilisation Report | Monthly | Service Provider Finance | CHIETA CFO / Project Sponsor | Excel spreadsheet | Actual vs budget; forecast to completion; variance explanation |
| Data Governance Report | Monthly | Provider Data Controller | CHIETA Information Officer | PDF | Datasets loaded; classification status; incidents (if any); POPIA checklist update |
| Steering Committee Report | Quarterly | Both parties | CHIETA Steering Committee | Presentation (PPTX) | Overall project status; strategic risks; prototype progress; student outcomes; next quarter plan |
| Final Project Report | End of project (with D9) | Service Provider Lead | CHIETA CEO/COO | Formal DOCX report | Full project narrative; lessons learned; achievement against success indicators; handover confirmation |

## 45.3 Success Indicator Measurement Plan

The following plan details how each quantitative success indicator (Section 11 of the Scope of Work) will be measured, by whom, and when:

| Success Indicator | Measurement Method | Measured By | Timing | Evidence Produced |
| --- | --- | --- | --- | --- |
| System uptime ≥99% during UAT and handover | Azure Monitor uptime logs; calculated as: (total minutes – downtime minutes) / total minutes × 100 | Provider Data Controller | Continuously during UAT (Phase 3) and handover (Phase 4) | Uptime report in D7 |
| Dashboard load time ≤3 seconds (500k rows) | Automated performance test suite (Playwright/Cypress); measure p95 load time across 5 runs | Provider Lead Developer | Sprint 8 and Sprint 12 (re-test after optimisation) | Performance test results in D7 |
| ≥80% of trained CHIETA staff report ≥4/5 confidence | Post-training survey (Typeform/Google Forms); question: 'How confident are you in using the Data Lab independently?' (1–5 scale) | CHIETA Project Sponsor | Immediately after D8 train-the-trainer session | Survey results report in D8 |
| 100% student contributions documented and version controlled | Audit of GitHub commit log vs student contribution log; verify no undocumented contributions | Service Provider Lead | End of each sprint; final audit with D9 | Contribution log in D9 |
| Zero critical/high defects at final sign-off | GitHub Issues / JIRA defect tracker; filter by severity: Critical, High | Provider QA Lead | Immediately before D9 submission | Defect resolution log in D7 |
| Full license audit completed; no restrictive dependencies | npm audit; pip-audit; manual review of all third-party libraries against SPDX license identifiers | Provider Lead Developer + CHIETA Legal | D2 (initial) and D9 (final audit) | License audit report in D9 |

# Section 46: CHIETA Sector and Organisational Context

This section provides expanded contextual background on CHIETA's sector, mandate, and strategic environment to inform the service provider's approach to the Data Lab project. Understanding the sector context is essential for designing a prototype that delivers genuine business value and for framing data analyses in ways that resonate with CHIETA leadership and stakeholders.

## 46.1 CHIETA Sector Overview

The Chemical Industries Education and Training Authority (CHIETA) is one of South Africa's 21 Sector Education and Training Authorities (SETAs), established under the Skills Development Act, 1998. CHIETA is responsible for skills development planning, funding, and quality assurance across the following subsectors:

| Subsector | Primary Employers | Key Occupations | CHIETA Strategic Focus |
| --- | --- | --- | --- |
| Pharmaceuticals | Major pharmaceutical manufacturers and compounders | Pharmacists, pharmacy technicians, quality assurance officers | Critical skills pipeline; PSET articulation paths |
| Petroleum Refining and Distribution | Sasol, Astron Energy, refinery operators, fuel distributors | Process operators, refinery technicians, HSE officers | Safety-critical competencies; 4IR digital skills |
| Plastics and Rubber Manufacturing | Automotive parts suppliers, packaging manufacturers | Injection moulding technicians, toolmakers, quality inspectors | Apprenticeship and learnership growth |
| Printing and Publishing | Commercial printers, newspaper publishers, packaging converters | Pre-press operators, press operators, finishing technicians | Declining sector; reskilling and upskilling priority |
| Paint, Ink and Adhesives | Decorative and industrial paint manufacturers, ink producers | Chemists, production operators, quality technicians | R&D and advanced materials skills |
| Explosives | Mining explosives manufacturers and distributors | Explosives engineers, blast crew supervisors | Safety compliance; small but critical pipeline |
| Fertilisers | Agricultural chemical manufacturers | Agricultural scientists, production operators | Rural and agri-sector linkages |
| Surface Coatings | Powder coatings, specialist industrial coatings | Surface coating applicators, quality inspectors | Technical skills development |
| Allied Industries | Chemical distributors, contract manufacturers, specialist services | Logistics staff, quality assurance, lab technicians | SME skills development; WIL partnerships |

## 46.2 CHIETA Fusion 2030 Strategy Alignment

The Fusion 2030 strategy represents CHIETA's overarching strategic framework for the period 2020–2030. The Data Lab project is directly aligned with the following Fusion 2030 strategic pillars:

| Fusion 2030 Strategic Pillar | Alignment to Data Lab Project |
| --- | --- |
| Data-Driven Decision Making | The Data Lab is the primary operational instrument for achieving this pillar. It enables CHIETA to move from intuition-based and compliance-driven reporting to evidence-based strategic planning grounded in real sector data. |
| Digital Transformation | The Data Lab introduces cloud-native, containerised data infrastructure, JupyterHub-based analytical environments, and automated reporting — materially advancing CHIETA's digital maturity across the organisation. |
| Skills Development Ecosystem Enhancement | By involving students as co-developers, the Data Lab simultaneously builds internal capacity and contributes to the skills development pipeline that is CHIETA's core mandate. |
| Stakeholder and Employer Engagement | The prototype dashboards and reporting tools will strengthen CHIETA's ability to present evidence of impact to levy-paying employers and government stakeholders. |
| Governance and Accountability | Audit logging, access control, and POPIA-compliant data governance embedded in the Data Lab architecture directly support CHIETA's accountability obligations under the PFMA and Skills Development Act. |
| Innovation and Research | The experimentation tools and ML model capabilities in the Data Lab position CHIETA to conduct original sector skills research and contribute to Sector Skills Plans with unprecedented analytical depth. |

## 46.3 Analytical Use Cases Aligned to CHIETA Mandate

The following analytical use cases represent priority areas for the Data Lab beyond the initial prototype. The service provider should be aware of these to inform dashboard design, dataset preparation choices, and future-proofing of the architecture:

| Use Case | Description | Datasets Required | Priority |
| --- | --- | --- | --- |
| APP Target Monitoring | Real-time dashboard tracking CHIETA's Annual Performance Plan indicators against quarterly targets; drill-down by subsector, province, and programme type | ETQA, Learner Enrolment, Grants | Very High – often required for DHET reporting |
| Grant Spend Efficiency Analysis | Analysis of grant disbursement rates, learner completion rates per grant, and cost-per-learner benchmarks; identification of underperforming providers | Grants, Learner Enrolment | Very High – board-level reporting |
| Sector Skills Gap Mapping | Cross-reference of labour market vacancy data with CHIETA-funded enrolments to identify subsectors where supply and demand are misaligned | Sector Skills, ETQA, Learner Enrolment | High – Sector Skills Plan input |
| Smart Skills Centre Utilisation | Dashboard tracking utilisation rates, throughput by programme, and geographic reach of CHIETA's Smart Skills Centres | Smart Skills Centre | High – infrastructure investment justification |
| Provider Performance Monitoring | Ranking of accredited providers by completion rates, assessment pass rates, quality audit scores, and learner satisfaction | ETQA, Learner Enrolment | High – accreditation renewal decisions |
| Learner Equity Analysis | Analysis of learner demographics (race, gender, disability, province) against programme participation and completion rates; equity compliance reporting for B-BBEE | Learner Enrolment | Medium-High – B-BBEE and DHET equity reporting |
| Predictive Enrolment Modelling | ML model to forecast next year's enrolment demand by subsector and NQF level based on historical trends and employer levy data | Learner Enrolment, Grants, Sector Skills | Medium – future capability post-prototype |
| Grant Fraud Risk Flagging | Anomaly detection model to identify grant applications with statistical anomalies suggesting duplicate submissions or inflated learner numbers | Grants, Learner Enrolment | Medium – compliance and audit value |

# Section 47: Recommended Technology Stack Justification

The Scope of Work requires the service provider to propose and justify a technology stack during Deliverable D2. This section provides a comprehensive technology stack recommendation and justification framework to guide the D2 submission. All technology selections must comply with the open-source licence requirement (MIT, Apache 2.0, or BSD) and must be maintainable by CHIETA after handover.

## 47.1 Recommended Full Stack Summary

| Layer | Component | Technology | Licence | Justification |
| --- | --- | --- | --- | --- |
| Orchestration | Container Orchestration | Kubernetes (AKS on Azure) | Apache 2.0 | Specified as preferred by CHIETA in SoW; Azure native; managed control plane reduces ops overhead; auto-scaling; CHIETA already on Azure |
| Ingress | Load Balancer / Ingress | NGINX Ingress Controller | Apache 2.0 | Industry standard; widely documented; free; integrates with cert-manager for TLS |
| Identity & Access | Authentication | Keycloak | Apache 2.0 | Enterprise-grade OIDC/SSO; RBAC support; SAML for potential CHIETA AD integration; actively maintained |
| Storage | Object Storage | MinIO | GNU AGPL v3 / Commercial | S3-compatible; self-hosted; used for dataset and notebook file storage; if AGPL is a concern, Azure Blob Storage (proprietary) is alternative |
| Database | Relational Database | PostgreSQL | PostgreSQL Licence (MIT-equivalent) | ACID compliant; mature; excellent Python/R integration; pgAdmin for admin; no licensing cost |
| Data Pipeline | ETL / ELT Orchestration | Apache Airflow | Apache 2.0 | Industry-standard workflow orchestration; Python-native; excellent for scheduled data profiling and transformation sprints |
| Analytical Notebooks | Interactive Computing | JupyterHub + JupyterLab | BSD 3-Clause | Multi-user notebook server; supports Python and R; widely taught in SA universities; students already familiar |
| BI / Dashboards | Business Intelligence | Apache Superset | Apache 2.0 | Feature-rich open-source BI; WCAG 2.1 AA support; SQL-based chart builder; non-technical drag-and-drop interface; Keycloak OIDC integration |
| ML / Experimentation | Machine Learning | scikit-learn + MLflow | BSD / Apache 2.0 | scikit-learn: most widely used ML library; MLflow: experiment tracking, model registry, bias assessment integration |
| API | Backend API | FastAPI (Python) | MIT | High-performance; OpenAPI spec auto-generated; async support; easy to document for D9 |
| Frontend | Web UI | React + Tailwind CSS | MIT | Component-based; large community; WCAG accessibility library support; CHIETA developers can maintain |
| Monitoring | Observability | Prometheus + Grafana | Apache 2.0 | Industry standard; AKS native integration; alerting rules; 99% uptime monitoring |
| CI/CD | Pipeline Automation | GitHub Actions / Azure DevOps | MIT / Proprietary | GitHub Actions: free for public repos; Azure DevOps: already available if CHIETA uses Azure; both support Kubernetes deployment workflows |
| Security Scanning | Vulnerability Management | Trivy + OWASP ZAP | Apache 2.0 | Container and code scanning; OWASP ZAP for web application security; both free; integrated into CI/CD pipeline |

## 47.2 MinIO Licence Clarification

MinIO is dual-licensed. The Community Edition is licensed under GNU AGPL v3, which requires that any modifications to MinIO's source code be released as open source. Since the Data Lab will USE MinIO as a service (not modify its source code), AGPL compliance is met through standard use. However, if CHIETA's legal team has concerns about AGPL, Azure Blob Storage (proprietary, pay-per-use) is a fully supported alternative with minimal code changes required. This decision must be confirmed and documented in D2.

## 47.3 Alternative Stack Considerations

| Component | Primary Recommendation | Alternative | Trade-off |
| --- | --- | --- | --- |
| BI / Dashboard | Apache Superset (Apache 2.0) | Metabase (AGPL v3) or Redash (BSD) | Metabase has better UX for non-technical users but AGPL licence; Redash is simpler but less feature-rich |
| Notebook Environment | JupyterHub (BSD) | VS Code Server (MIT) | VS Code Server is lighter but lacks multi-user notebook sharing and inline output; JupyterHub is better for student collaboration |
| ML Tracking | MLflow (Apache 2.0) | DVC + ClearML (Apache 2.0) | Similar capability; MLflow has better model registry and bias assessment plugins |
| Object Storage | MinIO | Azure Blob Storage | Azure Blob is fully managed (no maintenance); higher cost at scale; no self-hosting; CHIETA already pays for Azure |
| Orchestration | Apache Airflow (Apache 2.0) | Prefect Cloud (Apache 2.0 core) | Prefect has better UI and error handling; Airflow has larger community and more CHIETA-maintainable documentation |
| API Framework | FastAPI (MIT) | Django REST Framework (BSD) | Django is more opinionated and includes ORM; FastAPI is faster and lighter; both are appropriate – choose based on team familiarity |

# Section 48: Document Summary and Master Index

This section provides a complete master index of all sections contained in this comprehensive documentation package, which together constitute the full project documentation for the CHIETA Data Lab – Data Science Solution and Prototype Development project. This document supersedes and expands upon the original 11-page Scope of Work, adding technical specifications, governance frameworks, operational procedures, templates, and strategic context required for successful project delivery.

## 48.1 Document Master Index

| Section | Title | Primary Purpose | Key Audience | Deliverable Ref |
| --- | --- | --- | --- | --- |
| 1 | Executive Summary | Project overview and management summary | Executive, Project Sponsor | D1 |
| 2 | Background and Context | CHIETA organisational context and Fusion 2030 alignment | All | D1 |
| 3 | Purpose and Objectives | Formal objectives and success criteria | Project team, CHIETA | D1 |
| 4 | Technical Architecture | Full system architecture specification | Technical team | D2 |
| 5 | Data Management and Governance | Data handling procedures and POPIA framework | Data team, IO | D2 |
| 6 | Data Analysis and Exploration | Analytical capabilities specification | Analysts, Technical | D3 |
| 7 | Visualisation Standards | Dashboard and reporting requirements | Analysts, UI/UX | D5 |
| 8 | Experimentation Tools | ML and hypothesis testing requirements | Data Scientists | D3, D6 |
| 9 | User Management | RBAC, SSO, and audit logging | Technical, Admin | D3 |
| 10 | Working Prototype | Prototype selection and delivery framework | All | D6 |
| 11 | Datasets | Dataset inventory and preparation requirements | Data team | D4 |
| 12 | Student Involvement | Co-developer engagement framework | Service Provider, CHIETA | D1, D9 |
| 13-21 | Deliverables, Timeline, Risks, QA, Training, Governance | Operational project management | Project team | D1–D9 |
| 22 | Glossary | Terminology definitions | All | D1 |
| 23-24 | Appendices A-D | Risk register, change control, reference standards, sign-off | All | D1, D9 |
| 33 | Data Governance Addendum | Formal DGA for D2 submission | Data Controller, IO | D2 |
| 34 | API Specification | Complete REST API reference | Technical team | D9 |
| 35 | Test Scripts (D7 Templates) | Unit, integration, performance, accessibility, security tests | QA team | D7 |
| 36 | Data Dictionary | Field-level specifications for all 5 initial datasets | Data team, Developers | D4 |
| 37 | Student Contribution Log | Templates for student tracking and onboarding | Service Provider, CHIETA | D1, D9 |
| 38 | Training Programme Framework | D8 curriculum, train-the-trainer plan, maintenance handbook outline | Training team | D8 |
| 39 | Prototype Business Value Summary Template | Executive presentation template for D6 | Service Provider, CHIETA leadership | D6 |
| 40 | Deployment and Handover Checklist | Complete D9 handover verification framework | Technical team, CHIETA IT | D9 |
| 41 | Sprint Templates | Planning and retrospective templates for all sprints | Service Provider Lead | All sprints |
| 42 | Procurement and Vendor Compliance | PFMA compliance, payment schedule, legal obligations | Service Provider, CHIETA CFO | Contract |
| 43 | Change Request Form | Formal CRF template per Appendix B | Both parties | As needed |
| 44 | Extended Risk Register | 15-risk detailed register with residual ratings | Project team | D1, Phase gates |
| 45 | M&E Framework | Health scorecard, reporting schedule, success measurement | Both parties | Phase gates |
| 46 | Sector and Organisational Context | CHIETA sector overview, subsectors, use case pipeline | Service Provider | D1 |
| 47 | Technology Stack Justification | Recommended stack with licence analysis | Technical team | D2 |
| 48 | Master Index (this section) | Navigation guide to full documentation package | All | D9 |

## 48.2 Document Control

| Field | Detail |
| --- | --- |
| Document Title | CHIETA Data Lab – Comprehensive Project Documentation Package |
| Version | 1.0 – Initial Release |
| Date | June 2025 |
| Classification | INTERNAL – CONFIDENTIAL |
| Author | Prepared by Service Provider; reviewed by CHIETA |
| Document Owner | CHIETA Project Sponsor |
| Review Cycle | At each phase gate; updated by service provider; approved by CHIETA |
| Storage Location | CHIETA SharePoint / Project Repository (docs/project-documentation/) |
| Supercedes | Original Scope of Work v1 (11 pages, Data_Lab_-_Scope_of_Work_V1_CHIETA) |

This document package, together with the Memorandum of Agreement (MOA), constitutes the complete contractual and technical framework for the CHIETA Data Lab project. Any interpretation disputes should first reference this documentation; where ambiguity remains, the MOA governs. The single most important outcome of this project remains the working prototype (D6): a compelling, usable, and data-grounded demonstration of CHIETA's analytical capability.

# Final Project Sign-Off Declaration

By accepting this comprehensive documentation package as the governing project documentation, both parties confirm their understanding of and commitment to the full scope, governance framework, technical standards, and quality requirements described herein.

| On behalf of CHIETA | On behalf of Service Provider |
| --- | --- |
| Name: ________________________________ | Name: ________________________________ |
| Title: _________________________________ | Title: _________________________________ |
| Signature: _____________________________ | Signature: _____________________________ |
| Date: __________________________________ | Date: __________________________________ |

# Section 49: Kubernetes Deployment Configuration Reference

This section provides annotated reference configuration for the core Kubernetes (AKS) manifests that the service provider must deliver as part of the infrastructure-as-code deliverable in D9. These configurations represent best-practice baseline settings for the CHIETA Data Lab. All values marked [PLACEHOLDER] must be replaced with environment-specific values before deployment.

## 49.1 Namespace Structure

The Data Lab uses four Kubernetes namespaces to isolate concerns and enforce network policies:

# chieta-datalab-namespaces.yaml apiVersion: v1 kind: Namespace metadata: name: datalab-prod labels: environment: production project: chieta-datalab --- apiVersion: v1 kind: Namespace metadata: name: datalab-staging labels: environment: staging project: chieta-datalab --- apiVersion: v1 kind: Namespace metadata: name: datalab-monitoring labels: purpose: observability --- apiVersion: v1 kind: Namespace metadata: name: datalab-auth labels: purpose: identity

## 49.2 FastAPI Backend Deployment

# datalab-api-deployment.yaml apiVersion: apps/v1 kind: Deployment metadata: name: datalab-api namespace: datalab-prod spec: replicas: 2 # Minimum 2 for HA selector: matchLabels: app: datalab-api template: metadata: labels: app: datalab-api spec: containers: - name: datalab-api image: [PLACEHOLDER: registry/datalab-api:v1.0.0] ports: - containerPort: 8000 env: - name: DATABASE_URL valueFrom: secretKeyRef: name: datalab-secrets key: database-url - name: KEYCLOAK_URL value: 'https://auth.datalab.chieta.org.za' - name: KEYCLOAK_REALM value: 'chieta-datalab' resources: requests: memory: '256Mi' cpu: '250m' limits: memory: '512Mi' cpu: '500m' livenessProbe: httpGet: path: /health port: 8000 initialDelaySeconds: 30 periodSeconds: 10 readinessProbe: httpGet: path: /ready port: 8000 initialDelaySeconds: 10 periodSeconds: 5

## 49.3 PostgreSQL StatefulSet with Persistent Volume

# datalab-postgres-statefulset.yaml apiVersion: apps/v1 kind: StatefulSet metadata: name: postgres namespace: datalab-prod spec: serviceName: postgres replicas: 1 selector: matchLabels: app: postgres template: spec: containers: - name: postgres image: postgres:15-alpine env: - name: POSTGRES_DB value: datalab - name: POSTGRES_USER valueFrom: secretKeyRef: name: postgres-secret key: username - name: POSTGRES_PASSWORD valueFrom: secretKeyRef: name: postgres-secret key: password - name: PGDATA value: /var/lib/postgresql/data/pgdata volumeMounts: - name: postgres-data mountPath: /var/lib/postgresql/data resources: requests: memory: '1Gi' cpu: '500m' limits: memory: '4Gi' cpu: '2000m' volumeClaimTemplates: - metadata: name: postgres-data spec: accessModes: ['ReadWriteOnce'] storageClassName: managed-premium # Azure Premium SSD resources: requests: storage: 100Gi

## 49.4 Horizontal Pod Autoscaler for API

# datalab-api-hpa.yaml apiVersion: autoscaling/v2 kind: HorizontalPodAutoscaler metadata: name: datalab-api-hpa namespace: datalab-prod spec: scaleTargetRef: apiVersion: apps/v1 kind: Deployment name: datalab-api minReplicas: 2 maxReplicas: 10 metrics: - type: Resource resource: name: cpu target: type: Utilization averageUtilization: 70 - type: Resource resource: name: memory target: type: Utilization averageUtilization: 80 behavior: scaleDown: stabilizationWindowSeconds: 300 # 5-min cooldown before scale-down scaleUp: stabilizationWindowSeconds: 60 # Scale up quickly under load

# Section 50: Python Notebook Template Library

The following Python notebook templates must be pre-loaded into the JupyterHub environment as part of Deliverable D3. They provide CHIETA analysts with ready-to-use starting points for common analytical tasks. Each template is accompanied by inline documentation in English so that analysts can adapt them without deep Python knowledge. Templates use the DataLab SDK for dataset access.

## 50.1 Template 1: Dataset Profiling Notebook

# ============================================================ # CHIETA Data Lab – Dataset Profiling Template # Purpose: Generate a quick data quality profile for any dataset # Author: [Student/Analyst Name] # Date: [Date] # ============================================================ # --- Cell 1: Import libraries --- import pandas as pd import numpy as np from datalab import load_dataset # CHIETA DataLab SDK # --- Cell 2: Load your dataset (change the name below) --- DATASET_NAME = 'grants_2023' # <-- Change this to your dataset name df = load_dataset(DATASET_NAME) print(f'Loaded {len(df):,} rows and {len(df.columns)} columns') df.head() # --- Cell 3: Basic profile --- profile = pd.DataFrame({ 'Column': df.columns, 'Data Type': df.dtypes.values, 'Non-Null Count': df.count().values, 'Null Count': df.isnull().sum().values, 'Null %': (df.isnull().sum() / len(df) * 100).round(2).values, 'Unique Values': df.nunique().values, }) profile # --- Cell 4: Numerical summary --- df.describe(include='number').round(2) # --- Cell 5: Categorical summary --- cat_cols = df.select_dtypes(include='object').columns for col in cat_cols[:10]: # Limit to first 10 to avoid very long output print(f'\n--- {col} ---') print(df[col].value_counts().head(10)) # --- Cell 6: Save profile to CSV for D4 documentation --- profile.to_csv(f'profile_{DATASET_NAME}.csv', index=False) print('Profile saved.')

## 50.2 Template 2: Grants Analysis Notebook

# ============================================================ # CHIETA Data Lab – Grants Analysis Template # Purpose: Analyse grant spend by subsector, province, and year # ============================================================ import pandas as pd import matplotlib.pyplot as plt from datalab import load_dataset df = load_dataset('grants_2023') # --- Analysis 1: Total approved amount by grant type --- by_type = df.groupby('grant_type')['amount_approved_zar'].agg(['sum','count','mean']) by_type.columns = ['Total Approved (ZAR)', 'Count', 'Average (ZAR)'] by_type['Total Approved (ZAR)'] = by_type['Total Approved (ZAR)'].map('R{:,.0f}'.format) print('\n=== By Grant Type ==='); print(by_type) # --- Analysis 2: Spend by province --- by_prov = df.groupby('province')['amount_approved_zar'].sum().sort_values(ascending=False) print('\n=== By Province ==='); print(by_prov.map('R{:,.0f}'.format)) # --- Analysis 3: Top 10 subsectors by total approved --- top_sub = df.groupby('subsector_name')['amount_approved_zar'].sum().nlargest(10) print('\n=== Top 10 Subsectors ==='); print(top_sub.map('R{:,.0f}'.format)) # --- Analysis 4: Approval rate --- total = len(df) approved = (df['grant_status'] == 'APPROVED').sum() disbursed = (df['grant_status'] == 'DISBURSED').sum() print(f'\nApproval rate: {approved/total*100:.1f}%') print(f'Disbursement rate: {disbursed/total*100:.1f}%') # --- Analysis 5: Learner delivery efficiency --- delivered = df[df['learners_actual'].notna()].copy() delivered['efficiency'] = delivered['learners_actual'] / delivered['learners_planned'] print(f'\nMean learner delivery efficiency: {delivered["efficiency"].mean()*100:.1f}%')

## 50.3 Template 3: APP Target Monitoring Notebook

# ============================================================ # CHIETA Data Lab – APP Target Monitoring Template # Purpose: Track CHIETA Annual Performance Plan indicators # ============================================================ import pandas as pd from datalab import load_dataset etqa = load_dataset('etqa_2024') # --- Filter to current financial year --- FY = '2023/2024' # <-- Update each year fy_data = etqa[etqa['app_target_year'] == FY].copy() # --- Calculate achievement rate per indicator --- fy_data['achievement_pct'] = (fy_data['app_actual_value'] / fy_data['app_target_value'] * 100).round(1) # --- Classify traffic light status --- def traffic_light(pct): if pct >= 100: return 'GREEN' elif pct >= 80: return 'AMBER' else: return 'RED' fy_data['status'] = fy_data['achievement_pct'].apply(traffic_light) # --- Summary report --- summary = fy_data[['app_indicator_code','app_target_value','app_actual_value', 'achievement_pct','status','reporting_quarter']] summary = summary.sort_values('achievement_pct') print(summary.to_string(index=False)) # --- Count by status --- print('\n=== Traffic Light Summary ===') print(fy_data['status'].value_counts()) # --- Indicators at risk (< 80%) --- at_risk = fy_data[fy_data['status'] == 'RED']['app_indicator_code'].tolist() print(f'\nIndicators below 80% target: {at_risk}')

# Section 51: Apache Superset Dashboard Configuration Guide

This section provides step-by-step guidance for creating the mandatory dashboards in Apache Superset. It is intended for use during Deliverable D5 and serves as a reference for CHIETA analysts after training. Three core dashboards are required as a minimum — the Grants Overview Dashboard, the Learner Enrolment Dashboard, and the APP Target Monitoring Dashboard. Configuration steps below use Superset 3.x UI terminology.

## 51.1 Connecting a PostgreSQL Database to Superset

- Navigate to Settings → Database Connections → + Database.

- Select PostgreSQL from the supported databases list.

- Enter the following connection details (values from your deployment secrets):

  - Host: postgres.datalab-prod.svc.cluster.local (internal K8s DNS)

  - Port: 5432

  - Database: datalab

  - Username: [from postgres-secret]

  - Password: [from postgres-secret]

- Click Test Connection. Expect 'Connection looks good!'.

- In the Advanced tab, set SQL Lab settings: Allow DML: Off; Allow file upload: Off.

- Click Connect. The database will appear in the Database Connections list.

## 51.2 Creating a Dataset (Virtual Table) in Superset

For each analytical view, create a Superset Dataset pointing to a PostgreSQL view or table:

- Navigate to Data → Datasets → + Dataset.

- Select the CHIETA Data Lab database.

- Select the schema (public) and the table or view name (e.g., v_grants_approved).

- Click Add Dataset and Edit.

- In Columns tab, set:

  - Temporal columns: set Is Temporal = Yes for date fields (application_date, approval_date).

  - Mark calculated metrics: e.g., SUM(amount_approved_zar) as Total Approved.

- In Metrics tab, add:

  - total_approved: SUM(amount_approved_zar)

  - avg_approved: AVG(amount_approved_zar)

  - grant_count: COUNT(*)

  - learner_delivery_efficiency: SUM(learners_actual) / NULLIF(SUM(learners_planned), 0)

- Click Save.

## 51.3 Grants Overview Dashboard – Chart Specifications

| Chart Name | Chart Type | Dataset | X-axis / Dimension | Metric | Filters | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Total Grant Spend by Province | Bar Chart | v_grants_approved | province | SUM(amount_approved_zar) | grant_type (multi-select) | Sort descending; show value labels; colour by province |
| Grant Approval Rate Over Time | Line Chart | v_grants_all | application_date (month) | COUNT(*) split by grant_status | financial_year (single select) | Time grain: Month; show APPROVED vs PENDING vs REJECTED lines |
| Top 10 Subsectors by Grant Value | Horizontal Bar | v_grants_approved | subsector_name | SUM(amount_approved_zar) | None | Limit to top 10; colour by DG/MG grant type |
| Learner Delivery Efficiency | Big Number with Trendline | v_grants_completed | – | AVG(learner_delivery_efficiency) | financial_year | Format as %; trendline over time |
| Grant Status Distribution | Pie Chart | v_grants_all | grant_status | COUNT(*) | financial_year | Show % labels; colour: green=DISBURSED, amber=APPROVED, red=REJECTED |
| Average Days to Approval | Big Number | v_grants_approved | – | AVG(days_to_approval) | subsector (optional) | Format as integer; show change vs prior year |

## 51.4 WCAG 2.1 AA Colour Compliance – Required Superset Colour Settings

All Superset dashboards must be configured to use CHIETA-branded, WCAG 2.1 AA compliant colours. The following colour palette has been pre-validated against WCAG contrast requirements:

| Colour Name | Hex Code | Use Case | Contrast on White | WCAG AA Pass |
| --- | --- | --- | --- | --- |
| CHIETA Navy | #1A2D5A | Primary headers, main series | 12.4:1 | Yes |
| CHIETA Gold | #C8A84B | Accent series, highlights | 3.1:1 (large text only) | Yes (large text) |
| CHIETA Mid Blue | #2E5090 | Secondary series | 8.2:1 | Yes |
| Success Green | #1E7A3E | Positive indicators, target met | 5.9:1 | Yes |
| Warning Amber | #D97B1A | At-risk indicators (80–99%) | 3.8:1 | Yes (large text); bold for body |
| Alert Red | #C0392B | Below threshold indicators (<80%) | 5.1:1 | Yes |
| Neutral Grey | #6B7280 | Supporting series, grid lines | 4.6:1 | Yes |
| Light Background | #F5F5F5 | Alternating row shading | N/A – background only | N/A |

WCAG 2.1 AA requires a minimum contrast ratio of 4.5:1 for normal-size text and 3:1 for large text (18pt+ or 14pt bold). Gold (#C8A84B) at 3.1:1 is only compliant for large/bold text. It must not be used for body text in dashboards or reports — use CHIETA Navy (#1A2D5A) or Mid Blue (#2E5090) for all body text.

# Section 52: MLflow Experiment Tracking and Model Registry Guide

MLflow is deployed as the experimentation and model tracking layer of the CHIETA Data Lab. This section provides the operational guide for using MLflow during prototype development (D6) and for any ML experiments conducted by CHIETA analysts or students. Proper use of MLflow ensures that all experiments are reproducible, auditable, and that the bias/fairness assessment process is documented.

## 52.1 MLflow Concepts Applied to the CHIETA Data Lab

| MLflow Concept | Definition | CHIETA Data Lab Application |
| --- | --- | --- |
| Experiment | A named collection of related model runs | One experiment per analytical use case (e.g., 'Grant Risk Flagging', 'Enrolment Forecasting') |
| Run | A single execution of a model training or evaluation script with logged parameters, metrics, and artefacts | Each student/analyst model iteration is a separate run; linked to Git commit hash for reproducibility |
| Parameters | Input configuration values logged at run time | Model hyperparameters; data version; feature list; pre-processing choices |
| Metrics | Numerical outcomes logged during/after training | Accuracy, F1, AUC-ROC; also custom fairness metrics (demographic parity, equal opportunity) |
| Artefacts | Files saved as run outputs | Trained model file; confusion matrix; SHAP feature importance plot; bias assessment report |
| Model Registry | Versioned store of approved models with lifecycle stages | Only models approved by CHIETA Data Steward may progress to 'Staging' or 'Production' stage |

## 52.2 MLflow Logging Template (Python)

import mlflow import mlflow.sklearn import pandas as pd from sklearn.ensemble import RandomForestClassifier from sklearn.metrics import classification_report, roc_auc_score from sklearn.model_selection import train_test_split from datalab import load_dataset # --- Set experiment --- mlflow.set_experiment('Grant-Risk-Flagging-v1') with mlflow.start_run(run_name='RF-baseline-2024-06-01') as run: # --- Log parameters --- mlflow.log_param('model_type', 'RandomForestClassifier') mlflow.log_param('n_estimators', 100) mlflow.log_param('max_depth', 5) mlflow.log_param('dataset_version', 'grants_2023_v2') mlflow.log_param('feature_set', 'v1_no_pii') # --- Load and prepare data --- df = load_dataset('grants_2023_v2') # [Feature engineering steps here] X = df[['amount_applied_zar','learners_planned','subsector_code','province_enc']] y = df['risk_flag'] # 1 = high risk, 0 = normal X_train, X_test, y_train, y_test = train_test_split(X, y, test_size=0.2, random_state=42) # --- Train model --- model = RandomForestClassifier(n_estimators=100, max_depth=5, random_state=42) model.fit(X_train, y_train) # --- Log metrics --- y_pred = model.predict(X_test) y_prob = model.predict_proba(X_test)[:,1] auc = roc_auc_score(y_test, y_prob) mlflow.log_metric('auc_roc', round(auc, 4)) report = classification_report(y_test, y_pred, output_dict=True) mlflow.log_metric('precision', round(report['1']['precision'], 4)) mlflow.log_metric('recall', round(report['1']['recall'], 4)) mlflow.log_metric('f1_score', round(report['1']['f1-score'], 4)) # --- Fairness metrics (by province) --- for prov in df['province'].unique(): mask = X_test.index.isin(df[df['province']==prov].index) if mask.sum() > 30: # Only report if sufficient sample prov_auc = roc_auc_score(y_test[mask], y_prob[mask]) mlflow.log_metric(f'auc_roc_province_{prov}', round(prov_auc, 4)) # --- Log model and artefacts --- mlflow.sklearn.log_model(model, 'model') mlflow.log_artifact('shap_feature_importance.png') mlflow.log_artifact('bias_assessment_report.pdf') print(f'Run ID: {run.info.run_id}')

## 52.3 Model Promotion Governance Process

No model may be promoted to Staging or Production in the MLflow Model Registry without CHIETA Data Steward approval. The following process must be followed:

| Stage | Trigger | Required Actions Before Promotion | Approved By |
| --- | --- | --- | --- |
| None → Staging | Model achieves minimum performance thresholds (AUC ≥ 0.75; F1 ≥ 0.65) | Complete bias assessment (Section 52.4); log all fairness metrics; peer review by second developer; submit Model Promotion Request form | Service Provider Lead + CHIETA Data Steward |
| Staging → Production | UAT sign-off on model output quality; CHIETA stakeholder review | Full D7 testing passed; bias assessment approved by CHIETA; explainability summary prepared for non-technical users; CHIETA Data Owner sign-off | CHIETA Data Owner |
| Production → Archived | Model replaced by improved version; or business requirement changes | Archive reason documented; replacement model in Production; transition communication sent to affected users | CHIETA Data Steward |

# Section 53: Keycloak Identity and Access Management Configuration

Keycloak is the identity provider for the CHIETA Data Lab. This section documents the required Keycloak realm configuration, client setup, role mapping, and SSO integration steps. CHIETA ICT will administer Keycloak post-handover; this guide provides the operational reference for all Keycloak configuration tasks.

## 53.1 Realm Configuration

| Setting | Value | Notes |
| --- | --- | --- |
| Realm Name | chieta-datalab | Case-sensitive; used in all OIDC URLs |
| Display Name | CHIETA Data Lab | Shown on login page |
| Enabled | True | – |
| Login Theme | chieta (custom) | Provider must create CHIETA-branded login theme with logo and colours |
| SSL Required | external requests | All external requests require HTTPS; internal cluster traffic may use HTTP |
| User Registration | Off | Users created only by Admin; no self-registration |
| Forgot Password | On | Requires valid email on user account |
| Remember Me | Off | Session must be re-established each browser session |
| Session Idle Timeout | 30 minutes | Per Scope of Work requirement |
| Session Max Lifespan | 8 hours | Full working day; user must re-authenticate after 8 hours |
| Brute Force Protection | On | Max 5 failures; wait increment: 1 minute; max wait: 15 minutes |
| Password Policy | Length(12), Digits(1), UpperCase(1), SpecialChars(1), NotUsername | Complex password requirement |
| OTP Policy | TOTP; HMAC-SHA1; 6 digits; 30-second period | For MFA enforcement on Admin role |

## 53.2 Client Configuration – Superset

| Setting | Value |
| --- | --- |
| Client ID | superset |
| Client Protocol | openid-connect |
| Access Type | confidential |
| Valid Redirect URIs | https://datalab.chieta.org.za/oauth-authorized/keycloak, https://datalab.chieta.org.za/* |
| Web Origins | https://datalab.chieta.org.za |
| Backchannel Logout URL | https://datalab.chieta.org.za/logout |
| Standard Flow | On |
| Implicit Flow | Off |
| Service Accounts | Off |
| Authorization | Off |

## 53.3 Role Mapping

| Keycloak Realm Role | Maps To (Superset) | Maps To (DataLab API) | Maps To (JupyterHub) | Permissions Summary |
| --- | --- | --- | --- | --- |
| datalab-admin | Admin | ROLE_ADMIN | Admin | Full access: user management, all datasets, all dashboards, audit log, system health |
| datalab-analyst | Alpha (Superset) | ROLE_ANALYST | User | Dataset upload/profile, notebooks, dashboard creation, query execution, exports |
| datalab-viewer | Gamma (Superset) | ROLE_VIEWER | None | View published dashboards and reports only; no data upload, no notebook access |

# Section 54: Apache Airflow Data Pipeline Templates

Apache Airflow orchestrates the scheduled data ingestion, profiling, and transformation pipelines in the CHIETA Data Lab. This section provides DAG (Directed Acyclic Graph) templates that the service provider must implement and deliver as part of D3. CHIETA analysts will use the Airflow web UI to monitor and manually trigger these pipelines post-handover.

## 54.1 Weekly Data Refresh DAG

# dags/chieta_weekly_refresh.py from airflow import DAG from airflow.operators.python import PythonOperator from airflow.operators.email import EmailOperator from datetime import datetime, timedelta import logging default_args = { 'owner': 'chieta-datalab', 'depends_on_past': False, 'email': ['datasteward@chieta.org.za'], 'email_on_failure': True, 'email_on_retry': False, 'retries': 2, 'retry_delay': timedelta(minutes=10), } with DAG( dag_id='chieta_weekly_data_refresh', default_args=default_args, description='Weekly refresh of all CHIETA datasets from source systems', schedule_interval='0 6 * * MON', # Every Monday at 06:00 SAST start_date=datetime(2024, 1, 1), catchup=False, tags=['chieta', 'weekly', 'refresh'], ) as dag: def extract_grants(**context): logging.info('Extracting grants data from CHIETA grants system') # [Extraction logic here] return 'grants_extracted' def validate_grants(**context): logging.info('Running data quality checks on grants extract') # [Validation logic: row counts, null checks, type checks] return 'grants_validated' def load_grants(**context): logging.info('Loading validated grants data to PostgreSQL') # [Load logic: upsert to staging table, then swap to production view] return 'grants_loaded' t1 = PythonOperator(task_id='extract_grants', python_callable=extract_grants) t2 = PythonOperator(task_id='validate_grants', python_callable=validate_grants) t3 = PythonOperator(task_id='load_grants', python_callable=load_grants) t4 = EmailOperator( task_id='notify_steward', to='datasteward@chieta.org.za', subject='[Data Lab] Weekly refresh complete', html_content='<p>Weekly data refresh completed successfully. <a href="{{ var.value.superset_url }}">View dashboards</a>.</p>' ) t1 >> t2 >> t3 >> t4

## 54.2 Data Quality Gate Checks Reference

The following checks must be implemented in every validation task in every Airflow pipeline:

| Check Name | Logic | Failure Action | Severity |
| --- | --- | --- | --- |
| Minimum row count | New extract row count ≥ 90% of previous load row count | Fail pipeline; alert Data Steward; do NOT overwrite current production data | Critical |
| Null rate on key fields | Null % on primary key and mandatory fields ≤ 5% (configurable per dataset) | Fail pipeline; log affected columns; alert Data Steward | Critical |
| Date range validity | All date fields within expected range (e.g., financial year ±1 year) | Fail pipeline; log out-of-range records; quarantine for manual review | High |
| Duplicate primary keys | No duplicate values in declared primary key column(s) | Fail pipeline; log duplicate records; alert Data Steward | Critical |
| Referential integrity | Foreign key values (e.g., grant_id in learner table) exist in parent table | Warn; log orphaned records; do not fail pipeline | Medium |
| Numerical range check | Amounts within expected bounds (e.g., 0 < amount_approved_zar ≤ 50,000,000) | Warn; log out-of-range records | Medium |
| New PII field detection | Check for columns matching PII naming patterns (id_number, name, phone, email) | Halt pipeline; alert Data Steward immediately; do not load until classified | Critical |
| Schema consistency | Column names and types match expected schema version | Fail pipeline if breaking change; warn if additive change | High |

# Section 55: System Monitoring and Alerting Specification

The monitoring stack (Prometheus + Grafana) provides real-time observability into the health and performance of all Data Lab components. This section specifies the monitoring dashboards, alert rules, and escalation thresholds that must be configured and delivered as part of D3. The monitoring stack must be fully operational before UAT begins.

## 55.1 Grafana Dashboard Panels – System Health Overview

| Panel Name | Metric Query (PromQL) | Visualisation | Alert Threshold | Panel Position |
| --- | --- | --- | --- | --- |
| API Uptime (30d) | avg_over_time(up{job='datalab-api'}[30d]) * 100 | Big Number (%) | Alert if < 99% | Top left |
| API Request Rate | rate(http_requests_total{job='datalab-api'}[5m]) | Time series (req/s) | Warn if > 500 req/s sustained | Row 1 |
| API Error Rate | rate(http_requests_total{status=~'5..'}[5m]) / rate(http_requests_total[5m]) * 100 | Time series (%) | Alert if > 2% for 2 mins | Row 1 |
| API p95 Latency | histogram_quantile(0.95, rate(http_request_duration_seconds_bucket[5m])) | Time series (ms) | Alert if > 1000ms | Row 1 |
| PostgreSQL Connections | pg_stat_activity_count | Gauge | Alert if > 80% of max_connections | Row 2 |
| PostgreSQL Query Time (p95) | pg_stat_activity_max_tx_duration | Time series | Alert if > 30 seconds | Row 2 |
| JupyterHub Active Sessions | jupyterhub_total_users | Big Number | Warn if > 20 concurrent | Row 2 |
| AKS CPU Utilisation | avg(rate(container_cpu_usage_seconds_total[5m])) by (namespace) * 100 | Bar gauge by namespace | Alert if > 80% for 5 mins | Row 3 |
| AKS Memory Utilisation | avg(container_memory_working_set_bytes) by (namespace) | Bar gauge by namespace | Alert if > 85% of limit | Row 3 |
| MinIO Storage Used | minio_bucket_usage_total_bytes | Big Number (GB) | Alert if > 80% of quota | Row 3 |
| Keycloak Login Failures | rate(keycloak_failed_login_attempts_total[1h]) | Time series | Alert if > 10/min | Row 4 |
| SSL Certificate Expiry | ssl_certificate_expiry_days | Big Number (days) | Alert if < 30 days | Row 4 |

## 55.2 Alert Routing Configuration

| Alert Group | Severity | Recipients | Notification Channel | Repeat Interval |
| --- | --- | --- | --- | --- |
| System Down (API, DB, Auth) | Critical | CHIETA ICT Admin + Service Provider Lead | Email + SMS | Every 5 minutes until resolved |
| Performance Degradation | High | Service Provider Lead | Email | Every 15 minutes until resolved |
| Storage Approaching Quota | High | CHIETA ICT Admin | Email | Daily until resolved |
| Security – Brute Force Detected | Critical | CHIETA ICT Admin + Data Controller | Email + SMS | Immediately; no repeat (manual escalation) |
| SSL Certificate Expiry < 30 days | Medium | CHIETA ICT Admin | Email | Weekly |
| Pipeline Failure (Airflow) | High | CHIETA Data Steward + Service Provider Lead | Email | Per failure occurrence |
| High Error Rate in API | High | Service Provider Lead | Email | Every 10 minutes during incident |
| Kubernetes Pod Crash Loop | Critical | Service Provider Lead | Email + SMS | Every 5 minutes until resolved |

# Section 56: Capacity Planning and Scalability Framework

This section provides the capacity planning baseline and scalability framework for the CHIETA Data Lab. It ensures the platform is appropriately sized at launch, defines the scale-up triggers that CHIETA ICT should monitor, and projects resource requirements through a 3-year operational horizon. The service provider must review and confirm these estimates during D2.

## 56.1 Initial Deployment Sizing (Year 1)

| Component | Configuration | vCPU | RAM | Storage | Monthly Estimated Cost (ZAR) |
| --- | --- | --- | --- | --- | --- |
| AKS Node Pool (System) | 2x Standard_D4s_v3 (4 vCPU, 16GB each) | 8 | 32 GB | 128 GB OS SSD | R 3,200 |
| AKS Node Pool (Application) | 2x Standard_D8s_v3 (8 vCPU, 32GB each) | 16 | 64 GB | 256 GB OS SSD | R 6,400 |
| PostgreSQL | Azure Database for PostgreSQL Flexible – Standard_D4s_v3 | 4 | 16 GB | 500 GB Premium SSD (P20) | R 4,500 |
| MinIO (Object Storage) | Self-hosted on AKS PVC – Azure Premium SSD | – | – | 2 TB (P40) | R 2,800 |
| Azure Container Registry | Basic tier – 10 GB storage | – | – | 10 GB | R 150 |
| Azure Key Vault | Standard tier – 10 secrets | – | – | – | R 30 |
| Azure Monitor + Log Analytics | 500 MB/day ingest | – | – | – | R 800 |
| Azure Load Balancer | Standard tier | – | – | – | R 350 |
| Bandwidth (egress) | Estimated 100 GB/month | – | – | – | R 900 |
| TOTAL (estimated) |  |  |  |  | R 19,130 / month |

Azure pricing varies by region and commitment tier. The estimates above assume South Africa North region (Johannesburg), pay-as-you-go pricing. Reserved Instances (1-year commitment) reduce compute costs by approximately 30–40%. CHIETA is encouraged to review Azure pricing calculators and negotiate an Enterprise Agreement for the project duration.

## 56.2 Scale-Up Trigger Thresholds

| Resource | Monitor Metric | Scale-Up Trigger | Scale-Up Action | Estimated Additional Cost |
| --- | --- | --- | --- | --- |
| AKS Application Node Pool | CPU utilisation > 70% for 10+ minutes OR Memory > 80% | Horizontal Pod Autoscaler adds pods; if all nodes full, add 1 node to node pool | + 1x Standard_D8s_v3 node | + R 3,200/month |
| PostgreSQL | CPU > 80% sustained OR query p95 > 10 seconds | Upgrade to next tier (Standard_D8s_v3) | Scale up compute tier | + R 4,000/month approx. |
| PostgreSQL Storage | Storage > 80% of provisioned | Increase storage in 100 GB increments | Storage auto-scaling (if enabled) or manual increase | + R 500/month per 100 GB |
| MinIO Storage | PVC > 75% full | Add PVC (Azure Premium SSD) | Provision additional 500 GB PVC | + R 700/month |
| Concurrent Users | > 15 concurrent JupyterHub sessions | Dedicated JupyterHub node pool | + 1x Standard_D4s_v3 node | + R 1,600/month |
| Bandwidth | Monthly egress > 200 GB | Review CDN options; consider Azure CDN for static assets | Azure CDN configuration | ~ R 500/month for 500 GB |

## 56.3 Three-Year Capacity Projection

| Year | Expected Users | Dataset Volume | Dashboard Views/Month | Estimated Monthly Cost (ZAR) | Key Scale Events |
| --- | --- | --- | --- | --- | --- |
| Year 1 (Launch) | 10–15 internal CHIETA users | 5 datasets; ~50M rows total | ~500 views | R 19,000–22,000 | Initial deployment; UAT; training |
| Year 2 (Growth) | 20–30 users; first external stakeholder access | 10–15 datasets; ~200M rows | ~2,000 views | R 28,000–35,000 | Additional datasets; external viewer access; first ML model in production |
| Year 3 (Maturity) | 30–50 users; potential public dashboard layer | 20+ datasets; ~500M rows | ~5,000 views | R 40,000–55,000 | Public data portal; API integrations; predictive models running weekly |

# Section 57: Prototype Demonstration Script (D6 Presentation Guide)

The Working Prototype demonstration (D6) must be presented to CHIETA leadership in a structured session. This demonstration script guides the service provider's presenter through a compelling, 45-minute walkthrough of the prototype. It is designed to maximise the probability of CHIETA sign-off by clearly connecting every feature shown to a real CHIETA business problem.

## 57.1 Demonstration Session Plan

| Time | Segment | Presenter | Key Message | Materials |
| --- | --- | --- | --- | --- |
| 0:00 – 0:05 | Welcome and Context Setting | Service Provider Lead | 'This is the first time CHIETA has been able to see its own data this way — in real time, in one place.' | Projector; Data Lab open in browser; backup laptop ready |
| 0:05 – 0:10 | Live Login and Role Demonstration | Service Provider Lead | Demonstrate login as Admin, then as Analyst, then as Viewer — showing how the system protects data based on role | Keycloak login page visible |
| 0:10 – 0:20 | Grants Overview Dashboard | Lead Developer or Student | 'This dashboard replaces weeks of manual spreadsheet work. Let me show you what it reveals about FY2023/24.' | Grants dashboard; real CHIETA data; filters active |
| 0:20 – 0:30 | Learner Enrolment and Completion Dashboard | Student contributor | 'Here we can see enrolment by province, by NQF level, and by gender — and instantly compare against targets.' | Learner dashboard; equity breakdown visible |
| 0:30 – 0:38 | What-If Analysis Demonstration | Lead Developer | 'If CHIETA increased DG allocation to Gauteng by 15%, the model projects this effect on learner completion...' | Hypothesis testing / what-if panel |
| 0:38 – 0:43 | Data Security Demonstration | Service Provider Lead | 'I want to show you how CHIETA data is protected — let me show the audit log and the masking in action.' | Audit log; masked field demonstration |
| 0:43 – 0:45 | Business Value Summary and Next Steps | Service Provider Lead | 'The prototype has demonstrated all six D6 acceptance criteria. Here is what we recommend CHIETA prioritises for the production release.' | Business Value Summary document (Section 39) |

## 57.2 Anticipated Questions and Prepared Responses

| Anticipated Question | Prepared Response |
| --- | --- |
| Is this real CHIETA data? | Yes — all data displayed in this prototype is real CHIETA data from [dataset names]. No dummy data has been used for this demonstration, as required by the Scope of Work. |
| How do we know our data is secure? | The system uses AES-256 encryption for all stored data and TLS 1.3 for all data in transit. The audit log you just saw records every data access event with user, timestamp, and action. POPIA compliance measures are documented in our Data Governance Addendum. |
| Can CHIETA staff use this without technical training? | Yes — the Viewer and Analyst interfaces require no coding. We have designed the dashboards for non-technical users. The training programme (D8) includes a 1-day workshop and video tutorials for every role. |
| What happens if the system goes down? | The system runs on Azure with automated failover across availability zones targeting 99% uptime. We also have a tested backup and restore procedure with a 4-hour recovery time objective. |
| Can we add more data sources later? | Absolutely. The architecture is extensible — any CSV, Excel, or database source can be added by an authorised Admin through the standard dataset upload process. The API also supports integrations with external systems. |
| Who owns this system after the project ends? | CHIETA owns 100% of the source code, data, and infrastructure. All assets are transferred with Deliverable D9. The provider has no ongoing access after handover unless a separate support agreement is concluded. |
| What does it cost to run per month? | Our capacity plan estimates R 19,000–22,000 per month in the first year for cloud infrastructure (Azure). This is detailed in Section 56 of the project documentation. |

# Section 58: Sector Skills Data Dictionary (Dataset 3)

This section extends the data dictionary from Section 36 to cover the Sector Skills dataset and the Smart Skills Centre dataset — the remaining two of CHIETA's five initial datasets.

## 58.1 Sector Skills Dataset

The Sector Skills dataset contains labour market and skills demand data compiled by CHIETA as part of its Sector Skills Plan (SSP) development process. It is sourced from employer surveys, StatsSA labour statistics, and CHIETA's own occupational demand analysis.

| Field Name | Data Type | Nullable | Classification | Description | Sample Value |
| --- | --- | --- | --- | --- | --- |
| ssp_record_id | VARCHAR(20) | No | INTERNAL | Unique Sector Skills Plan record identifier | SSP-2024-00412 |
| financial_year | VARCHAR(9) | No | INTERNAL | Financial year of the SSP record | 2023/2024 |
| subsector_code | VARCHAR(10) | No | INTERNAL | CHIETA subsector code | SS-CHEM-01 |
| subsector_name | VARCHAR(100) | No | INTERNAL | Full subsector name | Pharmaceuticals |
| occupation_code | VARCHAR(20) | No | INTERNAL | OFO (Organising Framework for Occupations) code | 3213/01/01 |
| occupation_title | VARCHAR(200) | No | INTERNAL | OFO occupation title | Pharmaceutical Production Supervisor |
| nqf_level_range | VARCHAR(10) | Yes | INTERNAL | Typical NQF level range for this occupation | 5–7 |
| current_workforce_count | INTEGER | Yes | INTERNAL | Estimated current number of people in this occupation in the subsector | 420 |
| vacancies_reported | INTEGER | Yes | INTERNAL | Number of vacancies reported by surveyed employers | 38 |
| projected_demand_3yr | INTEGER | Yes | INTERNAL | Projected demand for this occupation in 3 years | 510 |
| critical_skill_flag | BOOLEAN | No | INTERNAL | True if CHIETA has classified as a critical/scarce skill | True |
| supply_source_local | INTEGER | Yes | INTERNAL | Estimated annual local graduate supply (SA institutions) | 45 |
| supply_source_foreign | INTEGER | Yes | INTERNAL | Estimated annual foreign-trained supply | 8 |
| supply_demand_gap | INTEGER | Yes | INTERNAL | Calculated: projected demand – total supply (negative = oversupply) | 12 |
| intervention_recommended | VARCHAR(500) | Yes | INTERNAL | CHIETA recommended skills development intervention to address gap | Develop learnership at NQF 5 in partnership with PharmSA |
| data_source | VARCHAR(200) | Yes | INTERNAL | Source of data for this record | CHIETA Employer Survey 2023 + StatsSA QLFS Q4 2023 |
| data_confidence | VARCHAR(20) | Yes | INTERNAL | Confidence level in data quality | High / Medium / Low |

## 58.2 Smart Skills Centre Dataset

The Smart Skills Centre dataset captures utilisation, throughput, and programme delivery data for CHIETA's network of Smart Skills Centres — physical learning facilities equipped with technology and simulation equipment to support skills development in the chemical industries sector.

| Field Name | Data Type | Nullable | Classification | Description | Sample Value |
| --- | --- | --- | --- | --- | --- |
| ssc_id | VARCHAR(20) | No | INTERNAL | Unique Smart Skills Centre identifier | SSC-GPT-001 |
| ssc_name | VARCHAR(200) | No | INTERNAL | Full name of the Smart Skills Centre | CHIETA Gauteng Smart Skills Centre |
| province | VARCHAR(30) | No | INTERNAL | Province where the centre is located | Gauteng |
| municipality | VARCHAR(100) | Yes | INTERNAL | Local municipality | City of Tshwane Metropolitan |
| address | VARCHAR(500) | Yes | INTERNAL | Physical address | [Address as per property records] |
| commissioning_date | DATE | Yes | INTERNAL | Date the centre became operational | 2021-03-15 |
| total_floor_area_sqm | DECIMAL(8,2) | Yes | INTERNAL | Total floor area of the facility in square metres | 1850.00 |
| max_learner_capacity_daily | INTEGER | Yes | INTERNAL | Maximum number of learners the centre can accommodate per day | 80 |
| programme_code | VARCHAR(20) | No | INTERNAL | Programme being delivered in the reporting period | QUAL-67465 |
| programme_name | VARCHAR(200) | No | INTERNAL | Programme title | National Certificate: Chemical Operations Level 2 |
| reporting_period | VARCHAR(20) | No | INTERNAL | Reporting quarter/year | Q3-2023/2024 |
| learner_enrolments | INTEGER | Yes | INTERNAL | Number of learners enrolled during the reporting period | 65 |
| learner_completions | INTEGER | Yes | INTERNAL | Number of completions during the reporting period | 52 |
| completion_rate_pct | DECIMAL(5,2) | Yes | INTERNAL | Completion rate calculated | 80.00 |
| utilisation_rate_pct | DECIMAL(5,2) | Yes | INTERNAL | Utilisation: actual learner-days / capacity learner-days × 100 | 68.50 |
| equipment_uptime_pct | DECIMAL(5,2) | Yes | INTERNAL | Percentage of scheduled equipment operating time that equipment was operational | 94.20 |
| industry_partnerships | INTEGER | Yes | INTERNAL | Number of active industry partnerships at the centre | 3 |
| grant_funded_learners | INTEGER | Yes | INTERNAL | Learners funded via CHIETA grant at this centre this period | 41 |

# Section 59: Extended Glossary of Terms

This extended glossary supplements the glossary in Section 22 with additional technical, regulatory, and sector-specific terminology encountered in this documentation package. All terms used in the project should be interpreted according to these definitions.

| Term | Definition | Context |
| --- | --- | --- |
| Airflow DAG | A Directed Acyclic Graph (DAG) in Apache Airflow representing a data pipeline workflow, where each node is a task and directed edges define execution order | Used in Section 54 to describe data refresh pipelines |
| AUC-ROC | Area Under the Receiver Operating Characteristic Curve; a metric (0–1) measuring a binary classifier's ability to distinguish between classes; higher is better (0.5 = random; 1.0 = perfect) | ML model evaluation in Section 52 |
| B-BBEE | Broad-Based Black Economic Empowerment; South African legislative framework for advancing economic participation of previously disadvantaged groups; relevant to provider scoring and learner equity reporting | Procurement compliance and learner analytics |
| CIS Benchmark | Center for Internet Security (CIS) hardening guidelines for systems and cloud configurations; Kubernetes CIS Benchmark scores the security of AKS cluster configuration | Security scan in Section 35 |
| CRISP-DM | Cross-Industry Standard Process for Data Mining; a six-phase data science methodology: Business Understanding, Data Understanding, Data Preparation, Modelling, Evaluation, Deployment | Prototype development methodology |
| CVE | Common Vulnerabilities and Exposures; a publicly disclosed cybersecurity vulnerability identified by a unique CVE number; CVSS scores classify severity as Critical, High, Medium, Low | Security scanning in Section 35 and 47 |
| DDL | Data Definition Language; SQL commands (CREATE, ALTER, DROP) that define the structure of database objects; delivered as part of D9 schema documentation | Database documentation |
| DHET | Department of Higher Education and Training; the South African government department that oversees CHIETA and all SETAs; CHIETA submits APP targets to DHET | Reporting context |
| DQLR | Data Quality and Lineage Record; the internal CHIETA Data Lab document tracking the provenance, quality, and transformation history of each ingested dataset; required by D4 | Data governance |
| HPA | Horizontal Pod Autoscaler; a Kubernetes resource that automatically scales the number of pod replicas based on CPU, memory, or custom metrics | Kubernetes configuration in Section 49 |
| JWT | JSON Web Token; a compact, URL-safe token format used to securely transmit authentication and authorisation information between parties; issued by Keycloak and required for all API calls | Authentication in Section 34 |
| K8s | Informal abbreviation for Kubernetes (8 letters between K and s) | Infrastructure sections throughout |
| Keycloak Realm | An administrative namespace in Keycloak that manages a set of users, credentials, roles, and clients; the CHIETA Data Lab uses a dedicated realm 'chieta-datalab' | Access control in Section 53 |
| MLflow Run | A single execution of an ML training or evaluation script within an MLflow Experiment; records parameters, metrics, and artefacts for reproducibility | ML governance in Section 52 |
| OFO | Organising Framework for Occupations; the South African occupational classification system maintained by DHET; used by SETAs for skills planning and learner registration | Sector Skills dataset in Section 58 |
| OIDC | OpenID Connect; an identity layer built on top of OAuth 2.0 that enables client applications to verify the identity of end users; used for Keycloak SSO integration | Authentication throughout |
| PersistentVolumeClaim (PVC) | A Kubernetes resource that requests persistent storage from the cluster; used by PostgreSQL and MinIO to store data that survives pod restarts | Infrastructure in Section 49 |
| PFMA | Public Finance Management Act, Act 1 of 1999; governs the financial management of national and provincial government entities including SETAs like CHIETA | Compliance in Section 42 |
| PromQL | Prometheus Query Language; used to query time-series metrics collected by Prometheus for display in Grafana dashboards | Monitoring in Section 55 |
| QCTO | Quality Council for Trades and Occupations; the South African quality council responsible for trade and occupational qualifications; ETQA records include QCTO qualifications | Dataset context in Section 36 |
| RFC 7807 | IETF standard defining the 'Problem Details' format for HTTP API error responses; provides consistent, machine-readable error information | API specification in Section 34 |
| SAQA | South African Qualifications Authority; the body that oversees the South African National Qualifications Framework (NQF); learner registrations and certifications are submitted to SAQA | ETQA data context |
| SHAP | SHapley Additive exPlanations; a game-theory-based approach to explain the output of any ML model by attributing each feature's contribution to the prediction | ML explainability in Section 52 |
| SPDX | Software Package Data Exchange; an open standard for communicating software bill of materials information including licences; used in the Data Lab license audit | Procurement compliance in Section 42 |
| TLS 1.3 | Transport Layer Security version 1.3; the current standard for encrypting data in transit over computer networks; required for all external connections to the Data Lab | Security throughout |
| Trivy | An open-source vulnerability scanner by Aqua Security; scans container images, file systems, and Kubernetes clusters for known CVEs | Security scanning in Section 35 |
| UAT | User Acceptance Testing; formal testing conducted by CHIETA staff (not the development team) to verify that the system meets business requirements; required before D3 and D6 sign-off | Testing and deliverables throughout |
| WIL | Work-Integrated Learning; a DHET-mandated structured learning experience where students apply classroom knowledge in a real workplace environment; the student involvement component of this project qualifies as WIL | Student engagement throughout |

# Section 60: Formal Approval and Communication Templates

This section provides standardised communication templates for use throughout the project lifecycle. Using consistent templates ensures professionalism, creates a clear audit trail, and reduces the administrative burden on both CHIETA and the service provider.

## 60.1 Deliverable Sign-Off Confirmation Letter

CHIETA LETTERHEAD [Date] [Service Provider Name] [Address] Dear [Service Provider Lead Name], RE: FORMAL SIGN-OFF – CHIETA Data Lab Deliverable [D1/D2/D3/D4/D5/D6/D7/D8/D9] This letter confirms that CHIETA has reviewed and formally accepted Deliverable [DX]: [Deliverable Name], submitted on [submission date]. CHIETA is satisfied that this deliverable meets the acceptance criteria set out in the Scope of Work and the Comprehensive Project Documentation Package. Payment Milestone [n] ([X]% of total contract value) is hereby authorised for processing. Any residual items that were accepted with conditions are listed in Annexure A to this letter. These items must be completed and confirmed by [date] as a prerequisite for the next payment milestone. Yours sincerely, _______________________________ [CHIETA Project Sponsor Name] [Title] Chemical Industries Education and Training Authority [Date]

## 60.2 Dataset Ingestion Request Form Template

| Field | Entry |
| --- | --- |
| Request Reference | DIR-[YYYY]-[NNN] |
| Date of Request | [DD/MM/YYYY] |
| Requested By (CHIETA) | [Name and Title of Data Steward] |
| Dataset Name | [Descriptive name, e.g., 'Grants FY2024 Q1 Extract'] |
| Source System | [e.g., CHIETA Grants Management System v3.2] |
| File Format | [CSV / Excel / Database Export] |
| Approximate Row Count | [e.g., 8,500 rows] |
| Date Range Covered | [e.g., 01 April 2023 – 30 June 2023] |
| Proposed Classification Level | [RESTRICTED – Personal / RESTRICTED – Sensitive / INTERNAL – Confidential / INTERNAL – General] |
| Known PII Fields | [List any fields containing personal information, e.g., 'column applicant_name contains organisation names'] |
| Purpose of Ingestion | [Describe the specific analytical purpose, e.g., 'Monthly APP reporting dashboard update'] |
| Urgency | [Routine (5 business days) / Urgent (2 business days) / Critical (same day – requires escalation approval)] |
| Approved By (CHIETA Data Owner) | [Name and Signature] |
| Date Approved | [DD/MM/YYYY] |

## 60.3 Weekly Status Report Template

| Section | Content |
| --- | --- |
| Report Reference | WSR-[Sprint Number]-[Week Number] (e.g., WSR-04-01) |
| Reporting Period | [Start Date] – [End Date] |
| Prepared By | [Service Provider Lead Name] |
| Submitted To | [CHIETA Project Sponsor] |
| Overall RAG Status | [GREEN / AMBER / RED] – [One sentence explanation] |
| Work Completed This Week | [Bulleted list of completed tasks with reference to sprint board] |
| Work Planned Next Week | [Bulleted list of planned tasks] |
| Blockers and Issues | [List any blockers, issues, or dependencies requiring CHIETA action] |
| Student Activity Summary | [Summary of student participation; hours logged; notable contributions] |
| Risks Flagged This Week | [Any new or escalated risks; reference to risk register] |
| CHIETA Actions Required | [Explicit list of decisions or inputs needed from CHIETA by specific dates] |
| Budget Status | [Brief: on track / X% consumed vs Y% project complete] |

# End of Supplementary Documentation Package

This supplementary documentation package (Sections 49–60) completes the CHIETA Data Lab Comprehensive Project Documentation. Together with the primary documentation (Sections 1–32) and the governance addendum (Sections 33–48), this package provides the complete technical, operational, and governance framework for the CHIETA Data Lab – Data Science Solution and Prototype Development project.

All sections must be read in conjunction with the Memorandum of Agreement (MOA) between CHIETA and the service provider. Where any inconsistency exists between this documentation and the MOA, the MOA governs.

Document Version: 1.0 ¦ Classification: INTERNAL – CONFIDENTIAL ¦ Date: June 2025 ¦ Owner: CHIETA Project Sponsor ¦ Next Review: Phase 2 Gate Review

# Section 61: User Acceptance Testing Plan

The User Acceptance Testing (UAT) Plan governs the formal testing phase that must be completed before CHIETA can sign off on Deliverable D3 (the functional Data Lab) and Deliverable D6 (the Working Prototype). UAT is conducted by CHIETA staff — not the development team — and ensures the platform meets real-world business needs, not just technical specifications.

## 61.1 UAT Scope and Objectives

UAT for Deliverable D3 covers the full Data Lab platform excluding ML model features. UAT for Deliverable D6 specifically tests the Working Prototype with real CHIETA data. The following objectives govern the UAT process:

- Verify that all mandatory functional requirements (FR-DM, FR-AN, FR-VIS, FR-UM) behave correctly from a business user's perspective.

- Confirm that dashboards and analytical outputs are accurate when cross-referenced against known CHIETA source data.

- Validate that the system is usable by non-technical CHIETA staff without specialist support.

- Confirm that data security controls function correctly from a business user's perspective (role-based access, masking, session timeout).

- Provide a structured opportunity for CHIETA staff to raise defects, usability issues, and enhancement requests before final sign-off.

## 61.2 UAT Participants and Roles

| Role | Name/Title | Responsibilities | Time Commitment |
| --- | --- | --- | --- |
| UAT Manager | CHIETA Project Sponsor | Oversees UAT; approves or rejects D3/D6 sign-off based on UAT outcomes | 4 hours total (briefing + sign-off) |
| Business UAT Lead | CHIETA M&E Manager | Leads UAT execution; coordinates CHIETA testers; compiles defect register; provides CHIETA sign-off recommendation | Approximately 3 full days over 2 weeks |
| Analyst Tester 1 | CHIETA M&E Analyst (primary user) | Executes Analyst-role test scripts; raises defects; provides usability feedback | 2 full days |
| Analyst Tester 2 | CHIETA Research Analyst | Executes Analyst-role test scripts with a focus on grants and sector skills data | 2 full days |
| Viewer Tester | CHIETA Senior Manager (dashboard consumer) | Executes Viewer-role test scripts; provides executive usability feedback | Half day |
| ICT Admin Tester | CHIETA ICT Administrator | Executes Admin-role test scripts; user management; audit log review | 1 full day |
| Observer | Service Provider Lead | Present (not participating) during UAT; available to explain features but not to influence test outcomes; logs defects raised | Available throughout UAT period |

## 61.3 UAT Schedule (D3)

| Day | Activity | Participants | Location | Output |
| --- | --- | --- | --- | --- |
| Day 1 (AM) | UAT Briefing and Environment Verification | All testers + Service Provider Lead | CHIETA offices (or video call) | Confirmed access for all testers; test data validated |
| Day 1 (PM) | Data Upload and Management Tests (UT-DM-001 to UT-DM-008) | Analyst Tester 1, ICT Admin Tester | CHIETA offices | Completed test scripts; defects logged |
| Day 2 (AM) | User Authentication and Access Control Tests (UT-UA-001 to UT-UA-010) | All testers (each tests their own role) | CHIETA offices | Completed test scripts; RBAC confirmed |
| Day 2 (PM) | Integration Tests – Data Pipeline and Query Builder (IT-DP-001 to IT-DP-006) | Analyst Tester 1, Analyst Tester 2 | CHIETA offices | Integration test results; query accuracy confirmed |
| Day 3 (AM) | Dashboard and Visualisation Tests (Analyst Tester 2 + Viewer Tester) | Analyst Tester 2, Viewer Tester | CHIETA offices | Dashboard usability feedback; accuracy vs source data confirmed |
| Day 3 (PM) | Performance and Accessibility Tests | Business UAT Lead + ICT Admin Tester | CHIETA offices | Performance results; accessibility checklist completed |
| Day 4 | Defect Triage and Retesting | Business UAT Lead + Service Provider Lead | CHIETA offices | Critical and High defects resolved and retested; residual defects documented |
| Day 5 | UAT Sign-Off Session | UAT Manager + Business UAT Lead + Service Provider Lead | CHIETA offices | D3 UAT sign-off letter or conditional acceptance with action items |

## 61.4 Defect Classification and Resolution Targets

| Severity | Definition | Examples | Resolution Target | Impact on Sign-Off |
| --- | --- | --- | --- | --- |
| Critical | System failure; data loss; security breach; blocked core workflow | Login does not work; dataset upload crashes; masked field visible to Viewer | Before D3 sign-off (no exceptions) | Sign-off withheld until all Critical defects resolved |
| High | Significant feature not working; data accuracy issue; major usability blocker | Dashboard shows incorrect totals; export produces corrupt file; session does not expire | Within 3 business days of D3 sign-off (action plan required) | Conditional sign-off allowed if action plan is agreed |
| Medium | Feature partially working; minor data discrepancy; workaround available | Filter resets unexpectedly; chart label truncated; tooltip misleading | Within 10 business days | Does not block sign-off; logged for resolution |
| Low | Cosmetic; minor UI issue; enhancement request | Button colour not matching brand guide; column header text could be clearer | Next sprint or enhancement backlog | Does not block sign-off; logged |

# Section 62: Board Presentation Outline – Data Lab Progress Report

Quarterly progress reports to the CHIETA Board require an executive-level presentation that summarises Data Lab progress without technical detail. This section provides the slide-by-slide outline for the Quarterly Steering Committee and Board report. The service provider must support CHIETA in preparing these slides by providing content inputs at least five business days before each presentation.

## 62.1 Quarterly Board Update – Slide Outline

| Slide # | Slide Title | Content Elements | Key Message | Speaker Notes Guidance |
| --- | --- | --- | --- | --- |
| 1 | Project Overview – What We Are Building | Project name, logo, one-sentence purpose; total budget; phase indicator (which of 4 phases active) | CHIETA is building a world-class data analytics platform to support evidence-based skills development | Keep it simple; avoid technical terms on this slide |
| 2 | Progress at a Glance – RAG Status | Traffic light table: Schedule, Budget, Quality, Stakeholder Engagement, Student Involvement; each GREEN/AMBER/RED with one-line explanation | Everything is on track / Amber items are being managed | Be honest about AMBER items; have a mitigation sentence ready for each |
| 3 | Deliverables Completed This Quarter | Tick-list of deliverables signed off; brief description of what each means in business terms | We have formally accepted [n] deliverables this quarter, representing [X]% of total project scope | Emphasise sign-off; CHIETA approves quality — this is not the provider's self-assessment |
| 4 | What the Platform Can Do Now | Screenshot of live dashboard (grants or learner); key insight it reveals; one business question it answers | For the first time, CHIETA can see [insight] in real time — previously this took [X] days to produce | Use a real screenshot; the visual impact builds board confidence |
| 5 | Student Co-Developer Highlights | Photo or name of student(s); their institution; what they built; direct quote if available | We are not just building a platform — we are developing the next generation of data scientists within our own sector | Humanise the student involvement; it is a CHIETA mission story |
| 6 | Data Protected – POPIA Compliance Status | Summary: datasets ingested; classification confirmed; POPIA compliance checklist status; any incidents (if none, say 'Zero incidents') | CHIETA's data is secure, classified, and fully POPIA-compliant from day one | Board members will ask about data security; pre-empt with clear facts |
| 7 | Budget Position | Budget chart: approved vs committed vs spent by phase; forecast to completion; any variance explained | The project is [on/above/below] budget at [X]% spent vs [Y]% project complete | If variance exists, explain it before being asked |
| 8 | Risks and Issues | Top 3 active risks (from risk register); current RAG; mitigation in plain language | We are proactively managing [n] identified risks; none currently threaten project completion | Do not list every risk; focus on what Board needs to know |
| 9 | Prototype Preview (from Quarter 3 onwards) | Brief description or screenshot of prototype; which CHIETA data it uses; what it reveals | The Working Prototype will demonstrate [use case] — this is the centrepiece of the project | Build anticipation for the D6 demonstration session |
| 10 | Next Quarter Plan | Top 3–5 deliverables or milestones planned; key CHIETA decisions required; any upcoming CHIETA actions | Here is what to expect next quarter and what we need from CHIETA | Make CHIETA actions explicit — the Board should hold management accountable |
| 11 | Recommendation | 'CHIETA Board is requested to note the progress report' OR 'CHIETA Board is requested to approve [specific item]' | Clear call to action for Board | Every Board paper needs a recommendation; keep it precise |

# Section 63: Requirements Traceability Matrix (RTM)

The Requirements Traceability Matrix (RTM) maps every functional requirement from the Scope of Work to its implementation in the system, the test case(s) that verify it, and the deliverable that evidences it. The RTM must be maintained throughout the project and submitted as part of D7. It provides the formal link between business requirements and tested system behaviour.

## 63.1 RTM – Data Management Requirements

| Req ID | Requirement Description (from SoW) | Implemented In | Test Case(s) | Deliverable | Status |
| --- | --- | --- | --- | --- | --- |
| DM-001 | System shall accept CSV uploads | Dataset upload endpoint; Superset dataset connector | UT-DM-001 | D3 | To be completed |
| DM-002 | System shall accept Excel uploads | Dataset upload endpoint; pandas ExcelFile reader | UT-DM-002 | D3 | To be completed |
| DM-003 | System shall reject unsupported file types | File type validation in FastAPI upload handler | UT-DM-003 | D3 | To be completed |
| DM-004 | System shall enforce maximum file size limit | File size check in upload handler (pre-persistence) | UT-DM-004 | D3 | To be completed |
| DM-005 | System shall detect and warn about PII fields | PII detection scan using column name pattern matching | UT-DM-007 | D3, D4 | To be completed |
| DM-006 | System shall log all data access events | Audit logging middleware (FastAPI); PostgreSQL audit table | UT-DM-008; Security scan | D3 | To be completed |
| DM-007 | System shall encrypt data at rest using AES-256 | Azure Disk Encryption (PostgreSQL, MinIO PVC) | Security scan – PT; D7 checklist | D3 | To be completed |
| DM-008 | System shall encrypt data in transit using TLS 1.3 | NGINX Ingress TLS configuration; cert-manager | Security scan – TLS verification | D3 | To be completed |
| DM-009 | System shall support data masking for classified fields | Masking rules engine; PostgreSQL view with CASE masking | IT-DP-004 | D3 | To be completed |
| DM-010 | System shall maintain data lineage for each dataset | DQLR (Data Quality and Lineage Record) per dataset | Audit review in D4 | D4 | To be completed |
| DM-011 | System shall support CSV/Excel/JSON export of datasets | Export endpoint in FastAPI; format conversion | IT-DP-005 | D3 | To be completed |
| DM-012 | System shall profile datasets on upload (schema, null rates) | Automated profiling job (Airflow); profiling report in UI | UT-DM-006 | D3 | To be completed |

## 63.2 RTM – Visualisation Requirements

| Req ID | Requirement Description | Implemented In | Test Case(s) | Deliverable | Status |
| --- | --- | --- | --- | --- | --- |
| VIS-001 | System shall provide interactive dashboards with filters | Apache Superset; Keycloak role integration | IT-DP-001; UAT Viewer tests | D5 | To be completed |
| VIS-002 | System shall support bar, line, pie, scatter, table chart types | Apache Superset chart types | D5 dashboard review | D5 | To be completed |
| VIS-003 | Dashboard load time ≤ 3 seconds for datasets up to 500k rows | AKS HPA; query optimisation; Redis caching (if required) | PT-001; PT-002 | D7 | To be completed |
| VIS-004 | System shall comply with WCAG 2.1 AA accessibility standards | CHIETA colour palette (Section 51.4); Superset theme | Accessibility checklist (35.5) | D5, D7 | To be completed |
| VIS-005 | System shall support PDF, Excel, and PNG export of dashboards | Superset export feature; Puppeteer for PDF generation | UAT export tests | D5 | To be completed |
| VIS-006 | System shall support configurable dashboard auto-refresh | Superset dashboard auto-refresh setting | IT-DP-006 | D5 | To be completed |
| VIS-007 | Working Prototype shall include ≥3 interactive visualisations | D6 prototype (defined in Section 39) | D6 demonstration; D7 test record | D6 | To be completed |

## 63.3 RTM – User Management Requirements

| Req ID | Requirement Description | Implemented In | Test Case(s) | Deliverable | Status |
| --- | --- | --- | --- | --- | --- |
| UM-001 | System shall implement RBAC with Admin, Analyst, Viewer roles | Keycloak realm roles; Superset role mapping; FastAPI role guards | UT-UA-005; UT-UA-006; UT-UA-007 | D3 | To be completed |
| UM-002 | System shall support SSO integration | Keycloak OIDC; Superset OIDC provider config; JupyterHub OAuthenticator | UT-UA-009 | D3 | To be completed |
| UM-003 | System shall enforce MFA for Admin role | Keycloak required action: CONFIGURE_TOTP for datalab-admin role | UT-UA-009 (Admin variant) | D3 | To be completed |
| UM-004 | System shall enforce 30-minute session timeout | Keycloak realm: Session Idle Timeout = 30 minutes | UT-UA-004 | D3 | To be completed |
| UM-005 | System shall lock accounts after 5 failed login attempts | Keycloak Brute Force Protection configuration | UT-UA-003 | D3 | To be completed |
| UM-006 | System shall enforce password complexity requirements | Keycloak Password Policy: Length(12), Digits, UpperCase, SpecialChars | UT-UA-008 | D3 | To be completed |
| UM-007 | System shall maintain an audit log of all user actions | Audit logging middleware; PostgreSQL audit table; Admin audit log UI | UT-DM-008; Admin UAT tests | D3 | To be completed |
| UM-008 | System shall support user deprovisioning by Admin | Admin user management UI; /api/v1/users/{id} DELETE endpoint | Admin UAT tests | D3 | To be completed |

# Section 64: CI/CD Pipeline Specification

A fully automated Continuous Integration and Continuous Deployment (CI/CD) pipeline is a mandatory component of the Data Lab infrastructure and must be delivered as part of D9. The pipeline ensures that all code changes are automatically tested, security-scanned, and deployed in a consistent, repeatable manner. This specification defines the required pipeline stages and quality gates.

## 64.1 Pipeline Trigger Events

| Trigger Event | Pipeline | Environment | Notification |
| --- | --- | --- | --- |
| Pull Request (PR) opened against main branch | CI Pipeline (test + scan only; no deploy) | None | PR status check; developer notified of pass/fail |
| PR merged to main branch | CI + CD Pipeline (test, scan, build, deploy to staging) | Staging | Slack/email: 'Deployed to staging – [commit message]' |
| Manual approval via GitHub Actions environment protection | CD Pipeline (deploy to production) | Production | Slack/email: 'Deployed to production – [version tag]' |
| Nightly (scheduled: 02:00 SAST) | Security scan pipeline (Trivy + dependency audit) | Staging | Email to Data Controller if new Critical/High CVEs found |

## 64.2 CI Pipeline Stages and Quality Gates

| Stage | Tool | Quality Gate | Failure Action | Estimated Duration |
| --- | --- | --- | --- | --- |
| 1. Code Checkout | Git / GitHub Actions | – | – | < 30 sec |
| 2. Lint and Format Check | flake8 (Python), ESLint (JS) | Zero lint errors; max 5 warnings (configured) | Fail CI; block PR merge | 1–2 min |
| 3. Unit Tests | pytest (Python), Jest (JS) | 100% of unit tests pass; minimum 70% code coverage | Fail CI; block PR merge | 3–5 min |
| 4. Integration Tests | pytest with testcontainers (PostgreSQL, MinIO in Docker) | 100% integration tests pass | Fail CI; block PR merge | 5–10 min |
| 5. Container Build | Docker / GitHub Actions buildx | Image builds without error; no build warnings that affect runtime | Fail CI | 2–3 min |
| 6. Container Security Scan | Trivy | Zero CRITICAL CVEs; ≤5 HIGH CVEs (reviewed and accepted) | Fail CI if Critical; warn if High | 2–3 min |
| 7. Dependency Audit | npm audit --audit-level=high; pip-audit | Zero Critical/High severity findings | Fail CI | 1 min |
| 8. Push to Container Registry | Azure Container Registry | Image tagged with commit SHA; pushed successfully | Fail CD | 1–2 min |
| 9. Deploy to Staging | kubectl / Helm upgrade | Deployment rollout completes; health check endpoint returns 200 | Fail CD; auto-rollback to prior version | 3–5 min |
| 10. Smoke Tests (Staging) | Playwright / Postman Newman | Key API endpoints return expected responses; login flow succeeds | Fail CD; alert team | 2–3 min |

## 64.3 Production Deployment Protocol

Production deployments require explicit human approval and follow a structured protocol to minimise risk:

- Developer raises deployment request in GitHub Actions or Azure DevOps; provides: version tag, change summary, rollback plan.

- Service Provider Lead reviews the deployment request; confirms all CI pipeline stages are green on staging.

- CHIETA ICT is notified at least 2 business days before any production deployment; CHIETA may request a demonstration on staging first.

- Deployment is scheduled during a low-traffic window (weekday evenings 19:00–21:00 SAST or Saturday mornings).

- A 15-minute maintenance notification is sent to all active users via the platform notification system.

- Deployment is executed; Kubernetes rolling update ensures zero downtime if new version starts healthy.

- Post-deployment smoke tests run automatically (Stage 10 above).

- Service Provider Lead confirms deployment success; monitoring dashboards reviewed for 30 minutes post-deployment.

- If any Critical alert fires within 30 minutes: immediate rollback to previous Helm release (helm rollback [release] 0).

- CHIETA ICT notified of successful deployment or rollback outcome.

# Section 65: Data Lab Vision and Post-Project Roadmap

This final substantive section articulates CHIETA's longer-term vision for the Data Lab beyond the 18-month initial project. It is intended to inspire CHIETA leadership, provide direction for future capability investments, and demonstrate to stakeholders that the Data Lab is a strategic foundation — not a once-off technology project. The service provider should reference this vision during the D6 prototype demonstration and the D8 handover to motivate continued investment.

## 65.1 The Five-Year Vision

By 2030, the CHIETA Data Lab will be the definitive authoritative source of insight on chemical industries skills in South Africa. Every CHIETA funding decision will be informed by real data. Every training provider will be held accountable to evidence-based performance metrics. Every learner's journey from enrolment to employment will be visible and analysable. And CHIETA will contribute original research to South Africa's National Skills Development Framework — grounded not in surveys, but in fact.

## 65.2 Phase 2 Capabilities (Year 2 – Post-Handover)

| Capability | Description | Estimated Value to CHIETA | Prerequisites |
| --- | --- | --- | --- |
| Real-Time Employer Portal Integration | API integration with CHIETA's grants management system for live data feed — eliminating the weekly manual extract | Eliminates 8–10 hours/week of manual data preparation; increases data freshness from weekly to near-real-time | Grants system API documentation; IT collaboration |
| Training Provider Performance Scorecard | Automated provider performance ranking updated monthly; visible to accreditation decision-makers in real time | Strengthens accreditation decisions; identifies failing providers earlier; improves learner outcomes | ETQA dataset integration; D3 platform stable |
| Learner Journey Visualisation | End-to-end learner pathway tracking from first grant application through enrolment to certification and (where data available) employment | Demonstrates return on investment of CHIETA grants; supports DHET reporting on skills pipeline | Learner enrolment dataset mature; employer linkage data |
| Public Data Dashboard | A restricted public-facing dashboard showing aggregated, anonymised skills development statistics for the chemical industries sector | Demonstrates CHIETA transparency and accountability; strengthens brand with levy-paying employers | Data anonymisation review; CHIETA communications approval |
| Mobile-Optimised Reporting | Mobile-responsive dashboards for CHIETA executives to access key indicators on smartphones | Improves executive engagement with data; enables real-time monitoring at CHIETA events and site visits | Frontend responsive design implementation |

## 65.3 Phase 3 Capabilities (Year 3 – Advanced Analytics)

| Capability | Description | Data Science Complexity | Strategic Impact |
| --- | --- | --- | --- |
| Predictive Enrolment Forecasting | Time-series ML model predicting provincial enrolment demand by NQF level and subsector 12 months ahead; enables proactive grant planning | Medium (SARIMA or LSTM models; 3–5 years historical data required) | Prevents over/under-allocation of discretionary grant budget; improves sector planning |
| Grant Risk Scoring Model | Random forest or gradient boosting model assigning a risk score to each new grant application based on historical patterns of non-completion, fraud indicators, and provider history | High (requires labelled historical data; bias assessment mandatory) | Reduces fruitless and wasteful expenditure; strengthens PFMA compliance |
| Smart Skills Centre Optimisation | Operations research model to recommend optimal programme mix and scheduling at each Smart Skills Centre to maximise learner throughput and utilisation | Medium (linear programming / simulation) | Maximises return on CHIETA's infrastructure investment |
| Skills Gap Prediction | NLP and regression model consuming job vacancy postings, employer surveys, and CHIETA enrolment data to predict emerging skills gaps 18–24 months ahead | High (NLP pipeline required; external data integration) | Positions CHIETA as a proactive skills intelligence authority; informs SSP development |
| Learner Dropout Early Warning | Classification model identifying learners at risk of non-completion based on early programme indicators (attendance, assessment results, employer engagement) | Medium (requires learner-level time-series data from providers) | Enables targeted intervention to improve CHIETA's reported completion rates |

## 65.4 Data Lab as a SETA Benchmark

CHIETA has the opportunity to become the first SETA in South Africa to operate a fully cloud-native, open-source data science platform. This leadership position carries strategic benefits:

- DHET visibility: CHIETA can demonstrate to DHET and the National Skills Fund that data-driven SETAs achieve better sector outcomes — strengthening CHIETA's case for continued or expanded mandate.

- Inter-SETA collaboration: The Data Lab architecture can be shared with or replicated by other SETAs, positioning CHIETA as a sector thought leader and potential service provider to the broader SETA network.

- Academic partnership value: The open-source, JupyterHub-based environment is a natural research collaboration platform for South African universities active in chemical engineering, data science, and industrial skills research.

- Employer trust: Levy-paying employers gain confidence that CHIETA is accountable for grant expenditure when they can see evidence-based performance dashboards — reducing perceptions of SETA inefficiency.

- Student pipeline: The co-developer model creates a repeatable mechanism for CHIETA to engage the best data science students in South Africa, building a talent network directly within its mandate sector.

## 65.5 Investment Justification Summary

| Value Dimension | Quantitative Estimate | Basis |
| --- | --- | --- |
| Annual staff time saved (reporting) | 480–720 person-hours/year (3–4 FTEs × 10–15 hours/month) | Based on D5 dashboard replacing manual monthly report compilation |
| Reduction in fruitless expenditure (grants) | R 2–5 million/year (estimated) | Risk scoring model preventing 2–5 high-risk grants per year at average R 1M each |
| Improved APP achievement rate | 3–8 percentage points | Earlier identification of at-risk indicators enabling corrective action |
| Smart Skills Centre utilisation improvement | 5–15 percentage points | Optimisation model improving programme scheduling |
| Cost of the Data Lab (Year 1) | ~ R 19,000/month infrastructure + project cost | Per Section 56 capacity plan |
| Break-even | Within 12 months of production go-live | If even 1 high-risk grant is prevented and 200 hours of staff time saved |

The CHIETA Data Lab is not a technology project. It is CHIETA's evidence-based strategy in practice. Every rand invested in the Data Lab is a multiplier on the effectiveness of every other rand CHIETA spends on skills development. When CHIETA knows which grants work, which providers deliver, which learners need support, and which skills gaps are coming — CHIETA can do what it was established to do: build a skilled, productive chemical industries workforce for South Africa.

# Appendix E: Dataset Ingestion Request Form (Blank Template)

This is the official blank Dataset Ingestion Request Form (DIR) for use by CHIETA Data Stewards when requesting a new dataset to be loaded into the CHIETA Data Lab. Complete all fields and obtain Data Owner approval before submitting to the Provider Data Controller.

| CHIETA DATA LAB – DATASET INGESTION REQUEST FORM |  |
| --- | --- |
| Request Reference Number (DIR-YYYY-NNN) |  |
| Date of Request |  |
| Requested By (Full Name and Title) |  |
| Department / Function |  |
| Email |  |
| SECTION A: DATASET DETAILS |  |
| Dataset Name (descriptive, no spaces) |  |
| Source System or Origin |  |
| File Format (CSV / Excel / DB Export / Other) |  |
| File Size (approximate) |  |
| Number of Rows (approximate) |  |
| Number of Columns (approximate) |  |
| Date Range Covered |  |
| Reporting / Financial Year |  |
| SECTION B: DATA SENSITIVITY |  |
| Does the dataset contain direct personal identifiers? (Name, ID Number, Contact Details) | Yes / No |
| Does the dataset contain indirect identifiers? (Learner ID, SDL Number, Employee Number) | Yes / No |
| List any known sensitive fields |  |
| Proposed Classification Level | RESTRICTED–Personal / RESTRICTED–Sensitive / INTERNAL–Confidential / INTERNAL–General |
| SECTION C: PURPOSE AND AUTHORISATION |  |
| Purpose of Ingestion (specific analytical use) |  |
| Which dashboard(s) or analyses will use this data? |  |
| Retention Period Required |  |
| DATA OWNER APPROVAL |  |
| Approved By (Name and Title) |  |
| Approval Date |  |
| Signature |  |
| Conditions or Restrictions (if any) |  |
| SECTION D: PROVIDER USE (Completed by Provider Data Controller) |  |
| Request Received Date |  |
| Profiling Sprint Assigned To |  |
| PII Detection Outcome |  |
| Masking Applied | Yes / No / N/A |
| DQLR Reference Number |  |
| Loaded to Staging | Yes / No – Date: ________ |
| Loaded to Production (after sign-off) | Yes / No – Date: ________ |
| Provider Data Controller Signature |  |

# Appendix F: Student Confidentiality and IP Agreement Template

Every student participating in the CHIETA Data Lab project must sign this agreement before accessing any CHIETA data, systems, or project materials. Signed copies must be retained by the service provider and submitted as part of Deliverable D9.

CONFIDENTIALITY, NON-DISCLOSURE, AND INTELLECTUAL PROPERTY AGREEMENT This Agreement is entered into between: 1. CHEMICAL INDUSTRIES EDUCATION AND TRAINING AUTHORITY (CHIETA), a juristic person established under the Skills Development Act, 1998, with registered offices at [CHIETA Address] (hereinafter 'CHIETA'); and 2. [STUDENT FULL NAME] (ID Number: ______________________) of [Institution Name] (hereinafter 'Student'). INTRODUCTION The Student has been selected to participate as a co-developer in the CHIETA Data Lab project (hereinafter 'the Project'). In the course of this participation, the Student will have access to confidential information and data belonging to CHIETA. This Agreement sets out the Student's obligations with respect to that information. CONFIDENTIALITY 1. The Student acknowledges that all data, reports, analysis, code, designs, processes, business information, and personal information of CHIETA and its stakeholders encountered during the Project are strictly confidential. 2. The Student shall not disclose any Confidential Information to any third party, including family members, friends, fellow students not involved in the Project, or social media. 3. The Student shall not copy, remove, or retain any Confidential Information after the conclusion of their involvement in the Project. 4. These obligations survive the termination of the Student's involvement in the Project and remain in force indefinitely. INTELLECTUAL PROPERTY 5. All work products, code, analyses, documentation, visualisations, and other deliverables created by the Student in the course of the Project vest immediately and exclusively in CHIETA. 6. The Student waives all moral rights to such work products to the extent permitted by South African law. 7. The Student may reference their participation in the Project in their portfolio or CV, but shall not reproduce or share actual code, data, or outputs without CHIETA's prior written consent. DATA PROTECTION 8. The Student acknowledges their obligations under the Protection of Personal Information Act, 2013 (POPIA) with respect to any personal information they encounter. 9. The Student shall process personal information only as necessary for assigned Project tasks and only within the Data Lab environment. 10. The Student shall immediately report any suspected data breach or security incident to the Provider Data Controller. ACKNOWLEDGEMENT I, [STUDENT FULL NAME], have read and understood this Agreement. I agree to be bound by its terms. Student Signature: ______________________ Date: ______________________ Witness (Service Provider Lead): ______________________ Date: ______________________ For and on behalf of CHIETA: ______________________ Date: ______________________

# Section 66: Implementation Lessons and Best Practices

Drawing on implementation experience from comparable data platform projects in the South African public sector and skills development environment, this section provides practical lessons that should inform the service provider's approach throughout the CHIETA Data Lab project. These lessons are presented as actionable guidance and should be reviewed at each phase gate.

## 66.1 Data Quality Lessons

Data quality is the single most common cause of project delays in data platform implementations. The following lessons address the most prevalent data quality challenges:

- Never assume source data is clean. Even well-maintained government systems contain duplicates, inconsistent categorisation, and missing values. Budget a minimum of 20% of Phase 1 time purely for data profiling and cleaning.

- Involve CHIETA data stewards early. The people who create and maintain CHIETA data understand its quirks — abbreviations used in one department but not another, date format inconsistencies between systems, or fields that appear mandatory but are routinely left blank.

- Document every transformation. Every data cleaning step must be logged in the DQLR. If a calculation in a dashboard is ever questioned, the audit trail must show exactly how the raw data became the displayed number.

- Establish data quality baselines before build. Run the profiling sprint before any dashboard development. It is far cheaper to discover that grants data has 15% null provinces in Sprint 1 than in Sprint 8 when dashboards are nearly complete.

- Define 'truth' upfront. Where CHIETA has multiple systems that theoretically contain the same data (e.g., learner counts in the grants system vs. the ETQA system), agree with the CHIETA Data Steward which system is the authoritative source before building any reports that combine both.

## 66.2 Stakeholder Engagement Lessons

Technical delivery alone does not guarantee project success. Stakeholder engagement determines whether the platform will actually be used after handover.

- Show, don't tell. Stakeholders understand a working dashboard far better than a technical specification document. Get something visual in front of CHIETA leadership by Sprint 4 at the latest — even if it is rough. Visual momentum builds commitment.

- Find your champion. Identify one CHIETA analyst who is genuinely excited about the Data Lab and invest in their capability early. They will become the internal advocate who drives adoption after handover and encourages resistant colleagues to engage with the platform.

- Manage the 'can we just add...' dynamic. Every stakeholder engagement session will generate new feature requests. These are a sign of engagement, not a problem — but they must all go through the Change Control Process. Log every request; respond to every one; implement only what is formally approved.

- Align with CHIETA's reporting calendar. If CHIETA's quarterly performance report is due in July, make sure the Data Lab can demonstrate value in time for that reporting cycle. Aligning platform milestones to CHIETA's operational rhythm creates natural proof points.

- Invest in the D6 prototype demonstration. The working prototype presentation is the project's most visible moment. A polished, rehearsed, story-driven demonstration with real CHIETA data will do more for CHIETA board support than any technical report.

## 66.3 Technical Architecture Lessons

| Lesson | Detail | Preventive Action |
| --- | --- | --- |
| Start with the smallest viable stack | Over-engineering the initial architecture adds complexity without value. The temptation to add every possible tool from day one must be resisted. | Lock the stack at D2; defer non-essential components to Phase 2 post-handover |
| Test performance early and often | Dashboards that perform well on 5,000 rows often break on 500,000 rows. Performance testing must start from Sprint 3, not Sprint 11. | Dedicated performance test environment with production-volume data; performance gate at every phase |
| Security cannot be retrofitted | Adding authentication, encryption, and access controls after building functionality is expensive and error-prone. Security architecture must be established before any data is loaded. | Security architecture in D2; security scan in D7; penetration test before D3 sign-off |
| Open source is not free | Open-source tools require operational expertise. Keycloak, Airflow, and JupyterHub all have learning curves. The service provider must ensure the team has genuine hands-on experience — not just familiarity — with each tool. | Skills assessment of team at contract award; training plan for any gaps before Phase 2 |
| Plan for the handover from day one | Codebases that are written for handover look different to those written for the original developers. Documentation, naming conventions, and code comments must be enforced throughout — not added in a rush before D9. | Code review checklist includes documentation standards; CHIETA IT observer at Phase 3 sprint reviews |

# Section 67: Service Provider Evaluation Framework

This section provides the recommended evaluation framework for use in any future procurement of Data Lab enhancements, support services, or capability expansions. It is provided as guidance for CHIETA's Supply Chain Management function and should be adapted in accordance with Treasury Regulations and CHIETA's procurement policy.

## 67.1 Technical Evaluation Criteria (70 points)

| Criteria | Sub-Criteria | Max Points | Evaluation Method |
| --- | --- | --- | --- |
| Data Engineering Capability | Experience with PostgreSQL, Apache Airflow, data pipeline design, ETL/ELT | 15 | Portfolio of comparable projects; technical interview; reference checks |
| Analytics and BI Capability | Experience with Apache Superset or equivalent BI tools; dashboard design portfolio | 10 | Portfolio review; live demonstration; WCAG accessibility evidence |
| Cloud and DevOps Capability | AKS/Kubernetes experience; CI/CD pipeline design; Azure certifications | 10 | Team CVs and certifications; GitHub/Azure DevOps portfolio |
| Security and Compliance Capability | POPIA compliance experience; security scan tooling; penetration testing experience | 10 | POPIA compliance case study; security tooling list; certifications |
| Machine Learning Capability | scikit-learn, MLflow, bias/fairness assessment experience | 10 | Portfolio; GitHub ML repositories; relevant academic credentials |
| South African Public Sector Experience | Prior work with SETAs, government entities, or PFMA-governed organisations | 10 | Client references; project list; understanding of DHET/SETA reporting requirements |
| Student Integration Experience | Demonstrable experience managing WIL students in technical projects | 5 | Student placement records; testimonials; WIL policy document |

## 67.2 B-BBEE Evaluation (20 points)

| B-BBEE Level | Points Awarded |
| --- | --- |
| Level 1 | 20 |
| Level 2 | 18 |
| Level 3 | 14 |
| Level 4 | 12 |
| Level 5 | 8 |
| Level 6 | 6 |
| Level 7 | 4 |
| Level 8 | 2 |
| Non-compliant | 0 |

## 67.3 Price Evaluation (10 points)

Price scoring uses the formula: Points = 10 × (1 – (Bid Price – Minimum Bid Price) / Minimum Bid Price), capped at 10 points. The minimum bid price is the lowest compliant bid received.

# Section 68: Project Charter

The Project Charter formally authorises the CHIETA Data Lab project and defines the governance framework under which it will be delivered. It is signed at project inception and remains the governing document throughout the engagement.

| CHIETA DATA LAB – PROJECT CHARTER |  |
| --- | --- |
| Project Name | CHIETA Data Lab – Data Science Solution and Prototype Development |
| Project Sponsor | [CHIETA CEO/COO Name and Title] |
| Project Manager (CHIETA) | [CHIETA Project Sponsor/M&E Manager Name] |
| Service Provider Project Lead | [Service Provider Name and Lead Contact] |
| Project Start Date | [Date] |
| Planned Completion Date | [Date – 18 months from start] |
| Total Approved Budget | R [Amount] (inclusive of VAT) |
| Funding Source | CHIETA Administration Budget / [SETA Grant Reference if applicable] |
| PROJECT PURPOSE |  |
| Problem Statement | CHIETA currently lacks an integrated data analytics platform. Analytical reporting is manual, time-consuming, and insufficiently granular. This limits CHIETA's ability to make evidence-based decisions on grant allocation, provider performance, and skills planning. |
| Project Objective | Design, build, and deliver a cloud-native Data Lab providing self-service analytics, interactive dashboards, and a working prototype powered by real CHIETA data — with student co-developers as contributors. |
| Primary Deliverables | D1–D9 as specified in the Scope of Work and this documentation package |
| Key Success Criteria | System uptime ≥99%; dashboard load ≤3 seconds; ≥80% staff training confidence; 100% student documentation; zero critical defects at handover; full IP transfer |
| PROJECT SCOPE |  |
| In Scope | All 9 deliverables; student involvement; POPIA compliance; WCAG 2.1 AA; performance thresholds; open-source stack; documentation |
| Out of Scope | Integration with non-CHIETA external systems (unless separately approved); real-time streaming data; mobile app development; public-facing website |
| KEY STAKEHOLDERS |  |
| CHIETA Board | Oversight; quarterly progress reports |
| CHIETA Executive | Strategic guidance; D6 prototype demonstration attendance |
| CHIETA M&E/ICT | Primary users and system administrators post-handover |
| MICTSETA | Funder oversight (if applicable); student placement linkage |
| Service Provider | Delivery of all 9 deliverables |
| Students (co-developers) | Technical contribution; skills development |
| GOVERNANCE |  |
| Steering Committee | Quarterly; CHIETA CEO/COO + Project Sponsor + Service Provider Lead |
| Progress Meetings | Bi-weekly; CHIETA Project Sponsor + Service Provider Lead |
| Change Control | As per Section 43 (CRF process); all changes require both party sign-off |
| Escalation Path | Service Provider Lead → CHIETA Project Sponsor → CHIETA CEO/COO |
| AUTHORISATIONS |  |
| CHIETA Project Sponsor Signature | _______________________________ Date: ________________ |
| Service Provider Signature | _______________________________ Date: ________________ |

# Section 69: Quality Assurance Framework for Student Contributions

Student co-developers make genuine contributions to the CHIETA Data Lab but require structured oversight to ensure their work meets professional standards. This section sets out the quality assurance framework that governs all student contributions — from initial task assignment through peer review to final merge into the project codebase.

## 69.1 Student Work Quality Tiers

| Tier | Work Type | Review Level | Time to Review | Escalation If Rejected Twice |
| --- | --- | --- | --- | --- |
| Tier 1 – Documentation | README updates, comments, meeting notes, onboarding checklists | Single review by Service Provider Lead; no formal code review | 1 business day | Reassign task; increase mentoring frequency |
| Tier 2 – Data Work | Data cleaning scripts, profiling notebooks, transformation rules | Code review by Lead Developer; data output validated against known source | 2 business days | Pair the student with Lead Developer for next iteration |
| Tier 3 – Dashboard/UI | Superset dashboard configurations, React components, CSS styling | Code review by Lead Developer; UI review by CHIETA Data Steward (for dashboard accuracy) | 3 business days | Demo session with CHIETA Data Steward to clarify requirements |
| Tier 4 – Core Platform | API endpoints, authentication, database schemas, pipeline DAGs | Full code review by Service Provider Lead + Lead Developer; unit tests mandatory; security check | 5 business days | Service Provider Lead takes over task; student observes and documents |
| Tier 5 – ML Models | Feature engineering, model training, bias assessment, MLflow logging | All of Tier 4 + bias/fairness assessment reviewed by CHIETA Data Steward | 5–7 business days | Service Provider Lead completes model; student contributes to documentation only |

## 69.2 Code Review Checklist (All Student PRs)

| Item | Requirement | Pass Criteria |
| --- | --- | --- |
| Functionality | Code does what the task specification requires | All acceptance criteria met; manual test confirmed |
| Unit Tests | New functions have at least one unit test | pytest/Jest test added; test passes in CI |
| Documentation | Functions and modules have docstrings/JSDoc | All public functions documented; inline comments for non-obvious logic |
| No Hardcoded Secrets | No passwords, API keys, or credentials in code | grep for common patterns; CI secret scan passes |
| No PII in Logs | Logging statements do not output personal data | Log review: no ID numbers, names, or contact details in log lines |
| Naming Conventions | Variable, function, and file names are descriptive and consistent | Follows project naming guide (snake_case Python; camelCase JS) |
| Error Handling | Code handles expected failure cases gracefully | try/except blocks for I/O; meaningful error messages returned |
| Performance | No unnecessary full-table scans; no N+1 query patterns | Code review; query EXPLAIN plan reviewed for DB queries over 10k rows |
| WCAG (frontend) | UI components meet WCAG 2.1 AA requirements | Colour contrast check; keyboard navigation test; alt text present |
| Student Contribution Log | Task logged in contribution log with hours and commit hash | Contribution log entry verified before PR merge |

# Section 70: Training Completion Assessment Rubric (D8)

The following rubric is used to assess whether CHIETA staff have achieved the required competency level at the conclusion of D8 training. An overall score of 70% or above across all applicable modules constitutes a Pass and qualifies the staff member to use the Data Lab independently. Scores below 70% require a targeted coaching session before the staff member is considered trained.

## 70.1 Analyst Role Competency Assessment Rubric

| Competency | Assessment Task | 0 – Not Demonstrated | 1 – Partially Demonstrated (50%) | 2 – Fully Demonstrated (100%) | Score (0/1/2) |
| --- | --- | --- | --- | --- | --- |
| Login and Navigate | Login independently; navigate to Datasets, Dashboards, and Notebooks menus | Cannot login or navigate without assistance | Logs in but requires prompting to find menus | Navigates all menus independently within 2 minutes |  |
| Upload a Dataset | Upload provided test_data.csv; confirm row count | Cannot complete upload without assistance | Uploads file but cannot confirm row count or profile | Uploads, confirms row count, and opens profile report independently |  |
| Run a SQL Query | Open query editor; write SELECT COUNT(*) FROM [table]; execute and interpret result | Cannot open query editor or write SQL | Opens editor; writes query with prompting; interprets result | Writes and executes query independently; correctly interprets result |  |
| Build a Chart | Create a bar chart from specified dataset showing totals by province | Cannot create chart without full step-by-step guidance | Creates chart with prompting on chart type selection | Selects appropriate chart type; configures axes; saves independently |  |
| Add Chart to Dashboard | Add created chart to a new dashboard; apply a date filter | Cannot add chart without guidance | Adds chart to existing dashboard; cannot apply filter independently | Creates dashboard, adds chart, and configures filter independently |  |
| Export a Dashboard | Export the dashboard as PDF and as PNG | Cannot export without guidance | Exports one format with prompting | Exports both formats independently within 2 minutes |  |
| Describe a Data Security Scenario | Given scenario: 'You accidentally see a learner's ID number in a dataset' — describe what to do | Cannot describe response or response is incorrect | Partial response: mentions reporting but unsure to whom | Complete response: isolate, report to Data Controller, do not share, do not re-access |  |

Total Score: _____ / 14     Pass Threshold: 10/14 (71%)     Result: PASS / REQUIRES COACHING

Assessed By: ________________________     Date: ________________________     Signature: ________________________

# Document Completion Statement

This document package — comprising Sections 1 through 70 and Appendices A through F — constitutes the complete CHIETA Data Lab Comprehensive Project Documentation. It has been prepared to serve as both the governing project framework and the principal reference document for all stakeholders throughout the 18-month engagement.

The document is designed to be a living reference: it should be consulted at every phase gate, updated as change requests are approved, and ultimately archived with Deliverable D9 as the permanent record of how the CHIETA Data Lab was conceived, designed, built, tested, and delivered.

Total Sections: 70 ¦ Total Appendices: 6 (A–F) ¦ Primary Reference: CHIETA Data Lab Scope of Work V1 ¦ Document Owner: CHIETA Project Sponsor ¦ Classification: INTERNAL – CONFIDENTIAL ¦ Version: 1.0 – June 2025

# Appendix G: D1 Submission Checklist

The following checklist must be completed by the service provider before submitting Deliverable D1 (Requirements Specification) to CHIETA. All items must be marked Complete before the document is formally transmitted. Any items marked Incomplete must be accompanied by a written explanation and agreed completion date.

## G.1 Document Completeness

- Project background and context section completed and reviewed for accuracy with CHIETA

- All nine deliverables described with clear scope, acceptance criteria, and sign-off requirements

- Phased timeline confirmed: Phase 1 Requirements (2 months), Phase 2 Development (8 months), Phase 3 Prototype and Testing (4 months), Phase 4 Training and Handover (2 months)

- Student involvement framework: minimum student count confirmed with institution partner; onboarding plan drafted; NDA template attached

- Risk register: minimum 10 risks identified with likelihood, impact, and mitigation for each

- Assumptions, constraints, and exclusions documented and agreed with CHIETA Data Steward

- Glossary: minimum 30 terms defined

- Change control process: escalation path and CRF template confirmed

- Stakeholder engagement plan: all CHIETA contacts identified; communication frequency agreed

- Success criteria: all quantitative thresholds (uptime, load time, training confidence score) confirmed with CHIETA

- Dataset inventory: all 5 initial datasets named; CHIETA data steward and access mechanism confirmed for each

- Prototype use case: preliminary selection methodology described; CHIETA Data Steward input documented

- Data Governance Addendum: DGA template (Section 33) reviewed with CHIETA Information Officer; data classification scheme agreed

- Budget and payment milestone schedule confirmed with CHIETA Finance

- Governance structure: Steering Committee composition and meeting frequency agreed

- Service provider team CVs attached: Lead Developer, Data Engineer, QA Lead, and student supervisor identified

- Technology stack proposal: preliminary stack listed; CHIETA ICT reviewed for compatibility with CHIETA Azure environment

- D1 reviewed by Service Provider Lead and CHIETA Project Sponsor before formal submission

- D1 submitted in both DOCX and PDF format via agreed channel (email or SharePoint)

- D1 submission logged in project communication register with timestamp and confirmation of receipt

## G.2 Quality Assurance Before Submission

- Document spell-checked and grammar-checked

- All tables have headers; all table cells are populated (no blank required fields)

- Page numbering is correct throughout

- Document version history table updated: version 1.0, date, author, change description

- Document saved in final format (not in Draft or Review mode)

- All reviewer comments from internal review have been addressed or documented as deferred

- File name follows project naming convention: CHIETA_DataLab_D1_RequirementsSpec_v1.0_[Date]

- PDF conversion verified: all fonts embedded; tables render correctly; no page overflow issues

- Document classification marked correctly: CHIETA INTERNAL – CONFIDENTIAL on cover page and footer

- CHIETA Data Steward and Project Sponsor have approved content before formal submission

## G.3 Post-Submission Actions

- Obtain written acknowledgement of receipt from CHIETA Project Sponsor

- Log submission in project register: date, version, recipient, transmission method

- Set calendar reminder for CHIETA review deadline (5 business days from submission date)

- Prepare list of clarifying questions anticipated from CHIETA (for pre-emptive response)

- Confirm invoice number and payment milestone reference for D1 payment

- Update sprint planning board to reflect D1 completion and Phase 2 sprint start date

- Brief the student team on project scope and their expected contributions for Phase 2

- Schedule kick-off session with CHIETA Data Steward to initiate Phase 1 data profiling sprint

# End of CHIETA Data Lab Comprehensive Documentation Package

This comprehensive documentation package has been prepared to provide the CHIETA Data Lab project with a complete, professional, and authoritative governing framework. It transforms the original 11-page Scope of Work into a full project documentation suite suitable for a large-scale, 18-month technology delivery engagement in the South African public sector.

The document spans every dimension of successful project delivery: technical architecture, data governance, POPIA compliance, student engagement, testing and quality assurance, training and knowledge transfer, system monitoring, capacity planning, and post-project sustainability. It provides not just requirements, but the templates, checklists, scripts, and frameworks that operationalise those requirements across the life of the project.

For CHIETA leadership, this package provides confidence that every critical project risk has been identified and mitigated, that data security and POPIA compliance are built in from day one, and that the platform will be genuinely owned and operated by CHIETA staff after the 18-month engagement concludes. The Working Prototype (D6) represents the visible proof of concept that will demonstrate the value of this investment to the CHIETA Board and to levy-paying employers across the chemical industries sector.

For the service provider, this package provides clarity on every acceptance criterion, governance expectation, and quality standard. It eliminates ambiguity about what constitutes a successful deliverable and provides the templates and procedures needed to build, document, and transfer a production-quality data science platform that CHIETA will use and grow for years to come.

For the students who will contribute to this project as co-developers, this package represents an opportunity to work on a real enterprise data platform, apply their academic training in a professional setting, and contribute to the skills development mission of a South African SETA. The structured contribution framework, recognition mechanisms, and formal onboarding process ensure that their involvement is meaningful, safe, and career-enhancing.

The CHIETA Data Lab is more than a technology project. It is evidence of CHIETA's commitment to data-driven accountability, to the empowerment of its staff through digital capability, and to the development of the next generation of South African data science talent within the chemical industries sector. This documentation package is the foundation on which that commitment will be built and delivered.

— END OF DOCUMENT —

The commitment to open-source technology stack with MIT, Apache 2.0, and BSD-licensed components ensures that CHIETA is never locked into a proprietary vendor. Every tool selected — Kubernetes, PostgreSQL, Apache Superset, JupyterHub, Apache Airflow, MLflow, Keycloak, and FastAPI — has a large global community, extensive documentation, and a proven track record in enterprise deployments. This means CHIETA's ICT team will find help, tutorials, and skilled practitioners readily available in South Africa and globally.

The student co-developer model is perhaps the most innovative aspect of the CHIETA Data Lab project. In most technology projects, students are observers or minor contributors. In this project, they are integral members of the delivery team — tasked with real analytical work, accountable for real deliverables, and recognised for their contributions through formal documentation in their portfolio. This model reflects CHIETA's unique position as both a funder of skills development and a practitioner of it.

Data governance is not a compliance exercise — it is the foundation of trust. Every CHIETA stakeholder who uses the Data Lab, from the senior analyst building dashboards to the board member reviewing quarterly indicators, must be able to trust that the numbers they see are accurate, the data they access is appropriately secured, and the transformations applied to raw data are documented and auditable. The Data Governance Addendum, the POPIA compliance framework, and the data quality gate checks in Airflow all serve this single purpose: making the CHIETA Data Lab a trusted source of truth.

The 18-month project timeline is ambitious but achievable with disciplined sprint management, proactive stakeholder engagement, and a commitment from both CHIETA and the service provider to resolve issues at the working level before they escalate. The buffer built into the schedule — 15% sprint capacity held in reserve — exists precisely to absorb the unexpected: a data quality challenge in a source dataset, a student who needs additional mentoring, a stakeholder whose availability is constrained by CHIETA's operational calendar. This buffer should be used, not protected.

Post-handover, the measure of this project's success will not be the technical sophistication of the platform. It will be the frequency with which CHIETA staff open a browser, navigate to a dashboard, and make a better decision because of what they see. The most advanced analytical platform in the world delivers no value if it sits unused. Training, change management, and a genuine champion within CHIETA are as important as any line of code. The service provider's responsibility does not end at D9 — it ends when CHIETA staff are genuinely independent users of the platform they helped shape.

This document was prepared as a living reference for the CHIETA Data Lab project. It will be most valuable not as a document read once at project inception, but as a working tool consulted regularly: at sprint retrospectives when a team needs to remember the student onboarding requirements; at phase gates when CHIETA and the provider need to agree on what constitutes sign-off readiness; at the D6 demonstration when the service provider needs to remember what business value to articulate; and at D9 when CHIETA ICT needs to confirm that every handover item has been delivered. Used this way, this documentation package will have served its purpose.

# Appendix H: CHIETA Data Lab Quick Reference Card

This quick reference card is designed to be printed and kept at the analyst's workstation. It provides a handy reminder of the most frequently used Data Lab features, keyboard shortcuts, and support contacts.

## H.1 Platform Access

Production URL: https://datalab.chieta.org.za

Login Method: CHIETA SSO (preferred) or username/password

Session Timeout: 30 minutes idle — save work frequently

Password Reset: Click 'Forgot Password' on login page or contact CHIETA ICT Admin

Support Email: datalab-support@chieta.org.za

Support Hours: Monday–Friday 08:00–17:00 SAST (during warranty period)

## H.2 Common Tasks – Quick Steps

Upload a dataset: Datasets menu > Upload Dataset > Select file > Confirm classification > Upload

View dataset profile: Datasets menu > Find dataset > Click Profile icon

Run a SQL query: Analyze menu > SQL Lab > Select database and schema > Write query > Run

Create a chart: Charts menu > + Chart > Select dataset > Select chart type > Configure > Save

Build a dashboard: Dashboards menu > + Dashboard > Drag charts onto canvas > Add filters > Save

Export dashboard as PDF: Open dashboard > ... menu > Export > PDF

View audit log (Admin): Settings menu > Audit Log > Filter by user or date

Report a data issue: Email datasteward@chieta.org.za with: dataset name, issue description, screenshot

Report a security incident: Email datacontroller@chieta.org.za IMMEDIATELY with: what happened, when, what data was involved

## H.3 Data Classification Reminder

Before uploading any data, ask yourself: Does this data contain names, ID numbers, or contact details of real people? If yes, it is RESTRICTED – Personal. Does it contain codes or numbers that could identify a person if combined with other data? If yes, it is RESTRICTED – Sensitive. When in doubt, classify higher and consult the CHIETA Data Steward before uploading.

## H.4 Key Contacts

CHIETA Project Sponsor: [Name] | [Email] | [Phone]

CHIETA Data Steward: [Name] | [Email] | [Phone]

CHIETA ICT Administrator: [Name] | [Email] | [Phone]

CHIETA Information Officer (POPIA): [Name] | [Email] | [Phone]

Service Provider Lead (Warranty Period): [Name] | [Email] | [Phone]

Service Provider Support Email: datalab-support@chieta.org.za

The CHIETA Data Lab documentation package, now complete across 70 sections and 8 appendices, represents a professional standard for public sector data platform governance. It is provided not as a bureaucratic compliance exercise, but as a genuine operational resource — one that the CHIETA project team, the service provider, the student contributors, and CHIETA leadership will return to throughout the 18-month engagement and beyond.

South Africa's SETAs face mounting pressure to demonstrate impact, justify levy expenditure, and adapt to a rapidly changing labour market. Data is the instrument through which these demands can be met with confidence and credibility. The CHIETA Data Lab is CHIETA's answer to that challenge — and this documentation is the blueprint that will make that answer a reality.

The framework, templates, checklists, and specifications contained in this package have been designed to be immediately actionable. A service provider can open this document on day one of the project and find the exact template they need for the student onboarding checklist, the data governance addendum, the sprint retrospective, or the D6 business value summary. A CHIETA analyst can find the step-by-step dashboard creation guide without needing to call the service provider. A CHIETA ICT administrator can find the Kubernetes maintenance procedure, the Keycloak configuration reference, or the backup and recovery steps without searching the internet.

Finally, a note on the spirit in which this documentation was prepared. The CHIETA Data Lab is a collaborative endeavour. Its success depends on trust between CHIETA and the service provider, on honest reporting when things are not going to plan, on the courage to raise a risk register item before it becomes a crisis, and on the willingness of CHIETA staff to invest time in learning a new platform even when operational pressures make that time scarce. No documentation package, however comprehensive, can substitute for that human dimension. What it can do — and what this package has been designed to do — is remove every avoidable source of ambiguity, delay, and misunderstanding, and give everyone involved the best possible foundation for a successful delivery.