CHIETA DATA LAB

Comprehensive Project Handbook

Chemical Industries Education and Training Authority

Data Science Solution & Prototype Development

Version 1.0  |  18-Month Programme Blueprint

Eight Volumes  |  Full Programme Blueprint

Table of Contents

Table of Contents	2

Foreword: How to Use This Handbook	9

The Eight Volumes at a Glance	9

Volume I: Software Requirements Specification (SRS)	10

Document Control	10

1. Introduction	10

1.1 Purpose	11

1.2 Scope	11

2. Overall Description	12

2.1 System Architecture Overview	12

2.2 User Classes and Their Roles	12

3. Functional Requirements	13

Module 1: Authentication and Authorisation	13

FR-1: User Login	13

FR-2: Role-Based Access Control (RBAC)	13

Module 2: User Management	13

FR-3: Create User	13

FR-4: Disable User	13

Module 3: Dataset Management	14

FR-5: Dataset Upload	14

FR-6: Dataset Search	14

FR-7: Dataset Versioning	14

FR-8: Dataset Metadata Capture	14

Module 4: Data Engineering	14

FR-9: ETL Pipeline Support	14

FR-10: Data Cleaning	14

FR-11: Data Validation	15

FR-12: Data Lineage	15

Module 5: Data Storage	15

FR-13: Structured Data Storage	15

FR-14: Unstructured Data Storage	15

FR-15: Automated Backups	15

Module 6: Data Exploration	15

FR-16: Interactive Queries	15

FR-17: SQL Workspace	15

FR-18: Notebook Workspace	15

FR-19: Statistical Analysis	16

Module 7: Dashboarding	16

FR-20: Dashboard Builder	16

FR-21: Supported Chart Types	16

FR-22: Dashboard Export	16

FR-23: Dashboard Sharing	16

Module 8: Machine Learning	16

FR-24: Experiment Tracking with MLflow	16

FR-25: Model Registry	17

FR-26: Forecasting Capabilities	17

FR-27: Model Explainability	17

Module 9: Metadata Management	17

FR-28: Dataset Catalogue with OpenMetadata	17

FR-29: Business Glossary	17

FR-30: Data Classification	17

FR-31: Data Retention Policies	17

Module 10: Reporting	17

FR-32: Report Generation	17

FR-33: Scheduled Reports	18

Module 11: Audit and Monitoring	18

FR-34: Audit Logs	18

FR-35: Platform Monitoring	18

Module 12: API Management	18

FR-36: REST APIs	18

FR-37: Swagger/OpenAPI Documentation	18

Module 13: Student Participation	18

FR-38: Contribution Logs	18

FR-39: Digital Badges	18

Module 14: Prototype	18

FR-40: Prototype Module	18

4. Non-Functional Requirements	19

5. External Interfaces	19

6. Deliverable Mapping	20

Appendix A – Repository Structure	20

Volume II: Software Architecture Design Document (SADD)	21

1. Architectural Principles	21

2. Context Diagram (Level 0)	21

3. Container Architecture (C4 Model Level 2)	22

4. Component Architecture (C4 Level 3)	22

Frontend Components	22

Backend Components	22

Data Engineering Components	23

ML Components	23

5. Microservices Architecture	23

6. Sequence Diagrams	23

Dataset Upload Sequence	24

Dashboard Generation Sequence	24

Machine Learning Workflow Sequence	24

7. Database Architecture	24

8. Data Lake Architecture (MinIO)	25

9. API Architecture	25

Key API Families	25

10. Authentication and Security Architecture	26

11. Machine Learning Architecture	26

12. Dashboard Architecture	27

13. Infrastructure Architecture	27

14. CI/CD Architecture	27

15. Monitoring and Logging Architecture	28

Monitoring with Prometheus and Grafana	28

Logging with ELK Stack	28

16. Backup and Disaster Recovery Architecture	28

17. High Availability Architecture	28

18. Network Architecture	28

19. Technology Stack Summary	29

Volume III: Detailed Design Document (DDD)	30

1. C4 Model — Four Levels of Detail	30

2. UML Models	30

Use Case Diagram	30

Activity Diagram — ETL Pipeline	31

3. React Frontend Detailed Design	31

Repository Structure	31

4. FastAPI Backend Detailed Design	32

Repository: backend-fastapi	32

Service Catalogue	32

5. Airflow Data Pipeline Design	32

6. Apache Spark Processing Design	33

7. PostgreSQL Database Design	33

8. MinIO Object Storage Design	33

9. Apache Superset Dashboard Design	33

10. MLflow Machine Learning Design	34

11. Security Architecture	34

12. Repository and Coding Standards	34

Git Strategy: GitFlow	34

Coding Standards	34

Volume IV: Database and API Engineering Specification (DAES)	35

1. Database Architecture Overview	35

PostgreSQL — Structured Data	35

MinIO — Unstructured Data	35

2. Entity Relationship Model	35

3. Table Definitions	36

security.users	36

security.roles	36

catalog.datasets	36

audit.audit_logs	36

ml.experiments and ml.models	37

ml.predictions	37

4. Indexing Strategy	37

5. Data Dictionary	37

6. API Design Principles	37

7. Full API Catalogue	38

Authentication APIs	38

User Management APIs	38

Dataset APIs	38

Dashboard APIs	38

Machine Learning APIs	39

8. JSON Schemas	39

Dataset Upload Request	39

Prediction Request	39

9. Error Handling Standard	39

10. Pagination and Filtering Standards	40

Pagination	40

Filtering	40

11. Data Lineage Specification	40

12. Audit Specification	40

13. Naming and Versioning Standards	40

Volume V: DevSecOps, Infrastructure & Deployment Handbook	42

1. DevSecOps Architecture	42

2. Docker Architecture	43

3. Dockerfiles	43

React Frontend Dockerfile	43

FastAPI Backend Dockerfile	43

4. Docker Compose — Development Environment	43

5. Azure Kubernetes Service (AKS) Design	44

AKS Cluster: AKS-CHIETA-DATALAB	44

Kubernetes Namespaces	44

6. Kubernetes Manifests	44

7. Helm Charts	45

8. Terraform Infrastructure as Code	45

Terraform Modules	45

Environment Structure	45

9. Azure DevOps Pipelines	45

Frontend Pipeline	46

Backend Pipeline	46

Airflow Pipeline	46

ML Pipeline	46

10. Git Strategy: GitFlow	46

11. Secrets Management with Azure Key Vault	46

12. Production Deployment Strategy	47

13. Release Management	47

14. Performance Engineering	47

Volume VI: Testing, Quality Assurance & Validation Handbook	48

1. Test Strategy	48

The Testing Pyramid	48

2. Quality Framework	48

3. Unit Testing	49

4. Integration Testing	49

5. API Testing	49

6. UI Testing with Cypress	50

7. Data Quality Testing with Great Expectations	50

8. Machine Learning Validation	50

Model Performance Metrics	50

Explainability and Fairness	50

9. Performance Testing with JMeter	50

10. Security Testing	51

11. Accessibility Testing (WCAG 2.1 AA)	51

12. User Acceptance Testing (UAT)	51

13. Defect Management	52

14. Requirements Traceability Matrix (RTM)	52

15. Test Automation Pipeline	52

16. Key QA Metrics and KPIs	52

17. Sign-Off Procedure	53

Volume VII: Operations, Maintenance, Training & Handover Handbook	54

1. Operations Framework (ITIL v4)	54

2. System Administration Guide	54

User Administration	54

3. Platform Operations Manual	55

4. Backup Procedures	55

5. Monitoring Procedures	55

6. Incident Management	56

Severity Levels and Response Times	56

7. Problem Management	56

8. Change Management	56

9. User Manual	57

Analyst Functions	57

Viewer Functions	57

Student Contributor Functions	57

10. Video Training Framework	57

11. Train-the-Trainer Programme	57

12. Student Mentorship Framework	58

Student Roles	58

Mentorship Activities	58

13. Knowledge Transfer Plan	58

14. Support Model	58

15. SLA Framework	59

16. Maintenance Schedule	59

17. Post-Implementation Support Phases	59

18. Handover Deliverables	59

Volume VIII: Project Governance, PMBOK & Agile Delivery Handbook	61

1. Project Charter	61

Success Criteria	61

2. Governance Structure	62

3. Stakeholder Register	62

4. Work Breakdown Structure (WBS)	63

Major Work Packages (Level 1)	63

5. Resource Plan	64

6. RACI Matrix	64

7. RAID Register	65

Risks	65

Assumptions, Issues, Dependencies	65

8. Risk Register	65

9. Communication Plan	65

10. Quality Management Plan	66

11. Procurement Plan	66

12. Cost Baseline	66

13. Sprint Plan — 36 Sprints over 18 Months	67

14. Program Increment Planning	67

15. Azure DevOps Structure	68

Boards and Work Items	68

Repositories in Azure DevOps	68

Pipelines and Wiki	68

16. Change Management	68

17. Reporting Framework	68

18. Earned Value Management (EVM)	69

19. Escalation Framework	69

20. Closure and Benefits Realisation	70

Programme Closure Activities	70

Benefits Realisation	70

Master Blueprint Complete — Summary of All Eight Volumes	71

# Foreword: How to Use This Handbook

Welcome to the CHIETA Data Lab Project Handbook — an eight-volume blueprint that documents every aspect of designing, building, testing, operating, and governing the CHIETA Data Lab platform from the first line of code to final handover.

This handbook was developed to serve both technical experts and non-technical readers. Whether you are a CHIETA executive who wants to understand what is being built, a project manager who needs to track progress, or a junior developer who needs implementation guidance, you will find your chapter here.

How to Read This Handbook:  Each Volume is self-contained but cross-referenced. Readers are encouraged to start with Volume I (requirements), then follow their area of interest across subsequent volumes.

### The Eight Volumes at a Glance

| Volume | Title | Primary Audience |
| --- | --- | --- |
| Volume I | Software Requirements Specification (SRS) | All Stakeholders |
| Volume II | Software Architecture Design Document (SADD) | Architects & Engineers |
| Volume III | Detailed Design Document (DDD) | Developers & Engineers |
| Volume IV | Database and API Engineering Specification (DAES) | Backend & Data Engineers |
| Volume V | DevSecOps, Infrastructure & Deployment Handbook | DevOps & Cloud Engineers |
| Volume VI | Testing, Quality Assurance & Validation Handbook | QA Engineers & Testers |
| Volume VII | Operations, Maintenance, Training & Handover Handbook | Admins & Trainers |
| Volume VIII | Project Governance, PMBOK & Agile Delivery Handbook | Project & Programme Managers |

Important Note:  Visual placeholders throughout this document indicate where diagrams, architecture drawings, Gantt charts, ERDs, and other visuals are to be inserted by the design team. Each placeholder carries a descriptive caption to guide production.

VOLUME I

Software Requirements Specification (SRS)

Defining What the CHIETA Data Lab Must Do

# Volume I: Software Requirements Specification (SRS)

Version 1.0  |  Methodology: Agile + DevOps  |  Architecture: Microservices

## Document Control

The table below records the formal identity of this specification document.

| Item | Description |
| --- | --- |
| Project Name | CHIETA Data Lab |
| Client | Chemical Industries Education and Training Authority (CHIETA) |
| Document | Software Requirements Specification (SRS) |
| Version | 1.0 |
| Methodology | Agile + DevOps |
| Architecture | Microservices |
| Deployment | Docker + AKS (Azure Kubernetes Service) |
| Database | PostgreSQL + MinIO |
| Frontend | React |
| Backend | FastAPI |
| Data Platform | Apache Spark + Apache Airflow |
| BI Platform | Apache Superset |
| ML Platform | MLflow |
| Metadata | OpenMetadata |

## 1. Introduction

### 1.1 Purpose

This Software Requirements Specification (SRS) defines every functional and non-functional requirement for the CHIETA Data Lab — a secure, browser-based platform designed to enable CHIETA to harness the power of its data.

Think of the CHIETA Data Lab as a digital science laboratory. Just as a physical laboratory provides chemists with equipment to conduct experiments, the Data Lab provides CHIETA's analysts and data scientists with a digital environment to upload data, clean it, analyse it, build visualisations, train predictive models, and manage information assets — all within a secure, governed platform.

Plain-Language Summary:  The Data Lab is a web-based workspace where CHIETA staff can explore and understand their data, produce reports, and use artificial intelligence to predict future trends — for example, forecasting which learners might drop out of training programmes, or which skills sectors are growing.

The Data Lab shall enable:

- Dataset management — uploading and storing CHIETA's raw data files

- Data exploration — filtering, sorting and querying datasets

- Statistical analysis — computing averages, distributions, and correlations

- Predictive analytics — using machine learning to forecast future outcomes

- Interactive dashboards — visual summaries of key performance indicators

- Metadata management — cataloguing all datasets so they are discoverable

- Experiment tracking — recording machine learning experiments for reproducibility

- Student participation — enabling students to contribute to data cleaning and QA

- Governance and auditability — full audit trails of every action on the platform

### 1.2 Scope

The Data Lab is an independent environment and shall NOT replace any existing CHIETA operational systems. It sits alongside existing systems, drawing data from them to perform analysis and produce insights.

The system shall support:

| Capability | What This Means in Simple Terms |
| --- | --- |
| Uploading datasets | Users can bring their data files (CSV, Excel, JSON) into the platform |
| Data cleaning and transformation | The system can fix messy data — fill in blanks, remove duplicates |
| Data storage | Cleaned data is stored safely in a structured database |
| Data lineage | The system tracks exactly where every piece of data came from |
| Machine learning | The platform can build predictive models — e.g., predict learner dropout |
| Dashboarding | Visual charts and graphs are produced automatically |
| Role-based access control | Only authorised people can see sensitive data |
| APIs | Other systems can exchange data with the platform programmatically |
| CI/CD | The platform updates itself automatically when developers push new code |
| Monitoring | The system watches itself for errors and performance problems |
| Documentation | All data assets are automatically documented and catalogued |

[ Figure / Chart: Scope Boundary Diagram – CHIETA Data Lab vs Existing Operational Systems ]

Figure: Scope Boundary Diagram – CHIETA Data Lab vs Existing Operational Systems

## 2. Overall Description

### 2.1 System Architecture Overview

The CHIETA Data Lab is built as a modern microservices architecture. This is an approach where instead of one giant, single application, the platform is composed of many smaller services, each responsible for one specific job. These services communicate with each other through well-defined programming interfaces (APIs).

Analogy:  Think of a city's infrastructure. A city does not have one building that does everything — it has a power station, a water treatment plant, a hospital, schools, and roads. Each part is independently maintained but works together as a whole. The Data Lab microservices architecture works the same way.

The architecture stack flows from top to bottom as follows:

- React Frontend — the web interface that users see and interact with in their browser

- FastAPI Gateway — the secure gateway that receives all requests from the frontend

- Apache Airflow — the scheduler that orchestrates automated data pipelines

- Spark / Databricks — the high-performance engine that processes large datasets

- PostgreSQL + MinIO — the dual storage layer (structured data + raw file storage)

- Apache Superset — the dashboarding and charting platform

- MLflow — the machine learning experiment tracking and model registry

- OpenMetadata — the metadata catalogue that records information about all data assets

- Docker + AKS + Azure DevOps — the containerised cloud infrastructure and CI/CD pipeline

[ Figure / Chart: System Architecture Stack – Full Technology Layer Diagram ]

Figure: System Architecture Stack – Full Technology Layer Diagram

### 2.2 User Classes and Their Roles

The Data Lab serves four distinct types of users. Understanding who uses the system and what they need is fundamental to the requirements that follow.

| User Class | Responsibilities | Access Level |
| --- | --- | --- |
| Administrator | Manage users, configure permissions, monitor platform, manage metadata | Full |
| Analyst | Upload datasets, explore data, build dashboards, run ML experiments | High |
| Viewer | View dashboards, download approved reports | Read-Only |
| Student Contributor | Dataset cleaning, documentation support, QA testing | Limited |

[ Figure / Chart: User Role Hierarchy Diagram – Permissions and Access Levels ]

Figure: User Role Hierarchy Diagram – Permissions and Access Levels

## 3. Functional Requirements

Functional requirements define exactly what the system must do. They are organised into 14 modules, covering every feature of the CHIETA Data Lab.

### Module 1: Authentication and Authorisation

Before any user can access the platform, they must prove who they are (authentication) and the system must verify what they are allowed to do (authorisation). These two safeguards protect CHIETA's sensitive data.

#### FR-1: User Login

| Attribute | Detail |
| --- | --- |
| Description | Users shall authenticate using a username and password |
| Priority | High |
| Actors | All users |
| Input | Username and password |
| Output | Authenticated session token |
| Acceptance Criteria | JWT token generated; session timeout supported; password encrypted |

#### FR-2: Role-Based Access Control (RBAC)

Once logged in, the system restricts what each user can see and do based on their assigned role (Admin, Analyst, Viewer, Student). Unauthorised access shall be blocked automatically.

Plain-Language Explanation:  RBAC is like a building access card system. A cleaner's card opens cleaning cupboards but not the server room. An executive's card opens the boardroom but not the server room either. Only the IT administrator can open everything.

### Module 2: User Management

#### FR-3: Create User

Administrators can create new user accounts, assign roles, and reset passwords. This ensures only authorised individuals gain access.

#### FR-4: Disable User

Administrators can disable accounts when users leave the organisation or when suspicious activity is detected. Disabled accounts cannot log in.

### Module 3: Dataset Management

This module handles the uploading, searching, versioning, and documentation of all datasets within the Data Lab.

#### FR-5: Dataset Upload

| Attribute | Detail |
| --- | --- |
| Supported Formats | CSV, Excel (XLSX), JSON |
| Maximum Size | Configurable (set by Administrator) |
| Process | File validated, stored in MinIO, metadata recorded in OpenMetadata |

#### FR-6: Dataset Search

Users shall search datasets by name, tag, category, and date of creation. Search results must return within three seconds.

#### FR-7: Dataset Versioning

The platform shall maintain version history for all datasets. If a dataset is updated, previous versions are retained and retrievable. This supports auditability and reproducibility.

#### FR-8: Dataset Metadata Capture

For every uploaded dataset, the system automatically captures: owner name, description, tags, source system, and creation date. This makes datasets discoverable and understandable by future users.

### Module 4: Data Engineering

Data engineering is the process of transforming raw, messy data into clean, reliable data ready for analysis. Think of it like refining raw ore into pure metal.

#### FR-9: ETL Pipeline Support

ETL stands for Extract, Transform, Load — the three steps every data pipeline follows. The platform supports pipelines for:

- DG (Discretionary Grants) data

- MG (Mandatory Grants) data

- Learner enrolment and completion data

- ETQA (Education and Training Quality Assurance) data

- Skills development programme data

[ Figure / Chart: ETL Pipeline Flow Diagram – Extract, Transform, Load Stages for CHIETA Datasets ]

Figure: ETL Pipeline Flow Diagram – Extract, Transform, Load Stages for CHIETA Datasets

#### FR-10: Data Cleaning

The system provides automated tools to fix common data quality problems:

- Missing values — filling gaps with appropriate defaults or averages

- Duplicate records — identifying and removing exact copies

- Outliers — flagging unusually high or low values for review

#### FR-11: Data Validation

Before data is stored, automated quality checks verify that data meets expected formats, ranges, and rules. For example, a learner age of 200 would be flagged as invalid.

#### FR-12: Data Lineage

The platform records the complete journey of every piece of data — from its original source file, through every transformation, to its final dashboard. This is called data lineage and is critical for compliance and trust.

[ Figure / Chart: Data Lineage Map – From Source CSV to Dashboard ]

Figure: Data Lineage Map – From Source CSV to Dashboard

### Module 5: Data Storage

#### FR-13: Structured Data Storage

All structured, tabular data (like database tables) is stored in PostgreSQL — an enterprise-grade relational database. PostgreSQL is trusted by organisations worldwide for its reliability and performance.

#### FR-14: Unstructured Data Storage

Raw files — CSV uploads, PDF reports, model artifacts — are stored in MinIO, a high-performance object storage system similar to Amazon S3 but deployable privately within CHIETA's own infrastructure.

#### FR-15: Automated Backups

Daily automated backups of all data shall be performed and retained for 30 days, ensuring data can be recovered in the event of accidental deletion or system failure.

### Module 6: Data Exploration

#### FR-16: Interactive Queries

Analysts can filter, sort, and browse datasets through an intuitive web interface without needing to write code.

#### FR-17: SQL Workspace

Advanced users can execute SQL (Structured Query Language) queries directly on the data. SQL is the standard language used to ask precise questions of databases.

Analogy:  SQL is like asking the database specific questions in a structured language. Instead of browsing a library randomly, you walk to the librarian and say: 'Give me all books published after 2020 by South African authors, sorted alphabetically.' SQL lets analysts ask equally precise questions of CHIETA's data.

#### FR-18: Notebook Workspace

The platform supports Python notebooks and Spark notebooks — interactive coding environments where analysts can write code, run it, and see results immediately. These are used for advanced data science work.

#### FR-19: Statistical Analysis

Built-in statistical functions include: mean (average), median, standard deviation (spread of data), and correlation (relationship between variables). These functions work without requiring any coding from the user.

### Module 7: Dashboarding

Dashboards are visual summaries of key data, presented as charts and graphs on a single screen. They are the primary way CHIETA management will consume insights from the Data Lab.

#### FR-20: Dashboard Builder

Analysts can create custom dashboards by dragging and dropping charts, without needing programming knowledge.

#### FR-21: Supported Chart Types

- Bar charts — comparing quantities across categories (e.g., grants per province)

- Line charts — showing trends over time (e.g., learner enrolment per year)

- Pie charts — showing proportional breakdowns (e.g., percentage of learners per sector)

- Heatmaps — showing intensity across two dimensions (e.g., skills demand by region and qualification)

- Scatter plots — showing relationships between two numeric variables

[ Figure / Chart: Sample Dashboard Mock-up – CHIETA Learner Performance Overview ]

Figure: Sample Dashboard Mock-up – CHIETA Learner Performance Overview

#### FR-22: Dashboard Export

Dashboards can be exported in three formats: PDF (for formal reports), Excel (for further analysis), and PNG (for presentations and emails).

#### FR-23: Dashboard Sharing

Users can share dashboards with other users inside the platform, or export them for external distribution.

### Module 8: Machine Learning

Machine learning (ML) enables the Data Lab to learn patterns from historical data and make predictions about future outcomes. This is one of the most powerful capabilities of the platform.

Plain-Language Explanation:  Machine learning is like teaching a child by showing them thousands of examples. After seeing enough examples of 'learner dropped out' and 'learner completed', the model learns to recognise warning signs and can predict which future learners are at risk — allowing CHIETA to intervene early.

#### FR-24: Experiment Tracking with MLflow

Every machine learning experiment — every model trained, every parameter tried, every result recorded — is tracked in MLflow. This ensures reproducibility: anyone can re-run an experiment and get the same result.

#### FR-25: Model Registry

Trained models progress through a lifecycle: Development → Staging → Production → Archived. The Model Registry manages this lifecycle, ensuring only validated models are used in production.

#### FR-26: Forecasting Capabilities

The platform supports three types of predictive modelling:

- Time series forecasting — predicting future values based on historical trends (e.g., future skills demand)

- Regression — predicting a numeric outcome (e.g., expected grant spend)

- Classification — predicting a category (e.g., will a learner complete or drop out?)

[ Figure / Chart: Machine Learning Model Lifecycle – Development to Production ]

Figure: Machine Learning Model Lifecycle – Development to Production

#### FR-27: Model Explainability

Using SHAP (SHapley Additive exPlanations) values and bias detection tools, the platform explains why a model made a specific prediction. This is critical for responsible AI and POPIA compliance.

Why Explainability Matters:  If a model predicts that a specific learner is at risk of dropping out, CHIETA needs to know why — was it their age, their qualification level, their location? Without explainability, AI is a black box that cannot be trusted or audited.

### Module 9: Metadata Management

#### FR-28: Dataset Catalogue with OpenMetadata

OpenMetadata provides a searchable catalogue of all data assets in the Data Lab. Think of it as a library catalogue — every dataset has a record describing what it contains, who owns it, when it was created, and where it came from.

#### FR-29: Business Glossary

A Business Glossary stores standard definitions of key business terms. For example, 'Learner' might be defined differently across different CHIETA departments; the glossary establishes one official definition.

#### FR-30: Data Classification

Every dataset is classified as: Public (shareable externally), Internal (for CHIETA staff only), or Restricted (sensitive data requiring special permissions). This supports POPIA compliance.

#### FR-31: Data Retention Policies

Administrators configure how long different categories of data are retained before automated deletion. This ensures compliance with POPIA's data minimisation principle.

### Module 10: Reporting

#### FR-32: Report Generation

Users can generate formal reports from the Data Lab in PDF and Excel formats. Reports are branded, structured, and ready for distribution to management or external stakeholders.

#### FR-33: Scheduled Reports

Reports can be scheduled to generate and distribute automatically — for example, a weekly learner enrolment report sent every Monday morning.

### Module 11: Audit and Monitoring

#### FR-34: Audit Logs

Every significant action on the platform is recorded in an audit log: login events, dataset access, report downloads, model executions. Audit logs are retained for seven years and cannot be deleted by regular users.

#### FR-35: Platform Monitoring

The system continuously monitors its own health: CPU usage, memory consumption, data pipeline status. Administrators receive automatic alerts when thresholds are exceeded.

[ Figure / Chart: Monitoring Dashboard Mock-up – Platform Health Metrics ]

Figure: Monitoring Dashboard Mock-up – Platform Health Metrics

### Module 12: API Management

#### FR-36: REST APIs

Every module exposes a REST API (Application Programming Interface), allowing external systems to integrate with the Data Lab programmatically. This means other CHIETA systems can query datasets, retrieve predictions, or export reports via code.

#### FR-37: Swagger/OpenAPI Documentation

API documentation is automatically generated in Swagger/OpenAPI format — an industry standard that allows developers to explore and test APIs through a visual interface without reading code.

### Module 13: Student Participation

#### FR-38: Contribution Logs

Student contributions to data cleaning, documentation, and QA are tracked in the platform. This creates a formal record of each student's involvement.

#### FR-39: Digital Badges

Students receive digital badges and certificates for their contributions, providing formal recognition that can be included in portfolios and CVs.

### Module 14: Prototype

#### FR-40: Prototype Module

The platform shall include at least one fully operational prototype demonstrating real analytical capability using CHIETA data. Example prototype options include:

- Learner Success Prediction — predict which learners will complete their programmes

- Grant Spending Intelligence — analyse and forecast how grants are utilised across sectors

- Skills Demand Forecasting — predict future skills shortages by region and occupation

[ Figure / Chart: Prototype Dashboard – Learner Success Prediction Results ]

Figure: Prototype Dashboard – Learner Success Prediction Results

## 4. Non-Functional Requirements

Non-functional requirements define how the system must perform, not just what it must do. They govern speed, security, reliability, and scalability.

| Requirement | Specification |
| --- | --- |
| NFR-1: Dashboard Response Time | All dashboards shall load within 3 seconds |
| NFR-2: Data Volume Support | Platform shall handle datasets with 500,000+ records |
| NFR-3: Availability | System shall maintain 99% uptime |
| NFR-4: Data Encryption at Rest | AES-256 encryption for all stored data |
| NFR-5: Encryption in Transit | TLS 1.3 for all data transmitted over the network |
| NFR-6: Role-Based Access | RBAC enforced at every endpoint |
| NFR-7: POPIA Compliance | Full alignment with South Africa's Protection of Personal Information Act |
| NFR-8: Containerisation | All services deployed as Docker containers |
| NFR-9: Horizontal Scaling | Platform scales using Azure Kubernetes Service (AKS) |
| NFR-10: Automated Backups | Daily automated backups with point-in-time recovery |
| NFR-11: Disaster Recovery | Full disaster recovery capability supported |
| NFR-12: Microservices | Independent, modular service architecture |
| NFR-13: CI/CD Pipeline | Continuous Integration and Deployment via Azure DevOps |
| NFR-14: Version Control | All source code managed in Git repositories |
| NFR-15: Accessibility | WCAG 2.1 AA compliance (accessible to users with disabilities) |
| NFR-16: Browser Support | Chrome, Edge, and Firefox |
| NFR-17: 24/7 Operation | Platform operates around the clock without scheduled downtime |

## 5. External Interfaces

The Data Lab integrates with several external technologies. The table below summarises each interface:

| Interface | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + Material UI | User-facing web application |
| Backend | FastAPI | API gateway and business logic |
| Database | PostgreSQL + MinIO | Structured and unstructured data storage |
| Data Platform | Apache Spark + Airflow | Data processing and orchestration |
| Dashboard | Apache Superset | Visual analytics and dashboarding |
| ML Platform | MLflow | Machine learning experiment tracking |
| Metadata | OpenMetadata | Data catalogue and lineage |
| Infrastructure | Docker + AKS + Azure DevOps | Containerisation, orchestration, CI/CD |

## 6. Deliverable Mapping

The nine project deliverables (D1–D9) are mapped to the sections of this SRS:

| Deliverable | Corresponding SRS Sections |
| --- | --- |
| D1 – Requirements | Sections 1–3 (Introduction, Description, Functional Requirements) |
| D2 – Architecture | Architecture and Interfaces |
| D3 – Functional Platform | All Functional Modules (FR-1 to FR-40) |
| D4 – Integrated Datasets | Module 4: Data Engineering |
| D5 – Dashboards | Module 7: Dashboarding |
| D6 – Prototype | Module 14: Prototype |
| D7 – Testing | Non-Functional Requirements, Monitoring |
| D8 – Documentation | Metadata Management, Audit |
| D9 – APIs and Deployment | API Management, External Interfaces |

## Appendix A – Repository Structure

The following repositories shall be created in Azure DevOps to house all source code:

- frontend-react — User interface components and pages

- backend-fastapi — API gateway, services, and business logic

- airflow-etl — Data pipeline DAGs and orchestration scripts

- spark-processing — Data transformation and feature engineering jobs

- ml-platform — Machine learning models, experiments, and registry

- superset-dashboards — Dashboard definitions and configurations

- metadata-platform — OpenMetadata setup and configuration

- infrastructure — Terraform, Kubernetes manifests, Helm charts

- integration-release — End-to-end integration tests and release scripts

VOLUME II

Software Architecture Design Document (SADD)

The Architectural Blueprint of the CHIETA Data Lab

# Volume II: Software Architecture Design Document (SADD)

This document corresponds to Deliverable D2. It translates the requirements of Volume I into a scalable, secure, cloud-native microservices architecture blueprint.

## 1. Architectural Principles

Before describing the architecture in detail, it is important to understand the principles that guided every design decision. These principles are non-negotiable constraints that ensure the platform is built to last.

| Principle | What It Means in Practice |
| --- | --- |
| Microservices | Each function (login, data upload, dashboards) is a separate, independently deployable service |
| Cloud Native | The platform is built to run in the cloud (Azure), taking full advantage of cloud scaling and resilience |
| Open Source First | All core technologies are open-source, avoiding vendor lock-in and licensing costs |
| API-First | Every function is exposed through a documented API — nothing is hidden inside the system |
| Event-Driven | Workflows are triggered automatically by events (e.g., a data upload triggers a cleaning pipeline) |
| Scalability | The platform grows horizontally by adding more server instances, not by buying bigger servers |
| Security by Design | Security is built in from day one — not added as an afterthought |
| DevSecOps | Security testing is integrated into the automated CI/CD pipeline |

## 2. Context Diagram (Level 0)

The Context Diagram provides the highest-level view of the system. It shows how the Data Lab relates to its users and external environment.

Reading the Diagram:  CHIETA users (Administrators and Analysts) interact with the system through a web browser. The browser communicates with the React Frontend, which in turn connects to the FastAPI Gateway. The gateway routes requests to the appropriate backend services.

[ Figure / Chart: Context Diagram (C4 Level 0) – CHIETA Data Lab and Its Users ]

Figure: Context Diagram (C4 Level 0) – CHIETA Data Lab and Its Users

## 3. Container Architecture (C4 Model Level 2)

The Container Diagram breaks the system into its major deployable units — the 'containers' (not to be confused with Docker containers) that make up the platform.

The architecture flows from the user's browser through multiple layers:

- User opens the React Web Application in their browser

- React sends requests to the FastAPI Gateway

- The Gateway authenticates the user and routes the request to the appropriate service

- Services (Authentication, Dataset, Reporting, Metadata, User, Audit) process the request

- Services retrieve or store data via Airflow (orchestration), Spark (processing), PostgreSQL (database), or MinIO (file storage)

- Results are returned through the gateway to the user's browser

[ Figure / Chart: Container Architecture Diagram (C4 Level 2) – All Platform Containers and Their Relationships ]

Figure: Container Architecture Diagram (C4 Level 2) – All Platform Containers and Their Relationships

## 4. Component Architecture (C4 Level 3)

### Frontend Components

- Authentication Module — login screen, session management, password reset

- Dataset Explorer — browse, search, filter, and preview datasets

- Dashboard Module — view, create, and export dashboards

- Experiment Module — launch ML experiments, view results

- Metadata Module — browse data catalogue, view lineage

- Report Module — generate and schedule reports

- Administration Module — manage users, roles, and platform settings

### Backend Components

- Authentication Service — JWT token generation and validation

- User Service — create, update, disable users

- Dataset Service — upload, version, search datasets

- Report Service — generate and export reports

- Metadata Service — connect to OpenMetadata catalogue

- Audit Service — record and retrieve audit logs

- Notification Service — send email and Teams alerts

### Data Engineering Components

- Airflow DAGs — workflows for Extract, Transform, Validate, Load, Monitor

- Spark Jobs — distributed data transformation and feature engineering

### ML Components

- Experiment Tracking — MLflow integration for recording experiments

- Model Registry — promote models through Development → Staging → Production

- Bias Detection — SHAP and fairness analysis

- Model Serving — REST API for serving predictions

[ Figure / Chart: Component Architecture Diagram (C4 Level 3) – Frontend, Backend, Data Engineering, and ML Components ]

Figure: Component Architecture Diagram (C4 Level 3) – Frontend, Backend, Data Engineering, and ML Components

## 5. Microservices Architecture

The microservices architecture distributes the application across nine dedicated repositories, each building and deploying independently:

| Repository | Responsibility | Technology |
| --- | --- | --- |
| frontend-react | User interface | React + Material UI |
| backend-fastapi | API gateway and business logic | Python FastAPI |
| airflow-etl | Data pipeline orchestration | Apache Airflow |
| spark-processing | Large-scale data transformation | Apache Spark |
| ml-platform | ML experiments and model registry | MLflow + Python |
| superset-dashboards | Dashboards and visual analytics | Apache Superset |
| metadata-platform | Data catalogue and lineage | OpenMetadata |
| infrastructure | Cloud infrastructure as code | Terraform + Helm |

[ Figure / Chart: Microservices Architecture Diagram – 8 Repositories and Their Interaction Flows ]

Figure: Microservices Architecture Diagram – 8 Repositories and Their Interaction Flows

## 6. Sequence Diagrams

Sequence diagrams show the step-by-step messages exchanged between components when a user performs a specific action.

### Dataset Upload Sequence

- User selects a file in the React frontend

- React sends POST /datasets/upload to FastAPI Gateway

- FastAPI validates the request and JWT token

- Dataset Service stores the raw file in MinIO

- Dataset Service records metadata in PostgreSQL

- Dataset Service registers the asset in OpenMetadata

- Success response returned to the user

[ Figure / Chart: Sequence Diagram – Dataset Upload Flow (User to Storage) ]

Figure: Sequence Diagram – Dataset Upload Flow (User to Storage)

### Dashboard Generation Sequence

- User opens a dashboard in React

- React sends a request to Apache Superset

- Superset queries PostgreSQL for the required data

- Superset generates chart visualisations

- Dashboard rendered in the user's browser

### Machine Learning Workflow Sequence

- Airflow scheduler triggers a ML pipeline DAG

- Spark processes and engineers features from raw data

- MLflow logs the experiment parameters and metrics

- Model stored in MLflow Model Registry

- Prediction API endpoint becomes available

- Superset dashboard displays prediction results

[ Figure / Chart: Sequence Diagram – ML Pipeline from Trigger to Dashboard ]

Figure: Sequence Diagram – ML Pipeline from Trigger to Dashboard

## 7. Database Architecture

PostgreSQL organises data into logical schemas — groupings of related tables. The CHIETA Data Lab uses the following schemas:

| Schema | Contents | Purpose |
| --- | --- | --- |
| users | User accounts, roles, permissions | Identity and access management |
| datasets | Dataset registry, tags, versions | Data asset catalogue |
| metadata | Dataset descriptions and lineage links | Data governance |
| audit_logs | All system events and user actions | Compliance and audit trail |
| reports | Report definitions and export history | Reporting management |
| models | ML model registry and lifecycle stages | Machine learning governance |
| experiments | ML experiment runs, parameters, metrics | Experiment tracking |
| notifications | Alert and notification history | Communication management |

[ Figure / Chart: Entity Relationship Diagram – High-Level PostgreSQL Schema Relationships ]

Figure: Entity Relationship Diagram – High-Level PostgreSQL Schema Relationships

## 8. Data Lake Architecture (MinIO)

MinIO serves as the platform's data lake — the storage layer for all raw and processed files. It organises data into buckets (similar to folders):

| Bucket | Contents |
| --- | --- |
| raw-data | Original uploaded files as received from source systems |
| processed-data | Cleaned and transformed data ready for analysis |
| reports | Generated PDF and Excel report files |
| models | Trained machine learning model artifacts |
| artifacts | Supporting files for ML experiments |
| documents | Technical documentation and operational guides |
| images | Charts and graph exports |
| logs | System and pipeline log files |

## 9. API Architecture

All Data Lab APIs follow REST (Representational State Transfer) principles — the global standard for web APIs. Every API uses JSON (JavaScript Object Notation) for data exchange and JWT tokens for authentication.

### Key API Families

- Authentication APIs: POST /login, POST /logout, POST /refresh-token

- User Management APIs: GET/POST/PUT/DELETE /users

- Dataset APIs: POST /datasets/upload, GET /datasets, GET /datasets/{id}, DELETE /datasets/{id}

- Report APIs: GET /reports, POST /reports/export

- Dashboard APIs: GET /dashboard/learners, GET /dashboard/grants, GET /dashboard/etqa, GET /dashboard/skills

- Metadata APIs: GET /catalog, GET /lineage, GET /glossary

- ML APIs: POST /models/train, GET /models, POST /predict, GET /experiments

- Audit APIs: GET /audit/logs

- Health APIs: GET /health, GET /readiness, GET /liveness

Swagger/OpenAPI documentation is auto-generated by FastAPI, providing an interactive API browser for developers.

[ Figure / Chart: Swagger API Documentation Screenshot – Interactive API Browser Mock-up ]

Figure: Swagger API Documentation Screenshot – Interactive API Browser Mock-up

## 10. Authentication and Security Architecture

The platform supports four authentication mechanisms, providing flexibility for different enterprise environments:

- JWT (JSON Web Token) — default authentication for the Data Lab

- OAuth2 — standard open authorisation protocol

- Azure AD — integration with Microsoft's enterprise identity service

- Keycloak — open-source identity and access management

Security is enforced in four layers:

- React Frontend — restricts which UI elements are visible based on user role

- FastAPI Gateway — validates JWT tokens on every API request

- RBAC Engine — checks permissions for every operation

- Database — row-level and column-level security for sensitive data

[ Figure / Chart: Security Architecture Layers – From Browser to Database ]

Figure: Security Architecture Layers – From Browser to Database

## 11. Machine Learning Architecture

The ML architecture follows a structured pipeline from raw data to deployed predictions:

- Apache Airflow triggers the ML pipeline on a schedule or event

- Apache Spark performs feature engineering (transforming raw data into ML-ready inputs)

- The ML model is trained and evaluated

- MLflow records all experiment parameters, metrics, and model artifacts

- The model is promoted to the MLflow Registry

- A prediction API endpoint is exposed for real-time scoring

- Results are visualised in Apache Superset dashboards

Supported model types include: XGBoost, Random Forest, Prophet, LightGBM, ARIMA. Explainability is provided via SHAP values and bias detection.

[ Figure / Chart: ML Architecture Pipeline – From Feature Engineering to Dashboard ]

Figure: ML Architecture Pipeline – From Feature Engineering to Dashboard

## 12. Dashboard Architecture

Apache Superset powers the dashboarding layer. Five core dashboards are defined:

| Dashboard | Key Metrics / KPIs |
| --- | --- |
| Learner Dashboard | Completion rates, dropout rates, enrolment trends by sector |
| Grant Dashboard | DG and MG grant utilisation, sector distribution, spend trends |
| ETQA Dashboard | Accreditation status, APP targets, compliance metrics |
| Skills Dashboard | Scarce skills mapping, regional demand, qualification gap analysis |
| Executive Dashboard | Summary KPIs for CHIETA leadership — one-page strategic overview |

[ Figure / Chart: Dashboard Architecture – Apache Superset Layer with 5 CHIETA Dashboards ]

Figure: Dashboard Architecture – Apache Superset Layer with 5 CHIETA Dashboards

## 13. Infrastructure Architecture

The platform is deployed on Microsoft Azure using Azure Kubernetes Service (AKS). The infrastructure stack is:

- Docker Containers — each microservice packaged as a self-contained Docker image

- AKS Cluster — Kubernetes orchestrates all containers, handles scaling and self-healing

- Namespaces — logical isolation per service (frontend, backend, airflow, spark, etc.)

- NGINX Ingress — routes external traffic to the correct internal service

- Azure Load Balancer — distributes incoming traffic across multiple instances

[ Figure / Chart: AKS Infrastructure Architecture – Kubernetes Cluster Namespace Map ]

Figure: AKS Infrastructure Architecture – Kubernetes Cluster Namespace Map

## 14. CI/CD Architecture

CI/CD stands for Continuous Integration and Continuous Deployment — the automated pipeline that takes code from a developer's laptop to the production server.

The CI/CD pipeline steps are:

- Developer commits code to a Git repository

- Azure DevOps triggers the build pipeline automatically

- Code is compiled and unit tests are run

- A Docker container image is built

- The image is pushed to Azure Container Registry

- The image is deployed to the AKS cluster

- Automated smoke tests verify the deployment

- Deployment promoted to production if all tests pass

[ Figure / Chart: CI/CD Pipeline Diagram – From Git Commit to Production Deployment ]

Figure: CI/CD Pipeline Diagram – From Git Commit to Production Deployment

## 15. Monitoring and Logging Architecture

### Monitoring with Prometheus and Grafana

Prometheus continuously collects performance metrics from all services. Grafana displays these metrics as real-time operational dashboards. Alerts are sent via email, Microsoft Teams, and SMS when thresholds are exceeded.

### Logging with ELK Stack

All system logs flow into the ELK Stack — three open-source tools working together:

- ElasticSearch — stores and indexes all log entries

- Logstash — processes and transforms incoming logs

- Kibana — provides a visual interface for searching and analysing logs

[ Figure / Chart: Monitoring Architecture – Prometheus, Grafana, and ELK Stack Integration ]

Figure: Monitoring Architecture – Prometheus, Grafana, and ELK Stack Integration

## 16. Backup and Disaster Recovery Architecture

The backup and disaster recovery strategy protects against data loss and ensures business continuity:

| Recovery Metric | Target |
| --- | --- |
| RPO (Recovery Point Objective — maximum data loss) | Less than 1 hour |
| RTO (Recovery Time Objective — maximum downtime) | Less than 4 hours |

What RPO and RTO Mean:  RPO answers: 'If the system crashes right now, how much data could we lose?' RTO answers: 'If the system crashes right now, how long before it is running again?' CHIETA's targets are world-class: lose at most 1 hour of data, recover within 4 hours.

## 17. High Availability Architecture

The platform targets 99.9% availability — meaning no more than 8.7 hours of unplanned downtime per year. This is achieved through:

- Replica Sets — multiple copies of each service run simultaneously

- Load Balancers — traffic is distributed so no single instance is overwhelmed

- Rolling Updates — new versions deploy gradually, with no downtime

- Horizontal Pod Autoscaler — Kubernetes adds more instances automatically under load

## 18. Network Architecture

The platform runs within a secure Azure Virtual Network divided into three subnets:

- Subnet-App — application services (frontend, backend)

- Subnet-Data — data services (PostgreSQL, MinIO)

- Subnet-AKS — Kubernetes cluster

Private Endpoints and Azure Key Vault ensure that secrets (passwords, certificates, API keys) are never exposed in code or configuration files.

## 19. Technology Stack Summary

| Layer | Technology |
| --- | --- |
| Frontend | React + Material UI |
| Backend | FastAPI (Python) |
| Data Orchestration | Apache Airflow |
| Data Processing | Apache Spark |
| Database | PostgreSQL |
| Data Lake | MinIO |
| Dashboarding | Apache Superset |
| ML Platform | MLflow |
| Metadata | OpenMetadata |
| Containerisation | Docker |
| Orchestration | Azure Kubernetes Service (AKS) |
| CI/CD | Azure DevOps |
| Monitoring | Prometheus + Grafana |
| Logging | ELK Stack (ElasticSearch, Logstash, Kibana) |
| Secrets | Azure Key Vault |

VOLUME III

Detailed Design Document (DDD)

The Engineering Blueprint for Developers

# Volume III: Detailed Design Document (DDD)

This document provides the detailed engineering blueprint used by the development teams and the Principal System Engineer. It translates the architecture of Volume II into specific designs for every component.

## 1. C4 Model — Four Levels of Detail

The C4 Model is a framework for describing software architecture at four levels of detail — moving from the big picture down to the code level.

[ Figure / Chart: C4 Model Overview – Four Levels from Context to Code ]

Figure: C4 Model Overview – Four Levels from Context to Code

| C4 Level | What It Shows | Audience |
| --- | --- | --- |
| Level 1: Context | The system and its users | All stakeholders |
| Level 2: Container | Major deployable units and their interactions | Architects |
| Level 3: Component | The components within each container | Tech Leads |
| Level 4: Code | Classes, functions, and modules within a service | Developers |

## 2. UML Models

UML (Unified Modelling Language) is the international standard for describing software designs. The Data Lab uses four UML diagram types:

### Use Case Diagram

Describes what each type of user can do:

| Actor | Key Use Cases |
| --- | --- |
| Administrator | Manage Users, Manage Roles, Manage Metadata, Monitor Platform, Generate Reports |
| Analyst | Upload Dataset, Explore Dataset, Create Dashboard, Run ML Models, View Reports |
| Viewer | View Dashboard, Download Reports |
| Student Contributor | Clean Dataset, Execute QA, Prepare Documentation |

[ Figure / Chart: UML Use Case Diagram – All Actors and Their Interactions with the Data Lab ]

Figure: UML Use Case Diagram – All Actors and Their Interactions with the Data Lab

### Activity Diagram — ETL Pipeline

The ETL pipeline follows these sequential activities:

- Extract — pull raw data from source systems

- Validate — check data against quality rules

- Clean — fix missing values, duplicates, outliers

- Transform — reshape data into the target schema

- Load — store processed data in PostgreSQL

- Metadata Registration — record asset in OpenMetadata

- Dashboard Refresh — update Superset dashboards with new data

[ Figure / Chart: UML Activity Diagram – Full ETL Pipeline Flow ]

Figure: UML Activity Diagram – Full ETL Pipeline Flow

## 3. React Frontend Detailed Design

The frontend is built with React and organised using a component-based architecture:

### Repository Structure

| Folder | Contents |
| --- | --- |
| src/components | Reusable UI components: Navbar, Sidebar, Charts, Tables, Upload Widget, Filters, Pagination |
| src/pages | Full page views: Login, Dashboard, Dataset Explorer, Metadata, Reports, Experiments, Administration |
| src/hooks | Custom React hooks for data fetching and state logic |
| src/services | Axios API client for backend communication |
| src/store | Redux Toolkit for global application state management |
| src/assets | Images, icons, and static files |
| src/tests | Jest and React Testing Library unit tests |

Analogy:  Think of the React components as LEGO bricks. Each component (a chart, a filter, a table) is an independent brick that can be combined in different ways to build different pages. The same Chart component used on the Dashboard page is reused on the Experiments page.

## 4. FastAPI Backend Detailed Design

### Repository: backend-fastapi

The FastAPI backend follows a clean three-layer architecture:

- Routers — define the API endpoints and HTTP methods

- Services — contain the business logic

- Repositories — handle all database interactions

### Service Catalogue

| Service | Key Endpoints |
| --- | --- |
| Authentication Service | POST /login, POST /logout, POST /refresh-token |
| User Service | GET/POST/PUT/DELETE /users, GET /roles |
| Dataset Service | POST /upload, GET /datasets, GET /datasets/{id}, GET /search |
| Metadata Service | GET /catalog, GET /lineage |
| Audit Service | GET /audit, GET /logs |

All endpoints are automatically documented via Swagger/OpenAPI 3.0 at the /docs endpoint.

## 5. Airflow Data Pipeline Design

Apache Airflow uses DAGs (Directed Acyclic Graphs) to define data pipelines. Each DAG represents a workflow — a sequence of tasks that Airflow executes in order.

Five core DAGs are defined for CHIETA:

- DG Grants DAG — ingests and processes Discretionary Grant data

- MG Grants DAG — ingests and processes Mandatory Grant data

- Learner DAG — ingests and processes learner enrolment and completion data

- ETQA DAG — ingests and processes ETQA accreditation data

- Skills DAG — ingests and processes skills development programme data

[ Figure / Chart: Airflow DAG Diagram – Five CHIETA Data Pipelines and Their Task Dependencies ]

Figure: Airflow DAG Diagram – Five CHIETA Data Pipelines and Their Task Dependencies

## 6. Apache Spark Processing Design

Spark handles large-scale data transformation. Six processing modules are defined:

- Cleaning Module — removes duplicates, fills missing values

- Feature Engineering Module — creates ML-ready features from raw data

- Aggregation Module — rolls up data to summary levels (monthly, provincial, sectoral)

- Validation Module — applies data quality rules at scale

- Masking Module — anonymises personally identifiable information (PII) for POPIA compliance

- Anomaly Detection Module — identifies statistically unusual records

## 7. PostgreSQL Database Design

The database is organised into six schemas:

| Schema | Key Tables |
| --- | --- |
| security | users, roles, permissions |
| catalog | datasets, dataset_tags, dataset_owners |
| audit | audit_logs |
| analytics | processed datasets and aggregations |
| reporting | reports, dashboards |
| ml | experiments, models, predictions |

[ Figure / Chart: PostgreSQL Entity Relationship Diagram – Full Database Schema ]

Figure: PostgreSQL Entity Relationship Diagram – Full Database Schema

## 8. MinIO Object Storage Design

MinIO policies are assigned to each bucket to control access:

| Policy | Applies To |
| --- | --- |
| Admin (ReadWrite) | Administrators can read and write all buckets |
| ReadOnly | Viewers can download from approved buckets only |
| Versioning | All buckets have versioning enabled for audit trail |

## 9. Apache Superset Dashboard Design

Five dashboards are defined with specific KPIs:

| Dashboard | KPIs |
| --- | --- |
| Learner Dashboard | Completion rate, Dropout rate, Enrolment trend, Regional breakdown |
| Grants Dashboard | DG utilisation %, MG utilisation %, Sector distribution, Year-on-year comparison |
| ETQA Dashboard | Accreditation status, APP targets vs actuals, Compliance score |
| Skills Dashboard | Scarce skills list, Regional demand heat map, Qualification gap analysis |
| Executive Dashboard | One-page strategic KPI summary for CHIETA leadership |

## 10. MLflow Machine Learning Design

MLflow manages the complete ML lifecycle:

| MLflow Component | Purpose |
| --- | --- |
| Experiments | Record each model training run with parameters and metrics |
| Tracking | Log accuracy, precision, recall, F1 score for every experiment |
| Model Registry | Manage model lifecycle: Development → Staging → Production → Archived |
| Explainability | SHAP values and bias analysis for every production model |

## 11. Security Architecture

| Security Layer | Technology |
| --- | --- |
| Authentication | JWT tokens, OAuth2, Azure AD |
| Authorisation | Role-Based Access Control (RBAC) |
| Encryption at Rest | AES-256 |
| Encryption in Transit | TLS 1.3 |
| Secrets Management | Azure Key Vault — no secrets in code |
| Container Security | Trivy and Snyk image scanning |
| Code Security | SonarQube static analysis, OWASP Dependency Check |

## 12. Repository and Coding Standards

### Git Strategy: GitFlow

- main — production-ready code only

- develop — integration branch for completed features

- feature/* — one branch per feature (e.g., feature/login, feature/upload)

- release/* — release candidate branches (e.g., release/v1.0)

- hotfix/* — emergency production fixes

### Coding Standards

| Language / Layer | Standard |
| --- | --- |
| Python | PEP8 — official Python style guide |
| JavaScript | ESLint + Prettier — automatic code formatting |
| API | OpenAPI 3.0 — all endpoints documented |
| Git | GitFlow — structured branching strategy |

VOLUME IV

Database and API Engineering Specification (DAES)

The Engineering Handbook for Developers and Data Engineers

# Volume IV: Database and API Engineering Specification (DAES)

This volume is the detailed engineering handbook for backend developers, data engineers, ML engineers, DBAs, and DevOps engineers. It specifies every database table, API endpoint, JSON schema, and engineering standard.

## 1. Database Architecture Overview

### PostgreSQL — Structured Data

PostgreSQL stores all structured data: user accounts, dataset metadata, audit logs, reports, ML experiments, models, and configurations.

### MinIO — Unstructured Data

MinIO stores all raw and processed files: uploaded CSVs, generated PDF reports, ML model artifacts, images, and operational logs.

[ Figure / Chart: Database Architecture Overview – PostgreSQL and MinIO Side-by-Side ]

Figure: Database Architecture Overview – PostgreSQL and MinIO Side-by-Side

## 2. Entity Relationship Model

The master ER model shows how all database entities relate to each other:

- Users have Roles, Roles have Permissions

- Datasets have Metadata and Tags

- Experiments have Models, Models have Predictions

- Reports relate to Dashboards

[ Figure / Chart: Master Entity Relationship Diagram – All Schemas and Their Relationships ]

Figure: Master Entity Relationship Diagram – All Schemas and Their Relationships

## 3. Table Definitions

The following tables are defined in the CHIETA Data Lab database:

### security.users

Stores all platform user accounts:

| Column | Data Type | Description |
| --- | --- | --- |
| user_id | UUID PRIMARY KEY | Unique identifier for each user |
| username | VARCHAR(100) | Login username |
| email | VARCHAR(255) | Email address for notifications |
| password_hash | TEXT | Encrypted password (never stored as plain text) |
| role_id | UUID | Foreign key linking to the roles table |
| status | VARCHAR(20) | Active or Disabled |
| created_at | TIMESTAMP | When the account was created |

### security.roles

Defines the four user roles: Admin, Analyst, Viewer, Student

### catalog.datasets

| Column | Data Type | Description |
| --- | --- | --- |
| dataset_id | UUID PRIMARY KEY | Unique identifier for each dataset |
| dataset_name | VARCHAR(255) | Descriptive name of the dataset |
| owner_id | UUID | Foreign key to the user who uploaded it |
| classification | VARCHAR(50) | Public, Internal, or Restricted |
| source_system | VARCHAR(100) | Where the data originated |
| created_at | TIMESTAMP | Upload timestamp |

### audit.audit_logs

| Column | Data Type | Description |
| --- | --- | --- |
| log_id | UUID PRIMARY KEY | Unique audit log entry identifier |
| user_id | UUID | Who performed the action |
| event_type | VARCHAR(50) | Type of event (LOGIN, UPLOAD, EXPORT, etc.) |
| description | TEXT | Human-readable description of the event |
| timestamp | TIMESTAMP | When the event occurred |

### ml.experiments and ml.models

Track all ML experiments, their parameters, and the models that result from them. Models progress through stages: Development, Staging, Production, Archived.

### ml.predictions

Stores prediction results: which model made the prediction, when it was made, and the predicted value. This supports dashboarding of ML outcomes.

## 4. Indexing Strategy

Database indexes speed up query performance — they are like the index at the back of a textbook. Instead of reading every page to find a topic, you consult the index and jump directly to the right page.

| Table | Index Column | Purpose |
| --- | --- | --- |
| security.users | email | Fast user lookup during login |
| catalog.datasets | dataset_name | Fast dataset search |
| audit.audit_logs | event_type | Fast filtering of audit events by type |
| ml.predictions | prediction_date | Fast time-range queries on predictions |

## 5. Data Dictionary

| Table | Description |
| --- | --- |
| users | All registered platform users and their login credentials |
| roles | Four user roles defining access levels |
| permissions | Granular access rights assigned to each role |
| datasets | Registry of all datasets uploaded to the platform |
| metadata | Descriptions, tags, and ownership of each dataset |
| reports | All generated reports and their export history |
| experiments | All ML experiment runs, parameters, and results |
| models | Registered ML models and their lifecycle stages |
| predictions | All prediction results from production models |
| audit_logs | Complete audit trail of all platform events |

## 6. API Design Principles

| Principle | Standard Applied |
| --- | --- |
| API Standard | REST (Representational State Transfer) |
| Data Format | JSON (JavaScript Object Notation) |
| Documentation | OpenAPI 3.0 (Swagger auto-generated) |
| Authentication | JWT Bearer Token |
| Base URL | /api/v1 |
| Versioning | /api/v1, /api/v2 — backward compatible versioning |

## 7. Full API Catalogue

### Authentication APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/login | Authenticate user and return JWT token |
| POST | /api/v1/logout | Invalidate current session |
| POST | /api/v1/refresh-token | Issue a new JWT token before expiry |

### User Management APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/users | Retrieve list of all users |
| POST | /api/v1/users | Create a new user account |
| PUT | /api/v1/users/{id} | Update user details or role |
| DELETE | /api/v1/users/{id} | Disable or delete a user account |
| GET | /api/v1/roles | Retrieve available roles |

### Dataset APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/datasets/upload | Upload a new dataset file |
| GET | /api/v1/datasets | List all datasets |
| GET | /api/v1/datasets/{id} | Retrieve a specific dataset |
| DELETE | /api/v1/datasets/{id} | Delete a dataset |
| GET | /api/v1/datasets/search | Search datasets by name, tag, date |
| GET | /api/v1/datasets/tags | List all available dataset tags |

### Dashboard APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/dashboard/learners | Retrieve learner KPI data for dashboard |
| GET | /api/v1/dashboard/grants | Retrieve grant utilisation data |
| GET | /api/v1/dashboard/etqa | Retrieve ETQA compliance metrics |
| GET | /api/v1/dashboard/skills | Retrieve skills demand data |

### Machine Learning APIs

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/v1/models/train | Trigger a new model training run |
| GET | /api/v1/models | List all registered models |
| POST | /api/v1/predict | Submit data for prediction scoring |
| GET | /api/v1/experiments | List all ML experiments |

## 8. JSON Schemas

### Dataset Upload Request

{ "dataset_name": "learners_2025", "category": "Learners", "tags": ["ETQA", "Skills"] }

Response: { "status": "success", "dataset_id": "UUID" }

### Prediction Request

{ "model_name": "dropout_model", "input_data": [...] }

Response: { "prediction": 0.91, "risk": "High" }

## 9. Error Handling Standard

All error responses follow a consistent JSON structure:

{ "timestamp": "ISO-8601 datetime", "status": 404, "error": "Not Found", "message": "Dataset not found", "path": "/api/v1/datasets/xyz" }

| HTTP Status Code | Meaning |
| --- | --- |
| 200 | Success — request completed successfully |
| 201 | Created — new resource created successfully |
| 400 | Bad Request — client sent invalid data |
| 401 | Unauthorised — authentication required |
| 403 | Forbidden — user lacks permission for this action |
| 404 | Not Found — requested resource does not exist |
| 500 | Internal Server Error — unexpected system error |

## 10. Pagination and Filtering Standards

### Pagination

All list endpoints support pagination to avoid returning thousands of records at once:

Request: GET /datasets?page=1&size=20

Response: { "page": 1, "size": 20, "total_records": 1000, "data": [...] }

### Filtering

All list endpoints support URL-based filtering:

- GET /datasets?category=ETQA — filter by category

- GET /datasets?tag=skills — filter by tag

- GET /datasets?created_after=2025-01-01 — filter by date

## 11. Data Lineage Specification

Every dataset follows this lineage path, fully tracked by OpenMetadata:

- CSV file uploaded by user

- File stored in MinIO raw-data bucket

- Apache Airflow triggers the cleaning pipeline

- Apache Spark transforms and validates the data

- Clean data loaded into PostgreSQL

- OpenMetadata registers the asset and records the full lineage

- Apache Superset reads from PostgreSQL for dashboarding

- Dashboard displayed to end user

[ Figure / Chart: Data Lineage Flow Chart – From CSV Upload to Dashboard Display ]

Figure: Data Lineage Flow Chart – From CSV Upload to Dashboard Display

## 12. Audit Specification

All of the following events are captured in the audit log:

- Login events — who logged in, from which IP, at what time

- Logout events — session duration

- Dataset upload events — who uploaded what, when

- Report export events — who exported which report

- Metadata updates — who changed dataset descriptions

- Model execution events — which model was run, on which data

Audit logs are retained for 7 years and protected from deletion by all users except the system administrator.

## 13. Naming and Versioning Standards

| Item | Standard | Example |
| --- | --- | --- |
| Database Tables | snake_case | audit_logs, dataset_tags |
| Database Columns | snake_case | created_at, owner_id |
| Python Code | PEP8 | def get_dataset_by_id(): |
| React/JavaScript | camelCase | datasetUploadHandler |
| API Versioning | /api/v1, /api/v2 | Backward compatible increments |
| Container Versions | Semantic versioning (1.0.0) | 1.0.0, 1.1.0, 2.0.0 |

VOLUME V

DevSecOps, Infrastructure & Deployment Engineering Handbook

The Operational Blueprint for Cloud, Containers, and CI/CD

# Volume V: DevSecOps, Infrastructure & Deployment Handbook

This handbook is the primary reference for the Principal System Engineer, DevOps Engineer, Cloud Engineer, and Operations Team. It covers every aspect of deploying and maintaining the CHIETA Data Lab in production.

## 1. DevSecOps Architecture

DevSecOps integrates Development, Security, and Operations into a single, automated pipeline. Instead of treating security as a final gate before release, it is embedded at every step.

The DevSecOps pipeline flows as follows:

- Developer writes code and commits to a Git repository

- Azure DevOps automatically detects the commit and triggers the pipeline

- Code quality and security scans run (SonarQube, OWASP, Trivy)

- Automated tests execute (unit, integration, API)

- A Docker container image is built and scanned

- The image is pushed to Azure Container Registry

- The image is deployed to the AKS cluster

- Monitoring confirms deployment health

- Release promoted to production

[ Figure / Chart: DevSecOps Pipeline Diagram – Security Integrated at Every Stage ]

Figure: DevSecOps Pipeline Diagram – Security Integrated at Every Stage

## 2. Docker Architecture

Docker is the containerisation technology used to package each microservice. A Docker container bundles the application code, runtime, libraries, and configuration into a single, portable unit that runs identically on any machine.

Analogy:  A Docker container is like a shipping container. The same container can be loaded onto a ship, a truck, or a train and its contents remain identical. Similarly, a Docker container runs identically on a developer's laptop, a test server, or the Azure cloud.

The following containers are deployed in the CHIETA Data Lab:

| Container | Technology | Port |
| --- | --- | --- |
| frontend | React | 3000 |
| backend | FastAPI | 8000 |
| airflow | Apache Airflow 2.10 | 8080 |
| spark | Apache Spark | 7077 |
| superset | Apache Superset | 8088 |
| mlflow | MLflow | 5000 |
| openmetadata | OpenMetadata | 8585 |
| postgres | PostgreSQL 15 | 5432 |
| minio | MinIO | 9000 |
| prometheus | Prometheus | 9090 |
| grafana | Grafana | 3000 |
| elasticsearch | ElasticSearch | 9200 |
| kibana | Kibana | 5601 |

## 3. Dockerfiles

### React Frontend Dockerfile

FROM node:22 → sets the base image; WORKDIR /app → sets working directory; COPY . . → copies source code; RUN npm install → installs dependencies; RUN npm run build → compiles production build; EXPOSE 3000 → opens port; CMD npm start → starts the server

### FastAPI Backend Dockerfile

FROM python:3.12 → Python 3.12 base; WORKDIR /app; COPY . .; RUN pip install -r requirements.txt → installs Python packages; EXPOSE 8000; CMD uvicorn main:app → starts the FastAPI server

## 4. Docker Compose — Development Environment

Docker Compose orchestrates all containers together for local development. A single command (`docker-compose up`) starts the entire platform stack on a developer's machine, including frontend, backend, PostgreSQL, MinIO, Airflow, Superset, MLflow, and OpenMetadata.

[ Figure / Chart: Docker Compose Architecture Diagram – All Services and Their Network Connections ]

Figure: Docker Compose Architecture Diagram – All Services and Their Network Connections

## 5. Azure Kubernetes Service (AKS) Design

In production, the platform is deployed on AKS — Microsoft Azure's managed Kubernetes service. Kubernetes is an orchestration platform that manages containers at scale, handling deployment, scaling, and self-healing automatically.

### AKS Cluster: AKS-CHIETA-DATALAB

The cluster uses four dedicated node pools for different workloads:

| Node Pool | Purpose | Sizing |
| --- | --- | --- |
| systempool | Kubernetes system components | Standard, always on |
| apppool | Frontend and backend services | Auto-scalable |
| sparkpool | Apache Spark data processing jobs | Large memory nodes |
| mlpool | ML training workloads | GPU-enabled nodes |

### Kubernetes Namespaces

Services are isolated into logical namespaces to prevent interference between components:

- frontend — React web application

- backend — FastAPI gateway and services

- airflow — Data pipeline orchestration

- spark — Data processing engine

- mlflow — ML experiment tracking

- superset — Dashboarding platform

- metadata — OpenMetadata catalogue

- monitoring — Prometheus, Grafana, ELK Stack

[ Figure / Chart: AKS Cluster Architecture Diagram – Node Pools, Namespaces, and Services ]

Figure: AKS Cluster Architecture Diagram – Node Pools, Namespaces, and Services

## 6. Kubernetes Manifests

Kubernetes resources are defined in YAML manifest files. The key resource types used are:

| Resource Type | Purpose |
| --- | --- |
| Deployment | Defines how many replicas of each service to run |
| Service | Exposes a deployment to other services or external traffic |
| Ingress | Routes external HTTP/HTTPS traffic to internal services |
| ConfigMap | Stores non-sensitive configuration (environment variables) |
| Secret | Stores sensitive configuration (passwords, tokens) |
| HorizontalPodAutoscaler | Automatically scales replicas based on CPU/memory load |

## 7. Helm Charts

Helm is the package manager for Kubernetes — like npm for Node.js or pip for Python. Each microservice has a Helm chart that packages its Kubernetes manifests into a deployable unit.

Helm charts defined: frontend-chart, backend-chart, airflow-chart, spark-chart, mlflow-chart, superset-chart, metadata-chart, monitoring-chart

## 8. Terraform Infrastructure as Code

Terraform defines all Azure infrastructure as code — every resource group, virtual network, AKS cluster, PostgreSQL server, Key Vault, and monitoring workspace is described in Terraform files.

This ensures infrastructure is version-controlled, reproducible, and auditable. Destroying and recreating the entire infrastructure from scratch takes minutes, not weeks.

### Terraform Modules

- resource_group — Azure Resource Group

- network — Virtual Network, Subnets, Private Endpoints

- aks — AKS Cluster configuration

- postgres — Azure Database for PostgreSQL

- keyvault — Azure Key Vault for secrets

- monitoring — Prometheus, Grafana workspace

- storage — MinIO storage configuration

- acr — Azure Container Registry

### Environment Structure

Four environments are managed: dev (development), test (integration testing), uat (user acceptance testing), prod (production). Each environment has its own Terraform state stored in Azure Storage.

[ Figure / Chart: Terraform Infrastructure Diagram – Azure Resources by Environment ]

Figure: Terraform Infrastructure Diagram – Azure Resources by Environment

## 9. Azure DevOps Pipelines

### Frontend Pipeline

- Build the React application

- Run unit tests (Jest)

- Build Docker image

- Push to Azure Container Registry

- Deploy to AKS frontend namespace

### Backend Pipeline

- Run linting (Pylint)

- Run unit tests (Pytest)

- Build Docker image

- Push to Azure Container Registry

- Deploy to AKS backend namespace

### Airflow Pipeline

- Validate DAG syntax

- Run DAG tests

- Build container

- Deploy to AKS airflow namespace

### ML Pipeline

- Train model on latest data

- Evaluate model metrics (accuracy, F1, AUC)

- Register model if it meets threshold

- Deploy prediction API

## 10. Git Strategy: GitFlow

[ Figure / Chart: GitFlow Branching Strategy Diagram – Branch Types and Merge Flows ]

Figure: GitFlow Branching Strategy Diagram – Branch Types and Merge Flows

| Branch Type | Naming Convention | Purpose |
| --- | --- | --- |
| Main | main | Production-ready code — never commit directly |
| Develop | develop | Integration branch — merges from all features |
| Feature | feature/login | Individual features in development |
| Release | release/v1.0 | Release candidates undergoing final testing |
| Hotfix | hotfix/security | Emergency fixes applied directly to production |

## 11. Secrets Management with Azure Key Vault

Azure Key Vault is a cloud-hosted secure vault for storing sensitive configuration:

- Database passwords — PostgreSQL connection credentials

- JWT secrets — signing keys for authentication tokens

- OAuth credentials — Azure AD client secrets

- TLS certificates — SSL certificates for HTTPS

- API keys — keys for third-party integrations

Critical Rule:  No secrets are ever stored inside source code, Docker images, or Kubernetes manifests. All secrets are retrieved from Azure Key Vault at runtime. This is the industry gold standard for secrets management.

## 12. Production Deployment Strategy

The platform supports three deployment strategies:

| Strategy | How It Works | When Used |
| --- | --- | --- |
| Blue-Green | Two identical environments; switch traffic between them instantly | Major releases with risk |
| Canary | Route a small percentage of traffic to the new version first | Gradual feature rollouts |
| Rolling | Replace old instances one at a time with zero downtime | Regular deployments |

## 13. Release Management

Releases follow a fortnightly (every 2 weeks) cadence, aligned with sprint completion. Semantic versioning is used:

- 1.0.0 — major initial release

- 1.1.0 — minor feature additions (backward compatible)

- 1.1.1 — patch releases (bug fixes)

- 2.0.0 — major version with breaking changes

## 14. Performance Engineering

Performance targets are enforced through the following techniques:

| Target | Technique |
| --- | --- |
| Dashboard response ≤ 3 seconds | Redis caching for frequently accessed data |
| 500,000+ record support | PostgreSQL indexing and Spark distributed processing |
| API response < 500ms | Async FastAPI endpoints with connection pooling |
| High throughput | Kubernetes horizontal scaling under load |
| Large dataset querying | Data partitioning by date and category |

VOLUME VI

Testing, Quality Assurance & Validation Handbook

Ensuring Every Component Meets the Highest Standards

# Volume VI: Testing, Quality Assurance & Validation Handbook

This handbook defines the complete quality assurance and validation framework for the CHIETA Data Lab, supporting Deliverable D7.

## 1. Test Strategy

The QA strategy is built on four principles:

- Shift Left Testing — testing starts early in development, not at the end

- Continuous Testing — every code commit triggers automated tests

- Risk-Based Testing — highest effort applied to highest-risk components

- Test Automation — the majority of tests run automatically, without human intervention

### The Testing Pyramid

The testing pyramid defines how test effort is distributed across three levels:

- Unit Tests (base — most tests) — test individual functions in isolation; fast and cheap

- Integration Tests (middle) — test multiple components working together; moderate speed

- UI Tests (top — fewest) — test through the browser like a real user; slow but comprehensive

[ Figure / Chart: Testing Pyramid Diagram – Unit, Integration, and UI Test Layers with Coverage Targets ]

Figure: Testing Pyramid Diagram – Unit, Integration, and UI Test Layers with Coverage Targets

## 2. Quality Framework

| Quality Area | Standard Applied |
| --- | --- |
| Software Quality | ISO 25010 — international software quality standard |
| Security | OWASP Top 10 — ten most critical web security vulnerabilities |
| Accessibility | WCAG 2.1 AA — web accessibility guidelines |
| API Standards | OpenAPI 3.0 — documented, testable API contracts |
| Code Quality | PEP8 (Python), ESLint (JavaScript) |
| DevOps | GitFlow — structured branching and release strategy |
| Database | PostgreSQL best practices — indexing, normalisation, backups |
| AI/ML | Responsible AI principles — explainability, fairness, accountability |

## 3. Unit Testing

| Layer | Framework | Coverage Target |
| --- | --- | --- |
| Frontend (React) | Jest + React Testing Library | ≥ 80% |
| Backend (FastAPI) | Pytest | ≥ 85% |
| Data Engineering | Pytest + Great Expectations | ≥ 80% |
| Machine Learning | Pytest | ≥ 80% |

## 4. Integration Testing

Integration tests verify that components work correctly together. Key integration test pairs:

- React Frontend ↔ FastAPI Gateway — verify all API calls from UI work correctly

- FastAPI ↔ PostgreSQL — verify all database operations succeed

- FastAPI ↔ MinIO — verify file uploads and downloads

- Airflow ↔ Spark — verify pipeline execution end-to-end

- Spark ↔ MLflow — verify experiment logging

- OpenMetadata ↔ PostgreSQL — verify metadata registration

- Superset ↔ PostgreSQL — verify dashboard data retrieval

## 5. API Testing

Every API endpoint is tested against five categories of tests:

| Test Category | Description | Tool |
| --- | --- | --- |
| Positive Tests | Verify endpoints work correctly with valid inputs | Postman |
| Negative Tests | Verify endpoints reject invalid inputs gracefully | Postman |
| Boundary Tests | Test edge cases (empty strings, maximum lengths) | Postman |
| Authentication Tests | Verify JWT validation on protected endpoints | Newman |
| Authorisation Tests | Verify RBAC — lower-privilege roles cannot access restricted APIs | Newman |

## 6. UI Testing with Cypress

Cypress is used for end-to-end browser testing. Test scenarios include:

- Upload a dataset — simulate a real user uploading a CSV file

- Create a user — verify Administrator can add new accounts

- Export a report — verify PDF and Excel export works

- Navigate dashboards — verify all dashboards load within 3 seconds

- Browse metadata catalogue — verify OpenMetadata integration

## 7. Data Quality Testing with Great Expectations

Great Expectations is a Python library that validates datasets against documented expectations before they are loaded into the production database.

| Validation Rule | What It Checks |
| --- | --- |
| Missing Values | No column should have more than 5% null values |
| Duplicate Records | No two rows should be identical across all key columns |
| Outliers | Numeric values should fall within expected statistical ranges |
| Data Types | Each column should contain only its expected data type |
| Referential Integrity | Foreign keys should reference existing parent records |

## 8. Machine Learning Validation

### Model Performance Metrics

| Metric | Description | Minimum Threshold |
| --- | --- | --- |
| Accuracy | Percentage of correct predictions | > 80% |
| Precision | Correctness of positive predictions | > 75% |
| Recall | Ability to detect all true positives | > 75% |
| F1 Score | Harmonic mean of precision and recall | > 77% |
| ROC-AUC | Overall discriminative ability of the model | ≥ 0.80 |

### Explainability and Fairness

- SHAP values computed for every production model prediction

- Bias testing using Equal Opportunity and Demographic Parity metrics

- Models must pass bias checks before promotion to production

## 9. Performance Testing with JMeter

Apache JMeter simulates multiple concurrent users to test platform performance under load:

| Test Parameter | Target |
| --- | --- |
| Concurrent Users | 100 simultaneous users |
| Dashboard Response | ≤ 3 seconds at full load |
| API Response | ≤ 500 milliseconds |
| Dataset Size | 500,000 records processed without degradation |
| Metrics Captured | Response time, throughput (requests/second), CPU, memory |

[ Figure / Chart: Performance Test Results Graph – Response Time vs Concurrent Users ]

Figure: Performance Test Results Graph – Response Time vs Concurrent Users

## 10. Security Testing

| Test Area | Tool | Frequency |
| --- | --- | --- |
| OWASP Top 10 Vulnerabilities | OWASP ZAP | Every sprint |
| Container Vulnerabilities | Trivy | Every build |
| Dependency Vulnerabilities | Snyk | Every build |
| Static Code Analysis | SonarQube | Every commit |
| Penetration Testing | External security firm | Quarterly |
| SQL Injection | OWASP ZAP | Every sprint |
| XSS (Cross-Site Scripting) | OWASP ZAP | Every sprint |

## 11. Accessibility Testing (WCAG 2.1 AA)

The platform must be accessible to users with disabilities, conforming to Web Content Accessibility Guidelines 2.1 Level AA:

- Keyboard Navigation — all functions accessible without a mouse

- Colour Contrast — all text meets minimum contrast ratios

- Screen Reader Support — all UI elements readable by screen readers

- Alt Text — all images have descriptive alternative text

## 12. User Acceptance Testing (UAT)

UAT is conducted by CHIETA stakeholders — the real end users of the platform. Their approval is required before production release.

| UAT Participant | Scenarios Tested |
| --- | --- |
| Administrators | User management, role assignment, system configuration |
| Analysts | Dataset upload, dashboard creation, ML experiment execution |
| Management | Executive dashboard, report export, data export |
| Students | Data cleaning contributions, documentation tasks |

Acceptance Criteria: 95% of UAT test cases must pass before production sign-off.

## 13. Defect Management

| Severity | Meaning | Target Resolution |
| --- | --- | --- |
| Critical (P1) | System unavailable — no user can log in or use the platform | Same day |
| High (P2) | Major functionality broken — uploads, dashboards, or ML not working | Within 24 hours |
| Medium (P3) | Partial failure — a feature works but with limitations | Within 3 days |
| Low (P4) | Cosmetic issue — visual glitch with no functional impact | Next sprint |

## 14. Requirements Traceability Matrix (RTM)

The RTM links every requirement in the SRS to one or more test cases, ensuring complete test coverage:

| Requirement | Description | Test Case |
| --- | --- | --- |
| FR-1 | User Login | TC-001: Login with valid credentials |
| FR-5 | Dataset Upload | TC-010: Upload CSV file successfully |
| FR-20 | Dashboard Creation | TC-035: Create and view dashboard |
| FR-24 | Experiment Tracking | TC-050: Log and retrieve ML experiment |
| FR-32 | Report Export | TC-080: Export report as PDF |

## 15. Test Automation Pipeline

All tests run automatically in the CI/CD pipeline on every code commit:

- Commit pushed to Git repository

- Unit tests run (Pytest, Jest)

- Integration tests run (Pytest, Postman/Newman)

- Security scans run (Trivy, SonarQube)

- Performance tests run (JMeter — on test environment only)

- All results published to Azure DevOps Test Plans

- If any test fails, deployment is blocked automatically

## 16. Key QA Metrics and KPIs

| Metric | Target |
| --- | --- |
| Code Coverage | ≥ 80% across all repositories |
| Defect Leakage Rate | < 5% (defects reaching production) |
| Platform Availability | 99.9% uptime |
| Dashboard Response | ≤ 3 seconds |
| Critical Defects in Production | 0 |

## 17. Sign-Off Procedure

Production release requires sign-off from all of the following:

- Solution Architect — confirms architecture compliance

- Principal System Engineer — confirms integration and performance

- QA Lead — confirms all test cases passed

- Project Manager — confirms schedule and scope

- CHIETA Representative — confirms business requirements met

Sign-off triggers: D7 Validation Report → UAT Approval → Production Readiness Review → Final Release

VOLUME VII

Operations, Maintenance, Training & Handover Handbook

Sustaining the CHIETA Data Lab After Go-Live

# Volume VII: Operations, Maintenance, Training & Handover Handbook

This handbook provides the complete operational framework for the post-implementation phase. It supports Deliverables D8 (Training and User Guides) and D9 (Source Code and Documentation).

## 1. Operations Framework (ITIL v4)

The platform operates according to ITIL v4 principles — the global best practice framework for IT service management. ITIL ensures that the platform is managed as a reliable, professional service rather than an ad hoc system.

| Operational Domain | Responsible Team |
| --- | --- |
| Application Operations (Frontend + Backend) | Platform Support Team |
| Data Operations (Pipelines) | Data Operations Team |
| Infrastructure Operations (AKS + Docker) | Infrastructure Team |
| Database Operations (PostgreSQL + MinIO) | Database Team |
| Metadata Operations (OpenMetadata) | Metadata Team |
| ML Operations (MLflow) | ML Team |
| BI Operations (Superset) | BI Team |
| Security Operations (IAM + Audits) | Security Team |

## 2. System Administration Guide

### User Administration

The CHIETA System Administrator can perform the following actions through the Administration Module:

- Create new user accounts — assign username, email, and initial password

- Assign roles — Admin, Analyst, Viewer, or Student

- Reset passwords — for users who have forgotten their credentials

- Disable accounts — for users who have left the organisation

- View active sessions — see who is currently logged in

- Force logout — disconnect specific users remotely

- Lock accounts — temporarily prevent login after suspicious activity

## 3. Platform Operations Manual

Each service has a designated owner responsible for its operational health:

| Repository / Service | Owner |
| --- | --- |
| frontend-react (React) | Frontend Lead |
| backend-fastapi (FastAPI) | Backend Lead |
| airflow-etl (Airflow Pipelines) | Data Engineering Lead |
| spark-processing (Spark Jobs) | Data Engineering Lead |
| ml-platform (MLflow) | ML Lead |
| superset-dashboards (Superset) | BI Lead |
| metadata-platform (OpenMetadata) | Metadata Lead |

## 4. Backup Procedures

| Component | Backup Frequency | Retention Period | Recovery Method |
| --- | --- | --- | --- |
| PostgreSQL | Daily | 30 days | Point-in-Time Recovery via Azure Database |
| MinIO | Daily | 30 days | Bucket replication + versioning |
| Git Repositories | Continuous | Unlimited | Git clone from Azure DevOps |
| Terraform State | Every change | Unlimited | Azure Storage Account versioning |

## 5. Monitoring Procedures

The operations team uses Prometheus and Grafana for real-time monitoring. Daily checks include:

- Review platform health dashboard in Grafana

- Check for any Prometheus alerts

- Verify Airflow pipelines completed successfully

- Review API response time metrics

- Check disk usage on MinIO and PostgreSQL

[ Figure / Chart: Grafana Operations Dashboard Mock-up – Real-Time Platform Health Metrics ]

Figure: Grafana Operations Dashboard Mock-up – Real-Time Platform Health Metrics

## 6. Incident Management

All incidents follow a structured workflow from detection to closure:

- Detection — Prometheus alert fires or user reports an issue

- Logging — incident logged in Azure DevOps with severity level

- Assignment — assigned to appropriate team based on component

- Resolution — team investigates and resolves the issue

- Closure — user confirms resolution, incident closed

- Postmortem — root cause analysed; improvements identified

### Severity Levels and Response Times

| Severity | Definition | Response Target |
| --- | --- | --- |
| P1 Critical | Complete system outage — no users can access the platform | 30 minutes |
| P2 High | Major feature failure — uploads, dashboards, or ML not working | 2 hours |
| P3 Medium | Minor service degradation — feature works with limitations | 8 hours |
| P4 Low | Cosmetic or minor issue with no functional impact | 24 hours |

## 7. Problem Management

Problem Management goes beyond fixing incidents — it investigates the underlying root causes to prevent recurrence. Root cause analysis methods used:

- 5 Whys — repeatedly asking 'why?' to drill down to the fundamental cause

- Fishbone Diagram — a structured visual method for identifying all possible causes

A Problem Register is maintained in Azure DevOps, tracking all known problems and their resolution status.

## 8. Change Management

All changes to the production platform follow a formal Change Management process:

| Change Type | Definition | Approval Required |
| --- | --- | --- |
| Standard Change | Pre-approved routine change with known low risk | No additional approval |
| Normal Change | Planned change requiring impact assessment | Change Advisory Board |
| Emergency Change | Urgent change to restore service or security | Project Manager + PSE |

Change Advisory Board members: Project Manager, Principal System Engineer, DevOps Lead, CHIETA Representative

## 9. User Manual

### Analyst Functions

- Log in with your username and password

- Navigate to Datasets → Upload a CSV or Excel file

- Wait for the system to validate and process your upload

- Open the Dataset Explorer to browse and filter your data

- Navigate to Dashboards to view existing visualisations

- Create a new dashboard using the drag-and-drop builder

- Export your dashboard as PDF or Excel

- Navigate to Experiments to launch or view ML models

### Viewer Functions

- Log in and navigate directly to Dashboards

- Select the dashboard relevant to your area (Learner, Grants, ETQA, Skills, Executive)

- Apply filters to customise the view

- Download reports as PDF or Excel

### Student Contributor Functions

- Log in to the Student workspace

- View assigned data cleaning tasks

- Apply cleaning rules to datasets

- Document findings in the student contribution log

- Submit completed work for QA review

## 10. Video Training Framework

A comprehensive video training library is produced to support all user types:

| Video Title | Duration | Audience |
| --- | --- | --- |
| Introduction to the CHIETA Data Lab | 15 minutes | All users |
| Dataset Upload and Management | 10 minutes | Analysts |
| Creating Dashboards in Superset | 20 minutes | Analysts |
| Airflow Pipeline Operations | 30 minutes | Data Engineers |
| MLflow Experiment Tracking | 30 minutes | ML Engineers |
| OpenMetadata Catalogue Management | 20 minutes | Metadata Team |
| Backup and Recovery Procedures | 15 minutes | Administrators |
| Disaster Recovery Operations | 20 minutes | Infrastructure Team |

## 11. Train-the-Trainer Programme

A structured six-week programme prepares internal CHIETA staff to train future users independently:

| Week | Topic |
| --- | --- |
| Week 1 | Platform Overview — architecture, user roles, core features |
| Week 2 | Data Management — uploading, cleaning, versioning, metadata |
| Week 3 | Dashboards — building, customising, exporting visualisations |
| Week 4 | Machine Learning — running experiments, interpreting results |
| Week 5 | Platform Administration — user management, system configuration |
| Week 6 | Operations — monitoring, backups, incident response |

Successful completion results in an internal CHIETA Data Lab Trainer Certificate.

## 12. Student Mentorship Framework

### Student Roles

- Data Assistant — assists with data cleaning and validation

- QA Assistant — supports testing and defect logging

- Documentation Contributor — writes user guides and technical notes

- UI Reviewer — performs accessibility and usability testing

### Mentorship Activities

- Pair Programming — students work alongside experienced developers

- Code Reviews — students participate in reviewing pull requests

- Sprint Demonstrations — students present their contributions to the team

- Weekly Workshops — skill development sessions on data science and engineering

Contributions are tracked in the students/ directory of each repository. Recognition is provided through digital badges, certificates, and capstone project credits.

## 13. Knowledge Transfer Plan

| Phase | Activity |
| --- | --- |
| Phase 1 | Developer Training — handover of all technical documentation to CHIETA developers |
| Phase 2 | Administrator Training — admin guide, user management procedures |
| Phase 3 | Analyst Training — dashboard creation, data exploration, ML usage |
| Phase 4 | Operations Training — monitoring, incident response, backup procedures |
| Phase 5 | Independent Operation — CHIETA team operates the platform without vendor support |

## 14. Support Model

A four-tier support escalation model ensures that issues are resolved at the most efficient level:

- Level 1 — Help Desk: password resets, basic navigation questions

- Level 2 — Application Support: feature questions, data issues, report problems

- Level 3 — Engineering Team: technical bugs, performance issues, integration problems

- Level 4 — Principal System Engineer: architecture-level issues, security incidents

## 15. SLA Framework

| SLA Metric | Target |
| --- | --- |
| Platform Availability | 99.9% uptime |
| Dashboard Response Time | ≤ 3 seconds |
| Critical Incident (P1) Response | 30 minutes |
| High Incident (P2) Response | 2 hours |
| Medium Incident (P3) Response | 8 hours |
| Low Incident (P4) Response | 24 hours |

## 16. Maintenance Schedule

| Frequency | Activities |
| --- | --- |
| Daily | Monitor pipelines, check logs, review Prometheus alerts |
| Weekly | Validate backups, optimise database queries, review security patches |
| Monthly | Security scanning, capacity analysis, performance review |
| Quarterly | Disaster recovery drill, penetration testing, architecture review |

## 17. Post-Implementation Support Phases

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1: Hypercare | 30 days | Intensive support — daily check-ins, immediate response to all issues |
| Phase 2: Stabilisation | 90 days | Reduced support — focus on tuning, optimisation, and knowledge transfer |
| Phase 3: Operational Handover | 6 months | CHIETA team takes full ownership; vendor on retainer for escalations |

## 18. Handover Deliverables

At programme completion, the following deliverables are formally transferred to CHIETA:

- Source Code — all repositories in Azure DevOps transferred to CHIETA ownership

- Docker Images — all container images in Azure Container Registry

- Helm Charts — all Kubernetes deployment packages

- Terraform Modules — all infrastructure-as-code

- Documentation — this eight-volume handbook

- Video Tutorials — full video training library

- Runbooks — step-by-step operational procedures

- Architecture Documents — all diagrams and design documents

VOLUME VIII

Project Governance, PMBOK & Agile Delivery Handbook

The Master Programme Governance Blueprint

# Volume VIII: Project Governance, PMBOK & Agile Delivery Handbook

This document serves as the Master Programme Governance Handbook for the entire 18-month CHIETA Data Lab programme. It combines PMBOK 7, Agile Scrum, SAFe (Scaled Agile Framework), and DevSecOps into a unified governance model.

## 1. Project Charter

| Charter Item | Detail |
| --- | --- |
| Project Name | CHIETA Data Lab |
| Programme Duration | 18 Months |
| Sponsor | CHIETA (Chemical Industries Education and Training Authority) |
| Product Owner | CHIETA representative |
| Delivery Team | Software Provider (Principal System Engineer + development teams) |
| Strategic Alignment | CHIETA Fusion 2030 Strategic Plan |
| Main Objective | Establish a secure, browser-based Data Lab for data ingestion, analytics, dashboarding, ML, metadata management, and prototype development |

### Success Criteria

- All nine deliverables (D1–D9) successfully completed and accepted

- Platform availability ≥ 99% in production

- Dashboard response time ≤ 3 seconds

- At least one fully operational prototype demonstrated to CHIETA

- Complete source code transferred to CHIETA ownership

- Training programme completed with internal certification

[ Figure / Chart: Project Charter Summary – One-Page Programme Overview ]

Figure: Project Charter Summary – One-Page Programme Overview

## 2. Governance Structure

The programme governance structure follows a tiered model from strategic oversight to implementation:

[ Figure / Chart: Governance Hierarchy Diagram – Steering Committee to Technical Teams ]

Figure: Governance Hierarchy Diagram – Steering Committee to Technical Teams

| Governance Level | Body / Role | Responsibility |
| --- | --- | --- |
| Strategic | Steering Committee | Programme oversight, budget approval, strategic decisions |
| Programme | Programme Manager | Cross-stream coordination, risk escalation, reporting to Steering Committee |
| Project | Project Manager | Day-to-day delivery management, sprint planning, stakeholder communication |
| Product | Product Owner | Requirements prioritisation, backlog management, UAT sign-off |
| Architecture | Solution Architect | Technical design decisions, architecture governance |
| Integration | Principal System Engineer | Full-stack integration, CI/CD, production readiness |
| Delivery | Technical Leads (8 teams) | Sprint execution across Frontend, Backend, Data Eng, ML, BI, Metadata, DevOps, QA |

## 3. Stakeholder Register

| Stakeholder | Role | Engagement Level |
| --- | --- | --- |
| CHIETA Executives | Sponsors — fund and champion the programme | Steering Committee |
| Project Manager | Manages delivery schedule, risks, and budget | Daily |
| Solution Architect | Owns the technical design | Weekly |
| Principal System Engineer | Integrates all systems and manages production | Daily |
| Frontend Developers (2) | Build the React user interface | Daily |
| Backend Developers (2) | Build the FastAPI services and APIs | Daily |
| Data Engineers (2) | Build Airflow and Spark pipelines | Daily |
| Data Scientists (2) | Build and train ML models | Daily |
| BI Developer (1) | Build Superset dashboards | Daily |
| Metadata Engineer (1) | Configure and manage OpenMetadata | Daily |
| DevOps Engineer (1) | Manage CI/CD, AKS, and infrastructure | Daily |
| DBA (1) | Manage PostgreSQL and MinIO | Daily |
| QA Engineers (2) | Test all platform components | Daily |
| Technical Writer (1) | Produce user guides and documentation | Weekly |
| Student Contributors (6–10) | Data cleaning, documentation, QA support | Per sprint |

## 4. Work Breakdown Structure (WBS)

The WBS decomposes the entire programme into manageable work packages. With an estimated 600–700 user stories and 4,000–5,000 tasks, the WBS covers all programme activity from inception to handover.

### Major Work Packages (Level 1)

| WP No. | Work Package | Description |
| --- | --- | --- |
| WP-01 | Project Management | Governance, planning, reporting, change control, stakeholder management |
| WP-02 | Architecture | Solution design, architecture documents, technical standards |
| WP-03 | Infrastructure | AKS, Docker, Terraform, Azure resource provisioning |
| WP-04 | Security | IAM, RBAC, encryption, Key Vault, penetration testing |
| WP-05 | Backend Development | FastAPI services, APIs, business logic, database integration |
| WP-06 | Frontend Development | React UI, components, pages, state management |
| WP-07 | Data Engineering | Airflow DAGs, Spark jobs, ETL pipelines for five CHIETA datasets |
| WP-08 | Storage Layer | PostgreSQL schema design, MinIO bucket configuration |
| WP-09 | Metadata Management | OpenMetadata catalogue, data lineage, business glossary |
| WP-10 | Machine Learning | Feature engineering, model training, MLflow tracking, model serving |
| WP-11 | Dashboards | Five Superset dashboards, chart configuration, export functions |
| WP-12 | Testing and QA | Unit, integration, API, UI, performance, security, UAT |
| WP-13 | Documentation | SRS, SADD, DDD, DAES, DevSecOps, QA, Operations, Governance handbooks |
| WP-14 | Prototype | At least one fully operational data science prototype |
| WP-15 | Integration | End-to-end integration of all platform components |
| WP-16 | Training | Video library, train-the-trainer programme, student mentorship |
| WP-17 | Handover | Knowledge transfer, source code handover, operational handover |

[ Figure / Chart: Work Breakdown Structure Diagram – 17 Work Packages and Sub-Tasks ]

Figure: Work Breakdown Structure Diagram – 17 Work Packages and Sub-Tasks

## 5. Resource Plan

| Role | Headcount | Primary Responsibility |
| --- | --- | --- |
| Project Manager | 1 | Programme delivery management |
| Solution Architect | 1 | Technical design and architecture governance |
| Principal System Engineer | 1 | Full integration, CI/CD, production operations |
| Frontend Developers | 2 | React UI development |
| Backend Developers | 2 | FastAPI development and API engineering |
| Data Engineers | 2 | Airflow and Spark pipeline development |
| Data Scientists | 2 | ML model development and explainability |
| BI Developer | 1 | Superset dashboard development |
| Metadata Engineer | 1 | OpenMetadata configuration and management |
| DevOps Engineer | 1 | CI/CD, AKS, Terraform, container management |
| Database Administrator | 1 | PostgreSQL and MinIO management |
| QA Engineers | 2 | Testing across all layers |
| Technical Writer | 1 | Documentation and user guides |
| Student Contributors | 6–10 | Data cleaning, QA support, documentation |

[ Figure / Chart: Resource Plan Gantt Chart – Team Assignments Across 18 Months ]

Figure: Resource Plan Gantt Chart – Team Assignments Across 18 Months

## 6. RACI Matrix

RACI defines for each deliverable who is Responsible (does the work), Accountable (owns the outcome), Consulted (provides input), and Informed (receives updates).

| Deliverable | Project Manager | Solution Architect | Principal System Engineer | Technical Teams |
| --- | --- | --- | --- | --- |
| D1 – SRS | A | R | C | I |
| D2 – Architecture | C | A | R | I |
| D3 – Functional Platform | C | C | A | R |
| D4 – Datasets | I | C | C | R |
| D5 – Dashboards | I | C | C | R |
| D6 – Prototype | I | C | C | R |
| D7 – Testing | I | C | C | R |
| D8 – Training | I | C | C | R |
| D9 – Technical Handover | C | A | R | I |

## 7. RAID Register

### Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Poor data quality in source datasets | High | High | Great Expectations validation; data cleaning pipeline |
| Scope creep — requirements expanding | Medium | High | Formal Change Control Board process |
| Security breach or data leak | Low | High | DevSecOps, penetration testing, OWASP |
| Student contributor turnover | Medium | Medium | Cross-training; contribution documentation |
| Resource shortage — key staff departure | Medium | High | Knowledge transfer; documentation; backup resources |

### Assumptions, Issues, Dependencies

- Assumption: CHIETA datasets will be available within the first 30 days of the programme

- Assumption: Azure subscription and AKS quota will be provisioned before Sprint 1

- Assumption: Key CHIETA stakeholders will be available for UAT in the final two sprints

- Issue: Late requirements delivery can compress development sprints — mitigated through Agile sprint buffering

- Dependency: Azure subscription must be active before infrastructure work can begin

- Dependency: Source datasets must be received before data pipeline development can start

## 8. Risk Register

[ Figure / Chart: Risk Register Matrix – Probability vs Impact Heat Map ]

Figure: Risk Register Matrix – Probability vs Impact Heat Map

| Risk | Probability | Impact | Risk Score | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Poor data quality | High | High | Critical | Data profiling sprint; Great Expectations; data cleaning DAGs |
| Scope creep | Medium | High | High | Change Control Board; frozen backlog per sprint |
| Security breach | Low | High | High | OWASP, Trivy, SonarQube, quarterly pen tests |
| Student turnover | Medium | Medium | Medium | Detailed contribution logs; pair programming |
| Resource shortage | Medium | High | High | Cross-training; documentation; pre-identified backup resources |

## 9. Communication Plan

| Meeting | Frequency | Participants | Purpose |
| --- | --- | --- | --- |
| Daily Scrum Standup | Daily | Development teams, Scrum Masters | Sprint progress, blockers |
| Sprint Review | Fortnightly | All teams + Product Owner | Demo completed work to stakeholders |
| Technical Meeting | Weekly | Technical Leads + PSE + Architect | Architecture and integration decisions |
| Sprint Retrospective | Fortnightly | Development teams | Process improvement |
| Steering Committee | Monthly | CHIETA executives + Programme Manager + PM | Strategic oversight, budget, risks |
| Program Increment Planning | Quarterly | All teams + Product Owner + Architect | Plan the next 9 sprints (PI) |

## 10. Quality Management Plan

| Quality Area | Standard | Target |
| --- | --- | --- |
| Software Quality | ISO 25010 | All quality characteristics met |
| Security | OWASP Top 10 | 0 critical vulnerabilities in production |
| Accessibility | WCAG 2.1 AA | Full compliance |
| API Documentation | OpenAPI 3.0 | 100% of endpoints documented |
| Code Coverage | Unit + Integration Tests | ≥ 80% |
| Platform Availability | Uptime monitoring | ≥ 99.9% |
| Critical Defects | Defect tracking | 0 critical defects in production |

## 11. Procurement Plan

The procurement strategy prioritises open-source technologies to minimise licensing costs and avoid vendor lock-in:

| Technology | Licence Type | Procurement Method |
| --- | --- | --- |
| React, FastAPI, Airflow, Spark, Superset, MLflow, OpenMetadata | Open-source (Apache / MIT) | Free to use |
| PostgreSQL | Open-source | Free to use |
| Docker | Open-source | Free to use |
| Azure AKS | Pay-per-use (Azure) | Azure subscription |
| Azure Key Vault | Pay-per-use (Azure) | Azure subscription |
| Azure DevOps | Microsoft licence | Azure subscription |

## 12. Cost Baseline

The programme cost baseline includes the following major categories:

| Cost Category | Description |
| --- | --- |
| Personnel | Salaries and contractor fees for all team members over 18 months |
| Cloud Infrastructure | Azure AKS, PostgreSQL, Key Vault, Container Registry, DevOps |
| Training | Video production, trainer fees, student stipends |
| Monitoring and Security | Prometheus, Grafana licences (enterprise), security tools |
| Documentation | Technical writer fees, handbook production |
| Travel and Logistics | On-site workshops, stakeholder meetings |
| Contingency Reserve | 10–15% of total budget for unforeseen risks |

[ Figure / Chart: Budget Baseline Chart – Cost Distribution by Category (Pie Chart) ]

Figure: Budget Baseline Chart – Cost Distribution by Category (Pie Chart)

## 13. Sprint Plan — 36 Sprints over 18 Months

The programme is structured into 36 two-week sprints, grouped into 9 Programme Increments (PIs) of 4 sprints each.

[ Figure / Chart: Sprint Plan Gantt Chart – 36 Sprints Across 9 Programme Increments ]

Figure: Sprint Plan Gantt Chart – 36 Sprints Across 9 Programme Increments

| Programme Increment | Sprints | Focus Area |
| --- | --- | --- |
| PI 1 – Foundation | Sprints 1–4 | Project setup, architecture, infrastructure provisioning, security baseline |
| PI 2 – Core Platform | Sprints 5–8 | Backend APIs, database schemas, authentication, user management |
| PI 3 – Data Engineering | Sprints 9–12 | Airflow DAGs, Spark jobs, ETL for all five CHIETA datasets |
| PI 4 – Storage & Metadata | Sprints 13–16 | PostgreSQL optimisation, MinIO configuration, OpenMetadata setup |
| PI 5 – Dashboards | Sprints 17–20 | All five Superset dashboards, chart configuration, export functions |
| PI 6 – Machine Learning | Sprints 21–24 | Feature engineering, model training, MLflow registry, prediction API |
| PI 7 – Prototype | Sprints 25–28 | Full operational prototype (Learner Success Prediction or equivalent) |
| PI 8 – Testing & QA | Sprints 29–32 | Performance testing, security testing, UAT, defect resolution |
| PI 9 – Handover | Sprints 33–36 | Training programme, knowledge transfer, documentation finalisation, go-live |

## 14. Program Increment Planning

Quarterly PI Planning sessions bring together all teams, the Product Owner, and the Solution Architect for two days of structured planning. Each session produces:

- PI Objectives — 3–5 goals for the next nine sprints

- Team capacity — planned available person-days after leave and training

- Risks and dependencies — cross-team dependencies identified and resolved

- Program Board — visual wall (physical or digital) showing all team deliverables and dependencies

[ Figure / Chart: Program Board Diagram – PI Objectives, Team Deliverables, and Dependencies ]

Figure: Program Board Diagram – PI Objectives, Team Deliverables, and Dependencies

## 15. Azure DevOps Structure

### Boards and Work Items

All work is tracked in Azure DevOps Boards using the standard Agile hierarchy:

- Epics — large bodies of work spanning multiple sprints (e.g., 'Build Dashboarding Layer')

- Features — deliverable capabilities within an Epic (e.g., 'Learner Dashboard with 5 KPIs')

- User Stories — specific user-facing functionality (e.g., 'As an Analyst, I want to filter the dashboard by province')

- Tasks — technical implementation steps within a story (e.g., 'Create API endpoint GET /dashboard/learners?province=GP')

### Repositories in Azure DevOps

- frontend-react, backend-fastapi, airflow-etl, spark-processing

- ml-platform, superset-dashboards, metadata-platform, infrastructure

### Pipelines and Wiki

- CI/CD pipelines for each repository — automated build, test, and deploy

- Wiki — knowledge base for architecture decisions, runbooks, and onboarding guides

## 16. Change Management

The Change Control Board (CCB) meets weekly to review and approve change requests:

- Change request submitted by any team member

- Impact analysis completed within 48 hours (schedule, cost, quality, risk)

- CCB reviews and votes to approve, reject, or defer the change

- Approved changes are added to the product backlog and planned into future sprints

- Implementation validated and change closed

CCB Members: Project Manager (chair), Principal System Engineer, Solution Architect, CHIETA Representative

## 17. Reporting Framework

| Report | Frequency | Audience | Content |
| --- | --- | --- | --- |
| Sprint Report | Fortnightly | Programme Manager, Product Owner | Stories completed, velocity, burndown, blockers |
| Monthly Status Report | Monthly | Steering Committee | Schedule, budget, quality, risks, milestone status |
| Executive Report | Quarterly | CHIETA Executives | Programme health, PI objectives, benefits realisation |

[ Figure / Chart: Sprint Burndown Chart – Story Points Completed vs Planned (Example Sprint) ]

Figure: Sprint Burndown Chart – Story Points Completed vs Planned (Example Sprint)

## 18. Earned Value Management (EVM)

EVM provides an objective measure of programme performance by comparing planned value, earned value, and actual cost:

| EVM Metric | Definition | Formula | Threshold |
| --- | --- | --- | --- |
| PV (Planned Value) | Budgeted value of work scheduled | PV | Baseline |
| EV (Earned Value) | Budgeted value of work actually completed | EV | Baseline |
| AC (Actual Cost) | Actual cost incurred | AC | Baseline |
| SPI (Schedule Index) | Are we ahead or behind schedule? | EV / PV | ≥ 0.9 (warning below 0.9) |
| CPI (Cost Index) | Are we under or over budget? | EV / AC | ≥ 0.9 (warning below 0.9) |

[ Figure / Chart: Earned Value Management S-Curve – PV vs EV vs AC Over 18 Months ]

Figure: Earned Value Management S-Curve – PV vs EV vs AC Over 18 Months

Reading EVM:  An SPI of 1.0 means the project is exactly on schedule. An SPI of 0.85 means the team is delivering only 85 cents of value for every rand of work scheduled — a warning signal. A CPI of 1.1 means the team is delivering 10% more value than it is costing — a very positive signal.

## 19. Escalation Framework

Issues that cannot be resolved at the team level are escalated upward:

- Team Level — Team Lead attempts resolution within 1 sprint

- Scrum Master — facilitates resolution if team cannot solve it

- Project Manager — escalates resource, scope, or timeline issues

- Programme Manager — escalates cross-stream or commercial issues

- Steering Committee — critical issues requiring executive decision

Critical incidents (P1 security breach, data loss, complete system failure) bypass all intermediate levels and go directly to the Steering Committee.

## 20. Closure and Benefits Realisation

### Programme Closure Activities

- Formal sign-off from CHIETA on all nine deliverables (D1–D9)

- Complete knowledge transfer to CHIETA internal team

- Source code and all repositories transferred to CHIETA ownership

- Final training programme completed with certification

- All documentation handed over in electronic and printed format

- Lessons learned workshop conducted with all team members

- Final project report presented to Steering Committee

### Benefits Realisation

| Benefit | Measurement |
| --- | --- |
| Data-driven decision making | Executive dashboards used in monthly CHIETA management meetings |
| Improved reporting efficiency | Reduction in manual report preparation time (hours per report) |
| Predictive analytics capability | At least one prototype model deployed and generating predictions |
| Skills intelligence | Skills demand forecasting informing CHIETA strategic planning |
| Student development | Number of students who received digital badges and certification |
| Intellectual property ownership | 100% of source code owned by CHIETA at programme close |

# Master Blueprint Complete — Summary of All Eight Volumes

The complete CHIETA Data Lab Blueprint is now documented across eight volumes. Together, these volumes form a comprehensive, production-ready programme blueprint comparable to what would be produced for a large-scale Microsoft Fabric, Databricks, or Dataiku enterprise implementation.

| Volume | Document Title | Primary Deliverable |
| --- | --- | --- |
| Volume I | Software Requirements Specification (SRS) | D1 |
| Volume II | Software Architecture Design Document (SADD) | D2 |
| Volume III | Detailed Design Document (DDD) | D2, D3 |
| Volume IV | Database and API Engineering Specification (DAES) | D3, D4, D9 |
| Volume V | DevSecOps, Infrastructure & Deployment Handbook | D2, D7, D9 |
| Volume VI | Testing, Quality Assurance & Validation Handbook | D7 |
| Volume VII | Operations, Maintenance, Training & Handover Handbook | D8, D9 |
| Volume VIII | Project Governance, PMBOK & Agile Delivery Handbook | All |

This handbook is sufficient in depth and detail for architects, developers, QA engineers, DevOps teams, data scientists, project managers, and CHIETA stakeholders to execute and maintain the complete CHIETA Data Lab programme from inception through to post-implementation support.

End of Handbook  CHIETA Data Lab — Comprehensive Project Handbook | Version 1.0 | Eight Volumes | Full Programme Blueprint